WRITTEN BY SARAH CLIFT

COUNTRYSIDE TEAM

EPSOM AND EWELL BOROUGH COUNCIL

Epsom Downs Golf Course Habitat Management Plan

2023-2028

Contents

ACKNOWLEDGEMENTS	3

EXECUTIVE SUMMARY	4

INTRODUCTION	5

STAGE ONE – DESCRIPTION	5

1.1 Introduction	5

1.2 Location	5

1.3 Land Tenure and Associated Statutory Requirements	5

1.4 Local Designations	5

1.5 Reasons for SNCI Selection	6

1.6 Photographic Coverage	6

1.7 Summary Description	6

1.7.1 Physical	6

1.7.2 Biological	6

1.7.3 Cultural	7

STAGE TWO – EVALUATION AND OBJECTIVES	9

2.1 Criteria for Evaluation	9

2.2 Identification/Confirmation of Important Features	13

2.3 Ideal Long-term Management Objectives for Nature Conservation	15

2.4 Rationale	16

2.4.1 Grassland	16

2.4.2 Mixed Deciduous Woodland	26

2.4.3 Veteran and Mature Trees	31

2.4.4 Scrub	31

2.4.5. Surveying and Monitoring	37

2.4.12 Biodiversity and Landscape	40

2.4.13 Site Interpretation	41

2.4.11 Volunteering Opportunities	41

2.5 Identification of Operational Objectives and Outline Prescriptions	42

STAGE THREE – PRESCRIPTION	44

Financial, labour and equipment contraints	44

Sustainable Management	44

Volunteering Opportunities	44

Prescription Table	45

MAPS	54

REFERENCES AND BIBLIOGRAPHY	60

APPENDICES	61

1.	Site of Nature Conservation Interest report	61

2.	Species Records	68

Bryophytes (Mosses and Liverworts)	68

Vascular Plants	68

Molluscs (Slugs, Snails and Oligochaetes)	76

Arachnids (Spiders, Harvestmen, Mites and Ticks)	77

Lepidoptera (Butterflies)	77

Lepidoptera (Moths)	78

Coleoptera (Beetles)	78

Diptera (True Flies)	79

Hemiptera (True Bugs)	80

Hymenoptera (Bees, Wasps and Ants)	81

Orthoptera (Grasshoppers and Crickets)	82

Other invertebrates	82

Herptiles (Reptiles and Amphibians)	82

Mammals	82

3.	Kidney Vetch Locations	83

# ACKNOWLEDGEMENTS

There have been a number of people who have been involved in the writing of this management plan. Thanks go to the following individuals:

Peter Howarth - Epsom & Ewell Borough Council

Stewart Cocker - Epsom & Ewell Borough Council

Sam Whitehead - Epsom & Ewell Borough Council

Ashlie Williams - Epsom & Ewell Borough Council

Peter Murray - Epsom & Ewell Borough Council

Craig Russell – Epsom Golf Club

Conor Morrow – Lower Mole Partnership

Bill Downey – Butterfly Conservation

Small Blue on Kidney Vetch                                                   Common Blue on Greater Knapweed

# EXECUTIVE SUMMARY

Epsom Downs Golf Course is an extremely important site for wildlife and contributes hugely to the Biodiversity value of Epsom and Ewell and beyond. It contains the nationally and internationally important habitat of chalk grassland and is home to rare plants and animals such as Round-headed Rampion, Chalkhill Eyebright, and the Small Blue Butterfly to name a few. The management of the chalk grassland is vital to ensure this special habitat is not lost, as so much has already across the country through lack of management, scrub encroachment and habitat fragmentation. Such fragments of plants and animal communities that were once common throughout the Downs are now extremely rare and threatened by a range of land use changes.  Its rarity gives this habitat a special value. The combination of plants and animals found here are effectively irreplaceable if damaged.

Over the last few years, work has continued to restore and maintain chalk grassland in the area around the 7th and 15th Tees, scrapes have been created to encourage chalk grassland species and the fauna that relies on these plants, along with scrub management and planting of Juniper trees. Work has also been carried out in the area of the World War 2 bunker near the 17th and 18th Tees to remove scrub from the Chalk Grassland habitat.

However, there is so much potential to do more if resources could be found. There are areas of chalk grassland being lost to scrub and if not dealt with, will be lost forever. Managing the chalk grassland needs to move from being something the that is fitted in if possible, to becoming a priority job with time directly allocated for it. Management must be more proactive towards habitat management and the special Biodiversity found within. A key focus of this management plan is to try to find practical ways to ensure the successful management of chalk grassland across the whole site and ensure its conservation.

There are three main objectives which should be achieved within the 5 years of this management plan

- Cut and collect arisings from grassland areas outside of the Fairways.

- Clear and subsequently manage scrub in key Chalk Grassland areas.

- Actively try and set up a dedicated site based volunteer group to compliment the volunteer work already happening on site.

Juniper – Juniperis communis                                   Chalk Eyebright - Euphrasia pseudokerneri

# INTRODUCTION

The Countryside Team were asked to update the Epsom Downs Golf Course Five Year Management Plan. The past management plans were reviewed and meetings and discussions were had with the Downskeepers and Golf Course site managers, to come up with the prescriptions outlined within this management plan. The site was surveyed during the months of June and July 2020 and April 2021, to assess the habitats’ current status and potential. This management plan focuses on the site’s habitat management and the enhancement of its biodiversity value, particularly its habitats of principal importance, as outlined in the Natural Environment and Rural Communities Act.

# STAGE ONE – DESCRIPTION

## 1.1 Introduction

The Northern area of Epsom Downs is home to Epsom Downs Golf Course. Although it covers a large part of Epsom Downs, there is still a significant area that is publicly accessible. People have access to wide-open vistas across the golf course with views to the north of the skyline of London and to the south the Countryside. Habitats include chalk grassland, scrub/grassland and woodland. These important habitats that surround the fairways are managed for wildlife and public access and make up an important part of the biodiversity resource for Epsom & Ewell.

## 1.2 Location

Epsom & Walton Downs are situated on the dip slope of the North Downs just south of Epsom town on the southern boundary of the Borough of Epsom and Ewell in Surrey.  The grid reference for the centre of the Golf Course is TQ 222 589. It is included in the OS Explorer 146 covering Dorking, Box Hill and Reigate. There is one Right of Way that goes through the site from the south east corner of the site towards Burgh Heath Road. All public rights of way information can be seen via the Surrey County Council Interactive map. There are several other informal paths that cross the site.

## 1.3 Land Tenure and Associated Statutory Requirements

The Downs are private land owned by Epsom Downs Racecourse and managed by the Epsom and Walton Downs Conservators through an Act of Parliament. Epsom Golf Club leases the land from the Racecourse.

The Natural Environment and Rural Communities (NERC) Act 2006 currently includes a duty on public authorities to have regard to the conservation of biodiversity. The new Environment Act has amended this duty so that there is an expectation on public authorities to look strategically at their policies and operations from time to time (at least every 5 years) and assess what action they can take ‘to further’ the conservation and enhancement of biodiversity. They must also have regard to the relevant Local Nature Recovery Strategies, Species Conservation Strategies and Protected Sites Strategies, as part of the consideration. The production and implementation of a management plan will be a key part of adhering to this duty.

## 1.4 Local Designations

A borough wide review of Sites of Nature Conservation Importance (SNCI) was carried out in 2013. As a result of this review, the whole of the Epsom and Walton Downs was assessed as being SNCI quality. This was confirmed by the local sites partnership and adopted by Epsom and Ewell Borough Council. More detail can be found in the section below.

It is also within the North Downs Natural Area (more information available from Natural England) and is within the greenbelt. The site is also included in the Surrey Biodiversity Opportunity Area (BOA) ND04: North Downs; Epsom Downs to Nonsuch Park. The aim of the Biodiversity Opportunity Areas (BOAs) is to establish a strategic framework for conserving and enhancing biodiversity at a landscape scale. BOAs identify the most important areas for wildlife conservation in Surrey and each include a variety of habitats, providing for an ‘ecosystem approach’ to nature conservation across and beyond the county. Therefore, the management work detailed in this report could be seen to provide a landscape link within the overall BOA network. Although not a statutory designation, BOAs are protected under Epsom and Ewell’s Local Plan and are material considerations in planning applications.

## 1.5 Reasons for SNCI Selection

Epsom Downs Golf Course was designated a SNCI in 2013 due to the presence of species rich chalk grassland designated as National Vegetation Community (NVC) category - Bromus erectus grassland CG3.

It was also designated a SNCI due to the presence of the Small Blue butterfly, which is on list A of butterflies of importance in Surrey. The full report can be found in Appendix 1.

## 1.6 Photographic Coverage

Aerial photographs taken in 2003, 2009, 2011, 2013, 2016 and 2019 are held by EEBC. More recent aerial photographs of the site are available online from Google Maps, Apple Maps and Bing Maps.

## 1.7 Summary Description

### 1.7.1 Physical

#### 1.7.1.1 Geology

The geological map relevant for this area is Sheet 286 Reigate printed in 1978. The entire area is Upper Chalk. The 1983 Soil Survey of England and Wales ‘Soils of England and Wales Sheet 6 – South East England soil map’ describes the resulting soil type as a brown redzina called Andover 1. This is a shallow well drained calcareous silty soil over chalk and found on slopes.

#### 1.7.1.2 Topography

The Golf Course’s lowest point is at the north of the site at about 100m and gradually slopes higher as you go south and east, with the highest point being about 150m.

### 1.7.2 Biological

#### 1.7.2.1 Priority Habitats

The importance of the site is indicated by the fact the site includes Lowland Calcareous Grassland and Lowland Mixed Deciduous Woodland, which are Habitats of Principal Importance in England under the Natural Environment and Rural Communities Act. See Map 3. Full habitat classifications can be found at https://jncc.gov.uk/our-work/uk-bap-priority-habitats/

Lowland Calcareous Grassland

There are extensive areas that remain as Chalk Grassland. Working from north to south they include the old World War II bunker and WW2 woodland/grass margin, 15th Fairway Tee Rough, Burgh Heath Road Margin, 15th Fairway Rough, 14th Fairway Rough South, 6th Fairway Rough 5th Fairway Rough, Downs Road Scrub margin, Downs Road Grassland, 5th Hole Rough, Grandstand Road North Margin a, Grandstand Road South Margin, Old London Road West, and 10th Fairway Rough.

Lowland mixed deciduous woodland

There are 11 areas of woodland within the Golf Course. The main canopy species are Oak and Ash and all generally contain a mix including Field Maple, Sycamore, Hazel, Beech, Birch, Cherry, Hawthorn, Blackthorn, Dogwood, Buckthorn, Privet, Yew and Holly with field layers of varying species diversity, often including large areas of Bramble and Ivy.

#### 1.7.2.2 Other important habitats

Veteran/mature trees

It should be a priority to map veteran or near veteran trees across the site and ensure they have specific management plans to maintain and increase their longevity.

Grassland

The majority of the Golf Course is made up of grassland, much of which is publicly accessible and also contains hack rides for horses. The Fairways are clearly managed for golf and are not particularly interesting from a biodiversity point of view, but the rough areas, given that the geology is chalk, all have potential to be chalk grassland, if managed in the right way.

Scrub

Scrub is a very important habitat for birds, small mammals, reptiles and invertebrates and is found along the edge of Longdown Lane South, between Downs Road and Burgh Heath Road, and a large area in the centre of the course near Grandstand Road. It is also present in the scrub/grassland mosaic near the 16th Fairway, around the small blue scrapes and Buckles Gap Roundabout. It is made up of hawthorn in the main and some blackthorn and buckthorn.

#### 1.7.2.2 Species groups

These important habitats within Epsom and Walton Downs support a wide variety of plant and animal species, including a wide range of plants including some rare chalk grassland species, fungi, lichens, bryophytes, birds, mammals, a wide range of invertebrates, and reptiles, including 5 priority species as identified in the Natural Environment and Rural Communities (NERC) Act. (The number is very likely to be much higher than this due to a lack of surveying for butterflies and birds.)

### 1.7.3 Cultural

1.7.3.1 History and Archaeology

The following is taken from the Epsom Golf Club website:

‘It is known that well before the formation of the Club, Dr Laidlaw Purves of the Royal Wimbledon Golf Club and Mr Richardson of Sutton ‘knocked a ball about’ upon the Downs. A Mr T.W. Lang lived close by and made the most of the rough and ready natural greens between the racing grandstand and the rifle butts playing with other ‘Wimbledonians’. The number of other local notaries joining them rapidly grew.

Further north another course was mapped out by the masters of Epsom College, which adjoins the Club, and began its life as the Royal Medical Benevolent College in 1851.

Towards the end of 1888, encouraged by Mr Mackey, residents started to take up the game paying a small subscription to pay for the rolling and sweeping of the first proper greens. A preliminary meeting was held at Bromley Hurst in Church Road, the home of Mr G.F. Burgess on 25 January 1889, which happens to be Burn’s Night, and perhaps nods to the influence of the founding Scottish members. It was resolved that a club be formed with an annual subscription of 10 shillings and 6 pence.

The Lord of the Manor, Mr J.S. Strange granted permission and Mr Alexander Patrick of Wimbledon was employed to lay out a course roughly combining the Master’s course and the one which had become known as ‘Lang’s’ course.’

#### 1.7.3.2 Public Access and Recreation

There are several on-site car parks present.  There are two at Tattenham Corner and five along Grandstand Road, the largest one having a view point in to London. The nearest railway stations are Epsom Downs Station and Tattenham Corner Station. There are no Rights of Way across the golf course, however there are hack rides and footpaths, which go around the perimeter of the three golf course areas and one which runs diagonally through the centre from where Old London Road and Tattenham Corner Road meet, to Burgh Heath Road and tee 15. (See map 2).

Obviously, the main recreation activity is playing golf but walking and horse riding is allowed on the designated paths. These paths offer spectacular views across to London and offer an opportunity to see a great diversity of chalk grassland plants.

View across the Golf Course to London

# STAGE TWO – EVALUATION AND OBJECTIVES

## 2.1 Criteria for Evaluation

Size

The Golf Course covers approximately 56 hectares and is set in a relatively rural location on Epsom Downs, with Epsom Racecourse to the south and west, open fields to the west and northwest and residential housing to the east.

Naturalness

The fairway areas of the golf course are clearly improved and highly managed. In parts areas have been reseeded and fertilisers used.  Car parks have been built as well as roads and the clubhouse associated with the golf course.  Due to the close proximity of residential houses, there are a number of garden escapees, non-native species and invasive plants. Of the 250 plants recorded, only 10 are introduced, non-native and in some cases invasive, the rest are native species in Britain (Preston et al 2002). All of the non-native species were assigned ‘rare’ in abundance. Turkey Oak is proving to be invasive and whilst the number of larger trees is small, there are areas with lots of seedlings. The rest are at the moment not proving to be greatly invasive, although they should be monitored and ideally managed towards eradication. Particularly Canadian Goldenrod, Butterfly-bush and Michaelmas Daisy.

However, the areas of rough are excellent examples of unimproved chalk grassland and are home to some rare plants such as Round headed Rampion and also home to Kidney vetch, the foodplant of the Small Blue Butterfly which is a priority species.

Diversity and Rarity

366 vascular plants have been recorded, which represents a high number of species. Thanks must be given to Surrey Botanical Society for sharing their records as the species list has now increased by over 100 species.

Less surveying has been carried out of the Fauna found on site but the total is 215 species, mainly made up of invertebrates.

Bryophytes (Mosses and Liverworts)

No survey has been carried out, however as part of surveying for the habitats as part of the management plan, 9 were noted by Pete Howarth within the WW2 bunker area and small blue scrapes scrub/grassland.

Vascular plants

Of the 366 species recorded, 2 are NERC Priority species, Juniper and Chalk Eyebright. The Golf Course is also home to 5 species which are listed in the Surrey Rare Plant Register (updated October 2010). Sainfoin – Nationally Threatened, Round-headed Rampion – Nationally Scarce, Bastard Toadflax - Nationally Scarce, Rue-leaved Saxifrage – Surrey Scarce and Flattened Meadow-grass - Surrey Scarce.

Recorded on the site in the past but not seen for some time is Early Gentian. As well as being a priority species, it is considered a Surrey Rare species.

Additional species of note include, Kidney Vetch – uncommon in Surrey, and the only food plant for the uncommon NERC priority species Small Blue butterfly, Mistletoe – uncommon and unusually found in Hawthorn over the course and Small Toadflax – uncommon.

Invertebrates:

An invertebrate survey was carried out in 2009 and revealed the site to be important for invertebrates. Taken from the report ‘’ the species recorded, clearly show that the non-amenity/sports areas of the Golf Course support locally important assemblages of invertebrates, notably the rich flower resource – largely associated with the roughs and regenerating bare chalk scrapes – was found to be in favourable condition by Site of Special Scientific Interest (SSSI) standards, despite the site not being designated as such. In general, the mosaic of habitats ranging from bare chalk and flower-rich grassland through to mixed scrub and sheltered woodland edges/glades, provides a useful balance of habitat resources for invertebrates.’’

A total of 210 species were recorded of which a total of 10 species have Red Data Book or Nationally Scarce status (4% of all species recorded) whilst a further 30 species are regarded as nationally Local (12% of all species recorded). In total 40 species (16% of the species recorded) are of conservation significance (i.e. RDB, Nationally Scarce, Local).

Molluscs and Oligochaetes (Slugs, Snails and Earthworms)

5 species of snail were recorded during the 2009 survey. There has been no survey carried out which has particularly focused on these groups of animals. Further surveying would likely reveal more species found on site.

Arachnids (Spiders, Harvestmen, Mites and Ticks)

31 species were found during the 2009 survey. A focused survey on this group of animals would no doubt reveal further species.

Lepidoptera

- Butterflies – A total of only 13 species have been officially recorded including the Small Blue and green Hairstreak, which are NERC Priority Species. Focused surveying would reveal further species using the site. The transect walked on Juniper Hill and Walton Downs regularly records around 30 species using the site.

- Moths – 7 species were recorded during the 2009 survey, including one nationally scarce (Nb) moth, Recurvaria leucatella. A focused survey would reveal further species using the site.

Coleoptera (Beetles)

60 species were recorded during the 2009 survey including Anapsis thoracica, which is Nationally Scarce (Nb), Nephus quadrimaculatus, the 4-spot Ivy Ladybird, which is on the Red Data Book list as RDB2, and Taeniapion urticarium which is rare in Surrey.

Diptera (True flies)

38 species were recorded during the 2009 survey including Cheilosia soror, which is Nationally Scarce and Oswaldia muscaria, which is uncommon.

Hemiptera (True bugs)

30 species were recorded in 2009 including a Hopper Bug called Athysanus argentarius which is Nationally Scarce (Nb) and a Mirid Bug called Lygus pratensis, which is on the Red Data Book list as RDB3.

Hymenoptera (Bees, Wasps and Ants)

A total of 20 species were recorded in 2009 including the solitary bee Andrena minutuloides, which is Nationally Scarce (Na) and Osmia bicolor - Two Coloured Mining Bee which is Nationally Scarce (Nb)

Orthoptera (Grasshoppers and Crickets)

4 species were recorded including Metrioptera roeselii - Roesel's Bush-cricket, which although is stated to be Nationally Scarce (Nb), it has expanded its range considerably since and is now quite common.

Other invertebrates

4 booklice, an earwig and a millipede were recorded including the booklouse Psococerastis gibbose, which is uncommon.

Herptiles

Common lizards have seen along Old London Road which are NERC priprity species and protected under the Wildlife and Countryside Act. No formal survey has been carried out. It is possible grass snakes and slow worm could use the roughs and scrub/grassland areas. With no water bodies on site it is unlikely there will be a great population of amphibians, however, if garden ponds are nearby, frogs, toads and newts may be present. No survey has been carried out.

Birds

No formal survey has been carried out but with 50 species having been recorded around the racecourse area of the Downs, and the habitats found on site, it is likely that the golf course will support a good variety of species.

Mammals

No formal surveying for bats has been carried out, however while surveying for the management plan, Noctule and Common Pipistrelle were recorded. Noctule is a NERC Priority Species and all bats are protected under the Wildlife and Countryside Act. The areas of mature woodland and trees had some potential for roosting bats and therefore any major trees work should have a further bat survey of the area effected. There are no buildings on site to support any roosts.

It is considered that any woodland in the South East of England has the potential to support Dormice. Therefore, this site with its areas of woodland could have Dormice. The areas of greatest potential are the scrub and woodland along the edge of the site leading to Rifle Butts Alley. These areas have a mix of dense scrub, more mature trees and connectivity to the wider landscape.

History of Biological Recording

The surveys that are known of are associated with the writing of past management plans, surveying for Site of Nature Conservation Importance (SNCI) status and the 2009 invertebrate survey carried out by Surrey Wildlife Trust. Members of the Surrey Botanical Society also record across the site and have kindly passed on all their records to date. All known records are compiled in Appendix 2.

Due to the site being so important for the Small Blue butterfly, Butterfly Conservation are involved in monitoring the population along with the population of Kidney Vetch, which is the foodplant of the Small Blue. They also keep an eye on how the scrapes are developing.

Fragility

Without some degree of conservation management, habitats will eventually lose their biodiversity. The woodlands by their very nature do not require such regular management to maintain and enhance their biodiversity.  Grassland on the other hand does require regular management or it will soon be invaded by undesirable species such as coarse grasses that will out-compete finer grasses. Then scrub species such as Hawthorn and Blackthorn will begin to arrive and eventually it turns into woodland (Natural Succession). Whilst a mosaic of habitats is desirable and scrub is extremely important, this should not be to the detriment of valuable unimproved calcareous grassland so very rare in this County. The priority for management should be for the areas with most potential, which include all the rough areas surrounding the fairways.

Visitor pressure can also affect the habitats, either through trampling, disturbing wildlife, fires, litter and other anti-social behaviour. It is very important that paths are maintained to encourage people to stay on the tracks and keep them away from sensitive areas.

Invasive species such as Canadian Goldenrod could pose a threat to grassland habitats and Turkey Oak to the woodlands. Where invasive species are found it is important to eradicate them as soon as possible.

Light pollution will affect the site from the nearby roads and street lights.  This will affect night flying moths and other invertebrates. In addition, noise and air pollution from the roads will have an influence.  Atmospheric pollution may also be contributing to changes in species composition with particular regard to the spread of Tor grass.  There has been some research that indicated nitrogen oxide from the burning of fossil fuels is a contributing factor in the increase.

The climate is predicted to change dramatically over the next 50 - 100 years. It is thought that South East England will see warmer weather, with hotter summers and winters less severe. These changes and change in precipitation will mean the loss of cold loving species and a gradual shift in habitat north. Monitoring systems will help to recognise these changes and enable changes in management techniques.

Typicalness

The rough semi-improved calcareous grassland, secondary woodland and associated scrub is typical of the Upper Chalk in this region. However, for a Golf Course, the importance of the rough areas are not. The presence of rare chalk plants and the SSSI quality of the grassland for invertebrates is very special.

Position in an Ecological Unit

In a local context the site is set in a large open area.  Nationally it is within the North Downs Natural Character Area, which supports nationally significant calcareous grassland. It also forms part of Surrey’s North Downs Biodiversity Opportunity Area, which links Epsom and Walton Downs to the South and Nonsuch Park in the North via Epsom Downs Golf Course, farmland and Priest Hill and Howell Hill Surrey Wildlife Trust Nature Reserves. Links should be sought to connect these important areas to deliver landscape scale protection of biodiversity. The Golf Course is situated on the edge of the Surrey Hills Area of Outstanding Natural Beauty (AONB). Natural England is currently (2021) reviewing the boundary of all AONBs. Any opportunities for all or part of the Epsom and Walton Downs, including the Golf Course to be considered for inclusion should be taken. Locally it forms an important part or the Borough’s Green Infrastructure.

Potential Value

Epsom Downs Golf Course is still an important and valuable site for biodiversity. There are extensive areas of good quality chalk grassland with associated plants. However, the value of the site is reduced due to a number of factors. One is the change of species rich chalk grassland to species poor neutral grassland due nutrient enrichment. Another is the loss of areas of grassland to scrub and woodland encroachment. The previous management plan set a number of management recommendation aimed at preventing this loss. However, not all have been carried out. A very important recommendation relates to the method of grass cutting. This is the need for the removal of the arisings produced by the cutting of grasslands, this is vital for the long-term maintenance of the chalk grassland. There are a number of areas of encroachment on to the grassland. One of the most important areas is the clearance of scrub around the former Second World War bunker. This area was one of the most valuable areas of chalk grassland and has gradually been reduced to the point that almost none of the grassland remains.

There are 12 Sites of Special Scientific Interest (SSSI) within the Downs Natural Area of Surrey, 9 of which have a chalk grassland component which go some way to protecting the chalk grassland resource of Surrey.  However, important areas exist outside the SSSI’s, which have potential for enhancement, including Epsom Golf Course, Juniper Hill and Walton Downs Grassland. In past management plans, it has been noted that Juniper Hill is worthy of SSSI status but its size and fragmentation would prevent it from becoming one. There is potential to look at the Woodland and Grassland component of Epsom and Walton Downs along with Epsom Downs Golf Course and potentially combined, they could be put forward to be considered for SSSI status.

Intrinsic Appeal

The site is highly valued as an important and well-used recreational facility where people can take part in a range of activities such as playing golf, walking, dog walking, horse riding or just sit and enjoy the magnificent views.

Factors Affecting Management

Under-resourced nature conservation management is the major factor influencing the vegetation changes over the Golf Course and Epsom & Walton Downs, allowing scrub encroachment onto important unimproved calcareous grassland.

Financial resources will also affect any management, as the proposed habitat management will incur costs. The continued work on the scrapes and Small Blue habitat within the WW2 Bunker area and between tee 7 and 15 is essential and therefore continued annual financial support for the Lower Mole Partnership and its volunteers by EEBC is essential. Using outside contractors for larger parts of the management must also be considered.  Better use of volunteers could offer a way of managing the site generally. Nearby sites such as Epsom Common and Horton Country Park Local Nature Reserves use regular volunteer input, which is a vital tool in managing their habitats. It is suggested to consult with Lower Mole Countryside Partnership, Epsom and Ewell Countryside Team, Butterfly Conservation and Woodland Trust to see if they can offer help in setting up an Epsom and Walton Downs Volunteer Group. Current members of the Golf Club could be interested in becoming part of a new volunteer team. Using outside contractors for larger parts of the management must also be considered.

## 2.2 Identification/Confirmation of Important Features

| Site Features | National Importance | Regional Importance | Local Importance |
| --- | --- | --- | --- |
| - Habitats Lowland mixed deciduous woodland Veteran/mature trees Grasslands Scrub |  | * | * * * |
| - Species groups Plants – Chalk Eyebright and Juniper are NERC species. Bastard Toadflax, Round Headed Rampion and Chalk Eyebright are nationally scarce. Kidney vetch is the foodplant for the Small Blue Butterfly. Invertebrate general assemblage – includes notable species, Red Data Book species, chalk specialists and two NERC butterfly species (Small Blue and | * |  | * |
| - Culture and amenity Public recreation Educational opportunities Historical, landscape and cultural features | * | * | * |

## 2.3 Ideal Long-term Management Objectives for Nature Conservation

- Enhance the biodiversity of the site as a whole, including better links between habitats.

- Manage grassland outside the fairways for nature conservation and to encourage diversity associated with the chalk grassland.

- Manage the woodlands for both nature conservation and access (where not harmful to wildlife), enhancing biodiversity where possible by creating a diverse age and structure.

- Retain where possible a variety of decaying wood in the woodlands and encourage  wood decay to enhance overall biodiversity.

- Manage the scrub for nature conservation by creating age structure and controlling dominance over other habitats.

- Control undesirable species of plants to maintain and enhance biodiversity of site.

- Continue the collection of records for the site by commissioning a variety of ecological surveys.  Share information with local record centre.

- Encourage grounds maintenance contractors to undertake good management practice to assist nature conservation.  Increase awareness of the biodiversity value of the site.

- Encourage and support local wildlife groups and conservation volunteers. Identify and prioritise staff time to support a regular group.

- Promote and support the work carried out by volunteers, particularly the Lower Mole Partnership.

- Interpret the site’s biodiversity and historical importance to the public.

- Continue to work with all stakeholders

- Investigate possibilities for further designations such as Local Nature Reserve or Site of Special Scientific Interest or inclusion within the Surrey Hills Area of Outstanding Natural Beauty.

Cowslips along Grandstand Road

## 2.4 Rationale

The tables below contain information on all the habitat management compartments, with a description of the current habitat status, current management regime, and future management prescriptions. The compartment numbers correspond to those found on Map 1, the Habitat and Compartment map. Some of the descriptions have not changed since the last management plan written by Peter Howarth, c2014 which were very thorough and remain accurate, so these have been used again and added to where appropriate. The species listed use scientific and common names, along with the abundance in some circumstances, using the DAFOR system. This is a way of describing the abundance of a plant and uses the following key: Dominant, Abundant, Frequent, Occasional, Rare.

### 2.4.1 Grassland

General principles:

- The following principles relate to the ‘rough’ grassland only, not the fairways, which are managed for playing golf. Although it should be noted that although large areas of the close mown grassland of green and fairways show the influence of improvement due to fertilizer and herbicide, some areas still contain interesting plants including Wild Thyme, Crested Hair-grass, and Squinancywort.

- The overall aim is to create a structured, diverse and spatially varied mosaic of habitats. Whilst a mosaic of different grassland types is important with some being allowed to be encroached by scrub, this should not be the general practice as the chalk grassland found on Epsom Downs is an important habitat in Surrey and supports important assemblages of invertebrates and birds. Where scrub has established it is very difficult to restore it back to good quality grassland. The scrub enriches the soil and once it has been cleared again it often leaves bare patches of ground ready to be colonised by coarse grassland species and weed species such as Common Nettle.

- Grazing is often the best management option and potentially could be considered in the area around the scrapes near the 7th Tee, in years to come. Another option is to cut the grasslands mechanically but crucially, the grasslands should be cut and the arisings cleared. The build-up of thatch adds unwanted nutrients to the soil, resulting in the reduction of wildflowers and finer grasses and promotes coarser grasses and scrub. The build-up of thatch also damages the structure of the grassland. Seeds fail to reach the soil and germinate. Opportunities for the creation of patches of bare earth, beneficial for seed germination and burrowing invertebrates, is reduced.

- Removing the arisings can be done by cutting the grass using a flail collector and the arisings taken away off site, or piles created at the margins of the grassland, importantly not underneath the base of veteran trees. This can cause a build-up of nitrogen as the grass rots and could cause

issues for older trees.

- Alternatively and particularly in smaller areas, those which may have anthills and are more sensitive to heavy machinery, grassland can be cut and cleared using a brushcutter and raked off by hand. This can be done by a combination of volunteer groups and staff.

- For optimal biodiversity benefit, grasslands that are being cut should be done so during late summer/early autumn. It is important for the continuity of the flora that the cut is at the same time each year.

- Not all the grassland should be cut every year. Invertebrates that lay their eggs on grass, for example the Marbled White and Meadow Brown butterflies, need to complete their life cycle. Once the grass is cut, their eggs are lost. Small mammals also need longer grass for food and for cover and protection from predators. The invertebrates and mammals then provide a food source for birds and so on.

- A good way of managing an area of grassland on rotation is to cut one half each year. The halves should be rotated around the face of a clock. For example, if the left vertical half is cut one year, the next year the top horizontal half should be cut, then the right vertical and then the lower horizontal and so on.

- By managing the grassland in this way, any invertebrates and mammals will be able to retreat into the uncut half and recolonise the cut area when suitable.

- The pattern of cut should avoid a spiral into the centre of the field as this drives mammals and birds into the middle.  Instead cut in an up and down pattern to ensure their escape.

- Tor Grass is a problem in some areas of the grassland. It is a rougher, more vigorous grass and can take over an area, smothering out other plants. The Tor Grass patches should be cut regularly, with arisings removed, to mimic grazing pressure. If the Tor Grass is kept at 7cm, this will make it more palatable to rabbits as well. Planting of Yellow Rattle within Tor Grass dominated areas could also help. Continued management should weaken the grass and enable other plants to compete.

- Avoid mowing under the tree canopy of any parkland trees, as it can be counterproductive. It removes valuable cover, increases surface vegetation transpiration rates, thus depriving trees of moisture and often results in bark damage to trees. It is also important to avoid damaging the base of tree trunks as this may encourage fungal infections.

- Aim to leave 2-5m wide circumference around individual trees and 2-5m wide margin around copses and woodland edges. Scrub will need to be controlled within these margins.

- Invasive non-native plants should be removed. Canadian Goldenrod needs to be controlled while it is still in manageable quantities. Hand pulling is the best way to get rid of it, particularly as it is currently in low numbers. Cutting does weaken the plant but it tends to come back stronger the next year.

- If any areas of the rough within the Golf Course needs to be reseeded and it is not appropriate to wait for vegetation to develop naturally, only native(ideally locally sourced) chalk grassland seed mixes should be used.

Chalk Grassland

WW2 Bunker (1)

Description – Top of Bunker This area has been managed in the past as open chalk grassland and scrub mosaic. However, it is now very scrubbed over with frequent Dogwood, Hawthorn, Silver Birch, Bramble and occasional Wild Privet, young Ash with rare Sycamore. Holly is locally frequent on the North West edge and Dog Rose becomes locally abundant further north in this area. The remnant chalk grassland is very overgrown and shaded although Red Fescue and Quaking Grass are occasional along with herbs such as Common Knapweed, Common Rockrose, Agrimony, Dropwort, Wild Basil, Wild Raspberry, Bryony, Common Bird’s-foot Trefoil, Bladder Campion, Salad Burnet and rare Rough Hawkbit and Common Spotted Orchid. Hollow of Bunker This is the site of an old bunker dating from World War 2. It has in the past been successfully managed by the Lower Mole Countryside Project. However, with the lack of on-going management (and lack of funding/labour), the open chalk grassland has become very overgrown with scrub; only a very small area of remnant chalk grassland remains. Hawthorn has overgrown the path from the fairway into the bunker and it is easily missed. Also encroaching is Silver Birch, young Ash, Wayfaring tree and Wild Privet. Bramble is abundant and there is also the non-native cotoneaster present. However, where it is still open enough for some chalk grassland it does give an idea of how diverse it could be with some appropriate management. Taller vegetation includes occasional Red Fescue, Common Ragwort, Common Knapweed, Dropwort, Wild Mignonette and Greater Knapweed. Shorter vegetation includes rare Common Restharrow, Salad Burnet, Kidney Vetch, Small Scabious, Perforate St John’s-wort, Red Clover, Common Bird’s-foot Trefoil, Quaking grass, Fairy Flax, Common Rockrose, Squinancywort, Glaucous Sedge, Yellow-wort, Round Headed Rampion, Burnet Saxifrage, Eyebright, Common Spotted Orchid, Chalk Milkwort and Dwarf Thistle. Canadian Goldenrod is also present in low quantities. The bryophytes included Homalothecium sericeum, Comb-moss (Ctenidium molluscum), Endive Pellia (Pellia endiviifolia), Top Notchwort (Leiocolea turbinata), Curly Crisp-moss (Trichostomum crispulum) and Variable Forklet-moss (Dicranella varia). Canadian Goldenrod is present which needs to be removed.

Comments on past management - In the late 90s/early 00s LMP cleared the scrub from this south east facing chalk slope to encourage the chalk downland flora, which included orchid species. With the support of Butterfly Conservation, LMP also created a butterfly flight path through to the 1st fairway where a chalk bank supported downland flora. Despite stump treatment and follow up cutting of scrub regeneration, there was little annual maintenance and the area had scrubbed up again. In March 2017 and 2018, LMP volunteers returned and cleared a central glade initially, where a past fire site had been located. All the scrub and trees – hawthorn/privet/rose scrub and sycamore/birch standards with some ash and willow were felled to open up the whole slope. The regenerated scrub on the top of the slope was brushcut and the stumps treated. All the stumps were taken down by chainsaw and many of these were also treated. The butterfly flight path through to the 1st fairway was opened up again.

Future management – Inevitably this area has scrubbed over again as no regular maintenance is happening in this area. The area needs to be cleared of scrub and trees once more, along with a 2-3m wide ride linking it to the 1st Fairway and an annual task implemented to keep it open. The scrub/grass arisings will need to be burnt or piled up around the edges. Once the scrub is under control, the amount of arisings will be much reduced and hopefully the need for fires will be limited. Canadian Goldenrod should be removed by hand pulling. Ask advice from local volunteer groups how to set up a new group which could focus on keeping these areas open and free of scrub. Once the area is under control and regularly maintained, scrapes could be created to aid in the establishment of Kidney Vetch and support for another meta population of the Small Blue butterfly. The shelter provide in this area would provide a microclimate not present anywhere else on the course.

WW2 Bunker grass margin (2)

Description - Close mown sloping calcareous grassland, rare Round Headed Rampion, occasional Common Rock Rose, occasional Wild Thyme and occasional Quaking Grass, Salad Burnet Rough Hawkbit, rare Fairy Flax, Burnet Saxifrage, Crested Hairgrass, Small Scabious and Squinancywort, locally abundant Sheep’s Fescue. This area was previously described as wide rough is on a slight bank east of the bunker area and denoted by a fine population of Round-headed Rampion (30+) as well as occasional Small Scabious, Burnet Saxifrage, Salad Burnet, Common Bird’s-foot Trefoil, Red Clover, Common Knapweed, Glaucous Sedge, rare Harebell, Common Rockrose and Dwarf Thistle. The change has occurred due to the realigning of the tee for the eighteenth hole and the area is no longer being managed as a rough.

Comments on past management – This area is cut as and when necessary by the Golf Club to maintain it as part of the rough margin to the 18th Fairway.

Future management – This area of rough should be cut and cleared once a year in late September/October. This will ensure scrub does not encroach into the grassland.

Burgh Heath Road Margin South and North (3 and 4)

Description - The grassland margin along the road and the fifteenth hole is a diverse grassland, particularly in the south, with a good population of the Round-headed Rampion. In the 2014 survey a large population of the national scarce Bastard Toadflax has been found. This occurs in one small area at Juniper Hill but has never been recorded on the Golf Course before. In addition, there is occasional/rare Ladies Bedstraw, Common Knapweed, Wild Parsnip, Yarrow, Harebell, Burnet Saxifrage, Sainfoin, Dwarf Thistle, Fairy Flax, Wild Thyme, Common Milkwort, Horseshoe Vetch, Eyebright, Quaking grass, Small Scabious, Autumn Gentian, Round Headed Rampion, Rest Harrow, Squinanacywort, Salad Burnet, Upright Brome, Quaking Grass and Kidney Vetch. Common Spotted Orchid has also been recorded here. The western end of this area is the most diverse. As you move west, there are trees/bushes dotted within.

Comments on past management – The area is cut annually in September and may receive an early spring cut as well. The road bank is cut with a side arm every 6 weeks to ensure good visibility for road users.

Future management – From a biodiversity point of view, this area only needs to be cut and cleared once a year in late September/October. If it is to have an early cut in spring, arisings should also be cleared. Care needs to be taken that the trees/bushes do not take over this area. Half should be removed and allowed to grown back, then remove the other half, subsequently managing on rotation. The road bank management should continue.

15th Tee Rough (5)

Description - Semi-improved calcareous grassland. The central area of this grassland has a lower sward height which becomes more rank and scrub encroached at the edges. The species found here include occasional Upright Brome, Red Fescue, Quaking Grass, Lady’s Bedstraw, small patch of Horseshoe Vetch, Salad Burnet, rare Greater Knapweed, extensive patches of Restharrow, Kidney Vetch, Common Rockrose, Crested Hair-grass, Ox-eye Daisy, Bladder Campion. There is some encroachment of Hawthorn, Ivy and non-native Cotoneaster and Canadian Goldenrod. The butterflies seen here are include Marbled White, Green Hairstreak and Small Blue.

Comments on past management – The grass is cut either side of the paths.

Future management – Control scrub encroachment and remove Cotoneaster and Canadian Goldenrod. There is a large patch of bramble to the south of the raised tee which needs to be removed. Prevent encroachment from the trees/scrub which run along the edge of Burgh Heath Road. The grass in this area should be cut and cleared annually in late September/October.

15th Fairway Rough (6)

Description - Rough grassland area next to a fairway similar to Burgh Heath Road Margin South described above, although no Bastard Toadflax here but large amount Round Headed Rampion and there are some scattered Pedunculate Oaks and old Hawthorns.

Comments on past management – The Golf Course manages this area as and when necessary to maintain it as a rough margin to the 15th and 14th Fairways. Due to the nature of Chalk Grassland, little management is needed for this aim.

Future management – Care needs to be taken that scrub does not encroach. This rough margin should be cut and cleared annually, in late September/October.

14th Tee Rough (7)

Description – This area is considered chalk grassland and is similar to that found within 15th Fairway Rough.

Comments on past management - The Golf Course manages this area as and when necessary to maintain it as a rough margin to the 14th Fairway. Due to the nature of Chalk Grassland, little management is needed for this aim.

Future management - This rough margin should be cut and cleared annually, in late September/October. Remove all scrub and restore to chalk grassland.

5th and 6th Fairway Rough (8 and 9)

Description - Similar to species described in the 15th but less diverse. False-oat grass is abundant with Red Fescue. Both Greater and Common Knapweeds are present with occasional Dropwort, Dandelion, Common Bird’s-foot Trefoil, Kidney Vetch, Small Scabious and rare Common Restharrow.

Comments on past management – Again, the Golf Course manages this area as and when necessary to maintain it as a rough margin to the Fairways. Due to the nature of Chalk Grassland, little management is needed for this aim.

Future management - Care needs to be taken that scrub does not encroach. These rough margins should be cut and cleared annually, in late September/October. These areas are used for car parking for the Derby. Investigate the possibility of limiting or stopping their use for this purpose.

Downs Road Grassland (10)

Description – A bund has been created along the edge of the track to prevent unauthorised access to vehicles on to the golf club. This has exposed bare chalk and has effectively created a linear scrape which will develop naturally. The rest of the grassland area has an interesting mix of chalk grassland species including Kidney Vetch and the rare Knapweed Broomrape.

Comments on past management – This area is managed by the Golf course as and when necessary to maintain it as a rough margin to the Fairways. Due to the nature of Chalk Grassland, little management is needed for this aim.

Future management – The grassland should be cut and cleared annually, in late September/October. Care should be taken to prevent any scrub encroachment.

Downs Road Grassland Margin (11)

Description – This margin is species rich with chalk grassland plants and is very good for Kidney Vetch. Other herbs present include Wild Marjoram and Wild Basil. The small area of grassland nearest the road has a number of pyramidal orchids. Bee orchids have also been seen to grow along this margin.

Comments on past management – The grass immediately adjacent to the track is mown regularly to maintain access.

Future management – The scrub encroachment needs to be halted and pushed back by at least 10m. The grassland itself should be cut and cleared annually, in late September/October.

5th Hole Rough (12)

Description – The grassland becomes more diverse and interesting further away from the car park edge to the west, where occasional Upright Brome and Soft Brome join Red Fescue Dropwort is frequent along with occasional Wild Parsnip, Greater Knapweed and locally abundant Ladies Bedstraw and Red Clover. On the bund by Grandstand Road edge, it is slightly longer with similar species mentioned above as well as Common Ragwort, Creeping Thistle, Wild Carrot, Mouse-ear Hawkweed, Wild Mignonette, Lucerne, Greater Knapweed, and Small Scabious. Common Restharrow and Kidney Vetch were also present.

Comments on past management – Generally this area is managed as a rough margin to the 5th Fairway but due to the pandemic and in an attempt to control visitors not to wander across the fairways, a large wide path has been mown from the view point car park towards Downs Road.

Future management – Due to the importance of the flora here, this path should either stop being mowed or narrowed considerably to just 1-2m. The remaining grassland should be cut and cleared annually in late September/October.

Grandstand Road South Margin (13)

Description – This Grassland rough area is very variable with some areas of mesotrophic grassland with dominated by Red Fescue as well as occasional Common Bent, Timothy and Perennial Rye grass with Common Knapweed, Ladies Bedstraw and rare Harebell, Burnet Saxifrage, Wild Mignonette, Small Scabious, Greater Knapweed and Dwarf Thistle. In some areas there is greater calcareous influence with areas of more frequent Upright Brome and Kidney vetch and smaller areas with Crested Hair-grass and Pyramidal Orchid occurring. During April/May there is a very good population of Cowslips all along this margin.

Comments on past management – This area is managed by EEBC. The road bank is cut with a side arm every 6 weeks along with the edges to the car parks to ensure good visibility for road users and when exiting the car parks along Grandstand Road. The top of the bank between the road and the footpath/hack ride is cut once in late September/October.

Future management – The above should continue but crucially, the grassland on the top of the bank should be cut and cleared and any scrub controlled.

11th Hole and Fairway Rough (14 and 15)

Description – This Grassland rough area is very variable with some areas of mesotrophic grassland dominated by Red Fescue as well as occasional Common Bent, Timothy and Perennial Rye grass with Common Knapweed, Ladies Bedstraw and rare Harebell, Burnet Saxifrage, Wild Mignonette, Small Scabious, Greater Knapweed and Dwarf Thistle. In some areas there is greater calcareous influence with areas of more frequent Upright Brome and Kidney vetch and smaller areas with Crested Hair-grass and Pyramidal Orchid occurring.

Comments on past management – The Golf Course manage this as and when necessary to maintain it as a rough margin to the fairway.

Future management – This should be cut and cleared in late September/October. Care should be taken to prevent any scrub encroachment.

10th Fairway Rough (16)

Description – There is frequent False Oat-grass, Rough Meadow grass and rare Meadow Foxtail with occasional Common Ragwort, Common Knapweed, Ribwort Plantain, Perforate St John’s-wort, Wild Carrot, Quaking grass, Ladies Bedstraw, Salad Burnet, Field Wood-rush, Small Scabious and Kidney Vetch.

Comments on past management – The Golf Course manage this as and when necessary to maintain it as a rough margin to the fairway.

Future management – This should be cut and cleared in late September/October. Care should be taken to prevent any scrub encroachment.

Old London Road West (17)

Description – Although not technically Chalk Grassland it is such a flower rich margin and full of Kidney Vetch, it is included in the chalk grassland section as it should be managed as such. There is a mixture of grasses present along with Common Restharrow, Common Knapweed, Common Bird’s-foot Trefoil, Dropwort and Small Scabious.

Comments on past management –This area is managed by EEBC and is cut every 3 weeks until the end of April. It is then left uncut until the end of September. The road bank is cut with a side arm every 6 weeks to ensure good visibility for road users.

Future management – The current management should continue with the addition of clearing away the arisings.

The ‘Rough’ Grassland Surrounding the Fairways

Description - The remaining areas of Rough surrounding the Fairways are not technically Chalk Grassland but they still contain a good mix of chalk grassland plants creating an important habitat which provides a good diverse grass and flower resource. These areas are the responsibility of the Golf Course and they all have the potential to reach the criteria needed to be designated as Chalk Grassland.

Comments on past management – The Golf Course manage them as and when necessary to maintain them as a rough margin to the fairways.

Future management - As with all the Chalk Grassland above, the roughs need to be managed by cutting and clearing in late September/October with any scrub encroachment controlled. In the last management plan, it makes reference to an agronomist report, which highlights the problem of thatch build up which had led to a decrease in diversity and creating a potential fire risk. It states a key aim for there to be an annual cut/scarify of the rough which would prevent it becoming too dense and enhance the wildflower diversity. Due to chalk soil naturally being quite nutrient poor, scrub encroachment is not quite the threat it could be. It would be possible to cut and clear half a Fairway’s rough in alternate years. For example, if standing at the tee and looking towards the hole, all the rough on the right-hand side up to and behind the hole could be cut in even years and the left side in odd years. This will allow longer grass to remain around the golf course providing another important habitat but also controlling any scrub problems.

However, as this form of management is long overdue, it may be necessary to cut and clear all the rough for the first few years and once scrub/thatch is under control, then start managing on rotation.

The compartment numbers for these areas working from North to South, are as follows:

| Compartment Number | Compartment Name | Comments/Key species to note |
| --- | --- | --- |
| 18 | 18th Fairway Rough |  |
| 19 | 17th Fairway Rough |  |
| 20 | 16th Fairway Rough | Scrub is already an issue here and needs to be controlled. |
| 21 | 1st Fairway Rough |  |
| 22 | 2nd Fairway Rough | This rough is particularly species rich. The shorter grassland to the north of the 2nd fairway is represented by occasional Salad Burnet, Yellow Rockrose, Small Scabious, Red Clover and rare Round-headed Rampion, Fairy Flax, Burnet Saxifrage, Dwarf Thistle, Squinancywort and Kidney Vetch. |
| 23 | 4th Fairway Rough |  |
| 24 | Longdown Lane South Margin | Primroses seen in April. Young trees are developing in this area and need to be removed. |
| 25 | 3rd Fairway Rough |  |
| 26 | 14th Fairway Rough |  |
| 27 | 7th Fairway Rough |  |
| 28 | 12th Fairway Rough |  |
| 29 | 10/11th Fairway Rough |  |
| 30 | 10th Hole Rough |  |
| 31 | 9th Fairway Rough | This grassland has obvious calcareous influences and has a low sward height. There is a good mix of flowers and finer grasses such as Common Bent, Common Knapweed, Yarrow and Smaller Cat’s Tail. There is good potential with this area. |
| 32 | Tattenham Corner Road Golf Course Margin | Cowslips are found at the Grandstand end. |

Remaining grassland managed by Epsom & Ewell Borough Council (EEBC)

Longdown Lane South Hack Ride (33)

Description – There is a good population of Kidney Vetch along this path. It seems to like a little bit of disturbance. NB there is a patch of Canadian Goldenrod opposite Bunbury Way which needs to be removed while still a relatively small patch.

Comments on past management – The path edges are cut if needed but usually kept open by footfall.

Future management – If cutting the margins is needed it should happen before June and then only after the Kidney Vetch has finished flowering in September.

Rifle Butts Alley Grassland (34)

Description – This is an area of grassland with a tall sward and calcareous influence, which declines towards the road. False Oat-grass, Red Fescue, Cocksfoot, Yorkshire Fog, Sterile Brome and Smaller Cat’s-tail, Common Clover, Hogweed, Creeping Thistle, Ribwort Plantain and Horseradish, Salad Burnet, Restharrow, Agrimony, Quaking Grass, Majoram, Wild Carrot, Common Knapweed, Flattened Meadow Grass and Upright Brome. Michaelmas Daisy and Early Goldenrod have been recorded here.

Comments on past management – The grassland here is cut once a year in late September/October.

Future management – This grassland is dissected by the main path. Depending on scrub regrowth, it would be possible to cut one side of the path one year and the other side the next and alternate each year. Crucially, the arisings must be cleared. If this is not possible, continue to cut annually. The timing of the cut should continue to be late September/October. Remove Michaelmas Daisy and Early Goldenrod.

Grandstand Road North Margin (35)

Description – The grassland here is coarser tending to more neutral either as a result of slightly different soils or long term improvement from nutrient enrichment. In amongst the tall Upright Brome, Yorkshire-fog, Timothy, Tor grass and False-oat grass are Creeping Thistle, Common Ragwort, Common Knapweed, White Clover, Upright Hedge Parsley, Wild Carrot, Common Bird’s-foot Trefoil, Wild Parsnip and Greater Knapweed. It has more calcareous influence the further you go towards margin d and Buckles Gap Roundabout. Red Fescue and Soft Brome are frequent with occasional Timothy, Yorkshire-fog, and rare Upright Brome. The herbaceous cover is variable with frequent Red Clover and Salad Burnet and occasional Common Knapweed, Red Bartsia, Ladies Bedstraw, Yarrow, Ribwort Plantain, Salad Burnet, Wild Mignonette, Small Scabious, Kidney Vetch, Perforate St John’s-wort, Wild Carrot, and Common Ragwort. Yellow Toadflax is locally frequent. In April/May there is a fantastic display of Cowslips all along these margins.

Comments on past management – The road bank is cut with a side arm every 6 weeks along with the edges to the car parks to ensure good visibility for road users and when exiting the car parks along Grandstand Road. The top of the bank between the road and the footpath/hack ride is cut once in late September/October.

Future management – Current management should continue but crucially the grassland between the road and the path/hack ride should be cut and cleared. The timing of cutting should continue to take place in late September/October.

Grandstand Road North Car Park Grassland (36)

Description – This is an area of close grass which is regularly cut.

Comments on past management – This grassland used to be kept long but to manage visitors it is not cut regularly as an area people can use to picnic.

Future management – Continue to cut regularly, every 4-6 weeks. Ensure a margin is left between this grassland and the 14th Fairway to maintain the rough. The rough in this area is floristically very interesting so must be maintained. Maintain the bund around the car park to restrict unauthorised vehicular access.

Grandstand Road Grassland (37)

Description – The tall grassland comprises abundant False-oat grass, occasional Rough Meadow-grass, Cock’s-foot, Yorkshire-fog, Timothy, Upright Brome with common herbs such as Cleavers, Hogweed, Herb Bennett, Creeping Thistle, Herb Robert, Common Knapweed, Rosebay Willowherb, Wild Carrot, Common Nettle, and rare Salad Burnet, Wild Basil, Lucerne, Black Medick, Perforate St John’s-wort, Bladder Campion, Goat’s Beard, Small Scabious and Wild Mignonette. Ground-elder and Wild Parsnip are locally abundant. Kidney Vetch and Wild Marjoram are present in locally abundant patches. Along the track there is shorter vegetation such as Silverweed, Common Restharrow, Yarrow, Common Bird’s-foot and Common Vetch. Due to this area being more undisturbed, when assessing the habitat as part of writing the management plan, it was full of invertebrate life, such as Grasshoppers, Crickets and Butterflies.

Comments on past management – This area is cut once a year in late Sept/October.

Future management – The grassland here is very important as a refuge for invertebrates to complete their lifecycle and for small mammals and reptiles. The grassland here should be managed with this in mind. It is important the grassland here remains and does not get overtaken by the surrounding scrub. The grassland should be cut and cleared on rotation with 50% cut each year in late September/October.

Viewpoint Grassland (38)

Description – The grassland around the car park area here predominantly contains common grassland species and is less diverse than other rough areas. This will be because of the nutrient enrichment from visitors and dogs. However there are some chalk grassland species that are present in small quantities. Perennial Rye-grass is co-dominant with Red Fescue, frequent Cock’s-foot and occasional Timothy. Herbs include frequent Yarrow, White Clover, occasional Wild Mignonette, Common Bird’s-foot Trefoil, Common Knapweed and locally frequently Small Scabious.

Comments on past management – This area is cut regularly every 4-6 weeks.

Future management – Current management should continue, which will assist in keeping visitors from straying on to the golf course. The Rough margin to the 5th Fairway must be maintained.

Downs Road Margin (39)

Description – This area is tucked behind the 6th tee and the grassland here is left longer. It is not as diverse as other areas, but does have a good potential for invertebrates, particularly because there is a small amount of Hawthorn scrub here as well. The grasses here include abundant Yorkshire-fog, frequent False-oat grass, Soft Brome, Cock’s-foot and occasional Rough Meadow-grass. There is a distinct lack range of herbs here except for occasional Common Knapweed, Ladies Bedstraw, Broad-leaved Dock and Perforate St Johns’s-wort

Comments on past management – This margin is cut annually in Late September/October. The road bank is cut with a side arm every 6 weeks to ensure good visibility for road users.

Future management – Current management should continue but ideally the grass arisings should be cleared. Scrub encroachment need to be kept under control.

Tattenham Corner Road Margin (40)

Description – This area of grassland is kept short and mown regularly. Cowslips are present at the Grandstand end.

Comments on past management – The grass is cut ideally every 3 weeks, dependant on weather conditions and events, ensuring the rough margins are left around the Fairways.

Future management – Current management should continue.

Police car park for Derby (41)

Description – This area of grassland contains a good mix of finer grasses and shows some calcareous influences much like the 9th Fairway rough. However, it is less diverse due to the management needed for car parking during Derby week.

Comments on past management – This area of grassland is cut every 3 weeks until the end of April and again before the Derby. It is then left uncut until late September/October.

Future management – Current management should continue but ideally cut and cleared.

Old London Road Margin (42)

Description – This area of grassland contains a good mix of finer grasses and shows some calcareous influences , particularly as you make your way north. The frequency of Kidney Vetch and other chalk grassland flowers continues to increase.

Comments on past management – This area of grassland is cut every 3 weeks until the end of April and then left uncut until late September/October.

Future management – Current management should continue but ideally cut and cleared, particularly towards the northern end as this is far more diverse.

Old London Road East Grassland North (43) Old London Road East Grassland South (44) Tea Hut Grassland (45)

Description – These areas of grassland are used for public amenity.

Comments on past management – The grassland is cut every 3 weeks dependant on weather conditions. The road bank is cut with a side arm every 6 weeks to ensure good visibility for road users.

Future management – Current management should continue.

Considerations needed to set up cutting and clearing regime

- Machinery – Currently the Golf Course and Epsom & Ewell Borough Council (EEBC) do not own a cut and clear machine.  EEBC are currently investigating the possibility of purchasing one which will solve this issue. If this does not happen however, it advised that research goes in to whether grants are available to purchase essential equipment. The Racecourse do own a cut and clear machine, who could be asked if they would consider lending it out when they do not need it for race days.

Smaller areas of grassland could be cut by volunteers using brushcutters and raked away by hand.

- Space for arisings – Areas close to scrub and woodland can use these margins to pile the grass arisings. The grass breaks down quite quickly and provides good habitat for invertebrates, mammals and reptiles. There may be areas however where this is not possible or there is just too much grass to hide. In these instances, ideally the grass would be collected and taken off site. If this is not possible, then the grassland should still be cut to ensure scrub does not encroach. It may be that the grassland compartments will have to take it in turn to be cut and cleared.

### 2.4.2 Mixed Deciduous Woodland

General principles

- The overall aim is to create a more diverse woodland structure both in terms of its vertical structure and in terms of age. A woodland should have a canopy (taller trees), understorey (smaller trees/shrubs, which can grow in shadier conditions), field layer (flowers, grasses) and ground layer (mostly mosses). It should also contain plants of different ages, as animals need woodland in all its successional stages. Management should seek to maintain a continuous supply of young growth and protect and enhance mature features such as veteran trees and decaying wood. This can be achieved by opening up the woodland in targeted locations by coppicing or thinning, creating glades, creating rides, managing ride edges and the perimeter edge of the woodland, or by halo releasing mature specimens.

- Suitable trees should be selected to become the next veterans.

- Ivy growing on trees is a very important part of the woodland ecosystem. The foliage, flowers and berries provide food, the stems and evergreen foliage are used for hibernating insects as well as bats and other wildlife and this outweighs any damage it may do to the tree.

- Avoid damage to wood banks & other historical features.

- Woodland operations should adhere to the UK Forestry Standard and only 5m3 can be felled in any one calendar quarter unless a felling license is agreed with the Forestry Commission.

Decaying Wood

- Decaying wood is an extremely important habitat type within a woodland ecosystem, and yet is often the most overlooked. It allows much-needed nutrients back into the soil through decomposition. Lying wood decomposes from the outside in and dead standing wood decays from the inside out and both provide considerable opportunities for saproxylic (deadwood) invertebrate specialists and other wildlife. A combination of lying and standing decaying wood should be retained. Public safety needs to be considered of course so standing dead wood should be kept away from footpaths.

- During thinning operations, dangerous trees posing health and safety risks will have to be cut down. However, if safe to do so, tree surgeons should be asked to monolith some trees in the thinning programme by cutting off the branches and leaving the trunk upright. Ideally, they should be broken or cut jaggedly to mimic a natural break.  Artificial bat hibernaculums could be cut into the trunk as well. If this is not possible then the trunk should be cut down and left on the ground in situ. The bigger the better as the trunks are buffered from drying out and the greater the number of organisms it will support. If this proves impracticable then the branches and trunk should be cut and stacked into habitat piles to rot down.

- Tree protection zones should be considered to keep the public away from an area where a tree might fall to allow it to die naturally.

- Tight as well as loose habitat piles provide different conditions. Leave the logs as large as possible to deter vandals moving them or setting fire to them or wire them together with steel wire. If possible, some of the log habitat piles should be put just under the ground and the turf replaced, which will provide habitat for invertebrates such as stag beetles. Covering log piles with woodchip resulting from woodland work can also create this habitat.

- Ring barking (deep and wide) can be considered as part of thinning works, to provide additional decaying wood. Any actions should first be fully assessed for health and safety implications. Tree surgeons could also be asked to make holes in live standing trees to initiate rot and drill holes in forks and crowns to increase water retention.

- Root plate and stumps from fallen trees should be retained for solitary bees and wasps and other invertebrates, unless it constitutes a safety hazard.

Woodland edge creation/management

- Woodland edge is an extremely important part of a woodland ecosystem. A gradation of habitat between short to longer grass, to scrub, to woodland is very important, particularly for birds and invertebrates.

- This can be achieved on Epsom Downs Golf Course by pushing back the edge of a woodland by 10-20 metres (either from the outer perimeter of the woodland or along paths and tracks within the woodland) and managing the regrowth on rotation.  Do not allow it to grow back to the height it was and encourage/plant species such as Hawthorn, Blackthorn, Dogwood, Guelder Rose, Field Maple, Privet etc.

- Woodland edge should be managed by scalloping to create a wavy, longer edge, in roughly 10-20 m sections, up to 10m deep. Alternate sections should be cut. Once these sections have grown back (5-10yrs), the adjacent, non-cut sections can then be cut. This ensures a good age structure.

- Having a variety of age classes will result in supporting the greatest variety of wildlife.

- Habitat piles should be created as mentioned above or should be disposed of by burning or chipping. Due to the urban nature of the site, any fires used to dispose of vegetation should be taped off clearly to warn members of the public.

Minimum Intervention

- Allowing a woodland to develop naturally and be subject to natural processes is also important to allow within a site. Having a variety of management adds to the variety of habitats a site can support and in turn, the variety of wildlife. For example, some of the rare woodland bats prefer a woodland that is dense with less glades/rides etc.

- Minimum intervention concentrates on tree safety works and removal of non-natives.

Non-native/Invasive species

- Non-native species should be removed and treated to prevent them growing back. Sycamore should be kept as part of the woodland composition, particularly due to the threat Ash Die Back poses to the composition of our woodland (see Threats below).

Timing of work

- Woodland work is best carried out during November to February, when the trees are dormant and to avoid the bird-nesting season (March to August) and unsuitable times for bats and other important wildlife. If ground conditions are an issue and would result in damage to paths, woodland work can start in September but no earlier to avoid disturbance to birds.

Threats

- Ash die back/ Chalara fraxinea is a fungal disease, which kills Ash trees. There is Ash within the woodland on the Downs, and they are impacted. There are areas that are of high and medium priority are either along roadsides, next to adjacent housing or along main footpaths. Ash trees should be monitored regularly and dealt with on a risk based approach.

- Oak Processionary Moth also poses an issue for the management of the woodland within the site. If large infestations occur, it can pose a threat to the tree itself through defoliation. However, currently the main concern is for human health, due to the toxic nature of the hairs of the caterpillars, resulting in rashes if they come in to contact with skin, or breathing problems if inhaled. The current policy is to survey the oak trees during the nest building season (June and July) and remove those which are head height (2m) or below, or are in a dangerous location e.g. above a bench. The cost implications of nest removal and or preventative spraying will need to be planned for.

- Other tree diseases have not been discovered as yet but care should be taken to look out for them e.g. sudden oak death.

Descriptions 1st Fairway Woodland (46) This is a line of mature trees such as Ash, Pedunculate Oak, Sycamore, Horse chestnut and some shrubs, along the western boundary. This area has a dense canopy with an ivy dominated ground flora. In the more open areas some Ground Elder, Cow Parsley, Common Nettle, Ground Ivy, Burdock and Green Alkanet. WW2 Bunker Woodland (47) This is a broadly triangular shaped piece of woodland covering the majority of the central area in this northern section of the golf course. It comprises a very dense canopy, which is even aged and often there is little growing on the woodland floor apart from occasional Ivy and some Ash saplings. The tall canopy contains frequent Sycamore, Pedunculate Oak and Ash with occasional Wild Cherry, Silver Birch and rare Norway Maple, Horse Chestnut and Yew. Where there are gaps and old open paths that have become decidedly overgrown there is an added scrub mosaic diversity with abundant Hawthorn, frequent Elder, Clematis, Holly, Hazel, occasional Wild Privet and Dog-rose. In amongst this are patches of grassland with frequent False-oat grass, Timothy, Common Nettle, Bramble, Herb Bennet, Creeping Thistle, Agrimony, Common Knapweed, Wild Raspberry, Bryony, Upright Hedge Parsley and Ground-elder. Occasionally there are glimpses of small areas of a more diverse chalk grassland with Salad Burnet, Dropwort, Wild Basil and Quaking grass. There is a tee on the eastern edge of the main body of woodland, and there is a dense area of scrub around the tee edge. The scrub includes abundant Hawthorn, Silver Birch and Dogwood merging into Ash woodland with rare Wayfaring tree and Clematis. On the edge of the tee here is rough chalk vegetation comprising grasses such as abundant Red Fescue, Yorkshire-fog and frequent Soft Brome with rare Quaking grass. Herbs include Common Knapweed. Agrimony, Red Clover, Common Restharrow, Common Bird’s-foot, Yarrow, Kidney Vetch, Field Scabious, Black Medick, Dropwort, Dwarf Thistle, Creeping Cinquefoil and Glaucous Sedge. Burgh Heath Road Woodland West (48) This small western corner of woodland is divided from the main part of the woodland in this section by a wide fairway. It comprises tall dense and even-aged trees such as frequent Ash, Pedunculate Oak, Turkey Oak, Common Lime, Wild Cherry, Silver Birch and a scrub layer of Hawthorn and Dogwood. Ivy is frequent as a climber. The scrub edge is also accompanied by frequent Bramble and occasional Gorse. As well as a mix of tall vegetation along the rough including abundant Red Fescue, Rose-bay Willowherb, Creeping Thistle, Common Knapweed, occasional Bladder Campion, Upright Hedge Parsley, Dropwort, Salad Burnet, Common Toadflax, Common Bird’s-foot Trefoil, Ground-ivy and locally abundant Ground-elder and locally frequent Wild Parsnip. Tansy and Hedge Woundwort are rare. Burgh Heath Road Woodland East (49) A small area of woodland on the corner of Burgh Heath Road and Longdown Lane South with frequent Sycamore, occasional Pedunculate Oak. Hawthorn and Dogwood shrubs are frequent. Ivy is common. Under this and around the edges are abundant Red Fescue, occasional Timothy with Common Knapweed, Salad Burnet, Field Scabious and Red Clover. The eastern edge has a rough grassland margin before the fairway, which shows calcareous influences. 4th Fairway Treeline and Longdown Lane Copses (50 and 51) This is a thin line of trees, mainly silver Birch and some Pendunculate Oak. The copses are small group of trees, mainly Pedunculate Oak and Sycamore with some Ash, Hawthorn and Yew. One has a very old Hawthorn which unusually, has the uncommon Mistletoe on it and should therefore be preferentially kept on the course. 3rd Fairway Woodland (52) The secondary woodland to the east of Longdown Lane South is dense with abundant Sycamore and Pedunculate Oak, of which some are very large specimens. Also present are some Lime and Ash. Shrub layer consists of locally dominant Blackthorn with some Holly, Hazel and Elder. There is a lot of Bramble scrub on the edges to the rough and fairway and the ground layer is predominantly covered in Ivy. Non-native Cotoneaster is present along with Cherry Laurel. NB there is an Oak within the 3rd Fairway which is right in the line of play. It is suggested to fell this tree and replace with three oaks running around the edge of the woodland. 15th Fairway Woodland (53) The margin with the Small Blue Scrapes Scrub/Grassland is dominated by Blackthorn and Hawthorn Scrub. It merges in to more mature woodland with Beech, Oak and also Turkey Oak. The shrub layer consists of Holly, Blackthorn and Hawthorn and the ground layer is dominated by Ivy. 5th Fairway Woodland (54) This is a small woodland, very similar in make up to that of 15th Fairway Woodland. Main canopy tree is Pedunculate Oak with an understory of Hawthorn and Ivy is covering the ground. Rifle Butts Alley Woodland (55) Along the North West boundary this an area where the scrub/trees are older and has developed in to woodland. It is dominated in places by Hazel, Hawthorn and Dogwood along with frequent Wild Privet, Holly and locally dominant Blackthorn. Trees include occasional Sycamore, Ash and rare Common Lime, Beech, Apple and Turkey Oak. 11th Fairway Woodland (56) The main body of this secondary broad-leaved woodland comprises abundant Pedunculate Oak with Sycamore and some Turkey Oak in the dense canopy. There is also a sub-canopy of younger Sycamore and Wild Cherry along with a shrub layer of abundant Hawthorn, frequent Elder, Yew, Blackthorn, rare Dog-rose and locally frequent Holly in the central section of the woodland. Hazel is locally abundant towards the northern corner, along with locally abundant Blackthorn and Snowberry on the northern edge. There is a dense section of Blackthorn scrub on the southern edge of the woodland and Hawthorn scrub along the eastern edge. Bramble dominates the central woodland area with abundant Ivy, frequent Hawthorn saplings and Herb Robert. Bluebell is rare. On the edges and paths Hogweed is frequent with occasional Ground-ivy, Dandelion, White Dead-nettle, Rough Meadow grass, Ribwort Plantain, Common Nettle and Herb Robert. The field layer contains a scattering of common woodland species such as Bluebell, Common Nettle, Bramble, Cow Parsley, Sycamore saplings, Herb Bennet, Cleavers and Wood Dock, particularly on the more open areas and edges. Dog’s Mercury is locally frequent towards the northern tip and eastern side of the woodland. Spanish Bluebell and the hybrid is present along the northern tip, along with Michaelmas Daisy and Snowberry, which are invasive species. Three-nerved Sandwort is present in small quantities on the southern end of the tee. The woodland along the southern edge seems to have been more disturbed and is a more open, with less shrub structure. The field layer contains abundant Bramble, frequent Ground-ivy, Cow Parsley, Ivy, Cleavers, White Dead-nettle, Hawthorn saplings. Herb Robert, Creeping Thistle, Lords and Ladies are occasional and Common Mouse-ear is rare. A Viola sp is locally frequent. 8th Fairway Woodland (57) This is very similar to 11th Fairway Woodland. Pendunculate Oak is the main canopy tree, very little understory. The ground layer is mainly Bramble and Ivy. There is Cherry Laurel present. Canadian Goldenrod has been recorded just south of the 8th Hole. Tattenham Corner Road Woodland (58) Along the southern edge where there is a very open canopy the field layer tends towards a more conventional grassland sward with Yorkshire-fog as well as occasional Daisy, Germander Speedwell, Greater Plantain, White Clover, Cow Parsley, Dandelion, Common Nettle, Creeping Buttercup, Common Mouse-ear, Bluebell and White Dead-nettle. There is a scattering of Hawthorn trees leading from the main body of the woodland and running east towards the roundabout. On the northern edge of this area, by Grandstand Road, is a scattered line of trees such as Pedunculate Oak, Hawthorn, Silver Birch and Rowan. There are small patches of Bonfire-moss, close to the toilet blocks and road. NB golf course want to push back away from 9th hole as it is shading it out. Make sure any grass reseeding uses native chalk grassland seed mix. Old London Road East Woodland (59) This area is really a group of trees along the footpath, mainly made up of Pedunculate Oak, with the odd Silver Birch, Hawthorn and Hazel. There is Bramble around the base of the trees and some Cherry Laurel present. There is a large Scot’s Pine on the southern tip. All woodlands – Have a large amount of Ivy clad trees which is very valuable for invertebrates, birds and bats.

Comments on past management The woodlands have not been actively managed. The main paths running through 11th Fairway and 15th Fairway Woodlands are cut using a side arm when necessary.

Future Management All woodland areas should be managed according to the general principles above. Due to lack of resources, the woodland management will inevitably be a lower priority than managing the grassland and scrub/grassland mosaic. However, the Biodiversity value of the site could be greatly enhanced if the woodlands were actively managed and all efforts should be made to carry out key management techniques. See prescription table for more detail.

### 2.4.3 Veteran and Mature Trees

A survey should be carried out to map all veteran trees on site and create a management plan for them. The distinctive features that the mature and over mature trees create should be recognised and sensitive management should be adhered to, to ensure their longevity. A gradual programme of clearing a space or ‘halo’ around them of competing species should be put in place to ensure a healthy crown. Aim to achieve a clearance of at least the circumference of the existing crown area per tree. This to be done during routine thinning programme as suggested above in the management suggestions for each woodland. Crown or end-weight reduction may also be necessary to ensure longevity.

### 2.4.4 Scrub

General principles:

- Scrub is an extremely important habitat, one that many animals depend on for their survival.

- It is a habitat in its own right but also can be a component of other habitats such as grassland and woodland.

- It is also successional and is the stage between grassland and woodland. It is valuable to a variety of wildlife in all its successional stages. For example, the Brown Hairstreak Butterfly lays its eggs on relatively young blackthorn. As scrub develops, it provides a nectar and food source for mammals, and birds. Once it is more mature and dense, it is attractive to birds to nest in.

- It is important to retain a scrub mosaic with different species and age classes to be of most benefit.

- It is often in the scrub ecotone between grassland and woodland where most diversity lies.

- Scrub can also be useful to deter human access to sensitive areas.

- Enhancement of the existing scrub mosaics can be achieved by managing existing stands on rotation to ensure age structure. It is vital that scrub is managed and not allowed to take over.

- Due to the relatively small areas of grassland which can be managed for wildlife, if more scrub is to be created it should be done so by pushing back the woodland edge, by felling a 10m strip for example, then managing the regrowth. Interplanting with more suitable species if necessary. It is very important that scrub does not encroach any further into the grasslands.

- Cut scrub can either be disposed of at the site it is cut from by creating brash habitat piles or either burnt or chipped. NB, due to the urban nature of the site, any fires used to manage vegetation should be taped off clearly to warn members of the public.

- Scrub should only be managed outside of bird nesting season.

Scrub/Grassland

16th Fairway Scrub/Grassland (60)

Description - A long wide area of rough running north/south down the eastern side of this area. The calcareous influence of the underlying soil is still evident, as it is over most of this northern section of the golf course. However, since the original management plan, this area has been subject to considerable scrub encroachment including Bramble and Hawthorn and tree species such as Cherry, Sycamore and Ash. Red Fescue grass is the most common grass with rare Quaking grass. Herbs include rare but widely distributed Common Knapweed, Common Bird’s-foot Trefoil, Ladies Bedstraw and Wild Carrot with rare Harebell, Small Scabious and Dwarf Thistle.

Comments on past management – This area has not been managed and is succeeding to scrub.

Future management – The scrub needs to be cut back and surrounding grassland needs to be cut and cleared. This would be a good task for a team of volunteers/staff working with brushcutters rather than using a tractor mounted flail. The large patch of bramble on the southern corner should be pushed back by half. The cleared area of bramble should then be cut and cleared annually to keep it from coming back. Up a third of the woodier scrub should be cleared and then allowed to grow back to provide a good age class of scrub. Once this has grown back, the older scrub can then be tackled. The scrub should continue to be managed on rotation. The grassland that remains should be cut and cleared on rotation, half one year, the other half the next.

3rd Fairway Rough South (61)

Description - On the southern edge of the 3rd Fairway there is a rough area of grassland with a diverse range of herbs such as frequent Ladies Bedstraw, Perforate St John’s-wort, Common Knapweed, Yarrow, Agrimony, Creeping Thistle, White Clover, Red Clover, Mouse-ear Hawkweed, Oxeye Daisy, occasional Wild Carrot, Wild Parsnip, Dwarf Thistle, Wild Mignonette, Ribwort Plantain, Red Bartsia and rare Harebell. The area is becoming encroached upon by bramble, Buckthorn, Buddleia and Hawthorn.

Comments on past management – This area has not been managed and is succeeding to scrub.

Future management – The scrub needs to be cut back and surrounding grassland needs to be cut and cleared. As above, this would be a good task for a team of volunteers/staff working with brushcutters rather than using a tractor mounted flail. 50% or the scrub should be removed with the remaining scrub managed in thirds, on rotation. Once the first area has grown back, the next third can be cleared and so on, to provide a good age class of scrub. The initial 50% clearance could be carried out by a contractor. The grassland that remains should be cut and cleared on rotation, 50% each year.

Small Blue Scrapes Scrub/Grassland (62)

Description - This is a mixed area of scrub and diverse chalk grassland. The scrub is mostly Hawthorn, Privet and Bramble. The grassland is composed of occasional Upright Brome, rare Cocksfoot, Red Fescue, Chalk False Brome, Smaller Cats-tail, Meadow Oat-grass, Quaking Grass and Crested Hair-grass. Herbs include Kidney Vetch, Rest Harrow, Ox-eye Daisy, Horseshoe Vetch, Marjoram, Wild Thyme, Common Rock-rose, Lady’s Bedstraw, Salad Burnet, Fairy Flax, Glaucous Sedge and Dropwort. A couple of Pyramidal Orchids were see here in 2014 as well. A number of scrapes have been successfully created to enhance habitat for the germination of Kidney Vetch. These scrapes had a high percentage of Kidney Vetch and Common Rock Rose. On the bare ground the following mosses were found, Ctenidium molluscum, Hypnum lacunosum, Homalothecium lutescens and Pseudosceropodium purum.

Comments on past management – A lot of good work has been carried by the volunteers of the Lower Mole Partnership, mostly concentrating on work to enhance the site for the Small Blue butterfly 2006 – 3 scrapes were created to enhance the extent of Kidney Vetch and support the population of Small Blue. These were left to vegetate naturally. For scrape locations see map 3. 2008 – 2 further scrapes were created, also left to vegetate naturally. 2009 – 2 further scrapes were created and these were seeded with Kidney Vetch seeds. 2011 - Volunteers cut young scrub (mainly hawthorn) in grassland area by 7th tee, leaving some buckthorn and scattered hawthorn habitat for overwintering invertebrates. Brushcutter was used on young bramble and tor grass. Some denser clumps of scrub with Sycamore and Turkey Oak were felled. A scrub screen was retained next to the tees. Brash was burnt on controlled bonfires sited on area dominated by tor grass and off the rich grassland area. The Downskeepers uprooted scrub along the boundary path by the stables as well. 2012 - Scrub clearance was carried out in the area in the around the scrapes adjacent to the 7th tee opening up an area of grassland totalling 0.1 ha. 10 Juniper trees were also planted in this area and the construction of 2m x2m enclosures were erected around them to protect against grazing and other damage. The Junipers had been given to the project by a member of the public who had grown them on from seed collected on Epsom Downs. 2014 - The area around the 7th tee was worked on again. The Junipers enclosures were weeded, scrub cleared and tor grass removed. 2015 – In the area around the 7th tee, four new scrapes were created and Kidney Vetch seed broadcast into them. This work was funded as part of a SITA grant application which included management work on a number of sites on Epsom and Walton Downs April 2017 - To prevent young regrowth maturing and scrub pockets linking up, two half days were spent cutting back the young scrub regen. No dense areas likely to be used for nesting were targeted, nor any mature scrub. The Juniper enclosures were weeded, with surrounding scrub cut back to prevent them being smothered. 2020 – Feb: Butterfly Conservation Small Blue legacy volunteer task was held on 21 Feb, supported by LMP staff member. Regrowth had been exceptional as little maintenance had been carried out since 2017. Volunteers weeded the Kidney Vetch scrapes previously excavated by LMP and popped small scrub around the scrapes. LMP staff member carried out some brush-cutting. 2020 – March: full team for three days clearing all encroaching scrub from around the scrapes and Juniper trees. All arising’s were burnt on small, controlled bonfires. Volunteers used brush-cutters to clear very dense dogwood, birch and hawthorn stems. All stumps were cut low and treated.

Future management – It is vital to maintain this area. The grassland needs to be cut and cleared annually, on rotation, along with the scrub being kept under control and managed on rotation. This area is quite large so realistically, perhaps a 5th of the total scrub could be cleared each time. Half of the grassland can be cut and cleared one year, the other half the next. Areas where Tor grass is a problem may need to be cut and cleared more regularly. Some scrub in this area is beneficial but it must not dominate the area or swamp the scrapes or Juniper trees. By regularly cutting and clearing the grassland, the scrub will be kept under better control. As there is a good age range of scrapes already created, once one scrape becomes overgrown, it is possible to re-scrape the vegetation back to bare chalk. This would only need doing every 10 years or so. Any fires should be positioned over Tor Grass or on previous fire sites if possible. In the future, it would be possible to graze this area, which would ultimately be the best management tool.

6th Fairway Scrub/Grassland (63)

Description - This area of scrub is mainly made up of scattered Hawthorn with the odd Hazel, young Oak and Ash. There is bramble amongst the grassland as well.

Comments on past management – 2011 - A 3 ton tracked excavator was hired to dig further scrapes along the 6th Fairway. 3 scrapes were dug, with the spoil landscaped behind the scrapes to suppress the scrub. Kidney vetch seed collected from the site in 2010 was broadcast in the scrapes. 2012 - Four scrapes were created alongside the 6th fairway. In addition, Kidney Vetch seeds collected from the Golf Course in 2011 were broadcast into the scrapes. Unfortunately, the scrapes along the 6th Fairway were not successful. They had not managed to get right down to bare chalk, so the chalk grassland plants did not succeed in colonising the area before the scrub invaded.

Future management – The scrub/grassland mosaic needs to be maintained to ensure the scrub does not take over. Half the area should be cut and cleared each year. The scrub adjacent to the track should be pushed back by 2 m, as the chalk flora here is very interesting. The track margin should be cut and cleared annually. The scrub itself can also be managed on rotation in thirds.

Grandstand Road Scrub/Grassland (64)

Description - On the edges the tall grassland comprises abundant False-oat grass, occasional Rough Meadow-grass, Cock’s-foot, Yorkshire-fog, Timothy, Upright Brome with common herbs such as Cleavers, Hogweed, Herb Bennett, Creeping Thistle, Herb Robert, Common and Greater Knapweed, Rosebay Willowherb, Wild Carrot, Common Nettle, and rare Salad Burnet, Wild Basil, Lucerne, Black Medick, Perforate St John’s-wort, Bladder Campion, Goat’s Beard, Small Scabious and Wild Mignonette. Ground-elder and Wild Parsnip are locally abundant. Kidney Vetch and Wild Marjoram are present in locally abundant patches. Along the track there is shorter vegetation such as Silverweed, Common Restharrow, Yarrow, Common Bird’s-foot and Common Vetch. This area is scrubbing up more than other areas and contains Hawthorn and Apple trees.

Comments on past management – The grass around the scrub is cut annually in late September/October

Future management – This are must not scrub up any further and the mosaic should remain. The grassland needs to be cut and cleared annually with up to a third of the scrub removed and then allowed to grown back to create age structure. The scrub subsequently managed on rotation.

Old London Road Scrub/Grassland (65)

Description - Hawthorn and Dogwood are abundant with occasional Ash, Pedunculate Oak, Beech, Aspen, Grey Poplar, Rowan and Silver Birch trees. Bramble is also an important component and Wild Cherry is rare. The edges contain rough tall grassland. There is generally a high percentage of grasses such as occasional Tall Fescue, Perennial Rye-grass, Cock’s-foot, Timothy, Tor grass, Red Fescue, Rough Meadow-grass. Herbs that are present are frequent to occasional such as Common Knapweed, Common Bird’s-foot Trefoil, Wild Carrot, Kidney Vetch, Red Bartsia, Red Clover, Dove’s-foot Crane’s-bill, Burnet Saxifrage, Agrimony, Dwarf Thistle, Ladies Bedstraw, Common Ragwort, Small Scabious, Salad Burnet, Wild Basil and Glaucous Sedge. There is locally dominant stand of Wild Radish on the northern edge of this area.

Comments on past management – The grass and low level scrub is cut every so often, when felt necessary

Future management – The scrub/grassland mosaic needs to be maintained to ensure the scrub does not take over. 50% of the scrub should be removed with the remaining scrub managed in thirds, on rotation. Once the first area has grown back, the next third can be cleared and so on, to provide a good age class of scrub. The initial 50% clearance could be carried out by a contractor.

Scrub

Longdown Lane Road Margin (66)

Description - Along the edge of Longdown Lane South there is a thin section of woodland/scrub mosaic comprising of abundant Sycamore, Hawthorn, Dogwood, occasional Wild Cherry and rare Apple. Ivy is locally frequent, as is Bramble. On the edges is a tall vegetation habitat with frequent Cow Parsley, Cleavers, Common Nettle and occasional Germander Speedwell, Ground-ivy, Lords & Ladies and Ground-elder.

Comments on past management – The track and roadside edges are cut as and when necessary to maintain access.

Future management – Access should continue to be maintained with edges cut back when necessary. This scrub line should be maintained as a barrier to the road.

Longdown Lane Hack Ride Scrub (67) and 17th Fairway Scrub (68)

Description - This two small areas of scrub are mainly made up of Hawthorn and Bramble. It is similar to that found to the adjacent scrub developing within the 16th Fairway Scrub/Grassland.

Comments on past management – No recent management has taken place.

Future management – These small scrub islands should be maintained at their current extent and not allowed to encroach in to the rough. By managing the rough grassland as suggested with half cut and cleared each year, this should result in the scrub edge being maintained. Scallop edges to create a wavy edge to create age structure.

Burgh Heath Road Scrub Line (69)

Description - Predominantly Hawthorn scrub running along the edge of Burgh Heath Road. Also found here in 2014 was a male Juniper. Unfortunately, this could not be found in 2020. In 2014 it was still in reasonable condition but was still suffering from competition from the surrounding vegetation.

Comments on past management – The track and roadside edges are cut as and when necessary to maintain access.

Future management – Access should continue to be maintained with edges cut back when necessary. This scrub line should be kept maintain a barrier to the road. At the western end, the scrub is encroaching into the grassland and needs to be pushed back. There is Horseshoe Vetch found here and other interesting chalk flora and the scrub line needs to be maintained and not allowed to encroach into the 15th Tee Rough.

Rifle Butts Alley Hedge (70)

Description - This hedge is made up of Sycamore, Ash, Hawthorn, Hazel and there is fringe of Dogwood developing along the front. The hedge is covered in Ivy. There is the odd Oak standard along the hedge line.

Comments on past management – No recent management.

Future management – Currently the dogwood is marching out from the hedge line into the grass margin between the hedge and the track. This margin should be cut and cleared annually to ensure the hedge does not extend out. The hedge itself should be cut in winter, outside of the breeding bird season and when the trees are dormant. Ideally, only one third of the length of the hedge should be managed in a single year. The hedge should be cut on rotation over three years.

Rifle Butts Alley Scrub (71)

Description - Scrub with grassy areas alongside the paths and in clearings. It is divided by the paths, creating 4 sections. The northern and largest section still has grassy clearings within it. The scrub is composed of frequent Hawthorn, frequent Privet, rare Buckthorn, rare Holly, rare Dog Rose, and rare Ash. Grass found included False Oat-grass, Cocksfoot, Perennial Rye-grass, Smaller Cat’s-tail, the Surrey scarce Flattened Meadow-grass along with the herbs Bird’s-foot trefoil, Perforate St John’s-wort, Salad Burnet, Marjoram, White Clover, Red Clover and Bladder Campion.

Comments on past management – No recent management.

Future management – Where there are grassy areas within the scrub, for example in the northern section, these should be kept open by cutting and clearing. The edges of all four of these scrub islands should be pushed back away from the track edge and grassy margin maintained by cutting and clearing. This should be done annually and in late September/October.

Downs Road Scrub (72)

Description - This is a scrub/grassland mosaic with frequent Hawthorn, occasional Dog rose, Gorse, Wild Privet and Blackthorn are locally frequent and Hazel, Elder and Apple are rare. There are Ash trees dotted all along the length, many of which ae suffering from Ash Die-Back. Under this, Bramble is frequent as is Clematis as a climber. Herb include Wild Marjoram, Wild Basil. Canadian Goldenrod and Tor Grass has been recorded in the margins here.

Comments on past management – No recent management. A task to be carried out by the Lower mole Partnership Volunteers was planned for winter 2020/21 but this was postponed due to the pandemic.

Future management – This scrub line needs to be pushed back towards the adjacent farmland and away from the track, to increase the grass margin. It is encroaching in to the grassland which is rich in interesting chalk grassland plants. Once the scrub is pushed back, the grassland margin along the track should be cut and cleared annually. The scrub edge should be maintained further back and not allowed to encroach back in to the grassland, which if the grass margin is cut and cleared annually, should happen naturally. The Ash trees need to be removed carefully due to the presence of Ash Die-Back. The scrub line can be scalloped in to, on rotation, every few years to create age structure.

14th Fairway Scrub (73)

Description - Linear length of scrub between two fairways with abundant Hawthorn, and more rarely Yew, Holly, North Maple, Wild Cherry, Wayfaring and Blackthorn on the edge. On the southern edge at a grid reference of TQ2230 5895 are two Juniper bushes, both of these are in a poor condition being heavily shaded by trees and encroached by scrub. Towards the south of this area by Grandstand Road small Elder trees are occasional with abundant Sycamore, Dog Rose, Dogwood and rare Wild Privet. On the edges are locally abundant patches of Tor grass, dotted with Ivy, Bramble and Creeping Cinquefoil. It is on this southern edge, where the scrub has in the past been cut back to produce a shallow bay of sheltered scrub and tall grass.

Comments on past management – No recent management

Future management – The edges should not encroach any further in to the surrounding rough and chalk grassland. Age structure should be created by clearing sections (up to a fifth) on rotation and allowing them to grow back. Once these areas have grown back, the next sections can be cleared and so on. It will be easiest to cut scallops in around the edges of the scrub island or make use of any naturally more open areas/desire lines through the scrub. The small block of scrub within the 14th Tee Rough should be completely removed and restored to chalk grassland.

Grandstand Road Scrub (74)

Description - This is the main core of scrub in the middle section of the golf course, with maturing abundant Hawthorn scrub, locally dominant in placed as is Dogwood, occasional Elder, with rare Dog Rose and Wild Privet. Gorse is rare on the edges. Bramble and Ivy are locally abundant. On the edges there is abundant Tor grass, with occasional Creeping Cinquefoil, Wild Parsnip, Perforate St John’s-wort, Wood False-brome, Creeping Thistle and Hedge Woundwort. Away from edges and into the central core are frequent Pedunculate Oak and Ash, with occasional Sycamore. Kidney Vetch grows along the centre path edges and Cowslips are present in more open areas.

Comments on past management – The centre path through the scrub is cut by a side arm when necessary to maintain access.

Future management – This is the main area of scrub within the whole of the Golf Course and is very valuable. It is divided down the centre by a main path linking a car park and Burgh Heath Rd. The western side is far more dense than the scrub grassland mosaic seen on the eastern side. 50% of the western side should be removed and restored to chalk grassland. This would need to be carried out by contractor. The remaining scrub can be managed by staff/volunteers in thirds on rotation, to create age structure. Areas should be cleared and allowed to regrow. Once this occurs, the next sections can be cleared. Make the most of naturally more open areas and push back from there, or scallop around the edges of the scrub blocks. NB There has been mention of common lizards and slow worms being seen in this area so clearance must be done sensitively after reptile surveying has been carried out to assess the population. The centre path should continue to be cut back regularly by a side-arm.

13th and 5th Scrub Islands (75 and 76)

Description - This is a small island of scrub which is mainly Hawthorn with the odd young Oak and Dogwood, fringed by Bramble.

Comments on past management – No recent management.

Future management – It is important the scrub does not encroach on the chalk grassland or on the 13th Fairway. The regular cutting of the fairway and annual cutting and clearing of the chalk grassland should prevent scrub developing further. It would be advantageous to scallop the edges of these islands to create age structure.

### 2.4.5. Surveying and Monitoring

Surveying effort should be increased with the help of volunteers and specialist ecologists. All records aside from those associated with the writing of the management plans and the monitoring of scrapes by Butterfly Conservation are historic. Up to date or in some cases baseline surveys need to be carried out.

#### 2.4.8.2 Vascular Plants

Plants are one of the better groups that have been surveyed over the years, mainly as part of writing the management plans. Surrey Botanical Society have also passed on all their records, which has greatly increased the plant list. Many thanks go to Ann Sankey for providing them.

The most useful surveys to focus on now would be the vegetation successions within the scrapes and carrying out a condition assessment of the grassland, particularly in those where the management regime is to change. The change in vegetation should be seen over the years if cutting and clearing is maintained as a management tool. Each area should be surveyed using quadrats evenly spaced across the fields, roughly 6-8 areas depending on the size of the grassland. The quadrats should be randomly placed so as not to encourage bias of recording the nicer areas to get a true reflection of condition. Number of different species per quadrat should be counted. Ideally the species should be noted, but the number of different species is indicative of quality, so it is possible to use volunteers who are not botanical experts to do this as well and cover more ground. Volunteers could be trained to look for key quality indicator plants to as well as negative indicators. These species are shown in table 1 on the following page.

The grassland should also be monitored as a whole to complete their condition assessment. The categories are as follows:

- Extent. This attribute is one that is measured as the condition monitoring continues. The first time an area is monitored sets a base line. Aerial photographs are a good way to assess this and ensure the grasslands are not encroached upon by scrub/trees.

- Sward composition

– Grass/herb ratio. In general, semi-natural swards that are in good condition have a much greater broad-leaved herb component than agricultural grassland. It is thought that for neutral and calcareous grassland the broadleaved herb component should fall within the range 40-90%. It should be borne in mind that some of the broadleaved plants such as creeping thistle that may be present are not a good indicator of positive condition.

- Sward composition (using information from quadrat sampling)

– Frequency of positive indicators. There is a list of species that are regarded as positive indicators. The site is traversed and these species are recorded. It is recommended that 2 to 6 of these species should be frequent, found 41-60% of the time.

– Frequency of negative indicators. These should not make up more than 10% of an area individually and combined not more than 20% of the area.

– Frequency of shrub/trees. To be favourable, there should be no more than 5% cover of woody species

- Sward Structure

- Height. Average height should be noted and for chalk grassland should be somewhere between 2 and 25 cm.

- Litter. Build up of thatch should not cover more than 25% of the sward.

- Bare ground. This should not cover more than 10% within the sward.

- Disturbance. Evidence of overgrazing or rabbit warrens should be noted and not affect more than 0.05%.

| CG2 positive Indicator species |  |
| --- | --- |
| Anthyllis vulneraria – Kidney Vetch | Lotus corniculatus – Common Bird’s-foot Trefoil |
| Asperula cynanchica – Squinancywort | Pilosella officinarum – Common Mouse-ear |
| Campanula glomerata – Clustered Bellflower | Polygala spp – Milkwort spp |
| Carex spp – Sedge species | Potentilla erecta – Tormentil |
| Centaurea nigra – Common Knapweed | Primula veris – Primrose |
| Cirsium acaule – Dwarf Thistle | Sanguisorba minor – Salad Burnet |
| Filipendula vulgaris – Dropwort | Scabiosa columbaria – Small Scabious |
| Helianthemum spp – Rock-rose spp | Serratula tinctoria – Saw-wort |
| Hippocrepis comosa – Horseshoe Vetch | Stachys officinalis – Hedge Woundwort |
| Leontodon hispidus – Rough Hawkbit | Succisa pratensis – Devil’s-bit Scabious |
| Leontodon saxatilis – Lesser Hawkbit | Thymus spp – Thyme spp |

| CG3/4positive Indicator species |  |
| --- | --- |
| Anthyllis vulneraria – Kidney Vetch | Lotus corniculatus – Common Bird’s-foot Trefoil |
| Asperula cynanchica – Squinancywort | Pilosella officinarum – Common Mouse-ear |
| Campanula glomerata – Clustered Bellflower | Polygala spp – Milkwort spp |
| Carex flacca – Glaucous Sedge | Primula veris – Primrose |
| Cirsium acaule – Dwarf Thistle | Sanguisorba minor – Salad Burnet |
| Filipendula vulgaris – Dropwort | Scabiosa columbaria – Small Scabious |
| Galium verum – Lady’s Bedstraw | Serratula tinctoria – Saw-wort |
| Helianthemum nummularium – Common Rock-rose | Stachys officinalis – Hedge Woundwort |
| Hippocrepis comosa – Horseshoe Vetch | Succisa pratensis – Devil’s-bit Scabious |
| Leontodon hispidus – Rough Hawkbit | Thymus spp – Thyme spp |
| Leontodon saxatilis – Lesser Hawkbit | Lotus corniculatus – Common Bird’s-foot Trefoil |

| Negative indicator species |  |
| --- | --- |
| Anthriscu sylvestris – Cow parsley | Senecio jacobaea – Common Ragwort |
| Bellis perennis – Daisy | Sonchus spp – Sow Thistles |
| Cirsium arvense – Creeping Thistle | Urtica dioica – Common Nettle |
| Cirsium vulgare – Spear Thistle | Lolium perenne – Perrienal Rye-grass |
| Carduus spp – Thistles spp | Holcus lanatus - Yorkshire Fog |
| Chamerion angustifolium – Rosebay Willowherb | Cynosurus cristatus – Crested Dogs-tail |
| Galium aparine – Cleavers | Trisetum flavescens – Yellow Oat-grass |
| Plantago major – Greater Plantain | Arrhenatherum elatius – False Oat-grass |
| Rumes crispus – Curled Dock | Dactylis glomerata – Cocks-foot |
| Rumex obtusifolius – Broad-leaved Dock |  |

Within the woodlands, priority should be given to the woodland areas that are to be managed, ideally before and after to see the difference the management regime is having. Key categories to focus on to assess the condition of the woodlands are:

- Extent – Area of woodland

- Structure and natural processes

- Canopy Cover – canopy trees should cover 30-75% (unless put into coppice management and then should be 25-50%)

- Understory composition – a good mix of shrub species present.

- Ground flora composition – are there woodland flowers or merely ivy and brambles.

- Age structure – there should be at last three different age classes.

- Percentage of decaying wood.

- Open spaces for example glades and rides, should cover at least 10%.

- Regeneration Potential – Are there young trees growing up to become the next canopy trees.

- Composition – 95% should be native plants.

- Indicators of local distinctiveness, for example bluebell cover in The Warren Ancient Woodland.

Using the comprehensive survey information from Surrey Botanical Society, key species should be mapped e.g. rarities and those needed control (Tor Grass and Canadian Goldenrod) to assist in managing these species.

Fixed photographic points should be established over both Epsom & Walton Downs and to be repeated on a yearly basis. Also, photo monitoring of before and after management can be used for a visual comparison of achievements, also useful for historical and educational purposes and talks.

#### 2.4.8.3 Invertebrates

An invertebrate survey similar to the one carried out in 2009 should be repeated. Comments made by the surveyor regarding the 2009 survey were that poor weather conditions made sampling more difficult and reduced the activity of highly mobile ‘fair-weather’ invertebrates, such as Butterflies, Bees, Wasps and Hoverflies. These groups are well reviewed with regards to their national status and undoubtedly more species characteristic of calcareous habitats await discovery at the site.

Focus should remain on the Chalk Grassland areas, but the woodlands should also be covered this time.

Specific surveys of particular groups of insects is also recommended.

- Butterflies – These insects will be highly under recorded. Perhaps a new transect could be set up in coordination with Butterfly Conservation. Considering the nearby transect walked across Juniper Hill regularly sees 30 butterflies each year, the Golf Course will be home to many more than the 11 species recorded so far.

- Moths - A night-time moth trapping session should be carried out. Surrey’s Butterfly Conservation’s moth recorder could be contacted to provide advice and assistance.

- Coleoptera (Beetles), Diptera (Flies), Hymenoptera (Bees, Wasps and Ants), Hemiptera (True Bugs), Molluscs and Oligochaetes (Slugs, Snails and Earthworms) Arachnids (Spiders, Harvestmen, Mites and Ticks) and the other invertebrates (Dermaptera/Earwigs, Isopods/Woodlice, Mecoptera/Scorpion Flies, Neuroptera/Lacewings) will require an ecologist to be employed to carry out a survey.

- Orthoptera (Grasshoppers and Crickets) are reasonably easy to survey as there are limited potential species. Try and encourage local experts or volunteers together with staff to survey these animals.

#### 2.4.8.4 Herptiles

Common lizard is the only reptile record on site but there is potential for other species to be present. Slow worms have possibly been seen but no formal records. It is recommended that the scrub/grassland mosaic is surveyed using felt mats or onduline or metal corrugated tins. Ideally a survey should be carried out before any clearance work within Grandstand Road Scrub and Scrub/Grassland.

#### 2.4.8.5 Birds

A full BTO bird survey to enable mapping of the breeding territories and provide further information on how management is affecting the bird populations is recommended. Importantly the standard methodology used would provide scientifically valid comparisons to be made in the future. A full BTO breeding bird survey has not been carried out at before. Winter visitor surveys would also be very useful to carry out to enable a thorough assessment of the importance the site has for bird life.

Due to birds being particularly popular with local enthusiasts, it may be possible to encourage volunteers to help with bird surveying. Local groups may also be able to help with sourcing Bird Boxes and further surveying assistance e.g. Woodland Trust who manage neighbouring Langley Vale Memorial Woodland.

#### 2.4.8.6 Mammals

A full bat survey should be carried out at the appropriate time of year, to assess what species are using the site and the importance of the Downs for these animals. It is recommended that prior to any tree work, a bat survey is conducted to grade for their potential for bat roosts. Installing bat boxes in the woodlands may also help with any roost deficiencies.

Small mammal surveys have not been carried out before, so a system of small mammal trapping using longworth traps or footprint tunnels is recommended to help bring together a more detailed picture of the types of mammals using the site. Focus should be made in the grassland areas rotationally managed to help prove whether this form of management is beneficial. It should also be indicative as to whether the woodland management is beneficial as well by focusing on those areas to be managed.

#### 2.4.8.7 Invasive Species

Invasive species should be mapped and management controls put in place. Canadian Goldenrod noted in the WW2 Bunker, opposite Bunbury Way and in 15th tee rough needs to be eradicated. Tor Grass should be actively managed to prevent dominance in some of the grasslands by strimming regularly to a height of 7cm, with arisings removed. Turkey Oak should be controlled and selectively thinned within the woodlands.

#### 2.4.8.8 Fungi, Lichen and Bryophytes

A baseline survey of these three groups should be carried out by a specialist ecologist and would be best carried out in the autumn months. The Surrey Recorders could be contacted to gather further records for the site.

### 2.4.12 Biodiversity and Landscape

Any benefits resulting from Epsom and Walton Downs’ inclusion in Surrey’s North Downs Biodiversity Opportunity Area should be maximised. If developments happen locally and mitigation is needed, opportunities to enhance the site should be considered using the management plan as a guide on how best to use the funding. Any adverse impacts a development may have (e.g. increased visitor pressure, lighting issues) should be considered when deciding planning applications to begin with. Opportunities to create a better link to the wider countryside will benefit the wildlife within.

Natural England is currently (2021) reviewing the boundary of all Areas of Outstanding Natural Beauty (AONB). Walton downs is designated as an Area of Great Landscape Value and with the whole site designated as SNCI, along with the fact that Juniper Hill is considered of SSSI quality, it a good case to be included within the Surrey Hills AONB. Any opportunities for all or part of Epsom and Walton Downs to be considered for inclusion should be taken.

The importance of Epsom and Walton Downs’ value as a mosaic of habitats to support a vast range of wildlife, some of which is very rare, should be highlighted. It should be valued for its Biodiversity just as much as it’s valued for its horse racing and public amenity. One way of achieving this would be to investigate the possibility of designating the site as a Site of Special Scientific Interest (SSSI) or Local Nature Reserve (LNR).

### 2.4.13 Site Interpretation

Interpreting the site to the public is really important. A recent grant application to upgrade the notice boards at main entrances was successful, so there is potential for these to not only give visitors useful access information, but also information on the wildlife and perhaps history of the site.

One of the best ways to interpret a site is to provide guided walks. Topics could include the history of the site, golfing history, wildlife themes such as wildflowers, birds or butterflies for example.

It is important to have a good web presence to ensure key messages or events are communicated as widely as possible. This can be done via the EEBC website, Facebook and Instagram pages. Perhaps create links to Butterfly Conservation or Surrey Botanical Society.

Signs aimed at modifying visitors’ behaviour should be positive and ask visitors for their help, rather than start ‘Do Not…’. If signs are used to alert people of the breeding bird season for example, it is important to make sure these signs are taken down at the end. They should then be repositioned each season to avoid ‘sign blindness’

Encouraging visitors to help report any issues they come across is a very useful management tool. The Downskeepers and Golf Course staff have good relationship with their regular visitors and this should continue.

### 2.4.11 Volunteering Opportunities

Better use of volunteers could offer opportunities for good habitat management. The Woodland Trust, who manage the adjacent Langley Vale Memorial Woodland, have a good band of volunteers and it is very likely that some of these individuals may be keen to volunteer on the Golf Course as well.  Nearby sites such as Epsom Common and Horton Country Park Local Nature Reserves use regular volunteer input from the Countryside Team Volunteers, Lower Mole Partnership Volunteers and in the case of Epsom Common, the EcoVols as well, which is seen as a vital tool in managing their habitats. The members of the Golf Course would be an obvious port of call to ask if any of them would be interested in joining a habitat management group.

Current volunteer input on the Golf Course includes tasks carried out by the Lower Mole Partnership volunteers and tasks and surveying by Butterfly Conservation in and around the scrapes. It is suggested to consult with all these groups to see if they can increase their input but also offer help in setting up/advertising an Epsom and Walton Downs Volunteer Group. It would also be advisable to investigate the possibility of increasing staff resource to support the reintroduction of a volunteer group to assist with the habitat management of the Downs.

## 2.5 Identification of Operational Objectives and Outline Prescriptions

| Habitat/Species | Prescriptions |
| --- | --- |
| Grassland | - Cut all rough areas of grassland on rotation and remove arisings. - Control Tor Grass by cutting and clearing regularly to a height of 7cm. - Remove Canadian Goldenrod. - Manage scrub to prevent dominance and create age structure. - Manage existing scrapes where this will help to spread Kidney Vetch and remove scrub and Tor Grass. (Avoid flight period of the Small Blue, May-July) - Mow paths to control access. - Manage the Juniper Trees and maintain them in an open location. - Manage scrub edges on the perimeter and along rides by scalloping on rotation. |
| Mixed deciduous woodland | - Manage Ash Die-Back on a risk based approach. - Create woodland edge and manage on rotation along existing footpaths, up to 10m either side. - Thin out woodland to create age structure. Methods can include coppicing, halo release of retained standards/veterans, 30% thin, coppicing or glade creation. - Prevent woodland encroaching into grassland areas. |
| Scrub | - Create age structure by scalloping - Do not allow encroachment on to adjacent grassland or paths. |
| Surveying and Monitoring | - Baseline survey of Bryophytes, Fungi and Lichens. - Monitor success of grassland management by carrying out a condition assessment. - Monitor vegetation succession within the scrapes. - Carry out a condition assessment of the woodlands. - Establish fixed photographic points. - Continue to support Butterfly Conservation Volunteers managing and monitoring scrapes created for the Small Blue and Kidney Vetch. - Organise a night-time moth trapping session. - Organise a programme of invertebrate surveys to be carried out by a specialist ecologist. - Encourage volunteers and local experts to carry out invertebrate and bird surveys. - Survey the scrub/grassland mosaic for reptiles. - Employ an ecologist to carry out a full BTO breeding bird survey. - Employ and ecologist to carry out a full bat survey. - Investigate the possibility of small mammal trapping. - Map and control invasive species. |
| Biodiversity and Landscape | - Maximize opportunities resulting from being part of Surrey’s North Downs Biodiversity Opportunity Area. - Value the Downs just as much for its Biodiversity as its public amenity value. - Keep up to date with any opportunities to become part of the Surrey Hills Area of Outstanding Natural Beauty. - Look at the Woodland and Grassland component of Epsom and Walton Downs along with Epsom Downs Golf Course and potentially combined, they could be put forward to be considered for SSSI status. - Investigate possibility of designating the site as a LNR. |
| Site interpretation | - Upgrade notice boards in line with recent grant application. - Provide guided walks. - Maintain a good web presence via EEBC website Facebook and Instagram pages. - Investigate the possibility of increasing staff resource to support the reintroduction of a volunteer group to assist with the habitat management of the Downs. - Interpret the site’s biodiversity value. - Use positive signage. |
| Volunteering Opportunities | - Liaise with local volunteer groups to ask advice and advertise an Epsom and Walton Downs Volunteer Group. - Talk to regular visitors to gauge interest. - Investigate the possibility of increasing staff resource to support the introduction of a volunteer group to assist with the habitat management of the Downs. |

# STAGE THREE – PRESCRIPTION

It is recommended that for each year, an individual Annual Work Plan should be drafted including an outline of costs and personnel to be used.

Recommendations not covered by this report, but which must also be considered for each Annual Work Plan includes a health and safety review. All management tasks need to be the subject of a health and safety risk assessment.

## Financial, labour and equipment contraints

Proposals have not been budgeted in terms of labour and financial inputs, largely because these are unknown. However, formulation of the proposals has taken into account what are likely to be limited resources and most tasks should readily be achievable by conservation volunteer teams. It is hoped that prescriptions requiring greater inputs of resources can be undertaken as part of the programme of contractual work that already exists and outside contractors, without the need for unduly increasing costs. Priorities have been attributed to the suggested management tasks.

A rough idea of cost would be:

| Contractors | £175/person/day |
| --- | --- |
| Volunteers | £7/person/day |
| Ecological Consultants | £275/person/day |
| Arboricultural Contractors | £275/person/day |

Notes:

-The outline costs are estimation for guide/planning purposes and may vary significantly from the actual costs.

-Volunteers: In addition, use of volunteer machinery (e.g. chainsaw/brush cutters) is £50/day and the hire of heavier equipment (e.g. mini excavator/dumper) is approx. £100/day.

-Where the term volunteer/contractors is used, the deciding factor will be availability of volunteers, who would normally be the first choice.  It should be noted that a significant amount of the crucial volunteer input to site management would be at no direct cost to the Council.

## Sustainable Management

The work detailed in this document tries to find a balance between meeting the needs of our current generation while conserving natural resources and protecting the environment for the benefit of future generations. These new opportunities for sustainable management include protecting the wildlife through a variety of methods such as further enhancing the grassland as well as the woodland, scrub and hedgerows. Increasing the public knowledge about the ecology of the Downs will also help them to understand why it is necessary to carry out essential management work.

## Volunteering Opportunities

The management recommendations table below contains much that is suitable for volunteers to carry out. This gives the opportunity for new members of the public and existing volunteers to carry out a variety of tasks on the Downs. This then enables the Downskeepers to commit to a variety of work they would not be able to complete on their own and gives opportunities to create links with local visitors to the Downs who can help with ‘policing’ if any trouble occurs and assist with wildlife recording. The table will note which tasks are appropriate for volunteers and which will need outside contractors.

## Prescription Table

For compartments see map 1

Code to workforce – EEBC Grounds Maintenance staff (GM), Downskeepers (DK), Golf Course (GC), Volunteers (Vols), Contractor (C)

| CHALK GRASSLAND (Compartment numbers highlighted in green are rough margins to fairways) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 1, 7, 11 | Clear scrub and trees from the grassland. | x |  |  |  |  | GC/ Vols/ C DK |
| 1, 2, 3, 4, 5, 6, 7, 8, 9, 10, 11, 12, 13, 14, 15, 16, 17 | Cut and clear grassland annually in late September/October | x | x | x | x | x | GC/GM |
| 1, 2, 3, 4, 5, 6, 7, 8, 9, 10, 11, 12, 13, 14, 15, 16, 17 | Control scrub encroachment | x | x | x | x | x | GC/GM |
| 1, 5, | Remove Canadian Goldenrod | x | x |  |  |  |  |
| 12 | Limit access | x |  |  |  |  | GC/GM |
| 13 | Cut road and car park banks with side arm to ensure good visibility every 6 weeks | x | x | x | x | x | GM |

| ROUGH GRASSLAND SURROUNDING THE FAIRWAYS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 18-31 | Cut and clear the rough on the right hand side of the fairways in late September | x |  | x |  | x | GC |
| 18-31 | Cut and clear the rough on the left hand side of the fairways in late September |  | x |  | x |  | GC |
| 24 | Remove tree saplings | x | x |  |  |  | GC/Vols |
| 20 | Control encroaching scrub | x | x | x | x | x | GC/Vols |

| REMAINING GRASSLAND AREAS, MANAGED BY EPSOM & EWELL BOROUGH COUNCIL |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 35, 39, | Cut and clear whole area annually in late September/October | x | x | x | x | x | GM |
| 34, 37, | Cut and clear 50% of the area annually in late September/October | x | x | x | x | x | GM |
| 36, 38, 40, | Cut area regularly to maintain as amenity grassland and control visitor access | x | x | x | x | x | GM |
| 41, 42, 43, 44, 45 | Cut regularly until late April and then left until cutting and clearing in late September/October | x | x | x | x | x | GM |
| 33 | Remove Canadian Goldenrod | x | x | x | x | x | DK/Vols |
| 34 | Remove Early Goldenrod and Michaelmas Daisy. |  |  |  |  |  |  |
| 33 | Mow paths/hack rides | x | x | x | x | x | GM |

| WOODLAND |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 47, 53, 56 | Create woodland edge along footpaths and desire lines | x |  | x |  | x | GC/DK/ Vols |
| 47, 49, 53, 56, 57, 58 | Create woodland edge around perimeter of woodland. NB: In cpt 47, start woodland edge creation to the north of 17th tee as there is a good floral diversity here. In cpt 49, focus on creating woodland edge on the eastern edge near the 16th tee. In cpt 52, push back along southern edge, creating wavy bays. When pushing back woodland (58) from the 9th Hole, reseed using native chalk grassland seed mix. | x |  | x |  | x | GC/DK/ Vols |
| All | Remove non-native species | x | x | x | x | x | GC/GM/ DK |
| 47, 53, 56, 57 | Thin out woodland up to 30% to create age structure. |  |  |  |  |  | Contractor |
| 55 | Coppice Hazel and open up this small area of woodland. | x |  |  |  |  | DK/Vols |
| 47, 56, 57 | Create glades focusing on enlarging already more open areas |  |  |  |  |  | Contractor Vols |
| 52 | If tree is removed from 3rd Fairway, replace with at least 3 oak trees , planted around the edge of the fairway. Ideally, leave the trunk and standing deadwood and pile any other remains within the edges of 3rd Fairway woodland. |  |  |  |  |  | GC |
| 56 | Allow vegetation (herb layer and understory) to develop between the 12th and 8th Fairway. |  |  |  |  |  |  |
| 46, 48, 50, 51, 54, 59 | Minimum intervention |  |  |  |  |  | DK/GM/ GC |
| All | Leave as much standing/lying decaying wood as is safe to do so. |  |  |  |  |  | DK/GM/ GC |

| VETERAN TREES |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| All woodlands | Survey and map any veteran trees. |  | x |  |  |  | DK |
| If trees found | Assess and write individual management plans for the trees. |  |  |  | x |  | Ecologist |
| All woodlands | Identify trees to become veteran. |  |  | x |  |  | DK |

| SCRUB/GRASSLAND |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 61, 65 | Clear an initial 50% of the scrub | x |  |  |  |  | Contractor |
| 60, 61, 63, 64 | Clear up to a third of the scrub and subsequently manage on rotation. (In Cpt 60, clear bramble patch by half). | x | x | x | x | x | DK/GM Vols |
| 62, 65 | Clear up to a fifth of the scrub and subsequently manage on rotation. | x | x | x | x | x | DK.GM Vols |
| 64 | Cut and clear all grassland amongst the scrub annually in late September/October. | x | x | x | x | x | GM/Vols |
| 60, 61, 62, 63, 65 | Cut and clear 50% of the grassland amongst the scrub annually in late September/October. | x | x | x | x | x | GM/Vols |
| 62 | Manage the Juniper Trees and maintain them in an open location. | x | x | x | x | x | DK/Vols |
| 62 | Control Tor Grass | x | x | x | x | x | GM/DK/ Vols |
| 62 | Manage scrapes by weeding saplings etc if possible. Once they have vegetated too much, re-scrape. | x | x | x | x | x | DK/Vols |
| 63 | Push scrub back from trackside by 2m | x | x | x | x | x | GM/DK/ Vols |
| SCRUB |  |  |  |  |  |  |  |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 66, 69 | Trim edges to maintain access and prevent encroachment on to paths/chalk grassland. | x | x | x | x | x | GM/DK Vols |
| 67, 68, 71, 72, 73, 75 | Scallop edges on rotation, to create a wavy edge, maintaining age structure and preventing encroachment. | x | x | x | x | x | DK/Vols |
| 71, 74 | Cut and clear grassy glades within scrub island | x | x | x | x | x | GM/Vols |
| 74 | Remove 50% of scrub and restore to chalk grassland. Manage remaining scrub in thirds, on rotation. |  | x | x | x | x | DK/Vols Contractor |
| 71 | Push back from track edge by 1m. Subsequently cut and clear track margin annually in late September/October. | x | x | x | x | x | DK/Vols GM |
| 69, 73 | Manage the Juniper Trees and maintain them in an open location. | x |  | x |  | x | DK/Vols |
| 73 | Remove small scrub area within 14th Tee Rough completely and restore to chalk grassland. |  |  |  |  |  |  |
| 72, 73, 74 | Control Tor Grass | x | x | x | x | x | DK/GM Vols |
| 72 | Remove Canadian Goldenrod | x | x | x | x | x | DK/ Vols |
| 70 | Trim one third of the hedge each year and clear encroachment into adjacent grass margin. | x | x | x | x | x | GM |

| SURVEYING AND MONITORING |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| All | Baseline survey of Bryophytes, Fungi and Lichens. |  | x |  |  |  | Ecologist |
| All where management takes place | Monitor success of grassland management by carrying out a condition assessment. | x | x | x | x | x | DK/Vols/ Ecologist |
| 62 | Monitor vegetation succession within the scrapes. |  | x |  | x |  | DK/Vols/ Ecologist |
| All woodland cpts | Carry out a condition assessment of the woodlands. |  |  | x |  |  | DK/Vols/ Ecologist |
| All | Establish fixed photographic points. | x |  |  |  |  | DK/Vols |
| TBC | Set up new butterfly transect in conjunction with Butterfly Conservation. | x | x | x | x | x | DK/Vols |
| 62 | Organise a night-time moth trapping session. | x |  |  |  |  | Ecologist/ Vols |
| All | Organise a programme of invertebrate surveys to be carried out by a specialist ecologist. | x |  | x |  | x | Ecologist |
| All | Encourage volunteers and local experts to carry out invertebrate and bird surveys. | x | x | x | x | x | Ecologist/ Vols |
| 62, 37, 64, 74 | Survey the scrub/grassland mosaic for reptiles. | x |  |  |  |  | DK/Vols |
| All | Employ an ecologist to carry out a full BTO breeding bird survey. | x |  |  |  |  | Ecologist/Vols |
| All | Employ and ecologist to carry out a full bat survey. |  | x |  |  |  | Ecologist/Vols |
| 62, 37, 64, 74 | Investigate the possibility of small mammal trapping. |  |  |  | x |  | DK/Vols |
| All | Map and control invasive species. | x | x | x | x | x | DK/ Vols |

| BIODIVERSITY AND LANDSCAPE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| All | Maximize opportunities resulting from being part of Surrey’s North Downs Biodiversity Opportunity Area. | x | x | x | x | x | DK/Planning Dept |
| All | Value the Downs just as much for its Biodiversity as its public amenity value. | x | x | x | x | X | DK/ Comms team |
| All | Keep up to date with any opportunities to become part of the Surrey Hills Area of Outstanding Natural Beauty. | x | x | x | x | x | DK/Managers |
| All | Look at the Woodland and Grassland component of Epsom and Walton Downs along with Epsom Downs Golf Course and potentially combined, they could be put forward to be considered for SSSI status. |  |  | x |  |  | DK/Managers |
| All | Investigate possibility of designating the site as a LNR. |  |  | x |  |  | DK/Managers |

| SITE INTERPRETATION |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| At entrances | Upgrade notice boards in line with recent grant application. | x | x |  |  |  | DK |
| All | Provide guided walks. |  |  | x | x | x | DK/Vols |
| All | Maintain a good web presence via EEBC website Facebook and Instagram pages. | x | x | x | x | x | DK/ Comms team |
| All | Highlight to visitors the importance of the Biodiversity of the site. | x | x | x | x | x | DK |
| All | Investigate the possibility of increasing staff resource to support the reintroduction of a volunteer group to assist with the habitat management of the Downs. | x | x | x | x | x | DK/Managers/ Finance Dept |

| Volunteering Opportunities |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| All | Liaise with local volunteer groups to ask advice and advertise an Epsom and Walton Downs Volunteer Group. | x |  |  |  |  | DK |
| All | Talk to Golf Club members/regular visitors to gauge interest. | x | x | x | x | x | DK/ GC |
| All | Investigate the possibility of increasing staff resource to support the reintroduction of a volunteer group to assist with the habitat management of the Downs. | x | x | x | x | x | DK/Managers/ Finance Dept |

# MAPS

- Map 1 – Habitat and compartment numbers

- Table with Compartment numbers and names

- Map 2 – Access

- Map 3 – Scrape locations

- Map 4 – Kidney Vetch locations

Map 1

| Compartment Number | Compartment Name | Compartment Number | Compartment Name |
| --- | --- | --- | --- |
| 1 | WW2 Bunker | 45 | Tea Hut Grassland |
| 2 | WW2 Bunker grass margin | 46 | 1st Fairway Woodland |
| 3 | Burgh Heath Road Margin South | 47 | WW2 Bunker Woodland |
| 4 | Burgh Heath Road Margin North | 48 | Burgh Heath Road Woodland West |
| 5 | 15th Tee Rough | 49 | Burgh Heath Road Woodland East |
| 6 | 15th Fairway Rough | 50 | 4th Fairway Treeline |
| 7 | 14th Tee Rough | 51 | Longdown Lane Copses |
| 8 | 5th Fairway Rough | 52 | 3rd Fairway Woodland |
| 9 | 6th Fairway Rough | 53 | 15th Fairway Woodland |
| 10 | Downs Road Grassland | 54 | 5th Fairway Woodland |
| 11 | Downs Road Grassland Margin | 55 | Rifle Butts Alley Woodland |
| 12 | 5th Hole Rough | 56 | 11th Fairway Woodland |
| 13 | Grandstand Rd South Margin | 57 | 8th Fairway Woodland |
| 14 | 11th Hole Rough | 58 | Tattenham Corner Road Woodland |
| 15 | 11th Fairway Rough | 59 | Old London Road East Woodland |
| 16 | 10th Fairway Rough | 60 | 16th Fairway Scrub/Grassland |
| 17 | Old London Rd West | 61 | 3rd Fairway Rough South |
| 18 | 18th Fairway Rough | 62 | Small Blue Scrapes Scrub/Grassland |
| 19 | 17th Fairway Rough | 63 | 6th Fairway Scrub/Grassland |
| 20 | 16th Fairway Rough | 64 | Grandstand Road Scrub/Grassland |
| 21 | 1st Fairway Rough | 65 | Old London Road Scrub/Grassland |
| 22 | 2nd Fairway Rough | 66 | Longdown Lane Road Margin |
| 23 | 4th Fairway Rough | 67 | Longdown Lane Hack Ride Scrub |
| 24 | Longdown Lane South Margin | 68 | 17th Fairway Scrub |
| 25 | 3rd Fairway Rough | 69 | Burgh Heath Road Scrub Line |
| 26 | 14th Fairway Rough | 70 | Rifle butts Alley Hedge |
| 27 | 7th Fairway Rough | 71 | Rifle Butts Alley Scrub |
| 28 | 12th Fairway Rough | 72 | Downs Road Scrub |
| 29 | 10/11th Fairway Rough | 73 | 14th Fairway Scrub |
| 30 | 10th Hole Rough | 74 | Grandstand Road Scrub |
| 31 | 9th Fairway Rough | 75 | 13th Scrub Island |
| 32 | Tattenham Corner Rd Golf Course Margin | 76 | 5th Scrub Island |
| 33 | Longdown Lane South Hack Ride |  |  |
| 34 | Rifle Butts Alley Grassland |  |  |
| 35 | Grandstand Road North Margin |  |  |
| 36 | Grandstand Road North Car Park Grassland |  |  |
| 37 | Grandstand Road Grassland |  |  |
| 38 | Viewpoint Grassland |  |  |
| 39 | Downs Road Margin |  |  |
| 40 | Tattenham Corner Road Margin |  |  |
| 41 | Police car park for Derby |  |  |
| 42 | Old London Road Margin |  |  |
| 43 | Old London Road East Grassland North |  |  |
| 44 | Old London Road East Grassland South |  |  |

Map 2

Map 3 – Location of Scrapes created to encourage Kidney Vetch.

Map 4

# REFERENCES AND BIBLIOGRAPHY

Epsom Downs Golf Course Management Plan 2015-20 – Peter Howarth, Epsom and Ewell Borough Council

Epsom and Ewell Biodiversity Action Plan 2020-30 – Sarah Clift, Epsom and Ewell Borough Council

SNP

The State of Surrey's Nature - Surrey Wildlife Trust

SNCI Report 2013 – Pete Howarth

Monitoring the condition of lowland grassland SSSIs: Pt 1 English Nature’s rapid assessment method (ENRR315)

# APPENDICES

## Site of Nature Conservation Interest report

SNCI Report

Site name: Epsom Downs Golf Course

Current status: SNCI

Grid ref: TQ222589

Area: 56ha

Date of previous survey: 05/08/1998

Date of current survey: 10/07/2013

Surveyor: P Howarth

Site description

Epsom Golf Course is located on the dip slope of the North Downs just south of Epsom town on the southern boundary of the Borough of Epsom and Ewell in Surrey. The central grid reference is TQ 222589, and covers approximately 56 hectares.  The site is set in a relatively rural location with Epsom Racecourse to the south and west, open fields to the west and north west and residential housing to the east. There is one Right of Way that goes through the site from the south east corner of the site towards Burgh Heath Road. All of the public rights of way information can be seen via the Surrey County Council Interactive map (see References for address). There are several other local paths that cross the site. The geological map relevant for this area is Sheet 286 Reigate printed in 1978. The entire area is Upper Chalk. The 1983 Soil Survey of England and Wales ‘Soils of England and Wales Sheet 6 – South East England soil map’ describes the resulting soil type as a brown redzina called Andover 1. This is a shallow well drained calcareous silty soil over chalk and found on slopes.

Previous reasons for selection

Selected for areas of unimproved calcareous grassland. Rare and valuable in both county and national terms. Approximately 46 hectares of unimproved and semi-improved calcareous grassland and 12 hectares of species rich semi-natural woodland.

Reason for selection:

Presence of species rich chalk grassland Bromus erectus grassland CG3.

Butterflies, Small Blue the site support a population of this butterfly which is on the list A of butterflies of importance in Surrey.

Habitat description:

Abundance is based on the DAFOR scale and refers to the specific section of the site.The overall abundance across the site is provided in the Species List

DAFOR ratings for certain species, notably annual, can change throughout the year.

The DAFOR scale uses the following key:- Dominant; Abundant; Frequent; Occasional; Rare: Nomenclature follows Stace (2010) for vascular plants.

Target note 1:- Grassland area car park common species are found here such as Perennial Rye Grass, Rough Stalked Meadow Grass, Red Fescue, Cocksfoot and Timothy. Along with herbs such as Yarrow, White Clover, Common Birds Foot Trefoil and Perennial Sow Thistle. This area shows signs of disturbance due to nutrient enrichment.

Target note 2:- Short un mown grassland with Sainfoin, Quaking Grass, Small Scaboius, Crested Hair Grass.

Target note 3:- Some of the grassland areas are dominated by False Oat Grass. They do contain some calcareous species including Upright Brome.

Target note 4:- Low grassy sward Yorkshire Fog, Kidney Vetch areas, alongside old London Road.

Target note 5:-Long grass calcareous grassland composed of Birds Foot Trefoil, Black Knapweed, Chalk False Brome, Cocksfoot, Common Mouse-ear, Common Ragwort, Creeping Thistle, Lady’s Bedstraw, Daisy, Dandelion, Dropwort, Fairy flax, False Oat Grass, Glaucous Sedge, Greater Knapweed, Kidney Vetch, Lesser Trefoil, Perforate St. John’s Wort, Perennial Rye Grass, Quaking Grass, Restharrow, Rough Hawkbit, Salad Burnet, Sheep’s Fescue, Wild Carrot, Wild Parsnip, Wild Mignotte, Sainfoin, Small Scaboius and Upright Brome.

Target note 6:- Close mown sloping calcareous grassland, rare Round Headed Rampion, occasional Common Rock Rose, occasional Wild Thyme and occasional Quaking Grass, Salad Burnet Rough Hawkbit, rare Fairy Flax, Burnet Saxifrage, Crested Hairgrass, Small Scaboius and Squincywort, locally abundant Sheep’s Fescue.

Target note 7:- Scrapes, areas have had the surface vegetation removed to reveal bare chalk to encourage the growth of Kidney Vetch to support  the Small Blue butterfly. The current state is a mix of bare ground and herbs such as Common Toadflax, Kidney Vetch, Marjoram, Rough Hawkbit,  abundant Salad Burnet, Smaller Cat’s tail, Wild mignotte and Common Field Scaboius.

Target note 8:- Scrub. This is scattered over the site and is composed of Ash, Black Horehound, Bramble, Buddleia, Cocksfoot, Common Couch, Cow Parsley, Crab apple, Creeping Thistle, Dogwood, Elder, False Oat Grass, Ground Elder, Hawthorn, Hedgerow Cranesbill, Hogweed, Ivy, Large Bindweed, Marjoram, Nettle, Privet, Rough Chervil, Sterile brome, Wild Cherry, Blackthorn.

Target note 9:- Northern woodland. This is a semi natural broadleaved woodland with a closed canopy  comprised of frequent  Ash, Sycamore, Pedunculate  Oak with some Wild Cherry and Silver birch.   The shrub layer is composed of Hawthorn, Elder, Hazel, Wild Privet and Dog rose and Clematis.  The herb layer Cocksfoot, Dog Rose, Herb Robert, Lesser Burdock, Nettle, Prickly Sow Thistle, Rough Chervil, Upright Hedge Parsley and Sanicle. Along some of the path chalk flowers were found including occasional Agrimony, Common Rock Rose, rare Dropwort and Salad Burnet.

Target note 10:- Southern woodland. This is a semi natural broadleaved woodland. It has a dense canopy composed of Pedunculate Oak and Sycamore. The scrub layer is made up of Hawthorn, Elder, Hazel and Blackthorn.

Target note 11:- TQ22208 58793. Mesothrophic grassland. The grassland here was short and includes a low bank around the car park area. The plant species included frequent Annual Meadow Grass, occasional Black Knapweed, rare bramble, occasional Burnett Saxifrage, frequent Cocksfoot, rare Common Ragwort, frequent Dandelion, rare False Oat Grass, rare Hedgerow Cranesbill, abundant Perrenial Rye Grass, occasional Red Bartsia, Ribwort Plantain and rare Yorkshire Fog.

Target note 12:- TQ2221958818 Calcareous grassland. This grassland had a tall sward and rare Hawthorn scrub encroachment. It is locally dominated by False Oat Grass, Upright Brome and Chalk False Brome. Along with occasional Black Knapweed, Cocksfoot, Lady’s Bedstraw, rare Kidney Vetch, Salad Burnet, Wild Parsnip.

Target note 13:- TQ2221758845 Dense scrub with dominant Hawthorn, occasional Ash, rare Bramble, Buckthorn, Crab Apple, Dog Rose, Pedunculate Oak, Privet and Spindle. The herb layer was locally dominated by Ivy with occasional Ground Elder. Scattered through the scrub were open glades with rare Agrimony, occasional Black Knapweed, abundant Chalk False Brome, occasional Cocksfoot, False Oat Grass, Upright Brome and rare Smaller Cat’s Tail. Also in this area were occasional larger trees including Ash and Sycamore.

Target Note 14:- TQ2240259402, calcareous grassland. This area is steeply sloping herb rich area, with scrub encroachment, patches of bare soil and a rich bryophyte layer. It contained occasional Black Knapweed and Eyebright, rare Burnet Saxifrage, Chalk False Brome, Greater Knapweed, Harebell, Autumn Gentian, Wild Carrot, abundant Salad Burnet. The bryophytes included Comb-moss (Ctenidium molluscum), Endive Pellia (Pellia endiviifolia), Top Notchwort (Leiocolea turbinata), Curly Crisp-moss (Trichostomum crispulum) and Variable Forklet-moss (Dicranella varia).

Target Note 15:- Grassland area between close mown fairway and scrub alongside path, composed of mostly rough grassland  with Perrenial Rye grass, Cocksfoot, Ribwort Plantain, Red Bartsia and Black knapweed with occasional chalk flowers including local abundant Restharrow.

Target Note 16:- A thin strip of woodland composed of a canopy of Ash and Scyamore producing dense shade. An understory of occasional Hawthorn and locally dominant Dogwood and Privet. The ground layer is dominated by Ivy with occasional Holly seedlings. There are occasional more open areas with Black Knapweed, Nettle, False Oat Grass and Cocksfoot present.

NVC types present

CG2 Festuca ovina-Avenula pratensis grassland

CG3 Bromus erectus grassland

MG1a Arrhenatheretum elatioris grassland, Festuca rubra sub-community

MG1e Arrhenatheretum elatioris grassland, Centaurea nigra sub-community

W8 Fraxinus excelsior-Acer cmapestre-mercurialis perennis woodland

W10 Quercus robur-Pteridium aquilinum-Rubus fruticosus woodland

W21 Crataegus monogyna-Hedera helix scrub

W22 Prunus spinosa-Rubus fruticosus scrub

W24 Rubus fruticosus-Holcus lanatus underscrub

Current management:

Areas of grassland are cut on various timings depending on the use of the

area, greens, fairways and roughs, the current regime seems quite successful

at maintaining a good range of plants, the creation of scrapes to encouraging

the growth of Kidney Vetch to attract the Small Blue butterfly has taken place in recent years.

Management advice:

A priority for the management is the control of scrub, this is both to prevent the development of scrub in the grassland and the encroachment of existing scrub areas in to the grassland. There are areas of the good quality chalk grassland which are in danger of being lost, if major scrub clearance is not carried out.

As mentioned above the current grass management is quite successful, however it could be improved by clearing more of the arisings from the cut area.

Photographs:

Calcareous grassland on Epsom Downs Golf course

Rough and fairway on Epsom Downs Golf course

Species lists:

Plant list

| Common name | Scientific name | Abundance |
| --- | --- | --- |
| Agrimony | Agrimonia eupatoria | r |
| Annual meadow grass | Poa annua | r |
| Ash | Fraxinus excelsior | r |
| Autumn Gentian | Gentianella amarella | r |
| Beech | Faggus sylvatica | r |
| Black bryony | Tamus communis | r |
| Black horehound | Ballota nigra | r |
| Black medick | Medicago lupulina | r |
| Bladder campion | Silene vulgaris | r |
| Bluebell | Hyacinthoides non-scripta | r |
| Broad leaved dock | Rumex obtusifolius | r |
| Buckthorn | Rhamnus cathartica | r |
| Bugle | Ajuga reptans | r |
| Burnet saxifrage | Pimpinella saxifraga | r |
| Butterfly-bush | Buddleja davidii | r |
| Canadian Goldenrod | Solidago canadensis | r |
| Cock's-foot | Dactylis glomerata | o |
| Common Bent | Agrostis capillaris | o |
| Common Bird's-foot-trefoil | Lotus corniculatus | r |
| Common Chickweed | Stellaria media | r |
| Common Couch | Elytrigia repens | r |
| Common Eyebright | Euphrasia nemorosa | r |
| Common Knapweed | Centaurea nigra | r |
| Common Mallow | Malva sylvestris | r |
| Common Milkwort | Polygala vulgaris | r |
| Common Nettle | Urtica dioica | r |
| Common Ragwort | Senecio jacobaea | r |
| Common Restharrow | Ononis repens | r |
| Common Rockrose | Helianthemum nummularium | r |
| Common Toadflax | Linaria vulgaris | r |
| Common Vetch | Vicia sativa | r |
| Cow Parsley | Anthriscus sylvestris | r |
| Crab Apple | Malus sylvestris | r |
| Creeping Bent | Agrostis stolonifera | r |
| Creeping Thistle | Cirsium arvense | r |
| Crested Dog's-tail | Cynosurus cristatus | r |
| Crested Hairgrass | Koeleria macrantha | r |
| Daisy | Bellis perennis | r |
| Dandelion | Taraxacum spp | r |
| Dog-rose | Rosa canina | r |
| Dog's Mercury | Mercurialis perennis | r |
| Dogwood | Cornus sanguinea | r |
| Downy Oat-grass | Avenula pubescens | r |
| Dropwort | Filipendula vulgaris | r |
| Elder | Sambucus nigra | r |
| Enchanter's-nightshade | Circaea lutetiana | r |
| English Elm | Ulmus procera | r |
| English oak | Quercus robur | o |
| Evergreen oak | Quercus ilex | r |
| Fairy Flax | Linum catharticum | r |
| False Brome | Brachypodium sylvaticum | r |
| False Oat-grass | Arrhenatherum elatius | o |
| Field Bindweed | Convolvulus arvensis | r |
| Field Maple | Acer campestre | r |
| Field Scabious | Knautia arvensis | r |
| Garlic Mustard | Alliaria petiolata | r |
| Germander Speedwell | Veronica chamaedrys | r |
| Giant Fescue | Schedonorus giganteus | r |
| Glaucous Sedge | Carex flacca | r |
| Goatsbeard | Tragopogon pratensis | r |
| Gorse | Ulex europaeus | r |
| Greater Burdock | Arctium lappa | r |
| Greater Knapweed | Centaurea scabiosa | r |
| Greater Plantain | Plantago major | r |
| Greater Stitchwort | Stellaria holostea | r |
| Ground Elder | Aegopodium podagraria | r |
| Ground Ivy | Glechoma hederacea | r |
| Hairbell | Campanula rotundifolia | r |
| Hawthorn | Crataegus monogyna | r |
| Hazel | Corylus avellana | r |
| Hedge Bedstraw | Galium mollugo | r |
| Hedge Woundwort | Stachys sylvatica | r |
| Hedgerow Cranesbill | Geranium pyrenaicum | r |
| Herb Robert | Geranium robertianum | r |
| Hogweed | Heracleum sphondylium | r |
| Holly | Ilex aquifolium | r |
| Honeysuckle | Lonicera periclymemum | r |
| Hop Trefoil | Trifolium campestre | r |
| Horse Chestnut | Aesculus hippocastanum | r |
| Ivy | Hedera helix | r |
| Ivy-leaved Toadflax | Cymbalaria muralis | r |
| Juniper | Jupiperus communis | r |
| Kidney Vetch | Anthyllis vulneraria | r |
| Knotgrass | Polygonum aviculare | r |
| Large-leaved Lime | Tilia platyphyllos | r |
| Lords-and-Ladies | Arum maculatum | r |
| Meadow Foxtail | Alopecurus pratensis | r |
| Meadow Oat-grass | Avenula pratense | r |
| Meadow vetchling | Lathyrus pratensis | r |
| Mugwort | Artemisia vulgaris | r |
| Nipplewort | Lapsana communis | r |
| Perennial Rye-grass | Lolium perenne | o |
| Perennial Sowthistle | Sonchus arvensis | r |
| Perforate St John's-wort | Hypericum perforatum | r |
| Pineappleweed | Matricaria discoidea | r |
| Quaking grass | Brizia media | r |
| Red Bartsia | Odontites vernus | r |
| Red Campion | Silene dioica | r |
| Red clover | Trifolium pratense | r |
| Red fescue | Festuca rubra | f |
| Ribwort plantain | Plantago lanceolata | r |
| Rosebay Willowherb | Chamerion angustifolium | r |
| Rough chervil | Chaerophyllum temulum | r |
| Rough hawkbit | Leontodon hispidus | r |
| Sainfoin | Onobrychis viciifolia | r |
| Salad burnet | Sanguisorba minor | r |
| Scyamore | Acer pseudoplatanus | r |
| Self heal | Prunella vulgaris | r |
| Sheeps Fescue | Festuca ovina | r |
| Shepherd's-purse | Capsella bursa-pastoris | r |
| Silver Birch | Betula pendula | r |
| Small scabious | Scabiosa columbaria | r |
| Smaller Cat's-tail | Phleum bertolonii | r |
| Smooth Sowthistle | Sonchus oleraceus | r |
| Smooth stalked meadow grass | Poa pratensis | r |
| Snowberry | Symphoricarpos albus | r |
| Soft brome | Bromus hordeaceus | r |
| Spear thistle | Cirsium vulgare | r |
| Spindle | Euonymus europaeus | r |
| Squinancywort | Asperula cynanchica | r |
| Sweet Chestnut | Castanea sativa | r |
| Sweet vernal grass | Anthoxanthum odoratum | r |
| Sweet-briar | Rosa rubiginosa | r |
| Teasel | Dipsacus fullonum | r |
| Timothy | Phleum pratense | r |
| Tor-grass | Brachypodium pinnatum | o |
| Traveller's-joy | Clematis vitalba | r |
| Turkey Oak | Quercus cerris | r |
| Upight hedge parsley | Torilis japonica | r |
| Upright Brome | Bromopsis erecta | f |
| Wall Barley | Hordeum murinum | r |
| Wayfaring-tree | Viburnum lantana | r |
| White campion | Silene latifolia | r |
| White Dead-nettle | Lamium album | r |
| Wild Basil | Clipopodium vulgare | r |
| Wild Carrot | Daucus carota | r |
| Wild Cherry | Prunus avium | r |
| Wild Marjoram | Origanum vulgare | r |
| Wild Parsnip | Pastinaca sativa | r |
| Wild Privet | Ligustrum vulgare | r |
| Wild Thyme | Thymus polytrichus | r |
| Wood Avens | Geum urbanum | r |
| Wood Dock | Rumex sanguineus | r |
| Yarrow | Achillea millefolium | r |
| Yellow Oatgrass | Trisetum flavescens | r |
| Yew | Taxus baccata | r |
| Yorkshire-fog | Holcus lanatus | o |
| Rough stalked meadowgrass | Poa trivialis | r |

## Species Records

Species highlighted in red indicate priority species as defined in the Natural Environment and Rural Communities Act (NERC).

### Bryophytes (Mosses and Liverworts)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Ctenidium molluscum | Comb-moss | 2014 |
| Dicranella varia | Variable Forklet-moss | 2014 |
| Homalothecium lutescens |  | 2014 |
| Homalothecium sericeum |  | 2020 |
| Hypnum lacunosum |  | 2014 |
| Leiocolea turbinata | Top Notchwort | 2014 |
| Pellia endiviifolia | Endive Pellia | 2014 |
| Pseudosceropodium purum |  | 2014 |
| Trichostomum crispulum | Curly Crisp-moss | 2014 |

### Vascular Plants

| Scientific Name | Common Name | Date last seen |
| --- | --- | --- |
| Acer campestre | Field Maple | 2020 |
| Acer platanoides | Norway Maple | 2021 |
| Acer pseudoplatanus | Scyamore | 2021 |
| Achillea millefolium | Yarrow | 2021 |
| Aegopodium podagraria | Ground-elder | 2021 |
| Aesculus hippocastanum | Horse-chestnut | 2021 |
| Agrimonia eupatoria | Agrimony | 2021 |
| Agrostis capillaris | Common Bent | 2021 |
| Agrostis stolonifera | Creeping Bent | 2021 |
| Ajuga reptans | Bugle | 2014 |
| Alliaria petiolata | Garlic Mustard | 2021 |
| Alopecurus pratensis | Meadow Foxtail | 2014 |
| Anacamptis pyramidalis | Pyramidal Orchid | 2021 |
| Anagallis arvensis | Scarlet Pimpernel | 2021 |
| Anisantha sterilis | Barren Brome | 2021 |
| Anthoxanthum odoratum | Sweet vernal grass | 2014 |
| Anthriscus sylvestris | Cow Parsley | 2021 |
| Anthyllis vulneraria | Kidney Vetch | 2021 |
| Aquilegia vulgaris | Columbine | 2015 |
| Arabidopsis thaliana | Thale Cress | 2015 |
| Arctium lappa | Greater Burdock | 2014 |
| Arctium minus | Lesser Burdock | 2015 |
| Armoracia rusticana | Horse-radish | 2021 |
| Arrhenatherum elatius | False Oat-grass | 2021 |
| Artemisia vulgaris | Mugwort | 2021 |
| Arum maculatum | Lords-and-ladies | 2015 |
| Asperula cynanchica | Squinancywort | 2021 |
| Aster lanceolatus | Narrow-leaved Michaelmas-daisy | 2001 |
| Aster novi-belgii | Confused Michaelmas-daisy | 2001 |
| Aster sp. | A michaelmas-daisy | 2014 |
| Aster x salignus | Michaelmas Daisy (A. lanceolatus x novi-belgii) | 2021 |
| Atriplex prostrata | Spear-leaved Orache | 2014 |
| Avenula pratense | Meadow Oat-grass | 2014 |
| Avenula pubescens | Downy Oat-grass | 2014 |
| Ballota nigra | Black Horehound | 2021 |
| Bellis perennis | Daisy | 2021 |
| Betula pendula | Silver Birch | 2021 |
| Betula pubescens | Downy Birch | 2015 |
| Blackstonia perfoliata | Yellow-wort | 2014 |
| Brachypodium pinnatum | Tor-grass | 2021 |
| Brachypodium sylvaticum | False-brome | 2021 |
| Brassica juncea | Chinese Mustard | 2015 |
| Briza media | Quaking-grass | 2021 |
| Bromopsis erecta | Upright Brome | 2021 |
| Bromus hordeaceus | Soft-brome | 2021 |
| Bryonia dioica | White Bryony | 2021 |
| Buddleja davidii | Butterfly-bush | 2021 |
| Calystegia sepium | Hedge Bindweed | 2021 |
| Campanula glomerata | Clustered Bellflower | 1989 |
| Campanula rotundifolia | Harebell | 2021 |
| Campanula trachelium | Nettle-leaved Bellflower | 2021 |
| Capsella bursa-pastoris | Shepherd's-purse | 2021 |
| Cardamine hirsuta | Hairy Bitter-cress | 2015 |
| Carex flacca | Glaucous Sedge | 2021 |
| Carex hirta | Hairy Sedge | 2021 |
| Carex pendula | Pendulous Sedge | 2014 |
| Carlina vulgaris | Carline Thistle | 2021 |
| Carpinus betulus | Hornbeam | 2021 |
| Castanea sativa | Sweet Chestnut | 2021 |
| Centaurea debeauxii | Chalk Knapweed | 2014 |
| Centaurea nigra | Common Knapweed | 2020 |
| Centaurea scabiosa | Greater Knapweed | 2021 |
| Cerastium fontanum | Common Mouse-ear | 2021 |
| Chaenorhinum minus | Small Toadflax | 2014 |
| Chaerophyllum temulum | Rough chervil | 2021 |
| Chamerion angustifolium | Rosebay Willowherb | 2021 |
| Chenopodium album agg. | Fat Hen | 2021 |
| Chenopodium polyspermum | Many-seeded Goosefoot | 2021 |
| Cichorium intybus | Chicory | 2021 |
| Circaea lutetiana | Enchanter's-nightshade | 2014 |
| Cirsium acaule | Dwarf Thistle | 2021 |
| Cirsium arvense | Creeping Thistle | 2021 |
| Cirsium vulgare | Spear thistle | 2021 |
| Clematis vitalba | Traveller’s Joy | 2021 |
| Clinopodium vulgare | Wild Basil | 2021 |
| Cochlearia danica | Danish Scurvygrass | 2015 |
| Convolvulus arvensis | Field Bindweed | 2021 |
| Conyza canadensis | Canadian Fleabane | 2021 |
| Conyza floribunda | Bilbao's Fleabane | 2021 |
| Conyza sumatrensis | Guernsey Fleabane | 2021 |
| Cornus sanguinea | Dogwood | 2021 |
| Corylus avellana | Hazel | 2021 |
| Cotoneaster franchetii | Franchet's Cotoneaster | 2021 |
| Cotoneaster frigidus | Tree Cotoneaster | 1997 |
| Cotoneaster horizontalis | Wallspray | 2021 |
| Cotoneaster lacteus | Late Cotoneaster | 2021 |
| Cotoneaster marginatus | Fringed Cotoneaster | 2021 |
| Cotoneaster salicifolius | Willow-leaved Cotoneaster | 1981 |
| Cotoneaster sp. | A cotoneaster | 2014 |
| Cotoneaster sternianus | Stern's Cotoneaster | 1999 |
| Cotoneaster x watereri | Waterer's Cotoneaster | 2015 |
| Crataegus monogyna | Hawthorn | 2021 |
| Crepis capillaris | Smooth Hawk's-beard | 2021 |
| Cymbalaria muralis | Ivy-leaved Toadflax | 2014 |
| Cynosurus cristatus | Crested Dog's-tail | 2014 |
| Cytisus scoparius | Broom | 2021 |
| Dactylis glomerata | Cock’s-foot | 2021 |
| Dactylorhiza fuchsii | Common Spotted-orchid | 2014 |
| Daucus carota | Wild Carrot | 2021 |
| Digitalis purpurea | Foxglove | 2014 |
| Diplotaxis muralis | Annual Wall-rocket | 2021 |
| Dipsacus fullonum | Teasel | 2014 |
| Dryopteris filix-mas | Male-fern | 2021 |
| Elytrigia repens | Common Couch | 2021 |
| Epilobium hirsutum | Great Willowherb | 2014 |
| Epilobium montanum | Broad-leaved Willowherb | 2014 |
| Epilobium parviflorum | Hoary Willowherb | 2014 |
| Epipactis helleborine | Broad-leaved Helleborine | 2010 |
| Erigeron acris | Blue Fleabane | 2015 |
| Erodium moschatum | Musk Stork's-bill | 2015 |
| Erophila verna | Common Whitlowgrass | 2015 |
| Euonymus europaeus | Spindle | 2015 |
| Eupatorium cannabinum | Hemp-agrimony | 2021 |
| Euphorbia cyparissias | Cypress Spurge | 2021 |
| Euphorbia helioscopia | Sun Spurge | 2015 |
| Euphorbia peplus | Petty Spurge | 2014 |
| Euphorbia x pseudovirgata | Twiggy Spurge | 2014 |
| Euphrasia nemorosa | Common Eyebright | 2014 |
| Euphrasia officinalis agg. | Eyebright | 2014 |
| Euphrasia psuedokerneri | Chalk eyebright | 2014 |
| Fagus sylvatica | Beech | 2021 |
| Fallopia baldschuanica | Russian Vine | 2014 |
| Fallopia convolvulus | Black Bindweed | 2014 |
| Festuca ovina | Sheeps Fescue | 2013 |
| Festuca ovina agg. | Sheep’s Fescue [agg.] | 2014 |
| Festuca rubra | Red fescue | 2013 |
| Festuca rubra agg. | Red Fescue | 2014 |
| Filipendula vulgaris | Dropwort | 2021 |
| Fraxinus excelsior | Ash | 2021 |
| Fumaria officinalis subsp. officinalis | Common Fumitory | 2021 |
| Galega officinalis | Goat’s-rue | 2014 |
| Galium aparine | Cleavers | 2014 |
| Galium album (or Galium mollugo) | Hedge Bedstraw | 2021 |
| Galium verum | Lady’s Bedstraw | 2021 |
| Gentianella amarella | Autumn Gentian | 2020 |
| Geranium molle | Dove’s-foot Crane’s-bill | 2014 |
| Geranium phaeum | Dusky Crane's-bill | 1991 |
| Geranium pratense | Meadow Crane's-bill | 1980 |
| Geranium pusillum | Small-flowered Crane's-bill | 2014 |
| Geranium pyrenaicum | Hedgerow Cranesbill | 2021 |
| Geranium robertianum | Herb-robert | 2014 |
| Geranium x magnificum | Purple Crane's-bill | 1977 |
| Geum urbanum | Herb Bennet | 2021 |
| Glechoma hederacea | Ground Ivy | 2021 |
| Gymnadenia conopsea | Chalk Fragrant-orchid | 2010 |
| Hedera helix | Ivy | 2020 |
| Helianthemum nummularium | Common Rock-rose | 2021 |
| Helleborus foetidus | Stinking Hellebore | 2010 |
| Helminthotheca echioides | Bristly Oxtongue | 2021 |
| Heracleum sphondylium | Hogweed | 2014 |
| Hieracium sabaudum | Autumn Hawkweed | 2015 |
| Hippocrepis comosa | Horseshoe Vetch | 2006 |
| Hirschfeldia incana | Hoary Mustard | 2021 |
| Holcus lanatus | Yorkshire-fog | 2021 |
| Hordeum murinum | Wall Barley | 2021 |
| Hyacinthoides hispanica | Spanish Bluebell | 2014 |
| Hyacinthoides x massartiana | Hybrid Bluebell (H. non-scripta x hispanica) | 2015 |
| Hyacinthoides non-scripta | Bluebell | 2014 |
| Hypericum androsaemum | Tutsan | 2021 |
| Hypericum calycinum | Rose-of-Sharon | 2015 |
| Hypericum hirsutum | Hairy St. John’s-wort | 2021 |
| Hypericum perforatum | Perforate St John's-wort | 2021 |
| Hypericum x inodorum | Tall Tutsan (H. androsaemum x hircinum) | 1977 |
| Hypochaeris radicata | Cat's-ear | 2021 |
| Ilex aquifolium | Holly | 2021 |
| Juniperus communis | Juniper | 2021 |
| Knautia arvensis | Field Scabious | 2020 |
| Koeleria macrantha | Crested Hairgrass | 2014 |
| Lamium album | White Dead-nettle | 2014 |
| Lapsana communis | Nipplewort | 2014 |
| Lathyrus nissolia | Grass Vetchling | 2014 |
| Lathyrus pratensis | Meadow vetchling | 2014 |
| Lactuca serriola | Prickly Lettuce | 2015 |
| Lamium album | White Dead-nettle | 2021 |
| Lamium maculatum | Spotted Dead-nettle | 2012 |
| Lamium purpureum | Red Dead-nettle | 2015 |
| Lapsana communis | Nipplewort | 2021 |
| Lathyrus pratensis | Meadow Vetchling | 2021 |
| Leontodon hispidus | Rough Hawkbit | 2021 |
| Leontodon saxatilis | Lesser Hawkbit | 2014 |
| Lepidium campestre | Field Pepperwort | 2014 |
| Lepidium didymum | Lesser Swine-cress | 2014 |
| Lepidium draba | Hoary Cress | 2021 |
| Leucanthemum vulgare | Oxeye Daisy | 2014 |
| Leucanthemum x superbum | Shasta Daisy | 2021 |
| Ligustrum ovalifolium | Garden Privet | 2021 |
| Ligustrum vulgare | Wild Privet | 2014 |
| Linaria purpurea | Purple Toadflax | 2021 |
| Linaria vulgaris | Common Toadflax | 2021 |
| Linum catharticum | Fairy Flax | 2021 |
| Lolium perenne | Perennial Rye-grass | 2021 |
| Lonicera caprifolium | Perfoliate Honeysuckle | 2020 |
| Lonicera periclymemum | Honeysuckle | 2015 |
| Lonicera x italica | L. caprifolium x etrusca | 2021 |
| Lotus corniculatus | Common Bird’s-foot-trefoil | 2021 |
| Lotus pedunculatus | Greater Bird's-foot-trefoil | 2021 |
| Luzula campestris | Field Wood-rush | 2014 |
| Mahonia aquifolium | Oregon-grape | 2021 |
| Malus domestica | Apple | 2014 |
| Malus pumila | Apple | 2021 |
| Malus sylvestris | Crab Apple | 2014 |
| Malva neglecta | Dwarf Mallow | 2021 |
| Malva sylvestris | Common Mallow | 2021 |
| Matricaria chamomilla | Scented Mayweed | 1997 |
| Matricaria discoidea | Pineapple Weed | 2021 |
| Medicago lupulina | Black Medick | 2021 |
| Medicago sativa ssp. Sativa | Lucerne | 2014 |
| Melilotus albus | White Melilot | 2021 |
| Mercurialis perennis | Dog’s Mercury | 2021 |
| Moehringia trinervia | Three-nerved Sandwort | 2014 |
| Muscari armeniacum | Garden Grape-hyacinth | 2015 |
| Muscari comosum | Tassel Hyacinth | 1995 |
| Mycelis muralis | Wall Lettuce | 2021 |
| Odontites vernus | Red Bartsia | 2021 |
| Onobrychis viciifolia | Sainfoin | 2014 |
| Ononis repens | Common Restharrow | 2021 |
| Ophrys apifera | Bee Orchid | 2010 |
| Origanum vulgare | Wild Marjoram | 2021 |
| Orobanche elatior | Knapweed Broomrape | 2020 |
| Orobanche minor | Common Broomrape | 1997 |
| Papaver dubium | Long-headed Poppy | 2021 |
| Pastinaca sativa ssp. Sativa | Wild Parsnip | 2021 |
| Persicaria maculosa | Redshank | 2021 |
| Phleum bertolonii | Smaller Cat's-tail | 2021 |
| Phleum pratense | Timothy | 2021 |
| Phyteuma orbiculare | Round-headed Rampion | 2014 |
| Picris echioides | Bristly Oxtongue | 2014 |
| Picris hieracioides | Hawkweed Oxtongue | 2021 |
| Pilosella officinarum | Mouse-ear-hawkweed | 2014 |
| Pimpinella saxifraga | Burnet-saxifrage | 2021 |
| Pinus sylvestris | Scots Pine | 2014 |
| Plantago coronopus | Buck's-horn Plantain | 2021 |
| Plantago lanceolata | Ribwort Plantain | 2021 |
| Plantago major | Greater Plantain | 2021 |
| Plantago media | Hoary Plantain | 2021 |
| Poa annua | Annual Meadow-grass | 2021 |
| Poa compressa | Flattened Meadow-grass | 2014 |
| Poa pratensis | Smooth stalked meadow grass | 2014 |
| Poa trivialis | Rough stalked meadowgrass | 2014 |
| Polygala calcarea | Chalk Milkwort | 2014 |
| Polygala vulgaris | Common Milkwort | 2014 |
| Polygonum aviculare | Knotgrass | 2021 |
| Populus alba x tremula | Grey Poplar | 2014 |
| Populus tremula | Aspen | 2014 |
| Potentilla anserina | Silverweed | 2021 |
| Potentilla reptans | Creeping Cinquefoil | 2021 |
| Primula veris | Cowslip | 2010 |
| Prunella vulgaris | Self heal | 2014 |
| Prunus avium | Wild Cherry | 2021 |
| Prunus cerasifera var. pissardii |  | 2015 |
| Prunus domestica ssp. | Domestic Plum | 2021 |
| Prunus domestica subsp. insititia | Damson / Bullace | 2014 |
| Prunus laurocerasus | Cherry Laurel | 2021 |
| Prunus spinosa | Blackthorn | 2021 |
| Pulicaria dysenterica | Common Fleabane | 2021 |
| Pyracantha sp. | Firethorn sp. | 2014 |
| Pyrus communis | Pear | 2014 |
| Quercus cerris | Turkey Oak | 2021 |
| Quercus ilex | Evergreen Oak | 2021 |
| Quercus petraea | Sessile Oak | 2021 |
| Quercus robur | Pedunculate Oak | 2021 |
| Ranunculus acris | Meadow Buttercup | 2014 |
| Ranunculus bulbosus | Bulbous Buttercup | 2015 |
| Ranunculus ficaria | Lesser Celandine | 2014 |
| Ranunculus repens | Creeping Buttercup | 2014 |
| Reseda lutea | Wild Mignonette | 2021 |
| Reseda luteola | Weld | 2015 |
| Rhamnus cathartica | Buckthorn | 2021 |
| Rosa canina | Dog-rose | 2014 |
| Rosa canina agg. | Dog Rose | 2014 |
| Rosa canina group Dumales | Dog-rose | 2021 |
| Rosa canina group Lutetianae | Dog-rose | 2015 |
| Rosa obtusifolia | Round-leaved Dog-rose | 2021 |
| Rosa rubiginosa | Sweet-briar | 2014 |
| Rosa stylosa | Short-styled Field-rose | 1981 |
| Rosa stylosa x canina | Rosa x andegavensis (f x m) | 1981 |
| Rosa tomentosa | Harsh Downy-rose | 1996 |
| Rosa x andegavensis | Rosa x andegavensis (fxm or mxf) | 2021 |
| Rubus armeniacus |  | 2021 |
| Rubus caesius | Dewberry | 2014 |
| Rubus fruticosus agg. | Bramble | 2020 |
| Rubus idaeus | Raspberry | 2021 |
| Rubus neomalacus |  | 1999 |
| Rubus ulmifolius | Elm-leaved Bramble | 2021 |
| Rumex acetosa | Common Sorrel | 2021 |
| Rumex crispus | Curled Dock | 2021 |
| Rumex cristatus | Greek Dock | 1999 |
| Rumex obtusifolius | Broad-leaved Dock | 2021 |
| Rumex sanguineus | Wood Dock | 2014 |
| Sagina apetala ssp. Apetala | Annual Pearlwort | 2014 |
| Sagina nodosa | Knotted Pearlwort | 1981 |
| Salix caprea | Goat Willow | 2014 |
| Salvia pratensis | Meadow Clary | 1987 |
| Sambucus nigra | Elder | 2021 |
| Sanguisorba minor | Salad Burnet | 2021 |
| Saponaria officinalis | Soapwort | 2014 |
| Saxifraga tridactylites | Rue-leaved Saxifrage | 2014 |
| Scabiosa columbaria | Small Scabious | 2021 |
| Schedonorus arundinaceus | Tall Fescue | 2014 |
| Schedonorus giganteus | Giant Fescue | 2014 |
| Schedonorus pratensis | Meadow Fescue | 2014 |
| Schedonorus pratensis x Lolium perenne | Schedonorus pratensis x Lolium perenne | 2014 |
| Scorzoneroides autumnalis | Autumn Hawkbit | 2021 |
| Senecio erucifolius | Hoary Ragwort | 2021 |
| Senecio jacobaea | Common Ragwort | 2021 |
| Senecio vulgaris | Groundsel | 2021 |
| Sherardia arvensis | Field Madder | 2014 |
| Silene dioica | Red Campion | 2014 |
| Silene latifolia | White campion | 2014 |
| Silene vulgaris ssp. Vulgaris | Bladder Campion | 2021 |
| Sisymbrium officinale | Hedge Mustard | 2021 |
| Solanum dulcamara | Bittersweet | 2014 |
| Solidago canadensis | Canadian Goldenrod | 2021 |
| Solidago gigantean | Early Goldenrod | 2021 |
| Sonchus arvensis | Perennial Sowthistle | 2021 |
| Sonchus asper | Prickly Sow-thistle | 2021 |
| Sonchus oleraceus | Smooth Sowthistle | 2021 |
| Sorbus aria | Common Whitebeam | 2015 |
| Sorbus aria agg. | Whitebeam | 2021 |
| Sorbus aucuparia | Rowan | 2014 |
| Sorbus latifolia | Broad-leaved Whitebeam | 1991 |
| Sorbus x thuringiaca | S. aria x aucuparia | 1965 |
| Spergula arvensis | Corn Spurrey | 2014 |
| Spiranthes spiralis | Autumn Lady's-tresses | 2015 |
| Stachys sylvatica | Hedge Woundwort | 2021 |
| Stellaria holostea | Greater Stitchwort | 2014 |
| Stellaria media | Common Chickweed | 2021 |
| Symphoricarpos albus | Snowberry | 2014 |
| Symphoricarpos x chenaultii | Pink Snowberry | 1997 |
| Symphytum orientale | White Comfrey | 2014 |
| Tamus communis | Black bryony | 2021 |
| Tanacetum vulgare | Tansy | 2014 |
| Taraxacum officinale agg. | Dandelion | 2021 |
| Taxus baccata | Yew | 2021 |
| Thalictrum minus | Lesser Meadow-rue | 2014 |
| Thesium humifusum | Bastard-toadflax | 2014 |
| Thymus polytrichus | Wild Thyme | 2020 |
| Tilia cordata x platyphyllos | Lime | 2014 |
| Tilia x europaea | Lime | 2015 |
| Tilia platyphyllos | Large-leaved Lime | 2021 |
| Torilis japonica | Upright Hedge-parsley | 2014 |
| Tragopogon pratensis | Goat’s-beard | 2014 |
| Trifolium campestre | Hop Trefoil | 2021 |
| Trifolium dubium | Lesser Trefoil | 2014 |
| Trifolium fragiferum | Strawberry Clover | 2014 |
| Trifolium pratense | Red Clover | 2014 |
| Trifolium repens | White Clover | 2021 |
| Trisetum flavescens | Yellow Oatgrass | 2014 |
| Tussilago farfara | Colt’s-foot | 2021 |
| Ulex europaeus | Gorse | 2021 |
| Ulmus procera | English Elm | 2014 |
| Urtica dioica | Common Nettle | 2021 |
| Veronica arvensis | Wall Speedwell | 2014 |
| Veronica chamaedrys | Germander Speedwell | 2014 |
| Veronica filiformis | Slender Speedwell | 2015 |
| Veronica hederifolia | Ivy-leaved Speedwell | 2015 |
| Veronica polita | Grey Field-speedwell | 2014 |
| Viburnum lantana | Wayfaring-tree | 2021 |
| Vicia cracca | Tufted Vetch | 2021 |
| Vicia sativa | Common Vetch | 2014 |
| Vicia sepium | Bush Vetch | 2014 |
| Vinca major | Greater Periwinkle | 2015 |
| Viola hirta | Hairy Violet | 2021 |
| Viola reichenbachiana | Early Dog-violet | 2015 |
| Viola sp. | A violet | 2014 |
| Viscum album | Mistletoe | 2014 |

### Molluscs (Slugs, Snails and Oligochaetes)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Cochlicopa cf. lubricella | Least Slippery Snail | 2009 |
| Discus (Gonyodiscus) rotundatus | Rounded Snail | 2009 |
| Monacha (Monacha) cantiana | Kentish Snail | 2009 |
| Cornu aspersum | Common Garden Snail | 2009 |
| Aegopinella nitidula | Smooth Glass Snail | 2009 |

### Arachnids (Spiders, Harvestmen, Mites and Ticks)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Amaurobius fenestralis | Amaurobius fenestralis | 2009 |
| Anelosimus vittatus | Anelosimus vittatus | 2009 |
| Anyphaena accentuata | Buzzing Spider | 2009 |
| Araneus diadematus | Garden Orb-Web Spider | 2009 |
| Araniella cucurbitina | Araniella cucurbitina | 2009 |
| Clubiona brevipes | Clubiona brevipes | 2009 |
| Clubiona comta | Clubiona comta | 2009 |
| Dictyna arundinacea | Dictyna arundinacea | 2009 |
| Dysdera erythrina | Woodlouse Spider | 2009 |
| Enoplognatha latimana | Enoplognatha latimana | 2009 |
| Heliophanus flavipes | Heliophanus flavipes | 2009 |
| Labulla thoracica | Labulla thoracica | 2009 |
| Leiobunum rotundum | Leiobunum rotundum | 2009 |
| Linyphia triangularis | Linyphia triangularis | 2009 |
| Mangora acalypha | Mangora acalypha | 2009 |
| Metellina mengei | Metellina mengei | 2009 |
| Microlinyphia pusilla | Microlinyphia pusilla | 2009 |
| Misumena vatia | Misumena vatia | 2009 |
| Mitopus morio | Mitopus morio | 2009 |
| Neriene peltata | Neriene peltata | 2009 |
| Nuctenea umbratica | Walnut Orb-Weaver Spider | 2009 |
| Paidiscura pallens | Paidiscura pallens | 2009 |
| Philodromus albidus | Philodromus albidus | 2009 |
| Philodromus cespitum | Philodromus cespitum | 2009 |
| Pisaura mirabilis | Nursery-Web Spider | 2009 |
| Tetragnatha montana | Tetragnatha montana | 2009 |
| Theridion mystaceum | Theridion mystaceum | 2009 |
| Theridion sisyphium | Theridion sisyphium | 2009 |
| Theridion varians | Theridion varians | 2009 |
| Xysticus cristatus | Xysticus cristatus | 2009 |
| Zygiella atrica | Zygiella atrica | 2009 |

### Lepidoptera (Butterflies)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Anthocharis cardamines | Orange-tip | 2009 |
| Callophrys rubi | Green Hairstreak | 2014 |
| Cupido minimus | Small Blue | 2020 |
| Gonepteryx rhamni | Brimstone | 2009 |
| Inachis io | Peacock | 2009 |
| Lycaena phlaeas | Small Copper | 2009 |
| Maniola jurtina | Meadow Brown | 2009 |
| Melanargia galathea | Marbled White | 2014 |
| Pararge aegeria | Speckled Wood | 2009 |
| Pieris brassicae | Large White | 2009 |
| Pieris rapae | Small White | 2009 |
| Polygonia c-album | Comma | 2009 |
| Vanessa atalanta | Red Admiral | 2009 |

### Lepidoptera (Moths)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Colotois pennaria | Feathered Thorn | 2009 |
| Mesoligia furuncula | Cloaked Minor | 2009 |
| Noctua janthe | Lesser Broad-bordered Yellow Underwing | 2009 |
| Phalera bucephala | Buff-tip | 2009 |
| Phragmatobia fuliginosa | Ruby Tiger | 2009 |
| Recurvaria leucatella | A micro moth | 2009 |
| Zygaena filipendulae | Six-spot Burnet | 2009 |

### Coleoptera (Beetles)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Acalles misellus | Acalles misellus | 2009 |
| Agriotes sputator | Agriotes sputator | 2009 |
| Anaspis (Anaspis) humeralis | Anaspis (Anaspis) humeralis | 2009 |
| Anaspis (Anaspis) maculata | Anaspis (Anaspis) maculata | 2009 |
| Anapsis thoracica | A beetle | 2009 |
| Anobium punctatum | Common Furniture Beetle | 2009 |
| Aphthona nonstriata | Iris Flea Beetle | 2009 |
| Archarius pyrrhoceras | Archarius pyrrhoceras | 2009 |
| Athous (Athous) haemorrhoidalis | Athous (Athous) haemorrhoidalis | 2009 |
| Barypeithes (Exomias) pellucidus | Hairy Spider Weevil | 2009 |
| Bembidion (Metallina) lampros | Bembidion (Metallina) lampros | 2009 |
| Brachypterus glaber | Brachypterus glaber | 2009 |
| Brachypterus urticae | Nettle Pollen Beetle | 2009 |
| Byturus ochraceus | Byturus ochraceus | 2009 |
| Cantharis decipiens | Cantharis decipiens | 2009 |
| Cantharis rustica | Cantharis rustica | 2009 |
| Cassida rubiginosa | Thistle Tortoise Beetle | 2009 |
| Coccinella septempunctata | 7-spot Ladybird | 2009 |
| Cryptocephalus hypochaeridis | Cryptocephalus hypochaeridis | 2009 |
| Dromius quadrimaculatus | Dromius quadrimaculatus | 2009 |
| Drusilla canaliculata | Drusilla canaliculata | 2009 |
| Euophryum confine | Wood-Boring Weevil | 2009 |
| Eutrichapion (Eutrichapion) ervi | Eutrichapion (Eutrichapion) ervi | 2009 |
| Exapion (Ulapion) ulicis | Gorse Weevil | 2009 |
| Exochomus quadripustulatus | Pine Ladybird | 2009 |
| Gonodera luperus | Gonodera luperus | 2009 |
| Halyzia sedecimguttata | Orange Ladybird | 2009 |
| Harmonia axyridis | Harlequin Ladybird | 2009 |
| Holotrichapion (Holotrichapion) ononis | Holotrichapion (Holotrichapion) ononis | 2009 |
| Lochmaea crataegi | Hawthorn Leaf Beetle | 2009 |
| Longitarsus luridus | Longitarsus luridus | 2009 |
| Mecinus pascuorum | Mecinus pascuorum | 2009 |
| Mecinus pyraster | Mecinus pyraster | 2009 |
| Meligethes aeneus | Common Pollen Beetle | 2009 |
| Nedyus quadrimaculatus | Small Nettle Weevil | 2009 |
| Neocoenorrhinus aequatus | Apple Fruit Rhynchites | 2009 |
| Nephus quadrimaculatus | 4 spot Ivy Ladybird | 2009 |
| Ochina ptinoides | Ivy Boring Beetle | 2009 |
| Oedemera (Oedemera) lurida | Oedemera (Oedemera) lurida | 2009 |
| Phyllobius (Parnemoicus) roboretanus | Small Green Nettle Weevil | 2009 |
| Phyllobius (Phyllobius) pyri | Common Leaf Weevil | 2009 |
| Phyllopertha horticola | Garden Chafer | 2009 |
| Phyllotreta nigripes | Turnip Flea Beetle | 2009 |
| Phyllotreta nodicornis | Phyllotreta nodicornis | 2009 |
| Polydrusus (Neoeustolus) cervinus | Polydrusus (Neoeustolus) cervinus | 2009 |
| Protapion assimile | Clover Seed Weevil | 2009 |
| Protapion trifolii | Clover Seed Weevil | 2009 |
| Psyllobora vigintiduopunctata | 22-spot Ladybird | 2009 |
| Rhagonycha fulva | Common Red Soldier Beetle | 2009 |
| Rhagonycha lignosa | Rhagonycha lignosa | 2009 |
| Rhagonycha limbata | Rhagonycha limbata | 2009 |
| Rhyzobius chrysomeloides | Rhyzobius chrysomeloides | 2009 |
| Sermylassa halensis | Sermylassa halensis | 2009 |
| Silpha laevigata | Silpha laevigata | 2009 |
| Sitona (Sitona) lineatus | Pea-leaf Weevil | 2009 |
| Sitona (Sitona) sulcifrons | Clover Weevil | 2009 |
| Stenus (Metatesnus) flavipes | Stenus (Metatesnus) flavipes | 2009 |
| Taeniapion urticarium | Taeniapion urticarium | 2009 |
| Trichosirocalus troglodytes | Trichosirocalus troglodytes | 2009 |
| Xantholinus (Xantholinus) linearis | Xantholinus (Xantholinus) linearis | 2009 |

### Diptera (True Flies)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Bibio anglicus | Bibio anglicus | 2009 |
| Bibio johannis | Bibio johannis | 2009 |
| Bibio marci | St Marks Fly | 2009 |
| Cheilosia soror | Cheilosia soror | 2009 |
| Chloromyia formosa | Broad Centurion | 2009 |
| Dioctria linearis | Small Yellow-legged Robberfly | 2009 |
| Dolichopus ungulatus | Dolichopus ungulatus | 2009 |
| Empis tessellata | Empis tessellata | 2009 |
| Epistrophe eligans | Epistrophe eligans | 2009 |
| Episyrphus balteatus | Marmalade Hoverfly | 2009 |
| Eriothrix rufomaculata | Eriothrix rufomaculata | 2009 |
| Eupeodes corollae | Eupeodes corollae | 2009 |
| Fannia lustrator | Fannia lustrator | 2009 |
| Hartigiola annulipes | Hartigiola annulipes | 2009 |
| Hercostomus chetifer | Hercostomus chetifer | 2009 |
| Leptarthrus brevirostris | Slender-footed Robberfly | 2009 |
| Limonia phragmitidis | Limonia phragmitidis | 2009 |
| Melanostoma mellinum | Melanostoma mellinum | 2009 |
| Melanostoma scalare | Melanostoma scalare | 2009 |
| Myathropa florea | Myathropa florea | 2009 |
| Nephrotoma appendiculata | Nephrotoma appendiculata | 2009 |
| Nowickia ferox | Nowickia ferox | 2009 |
| Opomyza germinationis | Opomyza germinationis | 2009 |
| Oswaldia muscaria | Oswaldia muscaria | 2009 |
| Pachygaster atra | Dark-winged Black | 2009 |
| Phytomyza fulgens | Phytomyza fulgens | 2009 |
| Phytomyza ilicis | Holly Leaf Gall Fly | 2009 |
| Platycheirus albimanus | Platycheirus albimanus | 2009 |
| Prosena siberita | Prosena siberita | 2009 |
| Scaeva pyrastri | Scaeva pyrastri | 2009 |
| Schizomyia galiorum | Schizomyia galiorum | 2009 |
| Sciapus longulus | Sciapus longulus | 2009 |
| Sicus ferrugineus | Sicus ferrugineus | 2009 |
| Sphaerophoria scripta | Sphaerophoria scripta | 2009 |
| Syrphus ribesii | Syrphus ribesii | 2009 |
| Tachina fera | Tachina fera | 2009 |
| Urophora jaceana | Urophora jaceana | 2009 |
| Urophora quadrifasciata | Urophora quadrifasciata | 2009 |

### Hemiptera (True Bugs)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Acanthosoma haemorrhoidale | Hawthorn Shieldbug | 2009 |
| Acompocoris alpinus | Acompocoris alpinus | 2009 |
| Adelphocoris lineolatus | Lucerne Bug | 2009 |
| Anthocoris confusus | Anthocoris confusus | 2009 |
| Anthocoris nemoralis | Anthocoris nemoralis | 2009 |
| Athysanus argentarius | A Hopper bug | 2009 |
| Calocoris (Grypocoris) stysi | Calocoris (Grypocoris) stysi | 2009 |
| Calocoris (Rhabdomiris) striatellus | Calocoris (Rhabdomiris) striatellus | 2009 |
| Capsus ater | Capsus ater | 2009 |
| Coreus marginatus | Dock Bug | 2009 |
| Cyllecoris histrionius | Cyllecoris histrionius | 2009 |
| Cymus melanocephalus | Cymus melanocephalus | 2009 |
| Dolycoris baccarum | Sloe Shieldbug | 2009 |
| Harpocera thoracica | Harpocera thoracica | 2009 |
| Heterotoma planicornis | Heterotoma planicornis | 2009 |
| Liocoris tripustulatus | Liocoris tripustulatus | 2009 |
| Lygus pratensis | Lygus pratensis | 2009 |
| Miris striatus | Fine Streaked Bugkin | 2009 |
| Oncotylus (Oncotylus) viridiflavus | Oncotylus (Oncotylus) viridiflavus | 2009 |
| Pentatoma rufipes | Forest Bug | 2009 |
| Phytocoris (Ktenocoris) ulmi | Phytocoris (Ktenocoris) ulmi | 2009 |
| Phytocoris (Ktenocoris) varipes | Phytocoris (Ktenocoris) varipes | 2009 |
| Pilophorus perplexus | Pilophorus perplexus | 2009 |
| Plagiognathus (Plagiognathus) arbustorum | Plagiognathus (Plagiognathus) arbustorum | 2009 |
| Plagiognathus (Plagiognathus) chrysanthemi | Plagiognathus (Plagiognathus) chrysanthemi | 2009 |
| Psallus (Hylopsallus) perrisi | Psallus (Hylopsallus) perrisi | 2009 |
| Psallus (Psallus) varians | Psallus (Psallus) varians | 2009 |
| Stenodema (Brachystira) calcarata | Stenodema (Brachystira) calcarata | 2009 |
| Stenodema (Stenodema) laevigata | Stenodema (Stenodema) laevigata | 2009 |
| Tritomegas bicolor | Pied Shieldbug | 2009 |

### Hymenoptera (Bees, Wasps and Ants)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Amblyteles armatorius | Amblyteles armatorius | 2009 |
| Andrena (Euandrena) bicolor | Gwynne's Mining Bee | 2009 |
| Andrena (Hoplandrena) scotica | Andrena (Hoplandrena) scotica | 2009 |
| Andrena (Micrandrena) minutula | Andrena (Micrandrena) minutula | 2009 |
| Andrena (Micrandrena) minutuloides | A solitary Bee | 2009 |
| Apis mellifera | Honey Bee | 2009 |
| Athalia rosae | Athalia rosae | 2009 |
| Bombus (Bombus) terrestris | Buff-Tailed Bumble Bee | 2009 |
| Bombus (Melanobombus) lapidarius | Large Red Tailed Bumble Bee | 2009 |
| Bombus (Pyrobombus) pratorum | Early Bumble Bee | 2009 |
| Bombus (Thoracombus) pascuorum | Common Carder Bee | 2009 |
| Empria liturata | Empria liturata | 2009 |
| Halictus (Seladonia) tumulorum | Halictus (Seladonia) tumulorum | 2009 |
| Lasioglossum (Evylaeus) calceatum | Slender Mining Bee | 2009 |
| Megachile (Megachile) ligniseca | Wood-Carving Leaf-Cutter Bee | 2009 |
| Myrmica ruginodis | Myrmica ruginodis | 2009 |
| Myrmica scabrinodis | Myrmica scabrinodis | 2009 |
| Nomada leucophthalma | Nomada leucophthalma | 2009 |
| Osmia (Neosmia) bicolor | Two-coloured Mason Bee | 2009 |
| Tiphia femorata | Tiphia femorata | 2009 |

### Orthoptera (Grasshoppers and Crickets)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Chorthippus brunneus | Field Grasshopper | 2009 |
| Meconema thalassinum | Oak Bush-cricket | 2009 |
| Metrioptera roeselii | Roesel's Bush-cricket | 2009 |
| Omocestus viridulus | Common Green Grasshopper | 2009 |

### Other invertebrates

| Group | Scientific Name | Common Name | Date last recorded |
| --- | --- | --- | --- |
| insect - booklouse (Psocoptera) | Mesopsocus immunis | Mesopsocus immunis | 2009 |
| insect - booklouse (Psocoptera) | Psococerastis gibbosa | Psococerastis gibbosa | 2009 |
| insect - booklouse (Psocoptera) | Loensia fasciata | Loensia fasciata | 2009 |
| insect - booklouse (Psocoptera) | Graphopsocus cruciatus | Graphopsocus cruciatus | 2009 |
| insect - earwig (Dermaptera) | Forficula auricularia | Common Earwig | 2009 |
| millipede | Tachypodoiulus niger | White-legged Snake Millipede | 2009 |

### Herptiles (Reptiles and Amphibians)

| Scientific Name | Common Name | Date last recorded |
| --- | --- | --- |
| Zootoca vivipara | Common Lizard | 2020 |

### Mammals

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Nyctalus noctula | Noctule | 2013 |
| Pipistrellus pipistrellus | Common Pipistrelle | 2013 |

## Kidney Vetch Locations

| Taxon | Common Name | Site | Grid Ref | Large patch | Comments |
| --- | --- | --- | --- | --- | --- |
| Anthyllis vulneraria | Kidney Vetch | Entrance to track into woodland | TQQ2220958833 | ü | in vehicle ruts |
| Anthyllis vulneraria | Kidney Vetch | Entrance to track into woodland | TQ2222058813 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Glade | TQ2226158867 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Grandstand Road | TQ2223258804 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Grandstand Road | TQ2232858861 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Grandstand Road | TQ2235058872 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Grandstand Road | TQ2236558881 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Grandstand Road | TQ2238758891 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Glade near Old London Road | TQ2255158922 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Car Park - Tattenham Corner | TQ2232958413 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Old London Road | TQ2242458605 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Old London Road | TQ2246758716 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Old London Road | TQ2252258818 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Old London Road | TQ2253658836 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Old London Road | TQ2254958854 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Old London Road | TQ2256058870 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Old London Road | TQ2258958900 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Old London Road | TQ2260958935 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Old London Road | TQ2262058944 |  | by traffic sign |
| Anthyllis vulneraria | Kidney Vetch | Verge alongside Old London Road | TQ2262058985 |  | close to Buckle's Gap roundabout |
| Anthyllis vulneraria | Kidney Vetch | Verge on south side of Burgh Heath Rd | TQ2248459046 | ü | in short rough by side of fairway |
| Anthyllis vulneraria | Kidney Vetch | Verge on south side of Burgh Heath Rd | TQ2245959055 |  | in short rough by side of fairway |
| Anthyllis vulneraria | Kidney Vetch | Verge on south side of Burgh Heath Rd | TQ2242159064 | ü | in short rough by side of fairway |
| Anthyllis vulneraria | Kidney Vetch | Verge on south side of Burgh Heath Rd | TQ2239059069 | ü | in short rough by side of fairway |
| Anthyllis vulneraria | Kidney Vetch | Verge on south side of Burgh Heath Rd | TQ2233959082 | ü | in short rough by side of fairway |
| Anthyllis vulneraria | Kidney Vetch | Verge on south side of Burgh Heath Rd | TQ2230559111 | ü | footpath by side of fairway |
| Anthyllis vulneraria | Kidney Vetch | Verge on south side of Burgh Heath Rd | TQ2220159199 |  | by side of hedge |
| Anthyllis vulneraria | Kidney Vetch | Verge on north side of Burgh Heath Rdd | TQ2234359123 |  | in short rough by side of fairway |
| Anthyllis vulneraria | Kidney Vetch | Steep chalk bank in woodland | TQ2240359397 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Path alongside Longdown Lane South | TQ2251759318 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Path alongside Longdown Lane South | TQ2253459273 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Path alongside Longdown Lane South | TQ2251659348 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2213659148 | ü | Three scrapes on path by tee |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2213159134 |  | Three scrapes on path by tee |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2213059129 |  | Three scrapes on path by tee |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2216759167 |  | Scrapes in scrub area |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2217159161 |  | Scrapes in scrub area |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2217959153 |  | Scrapes in scrub area |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2218959147 |  | Scrapes in scrub area |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2211559123 |  | Scrapes alongside two tracks |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2211259103 |  | Scrapes alongside two tracks |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2208459103 |  | Scrapes alongside two tracks |
| Anthyllis vulneraria | Kidney Vetch | Scrapes | TQ2207959082 |  | Scrapes alongside two tracks |
| Anthyllis vulneraria | Kidney Vetch | Upper track | TQ2206259029 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Upper track | TQ2206559046 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Upper track | TQ2205159009 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Upper track | TQ2208559063 |  | in vehicle ruts |
| Anthyllis vulneraria | Kidney Vetch | Upper track | TQ2210059120 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Upper track | TQ2211459113 |  | in natural close to scrape |
| Anthyllis vulneraria | Kidney Vetch | Field adjacent to Lower Track - private? | TQ2203659112 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Field adjacent to Lower Track - private? | TQ2201659140 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Field adjacent to Lower Track - private? | TQ2204159101 |  | by gate |
| Anthyllis vulneraria | Kidney Vetch | Lower Track | TQ2215059209 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Lower Track | TQ2206959081 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Lower Track | TQ2206159063 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Lower Track | TQ2205359048 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Lower Track | TQ2190658895 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Lower Track | TQ2187058873 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Lower Track | TQ2184558825 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Lower Track | TQ2181758817 |  | near entrance to track from Downs Road |
| Anthyllis vulneraria | Kidney Vetch | Lower Track | TQ2187358845 | ü | large patch over wide area in meadow |
| Anthyllis vulneraria | Kidney Vetch | Lower Track | TQ2183858815 |  | seeded ditch |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2194358865 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2196758881 |  |  |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2203958941 |  | in hollow crossing fairway |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2206158978 |  |  |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2211459008 |  |  |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2210758986 |  |  |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2211558935 |  |  |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2206958919 |  |  |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2205358867 |  |  |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2201358830 |  |  |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2195858799 |  |  |
| Anthyllis vulneraria | Kidney Vetch | By side of 6th fairway | TQ2190058753 | ü |  |
| Anthyllis vulneraria | Kidney Vetch | Grandstand Road roundabout | TQ2186758712 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Grandstand Road roundabout | TQ2185858700 |  |  |
| Anthyllis vulneraria | Kidney Vetch | Granstand road Car park | TQ2202258754 |  |  |