Nonsuch Park Habitat Management Plan

2023-2028

o

WRITTEN BY SARAH CLIFT

COUNTRYSIDE TEAM

EPSOM & EWELL BOROUGH COUNCIL

Contents

ACKNOWLEDGEMENTS	3

EXECUTIVE SUMMARY	3

INTRODUCTION	4

STAGE ONE – DESCRIPTION	4

1.1	Introduction	4

1.2	Location	4

1.3	Land Tenure and Associated Statutory Requirements	4

1.4 Local Designations	4

1.5 SNCI Reason for selection	5

1.6 Photographic Coverage	5

1.7 Summary Description	5

1.7.1 Physical	5

1.7.2 Biological	6

1.7.2.1 Priority Habitats	6

1.7.2.2 Other important habitats	6

1.7.2.3 Species groups	7

1.8.3 Cultural	7

STAGE TWO – EVALUATION	9

2.1 Evaluation criteria	9

2.2 Management compartments	16

2.2.1 Hedgerows	16

2.2.2 Mixed deciduous woodland	19

2.2.3 Ponds	31

2.2.4 Veteran, Mature and Parkland Trees	34

2.2.5 Grasslands	35

2.2.6 Scrub	44

2.3 Surveying and monitoring of species groups	46

2.3.1 Fungi and myxomycetes (slime moulds)	46

2.3.2 Lichens	46

2.3.3 Bryophytes	46

2.3.4 Vascular plants	46

2.3.6 Oligochaetes (Earthworms)	49

2.3.7 Molluscs	49

2.3.8 Arachnids	49

2.3.9 Insects	49

2.3.10 Plant galls	49

2.3.11 Herptiles	50

2.3.12 Birds	50

2.3.13 Mammals	50

2.3.15 Invasive species	50

2.4 Landscape	51

2.5 Promoting the Site’s Value and Visitor Management	52

2.6 Identification/Confirmation of Important Features	53

2.7 Ideal Long-term Management Objectives for Nature Conservation	54

2.8 Identification of Operational Objectives and Outline Prescriptions	55

STAGE THREE – PRESCRIPTIONS	57

Financial, labour and equipment contraints	57

Sustainable Management	57

Volunteering Opportunities	57

Prescription tables	58

MAPS	1

REFERENCES AND BIBLIOGRAPHY	11

APPENDICES	11

# ACKNOWLEDGEMENTS

A number of people who have been involved in the writing of this management plan. Thanks go to the following individuals:

Peter Howarth - Epsom & Ewell Borough Council

Sam Whitehead - Epsom & Ewell Borough Council

John Armitage – Future Woodlands/Lower Mole Partnership

Jon Whitehead – Nonsuch Voles

Alison Whitehead MacLean – Nonsuch Voles

Peter Steel - Epsom & Ewell Borough Council

Peter Bullock - Epsom & Ewell Borough Council

Jeremy Young – Epsom & Ewell Borough Council

Stewart Cocker - Epsom & Ewell Borough Council

June Chatfield - Zoologist and Patron of Nonsuch Watch

# EXECUTIVE SUMMARY

Nonsuch Park is an extremely important asset to the Boroughs of Epsom & Ewell and London Borough of Sutton and their residents. Currently it is managed mainly for its amenity use and is highly regarded by its many visitors; however, it is also extremely important for wildlife and has not yet reached its potential. It has a wide variety of habitats and species and if some key management techniques are employed, the biodiversity value of the site will flourish.

The open grasslands are a key feature of the park and if, once cut, the arisings are removed, the botanical diversity would improve along with the animals it supports. There is a large section of chalk underlying the southern area of the park, which if managed in this way, could become a priority habitat - chalk grassland, similar to the neighbouring Warren Farm.  Currently the grassland is in unfavourable condition but this could be easily rectified.

Nonsuch already contains three priority habitats, Lowland mixed deciduous woodland, Hedgerows and Ponds. Currently there is not the resource to actively manage these habitats, along with 32 priority species as defined under the Natural Environment and Rural Communities Act.

It is a key focus of this management plan to:

- highlight the importance of Nonsuch in terms of its Biodiversity

- to seek ways to increase the management resource

- identify practical habitat management techniques, which can continue in to the future.

# INTRODUCTION

The Countryside Team were asked to update the Nonsuch Park Five Year Management Plan running from 2021 until 2026. The past management plans were reviewed and numerous meetings and discussions were had with the staff and volunteers involved in the site’s management to come up with the prescriptions outlined within this management plan. As this is an update of past management plans, many of the habitat descriptions and recommendations are still current and therefore used where appropriate. The key difference is that the information included in this plan is solely for Nonsuch Park and does not include guidance on the management of the adjacent Warren Farm. The Woodland Trust owns and manages Warren Farm.

Nonsuch Park was surveyed during the months of June and July 2020 to assess the habitats’ current status and potential. This management plan focuses on the site’s habitat management and the enhancement of its biodiversity value, particularly its habitats of principal importance.

# STAGE ONE – DESCRIPTION

## Introduction

Nonsuch Park is a large area of open parkland dominated by its large areas of sweeping grassland but has a rich mosaic of other habitats including woodland, scrub, parkland trees and ponds. It is a hugely important area for people and wildlife.

## Location

Nonsuch Park is situated between Cheam and Ewell Village in the north of Epsom and Ewell. The eastern boundary of Nonsuch Park is the boundary between the boroughs of Epsom & Ewell and the London Borough of Sutton. Central grid reference is TQ 23163 63636.

## Land Tenure and Associated Statutory Requirements

Since the 1930s, the freehold of much of the park has been owned by Surrey County Council and has been managed jointly by the London Borough of Sutton and Epsom & Ewell Borough Council (and their predecessors) through the Nonsuch Park Joint Management Committee (JMC). In 2008, Surrey County Council granted a long lease of its ownership jointly to Sutton and Epsom & Ewell Councils. This legal agreement will allow the two Boroughs, through the JMC, to deliver effective estate management and financial planning. There is a separate management plan that has been prepared for the whole estate along with a maintenance plan for the park buildings, which includes the Nonsuch Mansion House.

The Natural Environment and Rural Communities (NERC) Act 2006 currently includes a duty on public authorities to have regard to the conservation of biodiversity. The new Environment Act has amended this duty so that there is an expectation on public authorities to look strategically at their policies and operations from time to time (at least every 5 years) and assess what action they can take ‘to further’ the conservation and enhancement of biodiversity. They must also have regard to the relevant Local Nature Recovery Strategies, Species Conservation Strategies and Protected Sites Strategies, as part of the consideration. The production and implementation of a management plan will be a key part of adhering to this duty.

## 1.4 Local Designations

Past management plans have included reference to Warren Farm, which is located to the south of Nonsuch Park. This plan does not as it is a separate site, owned by The Woodland Trust and managed independently. However, as the habitat is continuous, they collectively form the Site of Nature Conservation Importance (SNCI). It has been selected as a SNCI, as indicated on the Local Plan, for its mosaic of habitats and important wildlife.

It is also within the North Downs Natural Area (more information available from Natural England) and is within the greenbelt. The site is also included in the Surrey Biodiversity Opportunity Area (BOA) ND04: North Downs; Epsom Downs to Nonsuch Park. The aim of the Biodiversity Opportunity Areas (BOAs) is to establish a strategic framework for conserving and enhancing biodiversity at a landscape scale. BOAs identify the most important areas for wildlife conservation in Surrey and each include a variety of habitats, providing for an ‘ecosystem approach’ to nature conservation across and beyond the county. Therefore the management work detailed in this report could be seen to provide a landscape link within the overall BOA network. Although not a statutory designation, BOAs are protected under Epsom and Ewell’s Local Plan and are material considerations in planning applications.

### 1.5 SNCI Reason for selection

Nonsuch Park and Warren Farm contain a mosaic of habitats supporting rare species. It has species-rich meadows reaching the required score of over 15 of the listed species, including two of the higher rated ones. A study of slow worms in the Cherry Orchard Farm area found a high count of +20, which indicates an exceptional population of the species. Small Blue butterfly is regularly recorded through the Butterfly Monitoring Scheme in association with Butterfly Conservation and is on List A in the butterfly criteria. The full SNCI report can be found in Appendix 1.

## 1.6 Photographic Coverage

Aerial photographs taken in 2003, 2009, 2011, 2013, 2016 and 2019 are held by the EEBC GIS Section. More recent aerial photographs of the site are available online from Google Maps, Apple Maps and Bing Maps.

## 1.7 Summary Description

### 1.7.1 Physical

#### 1.7.1.1 Geology

A detailed geological map has been reproduced with kind permission from June Chatfield from the London Naturalist Report No 73 (1994) (Map 1). It is in this report that there is a detailed discussion of the geology. There is a band of Chalk in the south-east section over Warren Farm and into the south-east corner of Nonsuch and Cheam Park, including the Mansion House and gardens, which is sometimes overlain by sandy soil.  The influence is clearly seen at Warren Farm with species such as Greater Knapweed, Wild Basil and Kidney Vetch. Sands and clays cover the rest of Nonsuch Park. In the northern section, there is London Clay and the land slopes down to Woolwich and Reading Beds followed by Thanet Sands. The western part of Cherry Orchard Farm and the Banqueting House site are on Woolwich and Reading Beds. There is also a small strip of Alluvium, from an old post glacial stream, which occurs between the outcrops of London Clay and the Woolwich and Reading Beds in the western part of Nonsuch Park on the line of New Pond.

New information has come forward and it is recommended that a new map of the geology of the site be produced to reflect the findings. This has been added as an action in the Management Recommendations.

#### 1.7.1.2 Topography and Hydrology

Nonsuch Park comprises remnant parkland which is fairly level, with variations in topography being gently undulating.  Ground level is in the order of 190ft above sea level at its greatest and around 130ft at its lowest. There are two ponds within the park, New Pond and Round Pond. New Pond is situated on the north-western edge, constructed in the mid-1980s to absorb run off from the park protecting London Road from flooding and is fed by the main ditch running through the centre of the park. Round Pond is in the middle of the park and is seasonal, fed by subsurface water issuing from the gravel/sand at its eastern edge. There is a network of ditches, crossing the park and also three remnant ponds along their lines, Brown, Sanctuary and Ostracod Ponds.

### 1.7.2 Biological

### 1.7.2.1 Priority Habitats

The importance of the site is indicated by the fact the site includes three habitats: Hedgerows, Lowland Mixed Deciduous Woodland and Ponds, which are Habitats of Principal Importance in England under the Natural Environment and Rural Communities Act. See Map 3. Full habitat classifications can be found at https://jncc.gov.uk/our-work/uk-bap-priority-habitats/.

Hedgerows

The hedgerows that are present within Nonsuch Park have largely developed in to treelines and consist of species such as Oak, Elm, Hawthorn, Blackthorn, Ash, Elder and occasionally Hornbeam, Cherry, Field Maple and Sycamore. They are often associated with margins of brambles and nettles and have generally grown up along the ditch lines.

Lowland mixed deciduous woodland

There are eleven woodlands within Nonsuch Park consisting of one ancient woodland (The Ancient Wood) and plantation woodland. They are found around the margins of the site, with three larger copses within the meadows.

All generally contain a mix of native species with some containing some exotic planting, which would be expected in a parkland site. Unfortunately, some invasive species have taken hold in some areas such as Cherry Laurel. The main canopy species found within the woodlands include Oak, Ash, Sycamore, Norway Maple and Horse Chestnut.

Ponds

There are two ponds within the park, New Pond and Round Pond, the latter being particularly interesting due to the presence of Great Crested Newts. The three remnant ponds, Sanctuary Pond, Ostracod Pond and Brown Pond have all silted up and scrubbed over. Brown Pond is fed by a ditch which the Nonsuch Voles have cleared a couple of times and it does hold a low level of water in the wetter months.

### 1.7.2.2 Other important habitats

Veteran/Mature trees

There are a number of veteran trees across the park, mainly oak. The ones identified during the writing of this management plan are marked on the habitat map (map 3).

Grasslands

Grassland, largely mesotrophic, make up the majority of the habitat within Nonsuch Park. The majority of meadows are currently either cut once a year in September, or regularly mown amenity grassland. Nonsuch Park is characterised by large wide-open spaces and far-reaching views.

Scrub

A very important habitat for birds and invertebrates and is found within Nonsuch in Russet Field, Cherry Orchard Farm and along the some of the woodland edges.

### 1.7.2.3 Species groups

These important habitats within Nonsuch Park support a wide variety of plant and animal species, including some interesting chalk grassland plants, fungi, lichens, bryophytes, birds, mammals, a wide range of invertebrates, reptiles and amphibians including 34 priority species as identified in the NERC Act.

### 1.8.3 Cultural

#### 1.8.3.1 Archaeology

Nonsuch Park is a grade two historic landscape containing the site of Nonsuch Palace, the Palace garden (known as The Wilderness) and Banqueting House. These areas are a scheduled ancient monument and of great archaeological importance. (See map 4). The site of the Palace is marked on the ground within Nonsuch Field by stone columns and is closely mown. The Palace garden is in the area known as Cherry Orchard Farm. The site of the Banqueting House is marked by a low wall within a grassland area known as Five Acres Piece on the edge of the Banqueting House Woodland.

The site of the Tudor stable in the area known as Old Stable Ground is also archaeologically significant.  The Mansion gardens are an important historic landscape specifically referred to in the listing statement for the park.  London Road follows the general line of Stane Street – the London to Chichester Roman Road.  The park management should seek to preserve both the historic landscape and the archaeological remains.

It was previously thought that the south-east portion of Pottery Wood was a likely site for the ‘Grove of Diana’ a site of major archaeological importance. However, this is now not certain and more work needs to be done to confirm the correct location.

#### 1.8.3.3 Public Access and Recreation

The park can be accessed by bus and train with stations at Cheam, Ewell East and Ewell West. Two car parks can be accessed from London Road and two from Ewell Road. There is pedestrian access from the Ewell Bypass, Bluegates, Wickham Avenue, Cheam Park, Castle Avenue and Beaufort Way. There is access for people with disabilities along the main path from the Mansion House.

Despite the large number of paths throughout the park, there are relatively few rights of way. A few of the paths are surfaced but the majority are grass mown. Many visitors, mostly dog walkers and pedestrians use the park, but cyclists are also allowed. Horse riding is not allowed. There are three areas where dogs are not allowed near the three car parks.

There are varieties of organised groups who use the park including fitness groups and Park Run, as well as people using the site for informal recreation. Routes through the southern end of the park form part of the London Loop and also the Round the Borough Hike and Bike.

There is a Forest School, ‘Little Oaks,’ situated in the buildings near the Mansion House. The children use the park for some of their activities. It is advised that their activities are monitored to ensure they do not impact negatively on the habitats within the park.

The site has limited interpretation with no organised guided walks and few notice boards. There is an information board on the history of Nonsuch Palace near the London Road car park and The Nonsuch Voles have put up panels explaining the work they have been carrying out within the woodlands. The Voles in conjunction with Epsom & Ewell Borough Council have also added an interpretive sign within the Mansion House Gardens.

Where back gardens adjoin the park directly, there is associated dumping issues, particularly in Banqueting House Woodland. It would be advisable to communicate with these residents to highlight the problem of green waste and the potential for garden escapes to impact on native wildlife.

# STAGE TWO – EVALUATION

## 2.1 Evaluation criteria

Size

Nonsuch Park is a public park covering approximately 131 hectares (321 acres). The majority of the site is composed of mesotrophic grassland with some marginal secondary woodlands including one area of ancient woodland. Other habitats present include, scrub, copses, hedges, parkland trees, some veteran avenues of trees, field boundary trees, bare ground, wall & buildings, open water ponds and ditches.

It also includes the area known as Cherry Orchard Farm and Cherry Orchard Nursery, which is approximately 8 hectares and is predominantly rough grassland, scrub and woodland. It also comprises the Mansion House formal gardens, approximately 4 hectares, which are excluded from this management plan.

Naturalness

There are few, if any areas left in Great Britain, which can be described as entirely natural and this site is no exception. Humans have at some point in their history, influenced most landscapes.  However, it is generally accepted that the closer to ‘natural’ a site is then the more nature conservation value it has. With its location and history, it is of no surprise to realise how much Nonsuch Park has been influenced by people, culture and its urban location.

During the 1930s-1940s, the London Clay was used for cereal crops, soft fruit growing and allotments.  According to records and personal anecdotes there used to be a small flock of sheep in the late 1940s, just east of Nonsuch Park Café. This was the only animal husbandry known for the parks except for Cherry Orchard Farm, where pigs were kept in the 1940s and 50s. Sparrow Farm Gate Field was never cultivated. Arable farming petered out in the 1960s. (Although Warren Farm was in cultivation until 1987 and is still regularly rotovated via the management programme set out by the Woodland Trust.)  Round Pond Field had been given a hay cut in late summer.

From these agricultural fields the now current meadows have formed. It is thought that some (if not all) of the small ponds were artificially created to be used by farm animals. The New Pond was created in the mid-1980s to protect London Road from flooding due to the run off from the park.

The names of the perimeter woodland belts, North Plantation, London Road Plantation etc. suggest that they were planted. However, they may have incorporated some existing trees as there are some veteran specimens amongst them. In other areas such as along the line of the abandoned road (construction was abandoned due to World War II,) self-seeded secondary woodland is present. This area was open until about 1960 (June Chatfield pers. comm.). Nonsuch Pottery Wood is on an area of former clay extraction (June Chatfield pers. comm.).

Whilst the majority of the vascular plant species are native species there are a few that have been deliberately planted or accidentally found their way onto the site which are non-native and invasive. These include Cherry Laurel, Sycamore (although not considered a major problem at the moment, and in fact can have a benefit to the overall diversity of the woodland canopy), as well as Turkey Oak.

Non-native herbs include Canadian Goldenrod (particularly a problem over in Warren Farm, which is being managed as part of the Woodland Trust Management Plan), Japanese Knotweed (highly invasive and found at Warren Farm) and Crassula helmsii (highly invasive and currently dominating parts of the New Pond). Care needs to be taken that Canadian Goldenrod and Japanese Knotweed do not escape in to Nonsuch Park.

Diversity and Rarity

A very comprehensive review of the species recording at the site has been carried out by Dr June Chatfield for the London Natural History Society, as a report for the London Naturalist published in 2014. She provides a very thorough overview of the Park and its natural history, reviewing its development over 20 years. Her findings and more recent survey information is summarised below.

Habitats –  Nonsuch Park has a wide range of habitats with the potential to support a great variety of wildlife. This diversity of habitats means the park is rich in both plant, fungi and animal life.

Fungi and myxomycetes (slime moulds) - A total of 140 have been recorded at Nonsuch. The latest surveys have concentrated on the smaller species – rusts, mildews and slime moulds. In 2013, Dr Brian Spooner joined a Nonsuch Watch field meeting and made some great discoveries, including

Asteromella arbuticola and Septoria ornithogali, both new to Great Britian;  Phanerochaete jose-ferreirae, new to England and two possible new species, one belonging to the Chaetomium genus and one to the Sirococcus genus.

Lichens

A total of 84 different lichen species were found in 1993, 1995 and 2003. The surveys were led by Frank Dobson. Some of the records are from the Mansion House Gardens looking at habitats such as the urns, walls and sculptures. The willows at Round Pond were looked at carefully which resulted in the discovery of Parmelia perlata, a good sign of improved air conditions. A notable find in 2003 was Cyphelium notarisii, the third record for Surrey, growing on the benches within the gardens of the Mansion House.

Bryophytes – A total of 88 bryophyte species have been recorded here. Pete Howarth and June Chatfield carried out the most recent survey in 2013. The major change since 1993, noticed by June Chatfield, was the great recovery in epiphytes. The list of bryophytes includes one that is nationally scarce and one has local status. The wall of the Mansion House formal gardens is good for Porella platyphylla, an uncommon liverwort in the south-east.

Vascular plants

455 species have been recorded in total, which compares well with other sites in Epsom and Ewell. Around 500 species have been recorded on Epsom Common and only 350 species in Horton Country Park. In the past, Common spotted orchids have flowered around the New Pond, and in 2018, Brackish Water-crowfoot Ranunculus baudotii was recorded in Round Pond by members of Surrey Botanical Society, which has not been seen in many years and is uncommon.

Pepper saxifrage Silaum silaus was recorded in 2005 in Russet Field but unfortunately has been lost to scrub invasion. Spurge laurel is an interesting component of The Ancient Wood along with the Goldilocks buttercup being the most significant woodland flower. Mistletoe is common in the trees within Field next to the lane.

Grassland flora varies according to the soil type. In Nonsuch the chalk is largely overlain by Thanet Sand and chalkland plants tend not to occur apart from lady’s bedstraw Galium verum, found in good quantities in Great Meadow. However, chalk and rubble from the excavation of Nonsuch Palace in 1958 was spread across Nonsuch Field and some field scabious Knautia arvensis that was first found there in 1993 is still present in 2020.

Smooth Rupturewort, Herniaria glabra was found by Jovita Kaunang, which was a new vice-county record for Surrey.

The largest habitat type found within Nonsuch is the semi-improved meadows and this is a relatively restricted habitat in south-east England. Here there is frequent Meadow Barley, which is relatively rare grass species and known to be declining in Surrey. Across the country, we have lost 97% of our hay meadows. The potential to manage the grasslands as hay meadows is one that should be thoroughly investigated.

Oligochaetes (Earthworms)

June Chatfield highlighted in her review in 2014, that until relatively recently, there had not been a great deal of surveying of this group of animals nationally. She suggests it remains a project for Nonsuch and assistance from the Earthworm Society of Britain should be encouraged.

Incidental records have been made of the lob worm Lumbricus terrestris and the yellow-green earthworm, Allobophora chloritica.

Molluscs (Slugs, snails, mussels)

A total of 46 species of mollusc have been recorded and there have been few changes noted in June Chatfield’s report. The most notable new arrival was the Irish Slug Limacus maculatus. Although the terrestrial molluscs have been relatively stable, the freshwater fauna has shown more changes. New Pond has a colony of Pfeiffer’s amber snail Oxyloma elegans and the Ramshorn snail, Planorbis planorbis. Bladder snails were found in Round Pond.

Arachnids

A total of 70 species have been recorded. In 2013, surveying focussed on the northern perimeter tree belts, The Wood and The Ancient Wood. In 1993, attention was focussed on Warren Farm and Cherry Orchard Farm. Philodromus albidus is rather rare in the south and east but does seem to be spreading northwards as so many other species of spiders and insects are too.

Insects -

A key improvement concerning the population of insects, identified within the 20 year review by June Chatfield, has been the management of the grassland. Roger Hawkins was asked by Nonsuch Watch to carry out a survey of insects within the grasslands in 2004.  Regularly mown grassland was almost devoid of wildlife but since 1991, the grasslands have been allowed to flower and set seed, which has been hugely beneficial for insect life.

Lepidoptera

- Butterflies – a transect route has been walked since 2016 as part of Butterfly Conservation’s Butterfly Monitoring Scheme. 29 species have been recorded seen since the transect began, including four NERC priority species. (There are also old records of 4 more species which do have potential to be seen again.) Three species on the NERC Act list, Brown and White-letter Hairstreak are found  in Nonsuch Park. Elm, Wych Elm and young Blackthorn are needed for the life cycle of these species. Small Heath is also found and needs fine grasses to be present. Nonsuch Park has good habitat potential for them. The Small Blue is found on Warren Farm but without Kidney Vetch, this species will not cross over in to Nonsuch to breed. Perhaps with improved grassland management and scattering of seed, kidney vetch could be established, for example in Nonsuch Field and Great Meadow.

- Moths – Paul Wheeler, who was invited by Nonsuch Watch to carry out nocturnal surveys in 2006/7, carried out the most comprehensive survey so far of the moths found in Nonsuch Park. A total of 175 species have been recorded, including 5 NERC priority species.

Coleoptera – Beetles, 148 species of beetles have been recorded, the most recent survey taking place in 2004. Ladybirds are particularly well recorded as Roger Hawkins undertook some of his research for his book, Ladybirds of Surrey, at Nonsuch. An interesting find in 2004 was the Golden-bloomed grey longhorn beetle, Agapanthia villoviridescens, which is very local in Surrey. The Stag Beetle Lucanus cervus is present on site, which is a NERC priority species. Further surveying will certainly increase the species list for the site.

Diptera – True Flies, 134 species recorded with the most recent survey taking place in 2004

Hemiptera – True Bugs, 135 species recorded with the most recent survey taking place in 2004

Hymenoptera – Ants, Bees and Wasps, 103 species recorded with the most recent survey taking place in 2004. June Chatfield notes that there have been two new species of bee arriving naturally in the British Isles from the Continent and both seen at Nonsuch. The tree bumblebee, Bombus hypnorum and the Ivy Bee, Colletes hederae.

Orthoptera – Grasshoppers and Crickets, 8 species recorded, with the most recent survey taking place in 2004. A question posed by June Chatfield was whether the green grasshopper, Omocestus viridulus, not found in 1993, would come to Nonsuch with the change in grassland management. Not much change was noticed in 2014 but worth resurveying to check now.

Odonata – Dragonflies and Damselflies, 11 species recorded with the most recent survey taking place in 1993.

Other Invertebrates – 1 Dermaptera (Earwig), 2004; 6 Isopods (Woodlice), 1993; 1 Mycoptera (Scorpion Fly) and 7 Neuroptera – (Lacewings), 2004.

Plant galls

28 plant gall species were recorded from before 1993 -2014. The organisms that form the galls recorded include mites, wasps, midges, bacteria, true bugs, fungus and flies.

Herptiles – 7 species have been recorded:

- Reptiles - In 2012 a survey of Cherry Orchard Farm revealed a significant population of Slow Worms, probably the best site in the Borough for these species. Other reptiles present include Grass Snakes and Common Lizards. All reptiles are protected under UK law. Common Lizards, Slow Worms and Grass Snakes are NERC priority species.

- Amphibians - Natural England carried out eDNA testing on a selection of ponds within the Epsom and Ewell to test for presence of Great Crested Newts (GCNs). The results came back as positive for Round Pond, so Countryside Team Ecologist, Pete Howarth, carried out an egg search for GCNs in April 2020 and GCN eggs were found. (An egg search was also carried out around New Pond, newt eggs were found but no GCN eggs. A small bottle trapping survey was carried out on both ponds but no adults were found in either pond. Surveying was restricted due to the Covid 19 pandemic) Further bottle trapping continued in 2021 and adult GCNs were found in Round Pond. GCNs are a European protected species and are protected by law. The park is also home to Frogs, Toads and Smooth Newts. GCNs and Toads are priority species under the NERC Act.

Birds -

83 species were recorded during 2000 including 15 NERC priority species, 20 on the red list (species of high conservation concern) and 16 on the amber list (species of medium conservation concern.)

In 2019 – Stephen Hewitt carried out a nest survey, which resulted in the discovery of 48 blackcap territories, 3 of which were in Warren Farm. Essentially they were all over the park in every copse and woodland. It also discovered 31 nests made by 11 different species. These figures are only a small subsection of the actual numbers of breeding birds in the park.

Hobbies nested in Nonsuch 2018 in the Scot’s Pine Trees bordering Plantation Field. They have returned every year and are now nesting in the Pinetum.

No formal breeding bird survey has been carried out as yet.

Mammals – 11 mammal records dating from 1993 and one record of rabbits dating back to 1949. However, rabbits and hares no longer occur. Hedgehogs have been recorded in the past, which are a NERC priority species. Bats were surveyed in 2012 by Alison Fure following a planning application to develop an area of Nonsuch Girls School. Common Pipistrelle, Noctule and Leisler were seen. Alison Fure also carried out a survey on the western side of the park using hand held and static bat detectors. Common and Soprano Pipistrelles and Brown Long-eared bats were recorded. All bats are protected under UK law, and the Noctule, Soprano Pipistrelle and Brown Long-eared bats are NERC priority species.  There are foxes present but no formal survey of large or small mammals has been carried out. A survey using longworth traps would be highly recommended.

Pond life – 70% of ponds have been lost from the UK Countryside over the last century.

The ponds that still exist in Nonsuch are extremely important in that context and great work has begun on the restoration of Round Pond.

Fragility

The most important natural factor influencing the management is vegetation succession. When management is curtailed, key habitat dependant species can be lost. Due to lack of financial and human resource, many of the habitats are being lost in this way. In the absence of any management, grassland will decrease in diversity as coarse grasses and eventually scrub and woodland take over. Two areas, Black Shed Field and Red Barn Field, are no longer fields but have succeeded to woodland. The majority of Russett Field has also been lost to scrub and woodland. The grassland area within Cherry Orchard Farm is decreasing and scrub is encroaching in from the perimeter. This succession can clearly be seen by looking back over aerial photographs.

The New Pond is already experiencing problems from vegetation succession, even though a substantial amount of work has been carried out in the past to open up the water. The other smaller ponds that were once present, have already become susceptible to drying and shading out to the extent that they have been subsumed into the surrounding copses.

Although woodland is more stable, management is required to ensure that the biodiversity is retained and enhanced. A continuity of decaying wood is required in a variety of stages of decay. Glades and rides should also be managed to create varying light levels within the woodlands to promote the ground flora and regeneration of the trees themselves. Another concern within the park’s woodlands and trees are diseases such as Ash Die-Back and Oak Processionary Moth infestations.

Invasive species pose a threat to the habitats within the park. In the grasslands there is a threat from Canadian Goldenrod, which is prevalent in Warren Farm, although this is being addressed. In the woodlands, it is important to manage and ideally eradicate the Cherry Laurel and Turkey Oak to ensure they do not take over. Crassula and Parrot’s Feather have found their way into New Pond and have now become highly dominant and very difficult to remove.

Visitor pressure can conflict with strict management for nature conservation and pressure can come from direct disturbance to wildlife. Disturbance may also be an area of conflict for wildlife within the grassland and woodlands, for example breeding birds are unsettled by noise, rapid movement and the proximity of people and their dogs. Nutrients from dog excrement can change the soil chemistry promoting rank vegetation.

The New Pond is subject to high public pressure, particularly from dogs jumping in and disturbing the water. Round Pond has been protected from dogs to a large extent by being fenced off and has seen a good increase in vegetation within the pond. New studies in to the toxicity of flea and tick treatment used on dogs and cats has highlighted a huge impact on the aquatic invertebrate life in our ponds and rivers across England.  Roaming cats from nearby housing estates on the peripheries of the open space can also decrease small mammal, bird, bat and reptile populations.

Traffic noise can disturb wildlife as well as reducing human enjoyment. There are parts of Nonsuch where one can escape from traffic noise and sights of buildings and this is much-valued (June Chatfield pers. comm.)

There have been no studies relating to air-borne pollution levels. However, it seems highly likely that exhaust emissions will be depositing relatively high NOx and SOx given the site’s proximity to major roads. Roadside shelterbelts can be a very useful feature in ameliorating the impact of such pollutants.

Light pollution also has a potentially deleterious impact. The perimeter woodland is useful in limiting light pollution within the park, as is the closure at night. There may be a problem with the lighting to the sports field at the school (June Chatfield pers. comm.)

The climate is predicted to dramatically change over the next 50 - 100 years. It is thought that South East England will see warmer weather, with hotter summers and winters less severe. These changes and change in precipitation will mean the loss of cold loving species and a gradual shift in habitat north. Monitoring systems will help to recognise these changes and enable changes in management techniques.

Typicalness

Surrey has a large number of parklands and they are often in broadly urbanised surroundings, as Nonsuch Park is. However when compared with the vicinity of North Cheam, Worcester Park and the north of Epsom, these habitats and scenic features are not common and there are few large open spaces such as this.

History of biological recording

There has been a long history of surveying and monitoring of the wildlife within Nonsuch Park. Aside from the surveys carried out as part of writing the management plans, Nonsuch Watch has also commissioned many surveys including a reptile survey of Cherry Orchard Farm revealing the presence of a significant population of Slow Worms.

Naturalists, over the years, have found great interest in the park and the breadth of species groups recorded is testament to that. June Chatfield’s 2014 review of Nonsuch Park and adjacent open spaces, collates all the recording carried out over the last twenty years.  It must be noted that often, surveys carried out also include Warren Farm. Location of species is not always noted so within the species list in the appendix, some are noted as being on Warren Farm, however, it may be that these species were also found in Nonsuch Park. It is likely that the species associated with chalk grassland, were only found on Warren Farm, e.g. Kidney Vetch and Pyramidal Orchid.

Stephen Hewitt carried out bird nesting surveys in accordance with the British Trust for Ornithology guidelines in 2019.

Butterfly surveying is ongoing with Butterfly Conservation’s Butterfly Monitoring Scheme transects both on Nonsuch Park and Warren Farm.

There is a long list of people who have contributed records over the years, which goes to show how interesting the site is to have engaged the number of people involved. Many thanks go to; Dick Alder, Tristan Bantock, Elizabeth Bennett, Peter Camber, Graham Collins, Howard Davies, Peter Denny, Frank Dobson, Bill Downey, Richard Fitter, Mike Fox, Alison Fure, Jack Gardiner, Isobel Girvan, John Glasgow, Eric Groves, Roger Hawkins, Stephen Hewitt, Peter Holland, George Hounsome, Peter Howarth, Roy Hurr, Doris Hutchings, Jovita Kaunang, Ian Kitching, David Lonsdale, Mick Massie, Ian Menzies, Frances Murphy, John Owen, Ron Parker, Bryan Radcliffe, John Sankey, Brian Spooner, Eileen Taylor, Mark Turner, Tom Thomas, Peter Trew, E.J. and P.Wakeham, Paul Wheeler, Pam Wilson, Frances Wright and Jean Wright.

All the records on file have been collated in to the list found in Appendix 2.

Position in an Ecological Unit

Sites entirely surrounded by urban development usually score very badly, even so Nonsuch Park scores quite well as it has been maintained as a park for many centuries. Although surrounded by houses, two green corridors to open country are present by the railway line and open land through Ewell to Epsom and Ashtead Commons. It is also part of Surrey’s North Downs Biodiversity Opportunity Area and links should be sought to connect to Howell Hill and Priest Hill to Epsom and Walton Downs.

Potential Value

If management recommendations outlined in the management plan are followed, the potential to increase the biodiversity value of the park is huge. Chalk grassland could be restored, which is an internationally important habitat and the management of the great mosaic of habitats will support a very diverse range of plants and animals. Biodiversity and functioning ecosystems also bring benefits to tackle climate change and will improve visitors’ experience.

Intrinsic Appeal

Given its urban fringe location, Nonsuch Park represents an important and well-used recreational facility, forming a green oasis in a heavily urbanised area.  The park has many visitors, has good access for local residents, and is well served by public transport. The landscape of specimen trees, woodlands, far reaching views over large areas of grasslands are an attractive place where people and wildlife come together. The site also has a long history with well-known links to Henry VIII.

## 2.2 Management compartments

The tables below contain information on all the management compartments, with a description of the current habitat status, current management regime, and future management prescriptions. Some of the descriptions have not changed since the last management plan written by Peter Howarth, which were very thorough and remain accurate, so these have been used again. The species listed use scientific and common names, along with the abundance in some circumstances, using the DAFOR system. This is a way of describing the abundance of a plant and uses the following key: Dominant, Abundant, Frequent, Occasional, Rare.

### 2.2.1 Hedgerows

General principles:

- Hedges provide shelter and create microhabitats and the longer, larger and more dense it is, the more benefits it provides for wildlife such as birds, bats and other mammals. Bats and mammals will not cross a gap as small as 10m.

- Regular annual trimming prevents flowering and berry production, reducing valuable food for birds and mammals.

- If cutting with a tractor and side arm, ideally a maximum of one third of the length of any given hedge should be managed in a single year. The hedge should be cut on rotation over three to five years depending on the size of the hedge.

- The hedgerows, which have become larger lines of scrub banks should be scalloped in to the centre, in sections. This should be done using volunteers rather than machinery. Each section should be roughly 20m or so and then 20m should be left before another scalloped section begins. This way you create age structure but retain the length of the hedge. On the opposite side, the scalloped section should be opposite a section that is not cut. This results in a zig-zag shape if viewed from above.

- Cutting and trimming should take place preferably in winter, ideally January, and never during the main nesting season of March to August.  This minimises the risks of nests being destroyed and food supplies being reduced. Autumn trimming removes valuable seeds and berries. Most of the berries of Hawthorn and Blackthorn, for example, tend to be on the outermost twigs and cutting these before they are eaten means depriving birds of an important food source.

- Ground cover at the base of a hedge should be retained over winter for ground-nesting birds.

- Planting in hedge gaps should be undertaken during the winter, when the ground is warm and some moisture is available. It is suggested that the species used include Hawthorn, Blackthorn, Buckthorn, Holly, Dogwood, Guelder Rose, Field Maple and Hazel. Fencing and protection may be required.  If vandalism is a problem then use less conspicuous spiral guards.

- Mature trees in hedgerows, including dead ones, should be left in-situ (wherever public safety constraints permit) as potential nest sites, with consideration being given to erecting nest-boxes in suitable trees lacking large enough holes.

- It is always worthwhile considering planting native broad-leaved trees to become standard trees and fill suitable gaps in hedgerows.  These should ideally be unevenly spaced.  It is suggested that distances between them should exceed 8m to 9m. Even when trees stretch just a few metres above the main body of a hedge they are used by birds as song-posts.

|  | Description | Management requirements and potential |
| --- | --- | --- |
| A | Known as Cherry Orchard Slip, this is a line of trees bordering Cherry Orchard Farm and the rest of Nonsuch Park. It has become wide and scrubby in places and forms a valuable wildlife corridor. It contains species such Ash, Elm (many of which are dead), Sycamore, Horse Chestnut, bramble, nettle. There is also a line of trees bordering the path, mainly Horse Chestnuts | Retain hedges, gap up, widen and extend this hedgerow where possible as they provide a valuable wildlife corridor. It is important to open up a gap to allow access for the tractor to be able to manage Cherry Orchard Farm. The line of Horse Chestnuts is starting to succumb to the leaf miner. As they die, they are replaced with sweet Chestnut. |
| B | Leading around from the car park is a line of trees/hedge consisting of a mix of Ash, Horse Chestnut, Elder, Elm with a margin of nettles, burdock etc. | Consider planting up with Hawthorn/Blackthorn to make it a denser hedgerow and more appealing to wildlife. |
| C | This is the beginning of what is known as Diana’s Dyke, which is interpreted as a Tudor drainage or ornamental feature. At first there is an area of dense dominant Blackthorn with a sparse ground flora consisting of the moss Kindbergia praelonga. The herb layer was also sparse consisting of Ivy and Nettles. Along the edge of the scrub species such as Smaller Cats Tail, Common Cleavers, Ground Ivy and Field Ivy are found. | This small section should be scalloped as described above, to ensure a good age structure and prevent encroachment in to Nonsuch Field. |
| D | As the dyke continues the habitat changes to an area of large trees including Norway Maple, English Oak, Horse Chestnut and Ash with a developed shrub layer consisting of English Elm, Blackthorn and Elder. The herb layer contains species such as Ivy mainly, Bramble, Common Nettle, Herb Robert, Ground Ivy, and Wood False Brome. | Plant up gaps left by dead Elms. As much dead wood should be left in situ as possible. Scalloping will encourage age structure and a better density. |
| E | This is a clipped Hawthorn hedge running along the western side of Red Gate Field. | This hedge should be trimmed to ensure no encroachment in to the car park or Red Gate Field, which is a picnic/no-dog area. |
| F | The area to the east of Red Gate Field is a wide scrub/tree line. It is 15m wide and contains mainly Elm and also Hawthorn, English Oak, Ash, Hornbeam and Cherry, with a margin of brambles and nettles. | This should be scalloped to create age structure. Its depth should be maintained as it is a very valuable scrub line. The Red Gate Field side should be trimmed more regularly to ensure it doesn’t encroach. |
| G | The northern edge of Red Gate Field is a very gappy hedge/dotted trees including Elm, English Oak and nettles. | Plant to fill gaps with suggested species mentioned above. Retain Oaks at appropriate spacing to become larger trees. |
| H | This scrub bank has grown up along the ditch line leading to Round Pond. It is mainly Blackthorn with standard trees consisting of English Oak and Ash. | Scallop as described above to maintain good age structure and prevent it from becoming just a tree line. Ensure the ditch itself does not become blocked with vegetation. |
| I | Running parallel to H, this scrub line consists mainly of Blackthorn with standard trees consisting of English Oak and Ash. | Again, scallop to create age structure. The Nonsuch Voles regularly clear the ditch itself, to ensure it does not become blocked, which should continue. |
| J | Clipped Hawthorn hedge running alongside the Dog Socialisation area and the tarmac path leading to the Mansion House. | Trimmed regularly with hedge cutter to prevent encroachment on to the path and in to the dog socialisation field. |
| K | Tree line including English and Turkey Oaks, Hawthorn, Elm, Hornbeam, Dog Rose, and Bramble. There is a veteran oak tree on this hedge line. | There is a desire line in from Sparrow Farm Car Park Field in to Six Acre Field, through this hedge line, which runs at the base of the veteran oak tree. Access here should be discouraged, as it will eventually have a detrimental impact on the tree and its roots. A combination of planting up with suggested species and scalloping to create age structure will benefit this hedge. Remove and treat all Turkey Oaks. |
| L | Tree line including English Oak, Ash, Hawthorn and Bramble. | This hedge has grown up and is now really a tree line with bramble underneath. Planting up with suggested species to create a hedge and keep appropriate larger trees within the hedge line. |
| M | Tree line including some veteran Oak trees, Ash, Hawthorn, Elm and Field Maple. | This is very similar to L and is really a treeline with bramble at the base. Planting up with suggested species to create a hedge and keep appropriate larger trees within the hedge line. |
| N | Tree line, which has grown up along the main ditch through the park. It includes Willow sp, English Oak, Hawthorn, Blackthorn, Sycamore, Elder and Elm. | It links hedge I and Red Barn Field. The ditch is maintained currently by the Nonsuch Voles, which should continue. The vegetation is currently quite young and scrubby. As the trees mature, the understorey species such as the Hawthorn and Blackthorn should be scalloped to retain age structure. |
| O | Clipped Hawthorn hedge. | This should be regularly trimmed to ensure no encroachment in to Pit Field of Reads Field. |
| P | Line of trees/shrubs including Elder, Sycamore, Hawthorn, Cherry with a margin of Brambles and Nettles. | Plant up with suggested hedgerow species and scallop on rotation in years to come. |

### 2.2.2 Mixed deciduous woodland

General principles:

- The overall aim is to create a more diverse woodland structure both in terms of its vertical structure and in terms of age. A woodland should have a canopy (taller trees), understorey (smaller trees/shrubs, which can grow in shadier conditions), field layer (flowers, grasses) and ground layer (mostly mosses). It should also contain plants of different ages, as animals need woodland in all its successional stages. Management should seek to maintain a continuous supply of young growth and protect and enhance mature features such as veteran trees and decaying wood. This can be achieved by opening up the woodland in targeted locations by coppicing or thinning, creating glades, creating rides, managing ride edges and the perimeter edge of the woodland, or by halo releasing mature specimens.

- Suitable trees should be selected to become the next veterans.

- Ivy growing on trees is a very important part of the woodland ecosystem. The foliage and flowers provide food, the stems and evergreen foliage are used for hibernating insects as well as bats and other wildlife and this outweighs any damage it may do to the tree.

- Avoid damage to wood banks & other historical features

- Woodland operations should adhere to the UK Forestry Standard and only 5m3 can be felled in any one calendar quarter unless a felling license is agreed with the Forestry Commission.

Decaying Wood

- Decaying wood is an extremely important habitat type within a woodland ecosystem, and yet is often the most overlooked. It allows much-needed nutrients back into the soil through decomposition. Lying wood decomposes from the outside in and dead standing wood decays from the inside out and both provide considerable opportunities for saproxylic (deadwood) invertebrate specialists and other wildlife. A combination of lying and standing decaying wood should be retained.

- During thinning operations, dangerous trees posing health and safety risks will have to be cut down. However, if safe to do so, tree surgeons should be asked to monolith some trees in the thinning programme by cutting off the branches and leaving the trunk upright. Ideally, they should be broken or cut jaggedly to mimic a natural break.  Artificial bat hibernaculums could be cut into the trunk as well. If this is not possible then the trunk should be cut down and left on the ground in situ. The bigger the better as the trunks are buffered from drying out and the greater the number of organisms it will support. If this proves impracticable then the branches and trunk should be cut and stacked into habitat piles to rot down.

- Tree protection zones should be considered to keep the public away from an area where a tree might fall to allow it to die naturally.

- Tight as well as loose habitat piles provide different conditions. Leave the logs as large as possible to deter vandals moving them or setting fire to them, or wire them together with steel cables. If possible, some of the log habitat piles should be put just under the ground and the turf replaced, which will provide habitat for invertebrates such as stag beetles.

- Ring barking (deep and wide) can be considered as part of thinning works, to provide additional decaying wood. Any actions should first be fully assessed for health and safety implications. Tree surgeons could also be asked to make holes in live standing trees to initiate rot and drill holes in forks and crowns to increase water retention.

- Root plate and stumps from fallen trees should be retained for solitary bees and wasps and other invertebrates, unless it constitutes a safety hazard.

Woodland edge creation/management

- Woodland edge is an extremely important part of a woodland ecosystem. A gradation of habitat between short to longer grass, to scrub, to woodland is very important and is particularly important for birds and invertebrates.

- This can be achieved by pushing back the edge of a woodland by 10-20 metres and managing the regrowth on rotation, not allowing it to grow back to the height it was and encouraging species such as hawthorn and blackthorn.

- It can also be created naturally by not cutting right up to the edge of the woodland from adjacent meadows. By stopping cutting the grass, it will gradually scrub up.

- It can also be achieved by planting up along the edge of a woodland with shrub/smaller tree species such as Hawthorn, Blackthorn, Hazel, Dogwood, Guelder Rose, Field Maple, Privet etc. 10-20m wide plantings should be established using locally native shrub species. To give a scalloped effect avoid planting in straight lines. Again, once established, this should then be managed in sections, on rotation to ensure a good age structure.

- Woodland edge that is already present should be managed by scalloping to create a wavy, longer edge, in roughly 10-20 m sections, 1-3m deep. Alternate section should be cut. Only once they have grown up to the same height as before, should the non-cut sections be cut. This ensures a good age structure.

- Having a variety of age classes will result in supporting the greatest variety of wildlife.

- Habitat piles should be created as mentioned above or should be disposed of by burning or chipping. Due to the urban nature of the park, any fires used to dispose of vegetation should be taped off clearly to warn members of the public.

Minimum Intervention

- Allowing a woodland to develop naturally and be subject to natural processes is also important to allow within a site. Having a variety of management adds to the variety of habitats a site can support and in turn, the variety of wildlife. For example, some of the rare woodland bats prefer a woodland that is dense with less glades/rides etc.

- Most of the woodland within Nonsuch is relatively young, so can be left to develop naturally. However, it is important to monitor the woodland to ensure there is good regeneration potential. As mentioned previously, it is important to have a variety of ages class within a woodland, so it is important there is room for saplings to develop in to mature trees.

- Minimum intervention concentrates on tree safety works and removal of non-natives.

Non-native/Invasive species

- Non-native species should be removed and treated to prevent them growing back. However, where tree specimens are very mature, for example a Turkey Oak within the Banqueting House Woodland, these should be retained. Sycamore should be kept as part of the woodland composition, particularly due to the threat Ash Die Back poses to the composition of our woodland (see Threats below).

Timing of work

- Woodland work is best carried out during November to February, when the trees are dormant and to avoid the bird nesting season (March to August) and unsuitable times for bats and other important wildlife.

Threats

- Ash die-back/ Chalara fraxinea is a fungal disease, which kills Ash trees. The fungus is found throughout Epsom and Ewell and many of the Ash trees within the woodland in Nonsuch Park are affected. The Ash trees need to be monitored for presence of Ash Dieback and removed if necessary, on a risk-based approach based on public safety considerations. The cost implications of managing Ash die-back will have to be planned for.

- Oak Processionary Moth also poses an issue for the management of the woodland within the park. If large infestations occur, it can pose a threat to the tree itself through defoliation. However, currently the main concern is for human health, due to the toxic nature of the hairs of the caterpillars, resulting in rashes if they come in to contact with skin, or breathing problems if inhaled. The current policy is to survey the oak trees during the nest building season (June and July) and remove those which are head height or below, or are in a dangerous location e.g. above a bench. Costs implications will need to be planned for.

- Other tree diseases have not been discovered as yet but care should be taken to look out for them e.g. sudden oak death.

- Events like running, bmx and parking pressure needs to be managed to stop root damage/compaction.

1). The Ancient Wood

Description - This area of woodland is Ancient Woodland and was confirmed as such in the 2011 Inventory of Ancient Woodland in Surrey. The canopy is made up predominantly of English Oak and Ash. Towards the northern end has a well-developed shrub layer composed of frequent Hawthorn, Midland Hawthorn, Wild Cherry, Crab Apple, Field Maple, Elder, Wild Privet, Yew, English Elm and Spurge Laurel. The herb layer was composed of Cow Parsley in places, with Wood False Brome, Hairy Brome, Wood Millet, Giant Fescue, Wood Dock, Remote Sedge, Wood Sedge, Hedge Woundwort and Garlic Mustard. The Ancient status is reinforced by the presence of a bank and ditch line on the north-eastern edge. The south-western edge has a dense margin of blackthorn.

Comments on past management – Management has largely been prioritised on The Wood to the south and management in The Ancient Wood has been minimum intervention. However, the Blackthorn in the south-western corner was scalloped by the Nonsuch Voles and a small area of coppicing/glade creation took place.

Future management – Management will mainly take place in conjunction with halo release of mature oaks with veteran characteristics, and safety management of ash trees. Towards the North of the woodland, oaks are more dominant and are of relatively even age. They are quite densely packed and have grown very tall. Many have good veteran tree characteristics, so picking which ones to keep and which to thin will need to be considered carefully. Where the Ash trees become more common, towards the south of the ancient wood, they should be preferentially thinned rather than the oaks. There is an area of large Ash trees where the Ancient Wood meets The Wood. These will ultimately become a safety issue due to Ash Die-Back. To ensure the right trees are felled, after assessing which trees should go, an assessment of their health should take place and also their habitat potential in terms of bat roosts and bird nesting. Sickly trees and those which provide less biodiversity value should be favoured to remove. There is an area of Ash running alongside the footpath adjacent to Cheam Park, which will ultimately become a safety issue. These should be cleared and replaced with local provenance Oak and Hazel planting. Ride side management should be carried out either side of the main path running through the middle of the woodland, creating woodland edge within, by creating scallops on alternating sides. Natural regeneration of Oak should be monitored and supplemented with planting if necessary, along with Hazel as an understory. In some areas there is a good shrub layer of wild privet and in others it is very sparse. These sparse areas where light is an issue would favour thinning of the canopy. Spanish bluebells should be dug out and Turkey Oak removed and chemically treated. Aim to create glades where trees have already fallen naturally and created small open areas. The south-western and western edge of the woodland is an area to create woodland edge, by stopping the mowing regime of Hill Field from meeting the edge of the woodland and allowing natural regeneration of scrub and woodland edge. The south-western corner, already has a good bank of blackthorn. This should continue to be scalloped on rotation to maintain good age structure. This is particularly important for the Brown Hairstreak Thecla betulae, which is a priority species. They will only lay their eggs on young blackthorn, so it is essential to maintain this resource for them, as they are present on site. The proposed work will give rise to limited numbers of oak butts which could be milled on site using a mobile sawmill with use of timber on EEBC estate and public education value of milling work being used to offset felling and extraction costs. Harvesting to be by hand (chainsaw) felling with judicious use of low ground-pressure forwarders/skidders for extraction of timber. This woodland is noted as a high priority to manage Ash die-back in EEBC Action Plan.

2). The Wood

Description - This is an area of woodland with a canopy of mainly Ash and English Oak but has much more Horse Chestnut, Beech, Lime and Sycamore than the ancient section to the north. It has a well-developed shrub layer including Hawthorn, English Elm, Wych Elm, Holly, Field Maple, Elder, Wild Privet, Goat Willow, Hornbeam, Silver Birch and Blackthorn. The herb layer was composed with Wood False Brome, Herb Robert, Nettle, Brambles, Cleavers, Cow Parsley and Garlic Mustard. The Ancient Woodland survey makes note that there are obvious differences in the structure and flora influenced by the underlying geology (The Ancient Wood is on clay, The Wood is on Woolwich and Reading Beds and Thanet Sand), which may mask the ancient status by resulting in a field layer with less Ancient Woodland Indicator Species.

Comments on past management – Work first started within this woodland during 2011/12 by thanks to funding secured by John Armitage of Future Woodlands and EEBC. The Wood (along with Cheam Slip aka Boundary Copse) received funds through a Woodland Improvement Grant from the Forestry Commission. The Lower Mole Partnership Volunteers helped kick-start the first coppicing task and carried out the path resurfacing and also improved the ditch and culvert bordering Cheam Park. The grant funding also paid for some interpretation panels explaining the work being carried out. The work that has been carried out since 2011, has been guided by the management plan written for the purposes of the grant proposal and has involved coppicing the woodland in sections, (see map 5) whilst retaining well-spaced standard trees and managing the vegetation alongside the paths, which has been pushed back/ thinned. The Ash and Sycamore have been thinned out and Oak and Hazel trees planted. Some Sycamore has had a second rotation of coppicing carried out. All the large tree felling and thinning work has been carried out by Future Woodlands, assisted by the Nonsuch Voles. The main path leading up from the Mansion House towards Cheam Park is managed regularly by the Nonsuch Voles and was replanted with a mix of native tree species, which are now managed annually to promote growth. In section 2b, a hazel coppice demonstration area has been planted and is managed annually to control bramble regrowth. All trees that have been planted were from UK provenance. The ride management and opening up of the woodland by coppicing carried out by Future Woodlands and the Nonsuch Voles has promoted a better understory and herb layer. All snowberry that was present has been removed by digging up.

Future management suggestions – The coppice cycle that has begun should continue on a 7-15 yr cycle. Adjacent cants should not be cut in consecutive years, to avoid disturbance to wildlife. Suggested order would be A, C, E, B then D. Hazel stools should have a 3-5m spacing. Supplementary planting of UK provenance or locally grown Hazel trees should occur if spacing is not dense enough. Coppice and natural regeneration will be the primary restocking methods apart from the enrichment of Hazel. The Wood has been noted as a high priority area for ash die back management. Trees along paths should be monitored frequently and removed if dangerous. Management should follow the guidance of the EEBC Action Plan. Replacement planting with Hazel could assist with mitigating the effect of losing Ash affected by Chalara and as mentioned previously, Sycamore could start to take the place of Ash although care will still need to be taken to ensure Sycamore does not dominate the woodland. Ride side management should continue to allow good access to manage the woodland and manage where visitors walk. Opening up alongside paths and creating glades where appropriate will benefit wildlife by allowing more light to the woodland floor encouraging a better diversity of plant and animal life. Halo release mature specimens by gradually thinning out surrounding trees. It should be noted that Sycamore does not make good timber for firewood unless the bark is stripped, which is labour intensive. More funds may be needed to ensure the coppicing and thinning work to account for the reduced value of Sycamore. Turkey Oak should be removed by felling or ring barking if safe to do so and treated to prevent re-growth. Any other non-natives should also be removed and treated. Spanish bluebells should be dug up and native bulb planting could improve the herb layer of the woodland. On the eastern edge of Plantation Field (adjacent to The Wood,) there are avenues of Birch, Poplar, Ash and red/pin Oak trees. The Ash trees will succumb to Ash Die-Back and should be removed. The Poplars are not the best specimens so it is suggested that these avenues of trees are removed and supplementary planted with Oak and Hazel understory, which will have the effect of extending The Wood and creating a good woodland edge habitat. The southern edge of Plantation Field has a line of Scot’s Pine trees and underneath it was once mown but has now been allowed to scrub up. This area could be planted up with Hazel to create a shrub layer.

3). Cheam Park Woodland

Description - This woodland is composed of a mix of trees including Sycamore, Horse Chestnut, Pedunculate Oak, Ash, Hornbeam and Beech. In some areas, there is a developed shrub layer of, Hawthorn, and English Elm, with some Holly, Yew and Hazel. There is a very large Horse Chestnut on the boundary with Cheam Park. In other areas, the shrub layer is absent or dominated by Bramble. Generally the wood has an open canopy and open understorey. The herb layer is dominated with Ivy and some Wood Avens.

Comments on past management – Minimum intervention. Work identified included tree safety works, removal of Snowberry and Cherry Laurel, fell and treat or ring-bark Sycamore, Turkey Oak and Norway Maple. Over the last 5 years, no work has been carried out within this woodland.

Future management – Previous management suggested should be carried out, prioritising removal of Snowberry, Cherry Laurel and Turkey Oak. Start with removing any Turkey Oaks/Cherry Laurel in the vicinity of large mature trees such as the Horse Chestnut on the boundary with Cheam Park. As the woodland is thinned of non-natives, natural regeneration should be the primary restocking method.

4). Walnut Grove

Description – The Walnut Grove was planted in December 2015 and there were 21 trees originally. The trees were provided by Mike Ford of the Epsom & Ewell Tree Advisory Board. About 2 years after planting, they were hit by a late frost which blackened the emerging leaves.

Comments on past management – Unfortunately, several have had to be replaced by Mike due to vandalism or failure to establish. Quite recently one had been snapped and almost pulled from the ground. Unfortunately the Walnut Grove is struggling to establish because they are in a vulnerable position and of course Walnuts are slow to grow. The Nonsuch Voles committed to water and weed around the walnut trees for 2 years, but this has continued and the Voles often weed them annually. The trees were also watered during the very dry spell of 2020. The grass around the trees is left uncut.

Future management – Light shade is tolerated at the early stages of development but full sun is ideal, so their location is perfect. As the trees are still struggling, watering should continue during dry spells if possible. It would be advisable to add a layer of mulch of well-rotted compost around the base of the trees to help feed the trees and retain moisture. The Tree Advisory Board members would be willing to assist in on-going care and assist with tasks to mulch around the base of the trees. Regular pruning is unnecessary but, if required, remove dead or crossed branches. Pruning should be undertaken between mid-summer and early autumn as walnuts are prone to 'bleeding' (sap oozing from the pruning cut). Hard pruning is not tolerated. The grass will need cutting to prevent scrub encroachment. This should be done annually using brushcutters, being careful not to damage the trees. Ideally the arising will be raked up an removed.

5). Nonsuch Girls School Boundary Woodland

Description – This a very thin strip of woodland with standard trees including Horse chestnuts, Sycamore and Ash with very little understory. The ground layer is sparse with mainly ivy and bramble covering the ground. The easternmost area near the gate has more understory and some regeneration of trees.

Comments on past management – None apart from tree safety works if necessary.

Future management – Minimum Intervention, allow natural regeneration. Remove non-natives if they appear. It is likely that the Cherry Laurel could spread eastwards from Cheam Slip.

6). Red Barn Field

Description – As the name suggests, this once was an open field but has been allowed to scrub up and has become a woodland. The main ditch starts here. It still has quite an open canopy and a grassy herb layer with cow parsley and some bramble. Trees include mainly Ash and Lime, and also Larch, Oak saplings, Beech, Hawthorn, Hornbeam, Horse Chestnut and Yew.

Comments on past management – The ditch that starts within this woodland is managed annually by staff and Nonsuch Voles to ensure it remains clear and flowing.

Future management –In previous plans it has been suggested to interplant this woodland with shrub species. If funding and resources allow, this would be advantageous , however allowing it to regenerate naturally would be interesting to monitor.

7). Great Meadow Plantation

Description – An area of Great Meadow has been planted with memorial trees to create this plantation. Trees include Field Maple, Rowan, Ash, Common Lime, Sweet Chestnut, Larch, Beech, Silver Birch, Cherry sp, Oak, and Hornbeam. However, these trees are growing amongst quite diverse mesotrophic grassland with a tall sward. Species found here include Smaller cats-tail, Creeping bent, abundant False Oat-grass, frequent Yorkshire Fog, Cocksfoot, rare occasional patches of Horseradish, Creeping Thistle, Common Nettle, Black Knapweed, Red Bartsia, Meadow Vetchling, Lady’s bedstraw, Ribwort Plantain, Germander Speedwell, Common Ragwort, Field Bindweed, Burnet Saxifrage and Birdsfoot Trefoil.

Comments on past management – The grass is cut around the trees in September. Memorial tree planting that was mainly organised by Sue and the grounds staff before her.

Future management – The grass should be kept mown around the trees (not directly under their canopy), ideally with arisings removed. The trees themselves are at a good spacing and no more should be planted other than to replace any that are currently there. Condition of the trees should be monitored to ensure longevity.

8). Larch Triangle

Description – This is an area of mesotrophic grassland with Larch trees planted amongst it.

Comments on past management – The grass is cut around the trees in September.

Future management – The grass should be kept mown around the trees (not directly under their canopy), ideally with arisings removed. The trees themselves are at a good spacing and no more should be planted other than to replace any that are currently there. Condition of the trees should be monitored to ensure longevity.

9). Cheam Slip (aka Boundary Copse)

Description – This woodland has self-seeded in between the main path called ‘The Avenue’ and the partly constructed roadway, abandoned in World War II. It was open until about 1960 (June Chatfield pers. comm.) and has slowly developed in to a strip of woodland. In the more open areas, species such as Hemlock, Guernsey Fleabane, Herb Robert, White Dead Nettle and common cleavers occur. The main canopy trees are Sycamore, Norway Maple, Ash, some Birch, Oaks and Hornbeam. The thinning has allowed a more developed shrub layer composed of Hawthorn, Hazel, Elder and English Elm to develop. In places, the shrub layer is dominated by Cherry Laurel, which casts a heavy shade with large areas of bare ground beneath. There is a veteran oak tree close to the car park.

Comments on past management – As mentioned earlier, this woodland was part of a Forestry Commission Woodland Improvement Grant scheme, and management has been guided by this. Sub-compartments 4f,4g,4h (see map 4) were identified as coppice for firewood over 20 yr cycle retaining only selected oak, ash, crab apple as widely spaced canopy trees. The sycamore was retained as coppice. Removal of Cherry Laurel, Turkey oak and other exotics was begun. Sub-compartments 4i, 4j, 4k were identified to be retained as a screen between Nonsuch and Warren Farm. BUT: remove exotics over three years commencing with 10% thin of stand of mature Scots Pine and replant with English Oak and Hazel of UK provenance. This planting, the coppicing in f, g and h, along with natural regeneration, will be the re-stocking methods. The main activity so far has been to coppice the sycamore and subsequently re-coppice in f, g and h. The Scot’s Pine was also thinned by 10% in compartment i. Although the Cherry Laurel was thinned, follow up chemical treatment did not occur so this activity has been abandoned and the Cherry Laurel has since regrown. Any Canadian Goldenrod found has been removed by pulling. Oaks were planted by children from Ewell Castle in compartments 4I,4J, 4f and 4g during an activity organised by the Nonsuch Voles in 2016.

Future management – Continue with coppice rotation. 4h was coppiced first in winter 2013/14. 4i and 4f were managed in Winter 2014/2015. Within the next 5 yr plan, 4g should be coppiced in 21/22 and 4h in 23/24 and 4i in 25/26. Between 4j and 4g is an avenue of oaks and limes which should be protected. In cants i, j and k, focus should remain on felling and treating Turkey Oak and Norway Maple and replacement planting of UK native broad leaves such as English Oak and Hazel of UK provenance. Funds need to be found to treat the Cherry Laurel before any further cutting takes place. Coppicing Laurel will just make it more vigorous. It rapidly regenerates from cut shoots, and frequently produces suckers from the roots. Cut material needs to be disposed of carefully as cut stems can root if left on the ground. It is possible that grant funding can be applied for removal of Cherry Laurel and this should be investigated. NB - Sycamore does not make good firewood therefore will need paying more to manage.

10). Castlemaine Slip

Description – As with Cheam Slip, this area of woodland has self-seeded and regenerated naturally. Starting at the eastern end, adjacent to Cheam Slip, it is an area of woodland with an open canopy composed of frequent Sycamore, occasional Ash and English oak and rare English Elm, Horse chestnut and Wild Cherry. Most of the trees are of an even age and size, with the exception of the Horse Chestnut trees which are larger. There is a dense bramble, nettle scrub/ruderal area along with some Cow Parsley, Cocksfoot and Broad leaved Dock. There was a moderately well-developed shrub layer composed of English Elm, Elder, Bramble, Holly, Yew and Cherry Laurel. The herb layer was poor, dominated by Ivy. The ground layer was also poor, restricted to a few patches of Kindbergia praelonga and Brachythecium rutabulum. The trees had poorly developed epiphytes with few species present such as Bryum cappilarre and Rynostegium confertum. Following the raised path and moving west within the compartment is a line of mature trees. These include Horse Chestnut, Sycamore, and English Oak. A number of these trees are multi- stemmed indicating they have been cut in the past. Scattered in this area are larger trees mainly Common Lime, Scots Pine and English Oak. There is little developed shrub layer with some Holly, Hazel, Hawthorn and Cherry Laurel. The herb layer is also poor with frequent Ivy and rare Wood False Brome. The ground layer is also poor with lots of bare ground and limited bryophytes. These include Kindbergia praelonga, Fissedens taxifolius and small patch of Atrichum undulatum. Two rows of mature trees are present between ‘The Avenue’ and the main woodland. Trees here include Copper Beech (Fagus sylvatica ‘purpurea’), Horse Chestnut and Common Lime.

Comments on past management – The mature Horse Chestnuts along The Avenue are replaced with Sweet Chestnut as they succumb to the leaf miner. Otherwise, no management has taken place.

Future management – This woodland could be sectioned up in a similar way to Cheam Slip. The difference in shrub and herb layer between the two woodlands is clear to see and Castlemaine Slip would benefit from similar management. If thinking of the woodland in thirds, it is dominated by Sycamore in its western and eastern third. The centre third has more oak and hawthorn. The Sycamore should be retained as coppice for firewood and Turkey oak and Norway maple felled and treated. There are some oaks here than need to be halo released. Where oaks are more common in the centre, favour the more mature specimens and thin out non-natives first. Retain some Hawthorn as understorey. Remove and treat Snowberry and Cherry Laurel. As resources may not allow for all the work to happen in these next five years, initial focus should be on coppicing the Sycamore and removing the Cherry Laurel. As the woodland is thinned of non-natives, natural regeneration should be the primary restocking method. It is noted on the EEBC Ash Die-Back Action plan as a medium priority area.

11). Banqueting House Woodland

Description - The woodland here is similar to the rest of the woodland described in Cheam and Castlemaine Slip, although the ground flora is slightly more diverse. However, it is very shaded but quite a lot of dead wood present. The main canopy trees are Sycamore, Norway Maple, Cherry, Oak, Ash, with an understorey of Hawthorn, Hazel, Elder, Holly, Yew. Nettles and bramble dominate the ground layer but amongst it, you can find Wood Avens, Male Fern, Lord’s and Ladies, Germander Speedwell, Wood Dock and Wood False-brome. There are some hybrid Black Poplar to the west. Near the gardens there is some dumped garden waste. There are a couple of dead wood piles in this area of woodland, which will be beneficial to a number of species, including Stag Beetle which is known to use the dead wood in this area.

Comments on past management – No management of this area has taken place recently.

Future management – Improved access to manage this woodland needs to be the first priority. The path, which is also the route of the London Loop needs widening in places, particularly at the eastern end and a small section of ground need levelling up. Due to the important nature of this path, grant funding should be investigated. There is also a path running along the southern edge of the woodland. Ride side vegetation management should occur along both of these paths. The woodland should be thinned by a maximum of 30% to create better age structure. The component of Ash in this woodland increases so they should be monitored for signs of Ash Die-Back. It is designated a medium priority area within the EEBC Ash Die-Back Action Plan. Priority for thinning should be given to the Sycamore/Norway Maple surrounding Oaks, particularly those trees affecting the large oaks with veteran characteristics. Management should also focus on removal of Snowberry and Cherry Laurel. Fell and treat Turkey oak and Norway maple. There is more value to the timber of Norway Maple so may make it more cost effective to manage this woodland as it makes up a larger component than in others. As the woodland is thinned of non-natives, natural regeneration should be the primary restocking method. An eye needs to be kept on the boundary encroachments from adjoining residential use and fly tipping. The path leading from Cherry Orchard Scrub and Grassland, through the woodland to Five Acres Piece, needs to be opened up to allow better access for the management of the woodland and site of the Banqueting House.

12). Pottery Wood

Description - Secondary woodland. Comprising of mature Sycamore, Horse Chestnut and Oak forming an open canopy, and a well- developed shrub layer, much of which has grown up almost reaching canopy height, with Elm, Hawthorn and Wild Privet. The herb layer is mostly dominated by Bramble and Ivy, along with Common Cleavers, Cow Parsley, Dog Rose, False Oat Grass, Garlic Mustard, Hairy Brome, Herb Robert, occasional Nettle, Wood False Brome, Wood Dock, Wood Sedge, and Black Horehound. There are also areas of bare ground and a ground layer of mosses such as Fissedens taxifolius, Rhynchostegiella pumila. There is a variety of fallen dead wood. A wide area of this section of woodland has been used for mountain biking with lots of mounds and bare ground. There is also some rubbish dumped in this area. A small pond is present surrounded by bike jumps. At the northern end of the wood, some large mature Willows are present marking the rim of the former Bluegates pond (June Chatfield pers. comm.)

Comments on past management – It was supposed that the south eastern corner of this woodland was the historic site of the ‘Grove of Diana’. Creation of a glade here was identified in the previus management plan. Prior to work, The Nonsuch Voles met with John Phillips (Sutton Borough Council’s Heritge Project Manager) to review the site, but some doubt was expressed as to whether this was the actual historic site of the “Grove of Diana”. This work was therefore cancelled.

Future management – Due to the presence of the mountain biking it is very difficult to manage this woodland. It is therefore suggested that this woodland is managed with minimum intervention.

13). Cherry Orchard Nursery

Description - The hard standing is concrete left in situ from the demolition of the nursery building. Found here was Buddleia, Purple Toadflax, mosses such as Brachythecium albicans, Ceratadon purpureus and Pseudoscrossidium hornschuchianum. It is quite open along the northern section of the path leading in from Bluegates with patches of rough grassland and is very good for butterflies. These habitats together with other areas of grassland will provide good habitat for reptiles such as Slow Worm, which have been recorded in good numbers nearby. As you come south along the path, nearer to Cherry Orchard Farm, the trees and bramble dominate. The woodland area is very dense as the old nursery stock trees were planted close together for eventual lifting to plant out in the Borough. Trees include Hornbeam, Sycamore, Poplar, Silver Birch, and a Eucalyptus. There is also cotoneaster, yew, willow herb, bramble and nettles. The section to the east of the path is more developed woodland containing Ash, Poplar, Beech, Hornbeam, Yew, Bramble, Nettles and Ivy. There is still a lot of plastic posts and other rubbish left over from the nursery days along with invasive periwinkle.

Comments on past management – Tree safety works only

Future management –Woodland edge should be managed/created alongside the path to ensure grassy areas are retained for butterflies and slow worms. Remove non-natives and plastic rubbish left from its tree nursery days. The eastern area of woodland should be monitored for regeneration potential and thinned if necessary over time. Probably not needed over the next 5 yrs of this plan. The line of trees on the southern edge of the nursery including old poplars with many beetle holes and woodpecker borings should be retained. This could potentially be an area to plant an orchard but any planting would have to be subject to an archaeological assessment first.

14). Black Shed Field

Description – As the name would suggest this once was a field. Over the years, it has scrubbed up and is now a young woodland. At the end of the ditch line, used to be Ostracod Pond, which has now scrubbed up and is now part of the woodland. Trees growing here include Ash, Beech, Oak, Sweet Chestnut, with mainly Hawthorn and Elm making up the shrub layer. In places, it is still developing scrub rather than woodland. Along the southern edge, there is a margin of brambles and nettles.

Comments on past management – None identified

Future management – The vegetation to the south of New Pond should be opened up to allow light in to the pond. If funds are found to restore Ostracod Pond, it will need opening up around the margins along with an access route for machinery to dig it out. The vegetation around the pond margins should continue to be managed, particularly from the southern side to allow light and prevent excessive leaf fall in to the pond, which will speed up silt deposition.

15). London Road Plantation

Description - This is a narrow strip of plantation woodland. The species found here include Sycamore, English oak, Norway Maple, Ash, Common Lime, Field Maple, Silver Birch, Wych Elm, Cherry, Blackthorn, Hawthorn, Dog Rose, Ivy, Bramble, Cocksfoot, Perennial Rye-grass, False Oat-grass, Wood False Brome, Wall Barley, and Wood Avens. In the very southern area near the car park, there is an area with mature hazel stools.

Comments on past management – No work has been carried out recently.

Future management – The Woodland Improvement Grant proposal management plan identified this woodland for minimum intervention with a priority to remove Snowberry, Cherry Laurel and ringbark if safe to do so or fell and treat Turkey Oak and Norway maple. This should begin. It also highlighted that removal of late-maturity conifers plus some individual ash and poplar on site boundaries will be necessary in future years and structural diversification is advised through planned group felling. It is suggested that consideration be given to this as part of EEBC planned tree safety works as proximity of highway and residential property boundaries indicate that sectional felling will be needed. In the EEBC Ash Die Back Action Plan, the most southern area of this woodland, to the west of New Pond, is highlighted as a high priority area to be managed. Moving north, it moves in to medium priority and low priority nearer Sparrow Farm Car Park. Management of Ash in these areas must be coordinated with the action plan. Also in the southern area is a section of Hazel. It was identified to coppice this stand of Hazel, along with the first 1-2 trees of the plantation. Unfortunately, this did not happened due to difficulties in disposing of the brash. However, it is now possible to have fires to burn the brash as long as the fire is subsequently fenced with heras panels, supplied by on site staff, until the fire is safe. The eastern margin north of New Pond borders Russet Field, which has now scrubbed up quite considerably. This border should be managed as woodland edge. (See Russet Field) There are over-mature Poplars opposite Briarwood Road in the London Road Plantation that should also be subject to phased removal.

16). North Plantation

Description - This is a linear strip of woodland running along the boundary of the site. The main trees are Ash, Sycamore, Oak, Common Lime, Field Maple and Norway Maple. Understorey trees include Hawthorn and Elm. The herb layer is generally sparse but with notable patches of the non-native bluebell and the Early Wood Violet. Wood dock, Bramble and Ivy is also present. There are quite a few mature/veteran English Oak trees spaced through the wood. Periwinkle has escaped from one of the gardens and is spreading.

Comments on past management – Tree safety work has taken place.

Future management – As with London Road Plantation, the Woodland Improvement Grant proposal management plan identified this woodland for minimum intervention with a priority to remove Snowberry, Cherry Laurel and ringbark if safe to do so or fell and treat Turkey Oak and Norway maple. Again, due to boundary isssues, management should be coordinated with planned EEBC tree safety works. It should be noted that the northern most corner is identified as high priority for Ash Die-Back management in the EEBC action plan. Thinning of non-natives affecting larger trees should be prioritised. Diversification of age structure will be needed and can be created through planned group felling. There is an existing margin of blackthorn, which should be scalloped and developed to create a good woodland edge/scrub margin on the boundary with Field next to the lane. Alongside margin with Daisy Field, leave a wider margin of uncut grass to allow creation of woodland edge either by natural succession or planting.

17). Sparrow Farm Copse

Description – This is an area where the hedge line has been allowed to expand and has become a small copse. Trees include Oak Hawthorn, Hornbeam, many dead Elms, Ash and Scots Pine. The ground layer is quite grassy with brambles and nettles.

Comments on past management - None

Future management –The copse should be enhanced by interplanting with some shrub species including Blackthorn, Hawthorn, Holly, Field Maple and Dog Rose. It is also suggested that a small number of pines are replanted here in order to provide a continuing host for the Saffron Milkcap fungus that occurs here.

18). Oak Wood

Description – A small woodland consisting of Oak including some very mature specimens, Sycamore, Scots Pine and Ash. The understorey consists of Field Maple, Elder, Blackthorn, Wild Privet, Holly, Yew, Rose and unfortunately Cherry Laurel and Turkey Oak. The herb layer is predominantly bramble and Ivy. The ground is undulating and a ditch line flows through here, which used to fill Sanctuary Pond. The pond is dry for most of the year and there has been an interesting assemblage of mosses noted here in the past on the surrounding trees. The pond has silted and scrubbed up and has become part of the woodland; however it still gets very wet in winter (Peter Steel pers comm). An oak has fallen within the wood providing good decaying wood habitat. A large tree has also fallen out of the wood, in to the meadow at the northern edge, which also provides good habitat. The grassland it has fallen in to will inevitably scrub up which should be managed to provide good woodland edge habitat.

Comments on past management – Tree safety work.

Future management – The bulk of the woodland should be managed as minimum intervention and focus on removal of non-natives. Along the southern boundary, woodland edge should be created by pushing back the woodland by felling and canopy lifting. Over the years, the woodland has grown out and the grass path has moved steadily in to the meadow.

19). Old Stable Ground Wood

Description - This is a small area of woodland, with an open canopy and little shrub layer and a sparse herb layer. Species found here include Horse Chestnut, Common Lime, Swedish Whitebeam, Scots Pine, Elder, Hawthorn, Nettle, Ivy, Hogweed, and Herb Robert. There was a glade at the edge of the wood comprised of species such as Yorkshire Fog, False Oat- grass, Cocksfoot and Field Bindweed.

Comments on past management - None

Future management – Minimum intervention focusing on removal of Cherry Laurel. There is potential to leave an uncut margin around this copse to create woodland edge. In previous plans, it was suggested to plant up to join up with Hedge F. However, if the meadow is to be cut of hay this is not advisable. The space between the copse and the hedge is of archaeological interest. John Phillips, Heritage Projects Manager, London Borough of Sutton Libraries should be consulted prior to any scrub planting in this area.

20). Old Stable Ground Copse

Description – A small copse consisting of canopy trees including Norway Maple, Ash, Poplar, Oak, Turkey Oak and Sycamore. Understorey consists of Elm, Hawthorn, Privet and Elder. Herb layer includes Wood False Brome, Ivy, Nettles, Cow Parsley and Wood Avens. The eastern end of the copse has a large depression. The Southern side has a bench alongside.

Comments on past management – No management has taken place recently

Future management – Minimum intervention. Ensure vegetation is kept back from the bench.

### 2.2.3 Ponds

General principles:

- Maintain good light levels entering the pond by thinning/managing vegetation and trees surrounding the pond.

- Ensure marginal vegetation does not completely dominate the water.

- Manage vegetation in autumn when water levels are low, outside of the bird nesting season and aquatic invertebrates and amphibians are less active. Only remove one third of the vegetation at a time. Leave vegetation at the edge of the bank for a few days, before disposing of, so any animals caught up can safely return to the water.

- Reduce dogs disturbing the pond – Not only can they disturb birds and aquatic life, there is also a chemical problem, recently highlighted in a study published in ‘Science of The Total Environment.’ Highly toxic insecticides used on cats and dogs to kill fleas are poisoning rivers and ponds across England. The discovery is “extremely concerning” for water insects, and the fish and birds that depend on them, the scientists said, who expect significant environmental damage is being done.

21). New Pond

Description – Dug out in 1984 as a balancing pond to prevent the flooding of London Rd. The pond vegetation is dominated by Reed Mace and Yellow Flag Iris, with some Water Mint, Brooklime, Marsh Marigold, Lesser Water Parsnip, Hard Rush, Glyceria maxima and Glyceria fluitans. The pond also has a number of invasive species such as Crassula helmsii (New Zealand Stonecrop) and Parrot’s Feather. The bare mud area is the location for plants such as Marsh Cudweed, Trifid Bur marigold and Toad rush, in addition there was also the liverwort Riccia fluitans and the moss Aphanorrhegma patens. This pond is on the site of the Great Pond shown on the 1731 map of Nonsuch (June Chatfield pers. comm.).

Comments on past management - Reedmace is a key problem at this pond and during 2003 major management work to enhance the pond took place. This included the dredging of approximately one third of the reeds. However, they are still a dominating feature of the water and left alone they will continue to encroach on the rest of the vegetation where it is fast becoming a reedmace monoculture.

Future management – Although it is good practice to only clear up to one third of a pond’s vegetation at any one time, the previous attempt did not work and it is suggested that further dredging work should attempt to control up to 40% of the reedmace vegetation. This should come from the centre of the pond and work out, that way the emergent and marginal vegetation will be left relatively undisturbed. This also means that further reed management can be controlled more easily from the outside of the pond. Whilst this dredging process is undertaken a deepening of the pond depth should also be considered, to help stop the reedmace establishing again. Dredging and de-silting the pond will come at quite a cost so budget implications will have to be considered. Due to the invasive nature of the work it is recommended that an ecological survey take place prior to this work being undertaken to ensure that no rare or protected species will be harmed. Please note that there is a large fallen tree in the pond which is an important habitat in itself and if possible this should be retained. The pond must not be allowed to completely silt up, or it will lose its function as a balancing pond. Whilst dogs should not be encouraged to jump into the water (it inevitably will happen), it is helping to keep part of the reedbed swamp open by disturbing the water. Dogs currently mostly use the eastern side of the pond whereas the western side has abundant reeds and this is where most birds nest. Positive signage should be employed to ask dog owners to be considerate of nesting birds by not letting their dogs into the water and especially during the bird nesting season between March and August. Renewed fencing will help to protect the bird nesting area. The surrounding vegetation has become quite dense and would benefit from being thinned, particularly along the southern edge, to encourage more light in to the pond. This thinning work should be carried out in autumn/winter, outside of the bird nesting season. The drainage channels leading in to and out of the pond should be maintained and monitored. The area between the pond and London Road is often very boggy so possibly the culvert is blocked or the drainage channel needs attention.

22). Round Pond

Description - The earliest map clearly showing Round Pond is dated 1731, published in Dent’s Quest for Nonsuch, although it is likely to have been there well before this date. It may have had its origin as a watering hole for deer in the Tudor deer park. The pond was probably spring fed and used to be more open years ago. At the eastern end of Round Pond there is a sandy edge of thanet sand with some flints, possibly from the Bullhead Beds that could be the impervious layer enabling a pond to exist here – June Chatfield The pond has in the past had an interesting flora including Brackish Water Crowfoot, a County Rarity. First recorded in 1995. It was recorded again in 2018 and seen again in 2020 and 2021. Also present here in is abundant Redshank (Persicaria maculosa) along the edges with occasional Greater Plantain, Gipsywort (Lycopus europaeus), Common Knotweed and rare Trifid Bur Marigold (Bidens tripartitata), Marsh Cudweed (Gnaphalium uliginosum), Cuckoo-flower and Lesser Swinecress (Coronopus didymus). Common Duckweed is often seen on the water’s surface. Marsh Foxtail was found here in 2005 (June Chatfield pers. comm.). The trees around and in the pond were Crack Williow and had a good range of epiphytic bryophytes. These included the liverworts Lophocolea bidentata, Metzgeria furcata, Metzgeria fruticulosa, Microlejeunea ulicina, Cololejeunea minutissima, Frullania dilatata and the mosses Orthotrichum lyellii, Zygodon conoides, Cryphaea heteromalla. Other trees in the area of the pond include Ash, Poplar, Aspen and Hawthorn. Bramble and dock is also encroaching around the edges along the fenceline. There are also occasional outbreaks of Azolla first seen in 2008. In order to further investigate future management possibilities, the freshwater invertebrates of the pond were examined in Sept 2014. The water was sampled and the invertebrates identified. The pond had a poor invertebrate fauna composed of a few copepods, a few chromatid midge larva and pea mussels. This poor result can be added to a similar result carried out by June Chatfield in May of the same year.

Comments on past management – The last management plan highlighted the desperate state this pond was in and a lot of work has gone in to restore it by both the Nonsuch Voles and Lower Mole Partnership Volunteers. A fence was put around the pond to discourage dogs from entering the pond. This is working to a large extent but unfortunately, there are still some people who allow their dogs in to the pond. The vegetation around the southern side of the pond has been drastically reduced, allowing in more light resulting in a great response. The submerged and marginal plant cover has increased quite considerably. The vegetation on the southern side of the pond is cut back annually by the Nonsuch Voles. Natural England carried out eDNA testing on a selection of ponds within the Borough to test for presence of Great Crested Newts. The results came back as positive for Round Pond, so Countryside Team Ecologist, Pete Howarth, carried out an egg search for GCNs in April 2020 and GCN eggs were found. (An egg search was also carried out around New Pond, newt eggs were found but no GCN eggs. A small bottle trapping survey was carried out on both ponds but no adults were found in either pond. Surveying was restricted due to the Covid 19 pandemic) Surveying continued in 2021 and GCNs have been found, both male and female adults.

Future management – An aquatic invertebrate survey should be repeated since the restoration work has been carried out. The pond is very shallow and would benefit from deepening. However, the pond has a gravel bottom so an expert should establish how best to go about this. Due to the presence of GCNs, it is important that the pond does not completely dry out too early in the year. Deepening the pond would ensure that this remains a viable pond for the GCNs. As with the management prescription for New Pond, there is a considerable cost involved in de-silting/dredging ponds. Budget constraints must be considered. Grant funding should be investigated to carry out the work on both ponds as a package. Continue with thinning out of vegetation around the edge of the pond on an annual basis, particularly focussing on the southern side. Poplar trees are suckering all around the pond, which need to be controlled. The leaf drop is causing the water to become high in tannins and aquatic invertebrate life is very low. The willows should be pollarded regularly as well. It would also be advisable to plant up with native marginal plants to assist with providing habitat for aquatic invertebrates and egg laying opportunities for the GCNs. Due to the presence of GCNs, the fence should be made completely dog proof and positive signage put in place to educate visitors as to the damage that dogs can do to aquatic and bird life.

Re-creation/creation of ponds

It has been noted from reading previous management plans and talking to the on-site staff that there have been quite a few ponds that have been lost to natural succession. While natural succession of ponds does offer good alternative wildlife benefits, it would seem sensible to offset the loss and new ponds should be created elsewhere in the park, or recreated in original positions.

There were two bomb crater ponds (North Plantation and Russet Field) that no longer exist (June Chatfield pers. comm.).

There are also three, which are nearly lost, all at the end of ditch lines. (June Chatfield thinks these ditch lines were associated with past farming practises).

44). Brown Pond is in Russet Field and still had some water beetles in 2014, along with copepods and ostracods. Brown Pond is fed by a ditch, which the Nonsuch Voles have cleared a couple of times and it does hold a low level of water in the wetter months. The Voles suggest this is probably the best candidate for recreation due to the volunteer input already undertaken and a good flow of water can be achieved in winter.

45). Sanctuary Pond is in Oak Wood. There is an overflow pipe running from Brown Pond towards Oak Wood. It is not clear where the pipe exits, but in very wet weather, water issues from the clay on the edge of Oak Wood and cascades down towards Sanctuary Pond, which occasionally is seen with water in it.

46). Ostracod Pond is in Black Shed Field, just south of new pond.

If grant funding could be found to manage the current ponds and recreate old or create new, it would be of great benefit to the biodiversity of the park. Ponds are quite a rare habitat these days and immensely valuable.

The creation of a new pond was started within compartment 35, the proposed Sparrow Farm Dog Socialisation Area. The creation of a new pond here could be very useful as a sacrificial pond to alleviate visitor pressure from the other two established ponds. Planning permission should be sought and the project continued.

Dogs and ponds:

Aside from the obvious disturbance to vegetation, bird life and invertebrates, there is also cause for concern due to the chemicals used in flea, tick and worming treatments. A recent study (Potential role of veterinary flea products in widespread pesticide contamination of English rivers, published in the journal Science of the Total Environment) has discovered the damaging effect to aquatic invertebrates from the toxic chemicals used to make these pesticides. They contain neonicotinoids, now banned in agriculture and horticulture, due to their damaging effects to invertebrates, including important pollinators such as bees. It will be important to keep up to date with science to see what further actions land managers should take to limit access to dogs in watercourses.

### 2.2.4 Veteran, Mature and Parkland Trees

These trees are extremely valuable and each tree should be carefully managed to ensure their longevity. The trees themselves provide habitat for birds, bats, and many other species and importantly, the decaying wood within the trees can be home to rare invertebrates.

A thorough survey of the park should be carried out and locations of all veteran trees or trees with veteran characteristics should be mapped and individual management plans written. Those noticed whilst surveying for the purposes of writing this management plan are noted on map 2.

Notes from the Tree Officer record that there is one in the parkland spine of trees along with 5 in the formal gardens. 10 are recorded in the park by the Ancient Tree Hunt (Woodland Trust). There are Oaks in the Banqueting House Woodland (about 3) near the By Pass, Horse Chestnuts in the grand avenue (about 4) and on the boundary with Cheam Rec area of the pond (about 5).  There are a cluster of Oaks  (about 5) in the middle of the central spine and one to the south (the best one) on the same hedgerow line.  There are occasional veterans Oaks on the boundary with Wickham Avenue (4 or 5) and 2 or 3 Oaks in the wooded belt along London Road. Two of the Limes in the main open parkland area are veterans as well. Notes from the Nonsuch Voles mention that there is a very old coppiced Sycamore near the former site of the Palace.

Those found within the woodlands should have a gradual programme of clearing a space or ‘halo’ around them of competing species put in place, to ensure a healthy crown. Ultimately, competition should be removed to at least the circumference of the existing crown area per tree. Consideration should be given to the value of smaller surrounding trees as to whether they offer protection to vulnerable species and whether they could become future veterans.

The crown and end-weight of the trees should be assessed as to whether they are in need of reducing to ensure they are well balanced and do not pull themselves apart in high winds or shed limbs in times of drought.

All existing parkland trees should be retained. Many of the trees of the main avenue through the park are becoming physiologically mature/over mature - plans need to address phased removal (allowing for the retention of a good proportion of decaying wood) and succession planting.  A planting scheme should be organised to ensure the future of these trees, creating a good age range to provide successional trees.

A target within the Borough Council’s Climate Change Action Plan mentions investigating possibilities for tree planting within the Borough to help combat climate change and improve Biodiversity. Whilst it could be possible to plant up areas within Nonsuch Park, it is not advisable as the open landscape is key to the park and its grassland habitat extremely valuable. Parkland is not common in the area and should be protected. However, the planting of individual parkland specimens would be recommended and a plan for their longevity and succession should be established. Small copses could also be planted within some of the larger meadows, which would also have good biodiversity benefits. Due to the historic nature of the park, an archaeological assessment of the planting area would need to be carried out first along with consultation with Historic England due to it being a Grade II listed Park and Garden.

It should be noted, that planting trees will not solve climate change. It can be a small part of the solution but certainly not the whole. Any trees that are planted, must be of UK provenance for biosecurity reasons and ideally of local provenance. Seeds can be collected from the existing trees and brought on until mature enough to plant out.

### 2.2.5 Grasslands

General principles:

- The overall aim is to create a structured, diverse and spatially varied mosaic of habitats. Whilst a mosaic of different grassland types is important with some being allowed to be encroached by scrub, this should not be the general practice as the meadows are an important habitat in Surrey and support important assemblages of invertebrates and birds. Where scrub has established it is very difficult to restore it back to good quality grassland. The scrub enriches the soil and once it has been cleared again it often leaves bare patches of ground ready to be colonised by coarse grassland species and weed species such as Common Nettle. It should be noted that the complete openness of some of the fields at Nonsuch is a much valued aspect of the landscape.

- For optimal biodiversity benefit, grasslands that are being cut should be done so during late summer/early autumn.

- Not all of the grassland should be cut every year. Invertebrates that lay their eggs on grass, for example the Marbled White and Meadow Brown butterflies, need to complete their life cycle. Once the grass is cut, their eggs are lost. Small mammals also need longer grass for food and for cover and protection from predators. The invertebrates and mammals then provide a food source for birds.

- The grasslands should be cut and the arisings cleared. The build-up of thatch adds unwanted nutrients to the soil, resulting in the reduction of wildflowers and finer grasses and promotes coarser grasses and scrub. The build-up of thatch also damages the structure of the grassland. Seeds fail to reach the soil and germinate. Opportunities for the creation of patches of bare earth, beneficial for seed germination and burrowing invertebrates, is reduced.

- Removing the arisings can be done in two ways. The grass could be cut for hay if a local farmer/agricultural contractor could be found. However, by September, which is when the meadow are cut currently, a lot of the nutritional value of the grass has gone, so a compromise may have to be reached. Natural England recommend that grassland should not be cut until after 15th July so perhaps a late July/August cut may be possible. It is also important to note that Ragwort would need to be eradicated from the meadows if the hay were intended for horse feed, as it is toxic to horses. Too much scrub would also be undesirable.

- Ragwort can be removed by hand pulling or using a ragwort fork. This can be carried out by volunteers.

- Scrub could be removed by hand digging or chemically treated using hand held weedwipers, either in rope or sponge form, which allows for low-key targeted chemical treatment of the scrub to be followed by topping and removal of arisings.

- Or you allow the scrub to grow taller than the grass (most easily done by grazing the grass). In autumn or early spring (when the scrub is in leaf) and the grass has died down/not grown too tall, the scrub should be at a good height difference. The meadows can then be weed-wiped using a tractor mounted weed wiper and the scrub will be killed off. The meadows can then be cut and cleared using a flail collector, and then subsequently cut for hay.

- Excessive thistles is also not ideal within the sward if cutting for a hay crop. If the thistles are annuals, then cutting earlier in June, before they set seed, will eradicate the thistles after a couple of years.

- Alternatively, the cut grass is collected with a flail collector and the arisings taken away or piles created at the margins of the meadows, importantly not underneath the base of veteran trees. This can cause a build-up of nitrogen as the grass rots and could cause issues for older trees.

- It is important for the continuity of the flora that the cut is at the same time each year.

- The meadows identified to be cut, should be adjacent to meadows that are not cut, so invertebrates/small mammals have somewhere to retreat to.

- Alternating meadows, or areas of meadows or buffer zones could be left un-cut each year. Importantly, they would be cut on rotation to prevent scrub from encroaching. If buffer zones are the method chosen, they should be at least 3-5 m along the field edges and ideally, these edges should be wavy to increase the edge length. These sheltered sunny edges of the scrub interface with the longer grassland buffer zone vegetation, is of most value for invertebrates.

- Invertebrates must be able to recolonise managed areas when they reach a suitable condition, therefore each management plot should lie next to the plots managed before and after it in the rotation.

- The pattern of cut should avoid a spiral into the centre of the field as this drives mammals and birds into the middle.  Instead cut in an up and down pattern to ensure their escape.

- Avoid mowing under the tree canopy of any parkland trees, as it can be counterproductive. It removes valuable cover, increases surface vegetation transpiration rates, thus depriving trees of moisture and often results in bark damage to trees. It is also important to avoid damaging the base of tree trunks as this may encourage fungal infections. Aim to leave 2-5m wide circumference around individual trees and 2-5m wide margin around copses and woodland edges.Scrub will need to be controlled within these margins however.

- Grazing is often the best management option for grasslands and consideration should be made as to the possibilities of this, even if only in a small area to begin with. However, due to the site being heavily used by dog walkers and its urban fringe location, it may not be appropriate but it should be considered.

- Footfall and trampling will restrict the diversity within the meadows.

- Invasive non-native plants should be removed. Bordering Nonsuch Park is Warren Farm, which unfortunately has a problem with Canadian Goldenrod. This plant’s seeds can cross over in to the park and should be eradicated before it becomes a problem here as well. Hand pulling is the best way to get rid of it, particularly as it is currently in low numbers. Cutting does weaken the plant but it tends to come back stronger the next year.

Grassland Surveys

For the purposes of writing the previous management plan (2015-20), Pete Howarth (EEBC Countryside Team Ecologist) carried out a condition assessment of the meadows. Unfortunately, they were not found to be in favourable condition. This was mainly due to the infrequent occurrence of positive indicator species and the frequent occurrence of negative indicator species. However, they do have a good variety of species occurring (even if not quite at the right frequency) and with the correct management should improve in their floral diversity. The main change that is required is that after the meadows are cut, very importantly, the cuttings should be collected and removed.

Since 1991, the grasslands in Nonsuch have been left uncut throughout the summer months and cut just once a year in late summer/early autumn. In response to the condition assessment in 2014 and recommendations in all previous management plans to leave some areas of grassland uncut, in 2019, only half the meadows were cut in an attempt to move the meadows in to a rotational cutting cycle. It was felt that this was the simplest way of introducing the rotational method of cutting. Cut meadows were adjacent to uncut meadows, ensuring the invertebrates and mammals had somewhere to retreat. Ideally, the meadows would have been cut and cleared but unfortunately this did not happen.

During the summer of 2020 as part of writing this new management plan, four of the meadows were surveyed to provide a baseline to see what effects this change in management regime would bring.

Results

Between five and eight quadrats were placed across four different meadows, two of which were cut in 2019 and two that were not. One quadrat was also surveyed in nearby Warren Farm, known to be good chalk grassland, to enable us to get an idea of comparison. NB 15 species per quadrat would be considered species-rich and favourable condition.

| Meadow name | Average of species per 1m quadrat | Management in 2019 |
| --- | --- | --- |
| Great Meadow | 11 | Left |
| Nonsuch Field | 8 | Cut |
| Field next the lane | 6 | Left |
| The Daisy Field | 7 | Cut |
| Warren Farm | 13 | Late season annual cut and clear. |

These results are a baseline and further surveying will be required to see what effects the change in management brings. It is likely that in terms of species diversity, this will only increase if the arisings are removed. Invertebrate and small mammal surveys will indicate if the meadows are being improved for their benefit.

Management during 2020

All the meadows were cut in 2020. Unfortunately, only Field next to the lane, Daisy Field and part of Great Meadow were cut and cleared. These three meadows would be the priority to survey in 2021.

It was noted that two of the meadows that were left uncut in 2019, Bottom Mead South and Six Acre Field, were heavily invaded by scrub encroachment. It is likely that when they were being cut annually, the amount of scrub within the sward was hidden and was being coppiced each time. Once left, it flourished, due to a strong root system and all the added nutrients from the thatch left from years of cutting and leaving.

Meadows to cut and clear on rotation

23). Field Next to The Lane

Description – This meadow was not cut in 2019 and therefore when surveyed, had a slightly more scrubby component with hawthorn, blackthorn and oak saplings. The grassland is considered to be mesotrophic grassland with abundant False Oat Grass and occasional Perennial Rye Grass, Rough Stalked Meadow Grass, Smooth Stalked Meadow Grass, Sweet Vernal grass, rare Tall Fescue, White Clover, Yorkshire Fog, Smaller Cats-tail, occasional Agrimony, Birdsfoot Trefoil, Black Knapweed, Cocksfoot, Common Bent, Common Couch, Common Mouse-ear, Common Sorrel, Common Vetch, Creeping Buttercup, Creeping Thistle, Crested Dogs Tail, Curled Dock, Dandelion, Germander Speedwell, Goats- beard, Hedge Bedstraw, Hoary Ragwort, Lesser Stitchwort, Meadow Barley, Meadow Fescue, Meadow Foxtail, Crow garlic, Meadow Vetchling, Red Clover, Ribwort Plantain. Mistletoe was present in some of the parkland trees. North of the main cluster of trees the grassland is very herb rich, roughly 75% herbs to 25% grass. The grassland is notably nutrient enriched adjacent to paths, presumably due to dogs.

Comments on past management – As mentioned this meadow was not cut in 2019 in an attempt to start rotationally cutting the grassland in Nonsuch Park, as suggested in previous management plans. However, for the first time in 2020, this meadow was cut and cleared. Piles of grass were left discreetly at the edges of the meadow and at the edge of a central clump of trees.

Future management – This meadow should be left uncut in 2021 then cut and cleared again in 2022. Going forward, it should be cut and cleared every other year. This meadow will be a priority to monitor botanically to see the effect the change in management is having on species diversity. If this meadow is to be cut for hay, ideally the scrub component should be removed, by either hand digging or treated with pesticide (as described above) and any ragwort should be pulled.

24). The Daisy Field

Description - Mesotrophic grassland. Frequent False Oat Grass, occasional Perennial Rye Grass, Yorkshire Fog, rare Agrimony, Birdsfoot Trefoil, , Cocksfoot, Common Bent, Common Couch, Common Mouse-ear, Common Sorrel, Common Vetch, Creeping Buttercup, Creeping Thistle, Crested Dogs Tail, Dandelion, Germander Speedwell, Glaucous Sedge, Goats-beard, Hedge Bedstraw, Hoary Ragwort, Lesser Stitchwort, Meadow Barley, Meadow Foxtail, Meadow Vetchling, Red Clover, Ribwort Plantain, Rough Stalked Meadow Grass, Smooth Stalked Meadow Grass, White Clover, Red Bartsia, Smaller Cats-tail, Ox-eye Daisy, Meadow Buttercup, Red Clover

Comments on past management – This meadow was also cut and cleared in Sept 2020 with arisings left discreetly around the margins of the meadows.

Future management – This meadow should be cut and cleared in 2021 and then left un-cut in 2022. Going forward it should be cut and cleared every other year. If this meadow is to be cut for hay, ideally the scrub component should be removed, by either hand digging or treated with pesticide (as described above) and any ragwort should be pulled. Alongside the margin with North Plantation, leave a wider margin of uncut grass to allow creation of woodland edge either by natural succession or planting.

25). Hill Field

Description - This is an area of mesotrophic rough grassland with a tall sward. The species found here include Black Knapweed, Common Fleabane, Red Bartsia, Agrimony, Meadow Vetchling, Black Knapweed, Red Clover, Creeping Bent, Cocksfoot, False Oat-grass, Common Ragwort, Hoary Ragwort. Within this compartment, there is a small copse containing trees such as Scot’s Pine, Oak Holm Oak, Blackthorn and nettles around the margin.

Comments on past management – Until 2019 this meadow was cut once a year in September with arisings left in-situ. In 2019, it was left long. This meadow, although left to grow, did not suffer from too much scrub invasion. In 2020 it was cut and arisings left in-situ.

Future management – Due to lack of scrub issues, this meadow should be left uncut in 2021 and then cut and cleared in 2022. Going forward it should be cut and cleared every other year. Due to the frequency of thistles, an earlier cut might assist in reducing their cover. Alongside the border with The Ancient Wood, leave a wider margin of uncut grass to allow creation of woodland edge either by natural succession or planting.

26). Six Acre Field

Description – Mesotrophic grassland with a high scrub component, containing False Oat Grass, Meadow Vetchling, Agrimony, Creeping Cinqfoil, Ragwort, Bramble, Hawthorn, Dog Rose and Blackthorn.

Comments on past management – This meadow was cut once a year in September up until 2019, when it was left un-cut. The scrub within the sward flourished. Due to this high scrub component, this meadow was cut in Sept 2020 and then again in Oct 2020. Unfortunately the arisings were left in situ.

Future management – Due to the high scrub component, this meadow will be unsuitable for a hay crop until the scrub component is much reduced. The scrub needs to be dug up or or treated with pesticide (as described above). If this isn’t possible in the short-term, it will be a priority to cut annually and cleared using a flail collector with arisings piled discreetly around the margins. It will need monitoring to judge when the scrub is at a level that it could be put in to the rotational management similar to the rest of the meadows. The adjacent Russett Field has already been lost to scrub and if not managed correctly, this meadow will go the same way.

27). Bottom Mead North

Description - Rough mesotrophic grassland. The grassland is composed of Meadow Vetchling, Meadow Barley, Cocksfoot, Agrimony, Red Clover, Field Bindweed, Smaller Cats-tail, Creeping Bent, Red Bartsia, Common Sorrel, abundant False Oat-grass, Creeping Buttercup, Hoary Ragwort, Tall Fescue, rare isolated plants of Grass Vetchling, rare Tufted Hair-grass occurring in a few scattered patches, Creeping Thistle, Black Knapweed. There was some scrub encroachment including Dog Rose and Hawthorn

Comments on past management – This meadow has been cut once a year in September, with arisings left in situ.

Future management – The scrub component within this meadow is similar to Bottom Mead South and Six Acre Field and will need removing either by digging up or or treated with pesticide (as described above). If this isn’t possible in the short-term, it will be a priority to cut annually and cleared using a flail collector with arisings piled discreetly around the margins. It will need monitoring to judge when the scrub is at a level that it could be put in to the rotational management similar to the rest of the meadows.

28). Bottom Mead South

Description - This is rough mesotrophic grassland with a tall sward and a high amount of scrub encroachment. The scrub is composed of English Oak, Hawthorn, Blackthorn and Dog Rose. The wild flower species found include rare Meadow Vetchling, rare but widely distributed Black Knapweed, and rare Birds foot Trefoil occurring in scattered patches, rare Agrimony and rare isolated plants of Hoary Ragwort. The sward has a percentage of grasses including Meadow Fescue, Smaller Cats-tail, abundant False Oat- grass and frequent Yorkshire Fog. Common Spotted Orchids (Dactylorhiza fuchsii) have been recorded here in the past (June Chatfield pers. comm.)

Comments on past management - This meadow was cut once a year in September up until 2019, when it was left un-cut. The scrub within the sward flourished. This meadow was cut in Sept 2020 but unfortunately the arisings were left in situ.

Future management – As with Six Acre Field, this meadow will be unsuitable for a hay crop until the scrub component is much reduced. The scrub needs to be dug up or or treated with pesticide (as described above). If this isn’t possible in the short-term, it will be a priority to cut annually and cleared using a flail collector with arisings piled discreetly around the margins. It will need monitoring to judge when the scrub is at a level that it could be put in to the rotational management similar to the rest of the meadows.

29). Old Stable Ground

Description - An area of mesotrophic grass with a tall sward and areas of saplings encroaching. This field is less species rich than the previous two. Species found here are False Oat Grass, Cocksfoot, Smaller cats tail, Greater plantain, Red Bartsia, Field Bindweed, Creeping Thistle, Hedgerow Cranesbill, Common Nettle, and Meadow Vetchling. Archaeological dig to west of copse.

Comments on past management – This meadow has been cut in Sept annually with arisings left in-situ.

Future management - This meadow should be cut and cleared in 2021 and then left un-cut in 2022. Going forward it should be cut and cleared every other year. If it is possible to cut this meadow for hay, the ragwort will have to be pulled beforehand.

30). Great Meadow

Description - Mesotrophic grassland. This is another area of rough grassland with a tall sward. There is a small amount of scrub saplings present including Hawthorn and Oak. Also there are scattered large trees and occasional ant hills. The grassland is dominated by tall grasses including False Oat Grass, Cocksfoot and Sweet Vernal Grass. The total species list of herbs is 30 including species such as Common Field Scabious, Wild mignonette, Lady’s Bedstraw, Meadow Vetchling, Birds foot trefoil, Black knapweed, Burnet Saxifrage, Creeping Bent, Rd Fescue, Smaller Cat’s Tail, Yarrow, Lady’s Bedstraw, Red Bartsia, Ribwort Plantain, Agrimony, Lesser Stitchwort, Creeping Thistle, Germander Speedwell and Field Bindweed.

Comments on past management – Up until 2019, this meadow was cut once a year in September and arising left in-situ. In 2019 it was left uncut to begin the process of introducing rotational cutting of the grassland within Nonsuch Park. Encouragingly, the scrub component remained small despite being left uncut. In 2020, a good proportion of this meadow was cut and cleared as planned and some areas just cut and left.

Future management – Due to the fact that this meadow overlays chalk, it is a priority to cut and clear the grassland. Scrub encroachment is not so much of a problem here so can be added in to the rotational cutting programme. It should be left in 2021 and cut and cleared again in 2022. Due to the chalk soil, it is possible that this meadow could improve botanically. If this occurs and the plants become the priority, it may be advisable to cut and clear annually. The species mix should be monitored and management tailored accordingly. If cut for hay, the Ragwort will need to be pulled beforehand. The potential for reduction in mowing paths should be assessed. In many areas but particularly across Nonsuch Field and Great Meadow, there are a large number of paths, These meadows have the greatest potential as they overlay chalk. It would be advisable to stop the mowing of at least two of these paths, which already run parallel to others. It would not reduce public access and would improve the diversity of the meadows.

31). Nonsuch Field

Description - Mesotrophic grassland. This grassland is generally species poor with a tall sward, dominated by the grasses False Oat Grass and Cocksfoot. Amongst the herbs are Hogweed, stands of Mugwort and Creeping Thistle. However, scattered through the sward were a number of herbs including rare but widely distributed Burnet Saxifrage, rare Meadow Vetchling, Agrimony, Lady’s bedstraw, Black Knapweed, White Campion Poppy, Common Field Scabious, St John’s Wort, Agrimony, Smaller Cat’s Tail, Tufted Vetch, Wild Carrot, Hoary Ragwort and Red Bartsia. This area was dug up during the excavation of Nonsuch Palace in 1959. There were many Ox-eye Daisies in 1993, now depleted (June Chatfield pers. comm.)

Comments on past management - This meadow has been cut annually in September with arisings left in-situ. An area representing the footprint of the palace is mown regularly and kept short.

Future management – As with Great Meadow, due to the fact that this meadow overlays chalk, it is a priority to cut and clear the grassland. Scrub encroachment is not so much of a problem here so can be added in to the rotational cutting programme. It should be cut and cleared in 2021 and then going forward, every other year. Due to the chalk soil, it is possible that this meadow could improve botanically. If this occurs and the plants become the priority, it may be advisable to cut and clear annually. The species mix should be monitored and management tailored accordingly. If cut for hay, the ragwort will need to be pulled beforehand. Stop mowing two paths, which already run parallel to other paths, see notes in Great Meadow.

32). Cherry Orchard Farm Grassland

Description - Rough mesotrophic grassland with a tall sward, this area is composed of False Oat Grass, Nettles, Hogweed, Agrimony, Speedwell, Black Knapweed and patches of the non-native grass Californian Brome. In addition, there are stands of Wild Raspberry and Horseradish. There are scattered trees and areas of dense bramble scrub which is marching out in to the grassland.

Comments on past management – The previous management plan suggested that this are of grassland be divided in to four sections and one section cut each year. It was also suggested to use hand scythes. In September 2016, a group of volunteers from the Nonsuch Voles worked with Nonsuch Park staff to scythe an area of about 500 square metres, bounded by two paths, at Cherry Orchard Meadow (see map 5). Small tree saplings were also cut to ground level. Nonsuch Watch were informed that this would take place, due to the fact that the southern half of Cherry Orchard is the site of the Elizabethan garden (known as The Wilderness). Local historians agree that tree regeneration should be managed to ensure that root damage does not occur to any buried archaeology. The aim should be to manage the scrub to prevent it from encroaching any further. In 2017, a similar sized area was scythed next to the path to the South East of the site marked. A quarter of the grassland area is too large to cut by hand in one year and although it was beneficial to use scythes to avoid damaging ant hills, it is too labour intensive.

Future management – A thorough survey of the grassland to mark where the anthills are, needs to happen before the grass is cut. It is likely that there are areas that could be cut by tractor and flail. If there are areas that have many anthills, brushcutters should be used to ensure their protection. Access through Cherry Orchard Slip or possibly from the London Loop footpath from the south, needs to be opened up and the paths widened through Cherry Orchard Grassland, to allow for management access, not only to Cherry Orchard but also Pottery Wood, Banqueting House Woodland and Five Acres Piece. The grassland needs to be cut and cleared on rotation. Dividing it in to 6 sections may prove more realistic, depending on how much could be cut by tractor.

33). Five Acres Piece

Description - This is a small area of mesotrophic grassland surrounded by woods on three sides and a road on the other. This grassland has a unique flora and is known for its profusion of Lady’s-smock, Cardamine pratensis. It is a species rich area, less dominated by rank grasses with a much lower sward. These included the grasses Sweet Vernal Grass, Meadow Barley, Meadow Foxtail, Black Knapweed, Meadow Vetchling, Birdsfoot Trefoil, Lesser Stitchwort, Common Sorrel, Lady’s Smock and Bulbous Buttercup. There was little ground layer composed of the common mosses Kindbergia praelonga and Brachythecium rutabulum present. Within the grassland is the site of the Banqueting House, marked by a low wall.

Comments on past management – Due to the paths becoming overgrown to access this area of grassland, it has not been cut in some time. It used to be cut annually in September, along with all the other meadows. Thankfully, the scrub hasn’t taken over too much as yet but it is beginning to encroach.

Future management – Access needs opening up to cut the grass. The path in from Bluegates has become overgrown and the canopy of trees need lifting. Access could also be improved from the Banqueting House Woodland and Cherry Orchard Farm. The grassland should be divided in to two sections, with each section cut and cleared in alternate years. Scrub and brambles are encroaching from all sides, which needs pushing back. It is also starting to restrict access to maintain the fence at the top of the bank adjacent to the A24. Weed tree growth needs to be controlled on the banqueting house ancient monument wall. The vegetation is starting to break the wall apart.

Cutting for Hay

The meadows currently most suitable for a hay crop are 29 Old Stable Ground, 30 Great Meadow and 31 Nonsuch Field as the only preparation required is ragwort removal, which is relatively simple to do. Within the lifetime of this management plan, these meadows should be the focus to get in to active hay management alongside dealing with the scrub and ragwort in the other meadows to prepare them for future years.

Amenity Grassland

34). Sparrow Farm Gate Field

Description – Close mown amenity grassland, with a section between Russet Field and Dog Socialisation field left longer as the tractor cannot get underneath the lower branches of the trees here. According to June Chatfield in previous management plans, this area was never cultivated.

Comments on past management – Majority is regularly mown grassland but left long under the trees.

Future management – June Chatfield has suggested that due to the fact this meadow was never cultivated, the area that is not regularly mown could benefit from being scarified and tilled over to see what is in the seedbank. This would require monitoring before and after. The area that is left long currently will need to be cut and cleared on rotation to prevent it from scrubbing up. There is a path leading through this area, through hedge K to Six Acre Field, which should be discouraged. The path goes past a veteran oak tree in the hedge, which is suffering from root compaction. There are opportunities to plant some individual native parkland trees in this meadow.

35). Sparrow Farm Dog Socialisation Area

Description – This is an area which used to be a dog free/picnic area, which was mown regularly. Currently it has been left and is quite interesting with species such as Meadow Barley within the sward.

Comments on past management – This meadow used to be a dog free/picnic area. However, the meadow has been left uncut with a view to changing its use. It was thought that this area could be used to help owners train their dogs and get them used to other dogs and people. To alleviate pressure of dog disturbance from the current ponds (particularly Round Pond), an addition of a sacrificial pond here could be advantageous. A small shallow in a known wet area of the field was dug to investigate the potential of creating a pond here.

Future management – Regularly cut the 2/3 of the meadow for dog training/socialisation/agility activities. Dig out pond and leave a margin around uncut to allow grasses and scrub to develop. Hopefully part of the pond might remain less disturbed by dogs and might have a value to wildlife. Cut and clear on rotation 1/3 of the meadow, adjacent to Sparrow Farm Copse and Hedge K.

36). Red Gate Field (Dog free/picnic area)

Description - Close mown amenity grassland. Species found in this area include Perennial Rye-grass, Yorkshire Fog, Cocksfoot, Yarrow, Ribwort Plantain, and Bird’s Foot Trefoil. Along the edge of the area is longer vegetation which also contains Common Nettle, Cow Parsley and Ground Ivy.

Comments on past management – Regularly mown

Future management – Continue to maintain this as a regularly mown picnic/no dog area. There are opportunities to plant some individual native parkland trees in this meadow.

37). Red Gate Car Park Grassland

Description – This area was regularly mown like much of the other amenity grassland. However, due to bunds placed where the grassland meets the car park to restrict unauthorised access, it has become longer and rougher. It consists of Perennial Rye Grass, Annual Meadow Grass, Greater and Ribwort Plantain but could potentially become more interesting if cut less often. Scrub will also start to encroach.

Comments on past management – Once cut regularly now less often.

Future management - Cut one half every other year and ideally remove arisings.

38). Round Pond Field

Description – Although this meadow is close mown amenity grassland, there remains within the sward, areas of finer grasses, including Common Bent, Red Fescue with Lesser Stitchwort , Sheep’s Sorrel, Common Sorrel, Smaller Cat’s Tail, Sweet vernal grass, Yorkshire Fog and Autumnal Hawkbit. The field also has a good selection of parkland trees.

Comments on past management – It is regularly mown amenity grassland but has in the past been cut for hay.

Future management – This meadow should be maintained as regularly mown grassland, but perhaps a margin of longer grass adjacent to Red Barn Field and Hedges N and I could be created. A wavy edge would increase the area available and also improve the aesthetics. This margin should then be cut and cleared on rotation to ensure the hedge/scrub does not encroach out in to the grassland. There are opportunities to plant some individual native parkland trees in this meadow. Current parkland trees should be managed (See section on Veteran and Parkland Trees)

39). Plantation Field

Description - This is an area of close mown grassland with longer mesothrophic grassland around the edge. The species found here include Cocksfoot, Perennial Rye-grass, False Oat-grass, Yorkshire Fog, Creeping Bent, Smaller Cats-tail, Meadow Vetchling, Broad Leaved Dock, White Clover, Ribwort Plantain, Daisy, Meadow Buttercup, Field Bindweed, Black Knapweed, and Trailing Tormentil. On the eastern edge of Plantation Field (adjacent to The Wood,) there are avenues of Birch, Poplar, and Ash trees.

Comments on past management – This area is mown regularly although the area nearer the wood and around the avenue of trees less so.

Future management – Continue with current management and cut grass regularly. Allow woodland edge to develop from The Wood. (See management for The Wood.)

40). Pit Field (Dog free/picnic area)

Description – Close mown amenity grassland

Comments on past management – Regularly mown

Future management – Maintain as regularly mown picnic/dog free area. There are opportunities to plant some individual native parkland trees in this meadow.

41). Reads Field

Description – Close mown amenity grassland with some parkland trees/copses, including Cherry, Ash, Rowan, Oak, Horse Chestnut, Beech, Norway Maple, Hazel, Sycamore. The copse’s ground layer is dominated by Ivy. There is a line of Scot’s Pines lining the road up to the mansion house along the south western edge.

Comments on past management – Regularly mown

Future management – Continue to regularly mow. There are opportunities to plant some individual native parkland trees in this meadow.

### 2.2.6 Scrub

General principles:

- Scrub is an extremely important habitat, one that many animals depend on for their survival.

- It is a habitat in its own right but also can be a component of other habitats such as grassland and woodland.

- It is also successional and is the stage between grassland and woodland. It is valuable to a variety of wildlife in all its successional stages. For example, the Brown Hairstreak Butterfly lays its eggs on relatively young blackthorn. As scrub develops, it provides a nectar and food source for mammals, and birds. Once it is more mature and dense, it is attractive to birds to nest in.

- Open grasslands with sparse, scattered scrub are thinly populated in comparison to areas of thick scrub. However, isolated bushes in open sites can act as useful song-posts for species such as Whitethroat and Meadow Pipits.  Due to the fast spread of Bramble, this species may need controlling.

- It is important to retain a scrub mosaic with different species and age classes to be of most benefit.

- It is often in the scrub ecotone between grassland and woodland where most diversity lies.

- Scrub can also be useful to deter human access to sensitive areas.

- Enhancement of the existing scrub mosaics can be achieved by managing existing stands on rotation to ensure age structure. It is vital that scrub is managed and not allowed to take over.

- Areas of grassland can be cut less regularly, allowed to scrub up and subsequently managed on rotation.

- Grassland areas can be planted up with scrub species (such as Hawthorn, Blackthorn, Guelder Rose, Hazel, Field Maple, Dog Rose, Privet etc,) particularly along severe woodland/grassland edges to create a gradual transition from grassland to woodland.

- Or the woodland can be pushed back by felling a 10m strip for example, then managing the regrowth. Interplanting with more suitable species if necessary.

- Cut scrub can either be disposed of at the site it is cut from by creating brash habitat piles or either burnt or chipped. NB, due to the urban nature of the park, any fires used to manage vegetation should be taped off clearly to warn members of the public.

42). Russet Field

Description - Russet Field was under cereals until about 1960 (mostly Wheat and Oats) (June Chatfield pers. comm.). This was the location for the plant Pepper-Saxifrage and was described in 2005 as comprising semi- improved tall vegetation with abundant False-oat grass and frequent Meadow Barley with young patches of scrub in north eastern and south western corners of Hawthorn, Blackthorn, Dog Rose and Bramble. These patches of scrub have expanded and have taken over the area. There are now only small patches of open vegetation and lots of the species occurring in the 2005 have been lost or are of a much smaller abundance including Pepper-saxifrage which could not be found.

Comments on past management – This meadow has not been managed aside from mowing the paths. The scrub has now spread up to these paths and a hedge cutter side arm is used to cut the high vegetation to keep the paths open.

Future management – Whilst most of the field has scrubbed up, there are opportunities to open it up. The border with Six Acre Field still has areas of grassland along it. The scrub should be prevented from encroaching any further in to the is area and pushed back to increase the grassland area. The grassland should be cut and cleared on rotation. Along the mown paths, the scrub should be scalloped, creating grassy areas, which should be subsequently cut and cleared on rotation. Areas with younger scrub should be prioritised as it will be easier to bring this back to grassland. Looking at the aerial photos can assist with choosing which areas to focus on. More mature stands of the scrub should be coppiced on rotation to ensure a good age structure. Along the southern edge where it meets Bottom Mead North, there is a large bank of blackthorn, ideal for scalloping. Ensure paths are kept mown and scrub edges cut using a side arm until they are able to be managed by scalloping.

43). Cherry Orchard Farm Scrub

Description - In this area there is a good mosaic of rank and tall grassland, with dense scrub and trees. It has been pointed out that this area is important from an archaeological point of view as well as for wildlife. The southern part of the area is the site of the Wilderness – a key part of the Elizabethan garden. On the edge of this area is a very large hazel coppice stool. This has a diameter of over two meters. It is difficult to age coppice stools but its size indicates it is of significant age.

Comments on past management – Very little management to the scrub and brambles has happened within Cherry Orchard. The Nonsuch Voles did cut down some small saplings when managing the grassland but other than that, nothing has happened.

Future management - Any further encroachment by scrub and trees could threaten possible archaeological remains as a result of root damage. The aim in the first management plan written in 2006 was to manage the scrub to prevent it from encroaching any further. Over the intervening years, it has encroached in to the grassland and needs to be pushed back to levels in 2006. It is possible to see the scrub has encroached between 10 to 30 metres by looking back at aerial photographs. It is a priority to open up access for tractors/cut and clear machinery. The majority of the scrub here is Bramble and it is suggested that the larger areas are rotationally cut on a 5 year basis, along with other shrub species present, at varying angles to the vertical; this will increase the angle to the sun and overall surface area of the scrub margin edge. It will also have the advantage of creating suntraps, enhancing the microclimate and combat wind tunnel effects, important for invertebrates. The trees that have grown up need to be felled. This should be carefully monitored to ensure that both archaeological and nature conservation needs are met.

## 2.3 Surveying and monitoring of species groups

Having reviewed in detail June Chatfield’s report and suggestions from previous management plans, below are recommendations for surveying the wildlife found within Nonsuch. It should be noted that all surveys should prioritise areas that are to be actively managed.

Although the surveying has been pretty comprehensive over the years and many groups have been studied, all the surveys are quite old now and could be repeated. The only regular surveying that currently takes place is the butterfly transect as part of Butterfly Conservation’s monitoring scheme.

### 2.3.1 Fungi and myxomycetes (slime moulds)

This group was last surveyed in 2013, focussing on smaller fungi. Experts should be encouraged to visit again, 10 years on perhaps this time focussing on larger fungi. If experts could be found a regular fungal foray could be organised.

### 2.3.2 Lichens

The stone-work, walls and benches of the mansion house garden are particularly important for their lichen flora. The willows by the Round Pond are a good habitat for bark living lichens (June Chatfield pers. comm.) Monitoring of lichens can be useful in monitoring air quality. It has been some time since the last surveys so further surveying would be advisable to investigate how the park will have been recolonised by lichens. Trees should be the major habitat to focus on.

### 2.3.3 Bryophytes

A fungi, lichen and mosses survey over the autumn months. This is an area that has not been fully investigated and would provide useful information on woodland management. Winter to early spring is best for Bryological field work, with the bryophytes looking their best when damp and extra light is provided by the lack of leaves on the trees. Further surveys would be advisable as bryophytes, along with lichens are good indicators of air and soil condition and could show variations as air quality changes. Pete Howarth, Countryside Officer – Ecologist for EEBC, could carry this survey out.

### 2.3.4 Vascular plants

Out of all the groups, plants have been recorded most comprehensively, with an impressive species list for the site. The most useful survey to focus on now would be the condition assessment of the grassland, particularly in the meadows where the management regime is to change. The change in vegetation should be seen over the years if cutting and clearing is maintained as a management tool. Each meadow should be surveyed using quadrats evenly spaced across the fields, roughly 6-8 areas depending on the size of the meadow. The quadrats should be randomly placed so as not to encourage bias of recording the nicer areas to get a true reflection of condition. Number of different species per quadrat should be counted. Ideally the species should be noted, but the number of different species is indicative of quality, so it is possible to use volunteers who are not botanical experts to do this as well and cover more ground. Volunteers could be trained to look for key quality indicator plants to as well as negative indicators. These species are shown in table 1 on the following page.

| Table 1 Lowland Grassland Positive/Negative Indicator Species for Condition Monitoring |  |
| --- | --- |
| Positive indicator | Negative indicators |
| Achillea ptarmica | Anthriscus sylvestris |
| Agrimonia eupatoria | Cirsium arvense |
| Ajuga reptans | Cirsium vulgare |
| Calthus palustris | Pteridium aquilinum |
| Carex flacca | Rumex crispus |
| Carex ovalis | Rumex obtusifolius |
| Centaurea nigra | Senecio aquaticus |
| Euphrasia officinalis agg | Senecio jacobaea |
| Filipendula ulmaria | Urtica dioica |
| Galium palustre |  |
| Galium uliginosum |  |
| Galium verum |  |
| Genista tinctoria |  |
| Lathyrus linifolius |  |
| Lathyrus pratensis |  |
| Leontodon autnmnalis |  |
| Leucsnthemum vulgare |  |
| Lotus tenuis |  |
| Lotus pedunculatus |  |
| Lotus corniculatus |  |
| Lychnis flos-cuculi |  |
| Mentha aquatica |  |
| Ophopglossum vulgatum |  |
| Orchids |  |
| Pimpinella saxifraga |  |
| Polygala spp |  |
| Primula veris |  |
| Rhinanthus minor |  |
| Senecio erucifolius |  |
| Succisa pratensis |  |
| Valeriana dioica |  |

The meadows should also be monitored as a whole to complete their condition assessment. The categories are as follows

- Extent. This attribute is one that is measured as the condition monitoring continues. The first time an area is monitored sets a base line. Aerial photographs are a good way to assess this and the meadows are not encroached upon by scrub/trees.

- Sward composition – grass/herb ratio. In general semi-natural swards that are in good condition have a much greater broad-leaved herb component than agricultural grassland. It is thought that for neutral and calcareous grassland the broadleaved herb component should fall within the range 40-90%. It should be borne in mind that some of the broadleaved plants such as creeping thistle that may be present are not a good indicator of positive condition.

- Sward composition (using information from quadrat sampling)

– frequency of positive indicators. There are for the type of grassland examined, a list of species that are regarded as positive indicators. The site is traversed and these species are recorded. It is recommended that 2 to 6 of these species should be frequent, found 41-60% of the time.

– frequency of negative indicators. These should not make up more than 10% of an area individually and combined not more than 20% of the area.

– frequency of shrub/trees. To be favourable, there should be no more than 5% cover of woody species

- Sward structure:

- average height of sward, recorded in summer visit period only, should be 5cm or above.

- Litter i.e build up of thatch should be in no more than 25% of the sward.

- extent of bare ground (not rock) distributed through the sward, visible without disturbing the vegetation should be no more than 5%.

Components of chalk species in Great Meadow and Nonsuch Field should be thoroughly assessed. If through cutting and clearing more chalk grassland species occur, then annual cutting and clearing should be carried out. Depending on how these meadows respond will indicate how regularly the meadows are cut and if they should be managed primarily for the chalk grassland flora or for the benefit of invertebrates and mammals.

Within the woodlands, priority should be given to the woodland areas that are to be managed, ideally before and after to see the difference the management regime is having. Key categories to focus on to assess the condition of the woodlands are:

- Extent – Area of woodland

- Structure and natural processes

- Canopy Cover – canopy trees should cover 30-75% (unless put into coppice management and then should be 25-50%)

- Understory composition – a good mix of shrub species present.

- Ground flora composition – are there woodland flowers or merely ivy and brambles.

- Age structure – there should be at last three different age classes.

- Percentage of decaying wood.

- Open spaces for example glades and rides, should cover at least 10%.

- Regeneration Potential – Are there young trees growing up to become the next canopy trees.

- Composition – 95% should be native plants.

Within the ponds, the vegetation revival on the margins of Round Pond should be recorded to show how managing light levels and controlling disturbance benefits the plant life. As the margins of New Pond are managed, the vegetation recovery should be monitored. If new ponds are created/restored, again, the vegetation succession should be recorded.

Photo monitoring can be an extremely good way of showing the changes a management regime can have. Before and after photos are recommended as well as fixed point photo monitoring. Take six or seven photographs at each point. The compass bearing on which each photograph should be noted to allow that angle of view to be repeated subsequently. Note in detail the description of where the fixed photographic point is and record the Global Positioning System (GPS) reading. Wooden posts could be used if there is not a suitable landmark.

The importance of smaller seemingly insignificant habitats should not be underestimated. For example, the Ivy on the wall around the gardens should not be allowed to take over, as the wall is home to a number of mosses and lichens some of which are rare. The wall is also important from an historic point of view. However, it is also acknowledged that Ivy can be very beneficial to a variety of wildlife. Therefore, up to 50% of the wall should be kept free of Ivy.

### 2.3.6 Oligochaetes (Earthworms)

There is a greater understanding now of the importance of the contribution soils have in maintaining Biodiversity. A good population of earthworms is indicative of the quality of the soil. They improve the structure of the soil allowing for better plant growth, they are important in decomposition and release nutrients back into the soil, they have a positive effect on bacteria and fungi, which also release nutrients back into the soil to assist plants to grow. They are also an important food source for other animals.  Nonsuch has not been farmed now for many years so hopefully any remnants of pesticides will be very low. A baseline survey of earthworms is recommended. Advice can be gained from the Earthworm Society of Britain to find a local expert.

### 2.3.7 Molluscs

June Chatfield recommends prioritising aquatic species as the terrestrial species are fairly stable.

### 2.3.8 Arachnids

70 out of a possible 650 species so more scope for surveying in a range of habitats such as under logs, behind loose bark, in leaf litter and pitfall trapping as well as beating trees and shrubs, sweep netting in grassland. June Chatfield suggests walking the park in early morning autumn weather or on frosty days, which will highlight distinctive webs and provide areas in which to target fieldwork.

### 2.3.9 Insects

Monitoring the insects within the various management compartments will help to identify whether management is enhancing the overall biodiversity of the Park. Surveying the scrub mosaic, rotationally managed grassland and woodland coppiced/thinned area will be a priority to focus on.

An aquatic invertebrate survey is also recommended especially as ponds are opened up and vegetation managed.

Specific surveys of particular groups of insects is also recommended.

- Butterflies - The volunteer/s that walk the butterfly transect as part of the Butterfly Monitoring Scheme should be supported.

- Moths - A night-time moth trapping session should be repeated, the last survey was in 2006/7.

- Beetles, Flies, Hymenoptera, Hemiptera will require an ecologist to be employed to carry out a survey. Again focusing on areas that are to be actively managed. Surveys are well overdue as the last time was 2004.

- Orthoptera and Odonata are reasonably easy to survey as there are limited potential species. Try and encourage local experts or volunteers together with staff to survey these animals. These animals were last looked at  in 2014 and 1993 respectively, so well overdue a survey.

### 2.3.10 Plant galls

An expert ecologist will be required to resurvey the park. Records date between before 1993 to 2014. A focused survey has not been carried out, rather they have been spotted whilst surveying for other species.

### 2.3.11 Herptiles

The reptile surveying has been focused around Cherry Orchard Farm, last carried out in 2012 so well overdue a repeat survey. It is recommended that more of the scrub/grassland mosaic is surveyed using felt mats or onduline or metal corrugated tins.

Due to the presence of Great Crested Newts confirmed in Round Pond, this pond should be surveyed for newts using bottle traps by licensed ecologist. Torching can also be a useful tool to indicate presence of GCNs.

### 2.3.12 Birds

A full BTO bird survey to enable mapping of the breeding territories and provide further information on how management is affecting the bird populations is recommended. Importantly the standard methodology used would provide scientifically valid comparisons to be made in the future. It is understood that a full BTO breeding bird survey has not been carried out at the park and the total in the species list (Appendix 2 ) does not reflect the total recording that has gone on over the years.

It would be also useful to record winter visitors and summer migrants as Nonsuch Park will be providing these birds with vital habitat needs

Due to birds being particularly popular with local enthusiasts, it may be possible to encourage volunteers to help with bird surveying.

There are relatively few mature trees in the woodlands, instead there are large areas are of fairly young, single-age and noticeably thin trees.  There are, therefore, relatively few breeding opportunities for hole-nesting species, and limited foraging opportunities. Installing nest boxes in the woodlands could help with any nest deficiencies, as has been done in Oak Wood. The Nonsuch Voles also put up four bird boxes in The Wood in 2017. Nest-boxes offer acceptable alternatives to natural holes in trees, brick walls, etc. for many species of bird. In fact, more than 60 species have used them in Great Britain. Which species uses a particular box depends on a number of factors including its design, size, and location. It would be useful to carry out a bird survey prior to putting up nest boxes in order to assess the need.

### 2.3.13 Mammals

A full bat survey should be carried out at the appropriate time of year to include emergence work in selected parts of the park. It is recommended that prior to any tree work, a bat survey is conducted to grade for potential of bat roosts. Installing bat boxes in the woodlands may also help with any roost deficiencies as with bird boxes.

Small mammal surveys have not been carried out in the park so a system of small mammal trapping using longworth traps or footprint tunnels is recommended to help bring together a more detailed picture of the types of mammals using the site. Focus should be made in the grassland areas rotationally managed to help prove whether this form of management is beneficial. It should also be indicative as to whether the woodland management is beneficial as well by focusing on those areas to be managed. Jon Whitehead has spotted Weasels in the Mansion House Gardens and The Wood.

### 2.3.15 Invasive species

Woodlands

- Turkey Oak, is non-native and cross fertilises with our native Pedunculate (English) Oak giving rise to Turkey Oak hybrids.  This results in a reduced insect fauna as Turkey Oak supports less insect species than the native oak does. Therefore, it should be preferentially thinned and then the stumps treated.  The large Turkey Oak by the north edge of the grass to the west of the Banqueting house should be preserved as an interesting historic tree.

- Cherry Laurel – Clear and treat stumps of the invasive and non-native Cherry Laurel during summer when the up-take into the roots is at its strongest. NB important not to confuse the spurge laurel found in The Wood as Cherry Laurel.

- Rum Cherry - To the north side of Warren Farm within a strip of planted trees and shrubs, two trees of Rum Cherry (Prunus serotina) are present. These were possibly planted by mistake and have spread.  They should be removed (R. Hawkins, pers.comm.)

- Snowberry – The Nonsuch Voles have eradicated this plant within the woodland they manage. This should continue around the rest of the woodlands within the park.

Ponds

- Found within New Pond, there are several non-native and highly invasive species in the water such as Parrot’s Feather and Australian Stonecrop or Crassula helmsii.  This species can grow all year in shallow and deep water and from a small fragment of the plant. It was introduced into Britain in the 1920’s and is now only sold at garden centres. It is through accidental and deliberate discardment into water courses and ponds that it has been able to spread so rapidly in many of our water habitats. Control is extremely difficult. Currently the best ways to deter its spread is to cover the offending area with black polythene sheeting or chemically treat.

- Azolla has been seen in Round Pond since 2008. It tends to develop in late Summer and reach a peak in Autumn, so the pond should be surveyed again this year to see if it is still a problem.

Grasslands

- Canadian goldenrod. It is a problem on neighbouring Warren Farm. If seen with Nonsuch, it should be pulled by hand immediately. Nonsuch Voles have been keeping on top of this and should be supported to continue.

All invasive species should be carefully monitored to ensure they do not spread any further and to assess whether their management is being successful.

## 2.4 Landscape

It is suggested that Nonsuch Park should be designated as a Local Nature Reserve. As June Chatfield notes in her review, it would help promote the wildlife image to a wider audience and highlight it as an open space that is just as important for wildlife as it is for recreation. Local Nature Reserve status could also assist in accessing grant funding.

Any benefits resulting from the park’s inclusion in Surrey’s North Downs Biodiversity Opportunity Area should be maximised. If developments happen locally and mitigation is needed, opportunities to enhance Nonsuch Park should be considered using the management plan as a guide on how best to use the funding. Any adverse impacts a development may have (e.g. increased visitor pressure, lighting issues) should be considered when deciding in planning applications to begin with. Opportunities to create a better link to the wider countryside to the south of the park via back gardens to Howell Hill, Priest Hill and on to Epsom Downs, will benefit the wildlife within.

The true location of the Grove of Diana should be investigated to help focus any management that may be required.

## 2.5 Promoting the Site’s Value and Visitor Management

Visitor Provision - Install more benches, in line with the policy approved by the JMC for only ‘rustic’ style benches in the Parkland and no plaques. Formal Benches with Plaques are permitted in the Formal Gardens. A number of rustic style benches have recently been provided through the memorial bench scheme and this has already improved the visitor provision in the Park.

- There are many paths available to visitors and in places some could have their mowing regime stopped to discourage their use. It may be that footfall keeps them open but trying to increase the areas of meadow that are not trampled would be advantageous, particularly in Nonsuch Field and Great Meadow.

- Ensure the London Loop and Round the Borough Hike and Bike routes are well maintained.

- The Forest School is a great asset to the residents and their use of the park to educate the children is highly valuable. It is important that good communication exists with site managers and the school, to ensure their activities are not detrimental to any sensitive habitats. EEBC staff may also be able to lead sessions for the children e.g. habitat studies.

- There are also opportunities to promote the site as an educational resource to the many schools nearby.

- There are concrete pillars leading visitors to the Banqueting Site in Five Acres Piece. However, there is no interpretation of this and should be improved.

Dog Issues - The dog free zones do offer important recreational areas used by many of the visitors with young children. Perhaps to further encourage good dog management more waste bins could be installed.

Site Reporting - Try to ensure that locals who use the site are known to the Team and feel comfortable in coming forward with information, such as reporting anti-social behaviour.

- Better communication with residents that back on to the park should be encouraged. There is a dumping and encroachment issue, particularly in the Banqueting House Woodland and the residents there should be written to, warning of the danger of garden escapes to the natural habitats and species in the park.

Interpretation - Ensure that good interpretation of the site is available to inform the public of the biodiversity value of the site. This could include explaining what sort of wildlife is present in their park, why conservation management techniques are being used and why it is of positive benefit to the park.  Sensitive information on species should not be  advertised.

- Continue the use of information panels relating to the work carried out by the Nonsuch Voles. The Nonsuch Voles also provide education information to the public via Facebook and by giving talks at local events.

- Guided walks would be a very good way of engaging with the public as well and could be on a range of topics for example history, wildlife and site management.

- Explore the use of social media to interpret the site’s value for wildlife and recreation

Visitor Surveys - Visitor surveys can be used to ascertain the views of the public about the management, either on a volunteer basis, using the Nonsuch Team or specialist contractors. This would depend on budget, time and required outcome of the  assessment.

## 2.6 Identification/Confirmation of Important Features

| Site Features | National Importance | Regional Importance | Local Importance |
| --- | --- | --- | --- |
| - Habitats Hedgerows Lowland mixed deciduous woodland Ponds Veteran/mature trees Grasslands Scrub | * * * | * | * * |
| - Species groups Plants – Meadow barley and chalk grassland plants Bird assemblage 20 Red and 16 Amber Listed 20 NERC priority species Mammal assemblage Bats – All protected under UK law with 3 NERC priority species. Hedgehog – NERC priority species Invertebrates: Butterflies - 3 NERC priority species. Moths – 5 NERC priority species Herptiles: Amphibians – GCN European protected species and also NERC priority species as is Toad. Reptiles – Common Lizard, Slow Worm and Grass snake, all protected under UK law and are NERC priority species. Insects: Stag Beetle – NERC priority species | * * * * * * * * |  | * |
| - Culture and amenity Public recreation Educational opportunities Historical, landscape and cultural features | * |  | * * |

## 2.7 Ideal Long-term Management Objectives for Nature Conservation

- Enhance the biodiversity of the site as a whole, including better links between habitats.

- Managing the grasslands by cutting and clearing the arisings is the most important management needed across the whole site, with particular focus needed in the areas overlying chalk. Ensuring scrub does not encroach in to them is also vital.

- Manage the woodland and hedges for both nature conservation and access (where not harmful to wildlife), enhancing biodiversity where possible by creating a diverse age and structure.

- Retain where possible a variety of decaying wood in the woodlands and encourage   wood decay to enhance overall biodiversity.

- The veteran trees should be managed by aboricultural specialists to ensure longevity.

- Manage the scrub for nature conservation by creating age structure and controlling dominance over other habitats.

- Control undesirable species of plants to maintain and enhance biodiversity of site.

- Manage the ponds to improve biodiversity and for the New Pond, visual   amenity. The vegetation surrounding the ponds should be cut back to allow more light to reach the water leading to a greater diversity of marginal and submerged plants and in-turn, the animals will return.

- Continue valuable collection of records for the site by commissioning a variety of ecological surveys.  Share information with local record centre.

- Encourage grounds maintenance contractors to undertake good management practice to assist nature conservation.  Increase awareness of the wildlife value of the  Park.

- Encourage and support conservation volunteers and local wildlife groups.

- Promote the work carried out by volunteers, particularly the Nonsuch Voles.

- Protect the archaeological sites and historic landscape within the park especially the scheduled ancient monument.

- Interpret the site’s wildlife and historical importance to the public.

- Promote the site as an educational resource.

- Continue to work with all stakeholders.

- Designate Nonsuch Park as a Local Nature Reserve.

## 2.8 Identification of Operational Objectives and Outline Prescriptions

| Habitat/Species | Presciptions |
| --- | --- |
| Hedgerows | - Create age structure by scalloping - Plant up gaps (local/UK provenance) - Retain canopy trees - Annual trim of selected hedges - Remove/treat non-natives |
| Woodland | - Halo release of retained standards/veterans - Manage Ash trees and monitor Ash Die-back within the population - Ride side management along paths within the woodland - Woodland edge/scrub creation through felling/coppicing - Woodland edge/scrub creation through planting - Manage existing woodland edge - Continue coppice rotation - Supplementary planting of Hazel/Oak (local/UK provenance) - Remove (treat) non-natives. - Ensure presence of decaying wood within the woodlands - Thin out woodlands to a maximum of 30% to create age structure - Minimum intervention – Tree safety work, removal of non-natives, monitor regeneration potential - Walnut Grove management - Investigate grant funding to assist with management |
| Ponds | - Remove 40% of reedmace from centre of New Pond and deepen pond to beyond the level that reedmace can grow. - Monitor drainage channels leading in to and out of New Pond - Thin out trees along the southern edge of the ponds. - Manage vegetation regrowth along southern side of the ponds. - Use positive signage to educate dog walkers about the need to keep dogs out of the pond during bird nesting season (March – August) - Investigate grant funding opportunities (CIL bid) for the management of current ponds and recreating/creation of new ponds. |
| Veteran Trees | - Survey and map all existing veteran and near veteran trees and create individual management plans for them. - Assess opportunities to plant more individual parkland native trees from local/uk provenance. - Collect seed from current trees and bring on until mature enough to plant out in the park. - Create planting scheme for new parkland trees and future successional planting. |
| Grassland | - Cut and clear identified non-amenity grasslands, ideally to produce a hay crop. - Cut and clear one sixth of Cherry Orchard Grassland every year - Cut and clear one half of Five Acres Piece - Cut back scrub encroaching on the perimeter of the grassland and on the Banqueting House Wall. - Stop mowing some paths - Regularly mow amenity grasslands leaving margins around copses where possible. Cut and clear these margins on rotation. - Investigate the possibility of scarifying and tilling Sparrow Farm Gate Field |
| Scrub | - Push back scrub between 10 and 30 m - Scallop scrub edges - Coppice mature stands on rotation to create age structure |
| Biological monitoring | - Geology mapping update - Employ a specialist ecologist to continue surveying across the park for Fungi, Lichens, Bryophytes, Oligochates, Moths (Paul Wheeler), Arachnids, Beetles, Flies, Hymenoptera, Homoptera, Plant Galls, Aquatic Invertebrates, Aquatic plants, Great Crested Newts (Pete Howarth), Mammals and Birds. - Encourage and support volunteer involvement in surveying Butterflies (as part of Butterfly Conservation’s UKBMS), Reptiles and Birds. - Condition assessment of grasslands and assess success of management change - Survey managed areas of woodland |
| Invasive Species | - Map invasive species. - Remove and treat Cherry Laurel. - Preferentially thin Turkey Oak. - Dig up Snowberry - Pull Canadian Goldenrod - Control Parrot’s Feather and Reed Mace - Control Azolla |
| Landscape | - Investigate true location of Grove of Diana - Designate as Local Nature Reserve - Maximise opportunities associated with being part of Surrey’s North Down Biodiversity Opportunity Area. |
| Promoting the Site’s Value | - Carry out a Visitor survey - Begin a programme of guided walks - Increase number of Notice boards/site notices/benches - Encourage and support volunteers to report issues/interesting findings - Liaise with Forest School and local schools - Communicate with residents backing on to the park |

Key management to start/volunteerable/quick wins:

- Cutting and clearing grassland

- Ragwort removal from grasslands to be cut for hay

- Stop mowing some paths

- Scrub management by volunteers in Cherry Orchard, Russet Field and potential hay meadows

- Ride management in The Wood

- Collect seed and bring on trees for planting in hedgerows, woodlands and parkland

- Open up/maintain open vegetation around the southern side of the ponds

- Communicate with neighbouring residents and Forest School managers

- Monthly meetings with volunteers and Future Woodlands to review and plan activities outlined in the management plan

# STAGE THREE – PRESCRIPTIONS

It is recommended that for each year, an individual Annual Work Plan should be drafted including an outline of costs and personnel to be used.

Recommendations not covered by this report, but which must also be considered for each Annual Work Plan includes a health and safety review. All management tasks need to be the subject of a health and safety risk assessment.

## Financial, labour and equipment contraints

Proposals have not been budgeted in terms of labour and financial inputs, largely because these are unknown. However, formulation of the proposals has taken into account what are likely to be limited resources and most tasks should readily be achievable by conservation volunteer teams. It is hoped that prescriptions requiring greater inputs of resources can be undertaken as part of the programme of contractual work that already exists and outside contractors, without the need for unduly increasing costs. Priorities have been attributed to the suggested management tasks.

A rough idea of cost would be:

| Contractors | £175/person/day |
| --- | --- |
| Volunteers | £7/person/day |
| Ecological Consultants | £275/person/day |
| Arboricultural Contractors | £275/person/day |

Notes:

-The outline costs are estimation for guide/planning purposes and may vary significantly from the actual costs.

-Volunteers: In addition, use of volunteer machinery (e.g. chainsaw/brush cutters) is £50/day and the hire of heavier equipment (e.g. mini excavator/dumper) is approx. £100/day.

-Where the term volunteer/contractors is used, the deciding factor will be availability of volunteers, who would normally be the first choice.  It should be noted that a significant amount of the crucial volunteer input to site management would be at no direct cost to the Council.

## Sustainable Management

The work detailed in this document tries to find a balance between meeting the needs of our current generation while conserving natural resources and protecting the environment for the benefit of future generations. These new opportunities for sustainable management include improving the pond environment by greatly improving the quality of the emergent and marginal plant species, protecting the wildlife through a variety of methods such as further enhancing the meadows as well as the woodland, scrub and hedgerows. Increasing the public knowledge about the ecology of the Park will also help them to understand why it is necessary to carry out essential management work in the Park.

## Volunteering Opportunities

The management recommendations table below contains much that is suitable for volunteers to carry out. This gives the opportunity for new members of the public and existing volunteers to carry out a variety of tasks at the Park. This then enables the Park Team to commit to a variety of work they would not be able to complete on their own and gives opportunities to create links with local visitors to the Park who can help with ‘policing’ if any trouble occurs and assist with wildlife recording. The Nonsuch Voles are already very active carrying out practical conservation work in the Park in both the woodland and the Mansion House gardens. Sutton Conservation Volunteers undertook clearance of the New Pond in the past. The table will note which tasks are appropriate for volunteers and which will need outside contractors.

## Prescription tables

The compartments can be seen in Map 2

| HEDGEROWS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| A | Open up access in to Cherry Orchard Farm Grassland |  |  |  |  |  | Staff/Vols |
| A, B, D, G, K, L, P | Plant up gaps (and widen A) (to stop access past veteran oak in K) | A | B,D | G | K,L | P | Staff/Vols |
| C, D, F, H, I, K N, P | Scallop on rotation to create/maintain age structure |  | C,D,F | H,I | K | N, P | Staff/vols |
| E, F, J, O | Hedge cutter trim | E, F, J, O | E, F, J, O | E, F, J, O | E, F, J, O | E, F, J, O | Staff |
| K | Remove Non-Native Turkey Oaks and treat |  | K |  |  |  |  |

| MIXED DECIDUOUS WOODLAND |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 1, 2, 10, 11 | Halo release of retained standards/veterans |  | x |  |  | x | Contractor |
| All woodland compartments | Monitor Ash Die-Back within the population regularly to ensure any dangerous trees are removed. | x | x | x | x | x | Staff/ Contractor |
| 1, 2, 11, 13 | Ride side management along paths within the woodland | x | x | x | x | x | Contractor/ Staff/ Volunteer |
| 2, 13 | Woodland edge/scrub creation through felling/coppicing | x |  | x |  |  | Contractor |
| 1, 16 | Woodland edge/scrub creation through natural regeneration/planting |  | x | x | x | x | Staff/ Volunteers |
| 1, 2, 13, 16 | Woodland edge management | x | x | x | x | x | Staff/ volunteers |
| 2, 9, 10, 15 | Coppicing (Cant H 26/27; Cant B 27/28; D 29/30) | A | F | C 15 | G | E | Staff/ volunteers |
| 2, 9, | Supplementary planting of Hazel (local/UK provenance) | x | x | x | x | x | Staff/ Volunteers |
| 9 | Supplementary planting of Oak (local/UK provenance) |  | x |  | x |  | Staff/ volunteers |
| All woodland compartments | Remove (treat) invasive/non-natives. (Apart from very mature specimen trees) |  |  |  |  |  | Staff/ volunteers |
| 9, 10, | Investigate grant funding for removal of invasive/non-natives | x |  |  |  |  | Staff |
| 11 | Investigate grant funding for improved management access |  | x |  |  |  | Staff |
| 11, 15, 16 | Thinning, maximum 30% thin to create age structure and improve regeneration of herb, shrub and canopy layer. |  |  | x | x | x | Contractor |
| 3, 12 | Minimum intervention – Tree safety work, removal of non-natives, monitor regeneration potential | x | x | x | x | x | Contractors/ Staff/ volunteers |
| 4, 7, 8 | Cut (and ideally clear) grass around the base of trees | x | x | x | x | x | Grounds maintenance |
| 4 | Walnut Grove management |  |  |  |  |  | Volunteers/ staff |

| PONDS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 21 | Remove 40% of reedmace from centre of New Pond and deepen pond to beyond the level that reedmace can grow. |  |  |  |  | x | Contractors |
| 21 | Monitor drainage channel leading from New Pond to London Road. | x | x | x | x | x | Staff |
| 21 | Thin out trees along the southern edge of the pond. | x |  | x |  |  | Contractors/ Staff/ Volunteers |
| 21 | Manage vegetation regrowth along southern side of the pond. |  |  |  |  | x | Staff/ Volunteers |
| 21, 22 | Use positive signage to educate dog walkers about the need to keep dogs out of the pond during bird nesting season (March – August) | x | x | x | x | x | Staff |
| 22 | Manage regrowth of vegetation along the southern side of the pond. | x | x | x | x | x | Staff/ Volunteers |
| 21, 22, 35, 44, 45 46. | Investigate grant funding opportunities (CIL bid) for the management of current ponds and recreating/creation of new ponds. | x | x | x | x | x | Staff |

| VETERAN, MATURE AND PARKLAND TREES |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| All | Survey and map all existing veteran and near veteran trees and create individual management plans for them. | x |  |  |  |  | Staff |
| 23, 24, 25, 26, 29, 30, 31, 34, 36, 38, 40, 41 | Assess opportunities to plant more individual parkland native trees from local/uk provenance. | x |  |  |  |  | Staff |
| All | Collect seed from current trees and bring on until mature enough to plant out in the park. | x | x | x | x | x | Staff/ Volunteers |
| 23, 24, 25, 26, 29, 30, 31, 34, 36, 38, 40, 41 | Create planting scheme for new parkland trees and future successional planting. |  | x |  |  |  | Staff |
|  | Plant trees |  |  |  |  | x | Staff/ Volunteers |

| GRASSLANDS - Cut and clear |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 23, 25, 30 | Cut and clear in even years. |  | x |  | x |  | Grounds maintenance or contractor cutting for hay. |
| 24, 29, 31 | Cut and clear in odd years | x |  | x |  | x | Grounds maintenance or contractor cutting for hay. |
| 26, 27, 28 | Cut and clear annually | x | x | x | x | x | Grounds maintenance |
| 23, 24, 26, 27, 28 | If cutting for hay, remove scrub by digging up or weed-wiping | x | x | x | x | x | Volunteers/ Staff/ Contractor |
| 23, 24, 25, 26, 27, 28, 29, 30, 31 | If cutting for hay, pull ragwort | x | x | x | x | x | Staff/ Volunteers |
| 32 | Cut and clear one sixth of Cherry Orchard Grassland | x | x | x | x | x | Grounds maintenance/ Staff/ Volunteers |
| 33 | Cut and clear one half of Five Acres Piece | x | x | x | x | x | Grounds maintenance |
| 33 | Cut back scrub encroaching on the perimeter of the grassland and on the Banqueting House Wall. | x | x | x | x | x | Grounds maintenance/ Staff/ Volunteers |
| 30, 31 | Stop mowing some paths | x | x | x | x | x | Grounds Maintenance |

| AMENITY GRASSLAND |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 34-41 | Cut regularly. | x | x | x | x | x | Grounds maintenance |
| 34-41 | Leave margins around copses, hedges or woodland edges where possible and subsequently cut on rotation. (In the case of 35 – Dog socialisation field, cut 2/3 regularly and 1/3 cut and clear on rotation) | x | x | x | x | x | Ground maintenance |
| 34 | Investigate possibility of scarifying and tiling the ground. |  | x |  |  |  | Grounds maintenance |

| SCRUB |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 42, 43 | Push back scrub between 10 and 30 m | x | x | X | x | x | Staff/ GM Volunteers/ Contractor |
| 42, 43 | Scallop scrub edges | x | x | X | x | x | Staff/ Volunteers |
| 42, 43 | Coppice mature stands on rotation to create age structure | x | x | X | x | x | Staff/ GM Volunteers |

| BIOLOGICAL MONITORING |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| All | Geology mapping update |  | x |  |  |  | Expert |
| All | Fungi - employ specialist ecologist to continue surveying across the park. |  | x |  |  |  | Ecologist |
| All | Lichens - employ specialist ecologist to continue surveying across the park. |  |  | X |  |  | Ecologist |
| All | Bryophytes - employ specialist ecologist to continue surveying across the park. | x |  |  |  |  |  |
| All | Plants - Condition assessment of grasslands - Survey managed areas of woodland - Marginal vegetation in ponds |  |  |  |  |  | Staff/ Volunteers/ Ecologist |
| All | Oligochaetes (earthworms) carry out baseline survey |  |  |  | x |  | Ecologist |
| All | Butterflies – Support volunteer/s to walk the transect as part of Butterfly Conservation’s Butterfly Monitoring Scheme. | x | x | X | x | x | Staff/ Volunteers |
| All | Moths – carry out night-time moth trapping sessions. | x |  |  |  | x | Ecologist |
| All | Arachnids, Beetles, Flies, Hymenoptera, Homoptera, Plant Galls – employ specialist ecologist to continue surveying across the park. |  |  |  |  |  | Ecologist |
| 21,22 | Aquatic Invertbrates - employ specialist ecologist to continue surveying across the park. | x |  |  |  | x | Staff/ Ecologist |
| Scrub/grassland mosaics | Reptiles – Survey for presence of Slow worms, grass snakes and common lizards across the park. | x | x | X | x | x | Staff/ Volunteers/ Ecologist |
| 21/22 | Amphibians – GCN survey of Round Pond and New Pond | x | x | X | x | x | Staff/ Licensed Ecologist/ Volunteers |
| All | Birds – BTO breeding bird survey, record winter visitors and summer migrants |  |  |  |  | x | Staff/ Volunteers/ Ecologist |
| All | Mammals – Prioritise survey for Bats and also Small mammals in grassland and woodland |  |  |  |  | x | Staff/ Ecologist/ Volunteers |

| INVASIVE SPECIES |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| All | Map invasive species. | x | x |  |  |  | Staff/ Volunteers |
| Woodland | Remove and treat Cherry Laurel. |  |  | X | x | x | Contractor/ Staff/ Volunteers |
| Woodland | Preferentially thin Turkey Oak. | x | x | X | x | x | Contractor |
| Woodland | Dig up Snowberry | x | x | X | x | x | Staff/ Volunteers |
| Grassland | Pull Canadian Goldenrod | x | x | X | x | x | Staff/ Volunteers |
| Ponds | Control Parrot’s Feather and Reed Mace |  |  |  |  | x | Contractor |
| Ponds | Control Azolla |  |  |  |  | x | Contractor |

| LANDSCAPE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| 12 | Investigate true location of Grove of Diana |  |  |  |  | x | Staff |
| All | Designate as Local Nature Reserve |  | x |  |  |  | Staff |
| All | Seize any opportunity to enhance biodiversity due to Nonsuch Park being part of Surrey’s North Down Biodiversity Opportunity Area. | x | x | X | x | x | Staff |

| PROMOTING THE SITE’S VALUE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Compartment | Management Prescriptions | Year |  |  |  |  | Workforce |
|  |  | 23/24 | 24/25 | 25/26 | 26/27 | 27/28 |  |
| All | Visitor survey |  |  |  |  | x | Staff/ Contractor |
| All | Guided walks |  | x | X | x | x | Staff/ Volunteers |
| All | Improve interpretation of the history of the site and trail from the Site of the Palace to the Banqueting House. Increase number of Notice boards/site notices/(maybe benches) | x | x | X | x | x | Staff |
| All | Increase the use of social media | x | x | X | x | x | Staff/ Volunteers |
| All | Encourage Volunteers and regular users to be eyes and ears | x | x | X | x | x | Staff |
| All | Forest School liaison | x | x | X | x | x | Staff |
| 16, 11 | Letters to residents re dumping | x |  |  |  |  | Staff/legal |

# MAPS

Map 1 – Geology

Map 2 – Habitat and compartments

Map 3 – Scheduled Ancient Monuments

Map 4 – Woodland management compartments

Map 5 – Grassland Management

Map 6 – Area worked on in Cherry Orchard Grassland

Map 7 – Nonsuch Access Map

Map 8 – Epsom and Ewell Ash Die-Back Action Plan

Map 1

Map 2

Management Compartment Names

  - The Ancient Wood

  - The Wood

  - Cheam Park Woodland

  - Walnut Grove

  - Nonsuch Girls Woodland

  - Red Barn Field

  - Great Meadow Plantation

  - Larch Triangle

  - Cheam Slip

  - Castlemain Slip

  - Banqueting House Woodland

  - Pottery Wood

  - Cherry Orchard Nursery

  - Black Shed Field

  - London Road Plantation

  - North Plantation

  - Sparrow Farm Copse

  - Oak Wood

  - Old Stable Ground Wood

  - Old Stable Ground Copse

  - New Pond

  - Round Pond

  - Field Next to the Lane

  - The Daisy Field

  - Hill Field

  - Six Acre Field

  - Bottom Mead North

  - Bottom Mead South

  - Old Stable Ground

  - Great Meadow

  - Nonsuch Field

  - Cherry Orchard Farm Grassland

  - Five Acres Piece

  - Sparrow Farm Gate Field

  - Sparrow Farm Dog Socialisation Area

  - Red Gate Field

  - Red Gate Car Park Grassland

  - Round Pond Field

  - Plantation Field

  - Pit Field

  - Reads Field

  - Russett Field

  - Cherry Orchard Farm Scrub

  - Brown Pond (lost)

  - Sanctuary Pond (lost)

  - Ostracod Pond (lost)

Map 3

Heritage Category:

Scheduling

List Entry No : 1017998

County: Surrey

District: Epsom and Ewell

Parish: Non Civil Parish

Each official record of a scheduled monument contains a map. New entries on the schedule from1988 onwards include a digitally created map which forms part of the official record. For entries created in the years up to and including 1987 a hand-drawn map forms part of the official record.  The map here has been translated from the official map and that process may have introduced inaccuracies. Copies of maps that form part of the official record can be obtained from Historic England.

This map was delivered electronically and when printed may not be to scale and may be subject to distortions. All maps and grid references are for identification purposes only and must be read in conjunction with other information in the record.

List Entry NGR: TQ 22618 63074

Map Scale: 1:10000

Print Date: 21 October 2018

Modern Ordnance Survey mapping: © Crown Copyright and database right 2018. All rights reserved. Ordnance Survey Licence number 100024900. Marine mapping: © British Crown and SeaZone Solutions Ltd 2017. All rights reserved. Product licence number 102006.006.

Nonsuch Palace, its formal gardens and associated remains, and Cuddington medieval settlement. This is an A4 sized map and should be printed full size at A4 with no page scaling set.

Name:

HistoricEngland.org.uk

Woodland Compartments coppiced at the following times:

2a – Winter 2011/2012 & 2016/17

2c  - Winter 2012/2013

2b – Winter 2015/2016

2d and 4h – Winter 2013/2014

2e and 4i / 4f – Winter 2014/2015

Map 4 Coppice cants in The Wood and Cheam Slip

Map 5

Map 6

Area cut using hand scythes in Sept 2016 within Cherry Orchard Grassland

Map 7

Map 8

# REFERENCES AND BIBLIOGRAPHY

- Previous management plans, 2006 and 2015

- Surrey Nature Partnership Biodiversity Opportunity Area statements https://surreynaturepartnership.org.uk/our-work/

- Potential role of veterinary flea products in widespread pesticide contamination of English rivers; Rosemary Perkins, Martin Whitehead, Wayne Civil, Dave Goulson; Science of The Total Environment; Accepted 31 October 2020, Available online 7 November 2020.

- Nonsuch Park and adjacent open spaces in Ewell, Surrey – and update twenty years on, THe London Naturalist, No93, 2014, June Chatfield.

- RHS guidance on management of Walnut Trees – www.rhs.org.uk

# APPENDICES

SNCI Report

Site name: Nonsuch Park & Warren Farm

Current status: SNCI (most of site)

Grid ref: TQ230635

Area: 149ha

Date of previous survey: 19/08/1998

Date of current survey: 10/08/2013

Surveyor: P Howarth

Site description: The site is situated in north-east Epsom and Ewell, thirteen miles south of central London. It is a large open space containing a variety of semi natural habitats including secondary broadleaved woodland, mesothrophic grassland, ditches, ponds, scattered trees, shrubs and hedgerows. The site lies mainly over London Clay but areas of upper chalk partially overlain with Thanet sand are present centrally and in the south. Also a band of alluvium runs centrally west to east across the site.

Previous reason for selection

Site contains a mosaic of habitats supporting rare species.

Reason for selection: The site contains species rich meadows reaching the required score of over 15 of the listed species including 2 of the higher rated one( See species lists below). Slow worms a recent study found had a highest count of +20 which indicates an exceptional population of the species. Small Blue butterfly was recorded during this survey and is on List A in the butterfly criteria.

Habitat description:

Abundance is based on the DAFOR scale and refers to the specific section of the site. The overall abundance across the site is provided in the Species List

DAFOR ratings for certain species, notably annual, can change throughout the year. The DAFOR scale uses the following key:- Dominant; Abundant; Frequent; Occasional; Rare: Nomenclature follows Stace (2010) for vascular plants.

Target note 1:- Mesothrophic grassland, including Hairy Oat Grass, Greater Knapweed,  Agrimony, Yellow Rattle, Yorkshire Fog, Common sorrel, Birdsfoot trefoil, Kidney vetch, Ox-eye daisy, Yarrow, Smooth Meadow grass, False Oat Grass Grass Vetchling, Common Broomrape, Pyramidal Orchid, Canadian Goldenrod.. Some developing scrub including Sycamore and Hawthorn saplings. Some areas were more diverse with greater species evenness, being less dominated by the ranker grasses such as False Oat Grass. At the time of the survey Small Blue, Marbled White, Meadow Brown butterflies were seen in flight.

Target note 2:- Some areas of the grasslands are dominated by Canadian Goldenrod.

Target note 3:- An area of tall ruderals, including Common Nettle and Greater Burdock.

Target note 4:- Developing planted woodland, with Ash, Bramble, Cocksfoot, Cow Parsley, English Elm, Field Maple, False Oat Grass, Hawthorn, Holm Oak, Wild Cherry, Wayfaring Tree.

Target note 5:- Secondary woodland. Comprising of frequent Sycamore, Horse Chestnut and Oak, and a shrub layer with frequent Elm and Hawthorn. The ground layer is mostly dominated by Bramble and Ivy. Along with Common Cleavers, Cow Parsley, Dog Rose, False Oat Grass, Garlic Mustard, Hairy Brome, Herb Robert, Nettle, Wood False Brome, Wood Dock, Wood Sedge, Black Horehound.

Target note 6:- Rough mesothrophic grassland this area is composed of frequent False Oat Grass, Nettles and patches of the non-native grass Californian Brome. Also there stands of Wild Raspberry and Horseradish.

Target note 7:- Mesothrophic grassland. This was a species rich area less dominated by rank grasses with a much lower sward. These included Sweet Vernal Grass, Meadow Barley, Meadow Foxtail, Black Knapweed, Meadow Vetchling, Birdsfoot Trefoil, Lesser Stitchwort, Common Sorrel and Bulbous Buttercup.

Target note 8:- Amenity grassland, throughout the site there are areas of close mown grassland consisting of Perennial Rye Grass, Annual Meadow Grass, Greater and Ribwort Plantain.

Target note 9:- Pond. The pond vegetation is dominated by Yellow Flag Iris, with some Water Mint, Brooklime, Marsh Marigold, Hard Rush, Glyceria maxima and Glyceria fluitans. Frog tadpoles were in evidence.

Target note 10:- Scrub. Throughout the site there are a number of areas of scrub including Blackthorn, Hawthorn and Bramble scrub.

Target note 11:- Mesothrophic grassland. Frequent False Oat Grass, occasional Perennial Rye Grass, Yorkshire Fog,  rare Agrimony, Birdsfoot Trefoil, , Cocksfoot, Common Bent, Common Couch, Common Mouse-ear, Common Sorrel, Common Vetch, Creeping Buttercup, Creeping Thistle, Crested Dogs Tail, Dandelion,  Germander Speedwell, Glaucous Sedge, Goats-beard, Hedge Bedstraw, Hoary Ragwort, Lesser Stitchwort, Meadow Barley, Meadow Foxtail, Meadow Vetchling, Red Clover, Ribwort Plantain, Rough Stalked Meadow Grass, Smooth Stalked Meadow Grass, White Clover, Red Bartsia, Smaller Cats-tail, Ox-eye Daisy, Meadow Buttercup, Red Clover.

Target note 12 Mesothrophic grassland, abundant False Oat Grass, occasional Perennial Rye Grass, Rough Stalked Meadow Grass, Smooth Stalked Meadow Grass, Sweet Vernal grass, rare Tall Fescue, White Clover, Yorkshire Fog, Smaller Cats-tail, occasional Agrimony, Birdsfoot Trefoil, Black Knapweed, Cocksfoot, Common Bent, Common Couch, Common Mouse-ear, Common Sorrel, Common Vetch, Creeping Buttercup, Creeping Thistle, Crested Dogs Tail, Curled Dock, Dandelion, Germander Speedwell,  Goats-beard, Hedge Bedstraw, Hoary Ragwort, Lesser Stitchwort, Meadow Barley, Meadow Fescue, Meadow Foxtail, Meadow Vetchling, Red Clover, Ribwort Plantain.

Target note 13:- Ancient Woodland. This woodland was composed of Pedunculate Oak and Ash, with Wood False Brome, Wood Dock and Wood Sedge found.

Target note 14:- Amenity grassland, throughout the site there are areas of close mown grassland consisting of Perennial Rye Grass, Annual Meadow Grass, Greater and Ribwort Plantain.

Target note 15:- Mesothrophic grassland. This grassland is generally species poor, dominated by the grasses False Oat Grass and Cocksfoot. Amongst the herbs are Hogweed, stands of Mugwort and Creeping Thistle and rare but widely distributed Burnet Saxifrage

Target note 16:- Scrub. This is an area of dense dominant Blackthorn.

Target note 17:- Pond, this was completely overshadowed by trees and was devoid of any aquatic vegetation

Target Note 18:- An area of grassland dominated by fine grasses, including Common Bent, with Lesser Stitchwort and Sheep’s Sorrel

Target note 19:- Walls. The walls around the garden of the house are home to the liverwort Porella platyphylla and the mosses Didymodon vineales, Didymodon ridigulus, Didymodon inslanus, Pseudoscrossidium revolutum. These are interesting species typical of calcareous stone.

Target note 20:- Hard standing this was concrete left in situ from the demolition of the nursery building, found here was Buddleia, Purple Toadflax, mosses such as Brachythecium albicans, Ceratadon purpureus and Pseudoscrossidium hornschuchianum. Also in this area are patches of rough grassland. These habitats together with other areas of grassland, will provide good habitat for reptiles such as Slow Worm, which have been recorded in good numbers nearby.

NVC types present

MG1a Arrhenatheretum elatioris grassland, Festuca rubra sub-community

MG1e Arrhenatheretum elatioris grassland, Centaurea nigra sub-community

OV25 Urtica dioca-Cirsium arvense community

W8 Fraxinus excelsior-Acer cmapestre-mercurialis perennis woodland

W10 Quercus robur-Pteridium aquilinum-Rubus fruticosus woodland

W21 Crataegus monogyna-Hedera helix scrub

W22 Prunus spinosa-Rubus fruticosus scrub

W24 Rubus fruticosus-Holcus lanatus underscrub

Current management:

Goldenrod pulling

Woodland management of ancient woodland area

Management advice:

Continue existing management, dealing with the problem of Goldenrod is important, however, this should be in the context of general grassland management. This should involve the cutting and clearing of meadows on a regular. Woodland management to improve structural diversity is needed across the site, the recent management plan should be implemented and continuation of the recently commenced work funded by the English Woodland Grant Scheme is to be commended. Pond management is needed as the pond are quite over shaded by trees, some tree works are needed to open the pond up and encourage the development of more aquatic and marginal vegetation.

Species of conservation interest

| Scientific name | Common name |
| --- | --- |
| Allium vineale | Wild Onion |
| Anacamptis pyramidalis | Pyramidal Orchid |
| Anthoxanthum odoratum | Sweet Vernal Grass |
| Anthyllis vulneraria | Kidney Vetch |
| Centaurea scabiosa | Greater Knapweed |
| Crepis biennis | Rough Hawk's-beard |
| Daucus carota | Carrot |
| Helictotrichon pubescens | Downy Oat-grass |
| Lathyrus pratensis | Meadow Vetchling |
| Leucanthemum vulgare | Oxeye Daisy |
| Lotus corniculatus | Common Bird's-foot-trefoil |
| Odontites vernus | Red Bartsia |
| Phleum bertolonii | Smaller Cat’s-tail |
| Phleum pratense | Timothy |
| Picris hieracioides | Hawkweed Oxtongue |
| Pimpinella saxifraga | Burnet-saxifrage |
| Poa pratensis | Smooth Meadow-grass |
| Rhinanthus minor | Yellow-rattle |
| Rumex acetosa | Common Sorrel |
| Trisetum flavescens | Yellow Oat-grass |

NB Full species list is incorporated into the management plan species list.

Species lists

Bird records

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Accipiter nisus | Sparrowhawk | 2000 |
| Aegithalos caudatus | Long-tailed Tit | 2000 |
| Alauda arvensis | Skylark | 2000 |
| Alcedo atthis | Kingfisher | -1993 |
| Anas platyrhynchos | Mallard | 2000 |
| Anser anser | Greylag Goose | 2000 |
| Anthus pratensis | Meadow Pipit | 2000 |
| Apus apus | Swift | 2000 |
| Ardea cinerea | Grey Heron | 2000 |
| Athene noctua | Little Owl | -1993 |
| Branta canadensis | Canada Goose | -1993 |
| Carduelis cannabina | Linnet | 2000 |
| Carduelis carduelis | Goldfinch | 2000 |
| Carduelis chloris | Greenfinch | 2000 |
| Carduelis flammea | Redpoll | -1993 |
| Carduelis flavirostris | Twite | 1998 |
| Carduelis spinus | Siskin | -1993 |
| Certhia familiaris | Treecreeper | 2000 |
| Columba oenas | Stock Dove | 2000 |
| Columba palumbus | Woodpigeon | 2000 |
| Corvus corone agg. | Carrion Crow | 2000 |
| Corvus monedula | Jackdaw | -1993 |
| Cuculus canorus | Cuckoo | -1993 |
| Cygnus olor | Mute Swan | -1993 |
| Delichon urbica | House Martin | -1993 |
| Dendrocopos major | Great Spotted Woodpecker | 2000 |
| Dendrocopos minor | Lesser Spotted Woodpecker | 2000 |
| Emberiza citrinella | Yellowhammer | -1993 |
| Emberiza schoeniclus | Reed Bunting | 2000 |
| Erithacus rubecula | Robin | 2000 |
| Falco subbuteo | Hobby | ? |
| Falco tinnunculus | Kestrel | 2000 |
| Fringilla coelebs | Chaffinch | 1999 |
| Fringilla montifringilla | Brambling | 1998 |
| Fulica atra | Coot | -1993 |
| Gallinago gallinago | Snipe | 1998 |
| Gallinula chloropus | Moorhen | 2000 |
| Garrulus glandarius | Jay | 2000 |
| Hirundo rustica | Swallow | 2000 |
| Larus argentatus | Herring Gull | 2000 |
| Larus canus | Common Gull | 2000 |
| Larus fuscus | Lesser Black-backed Gull | 1999 |
| Larus fuscus graellsii | British Lesser Black-backed Gu | 1998 |
| Larus ridibundus | Black-headed Gull | 2000 |
| Locustella naevia | Grasshopper Warbler | 1998 |
| Motacilla alba | White/Pied Wagtail | -1993 |
| Motacilla cinerea | Grey Wagtail | -1993 |
| Motacilla flava | Yellow Wagtail | -1993 |
| Muscicapa striata | Spotted Flycatcher | 1998 |
| Parus ater | Coal Tit | 1999 |
| Parus caeruleus | Blue Tit | 2000 |
| Parus major | Great Tit | 2000 |
| Parus montanus | Willow Tit | -1993 |
| Passer domesticus | House Sparrow | 2000 |
| Passer montanus | Tree Sparrow | 1998 |
| Phasianus colchicus | Pheasant | -1993 |
| Phylloscopus collybita | Chiffchaff | 2000 |
| Phylloscopus trochilus | Willow Warbler | 2000 |
| Pica pica | Magpie | 2000 |
| Picus viridis | Green Woodpecker | 2000 |
| Prunella modularis | Dunnock | 2000 |
| Psittacula krameri | Ring-necked Parakeet | 2000 |
| Pyrrhula pyrrhula | Bullfinch | 2000 |
| Regulus regulus | Goldcrest | 2000 |
| Saxicola rubetra | Whinchat | 2000 |
| Saxicola torquata | Stonechat | 2000 |
| Sitta europaea | Nuthatch | 2000 |
| Streptopelia decaocto | Collared Dove | -1993 |
| Streptopelia turtur | Turtle Dove | -1993 |
| Strix aluco | Tawny Owl | 2000 |
| Sturnus vulgaris | Starling | 2000 |
| Sylvia atricapilla | Blackcap | 2000 |
| Sylvia borin | Garden Warbler | -1993 |
| Sylvia communis | Whitethroat | 1999 |
| Sylvia curruca | Lesser Whitethroat | -1993 |
| Troglodytes troglodytes | Wren | 2000 |
| Turdus iliacus | Redwing | 2000 |
| Turdus merula | Blackbird | 2000 |
| Turdus philomelos | Song Thrush | 2000 |
| Turdus pilaris | Fieldfare | 2000 |
| Turdus viscivorus | Mistle Thrush | 2000 |
| Tyto alba | Barn Owl | 1999 |
| Vanellus vanellus | Lapwing | 1998 |

Vascular Plants

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Abies procera | Noble Fir | 1982 |
| Acer campestre | Field Maple | 2020 |
| Acer platanoides | Norway maple | 2020 |
| Acer pseudoplatanus | Sycamore | 2020 |
| Acer pseudoplatanus Purpureum group | Purple Sycamore | 2005 |
| Achillea millefolium | Yarrow | 2020 |
| Adoxa moschatellina | Moschatel or townhall clock |  |
| Aegopodium podagraria | Ground Elder | 2013 |
| Aesculus hippocastanum | Horse Chestnut | 2020 |
| Agrimonia eupatoria | Agrimony | 2020 |
| Agrostis capillaris | Common Bent | 2013 |
| Agrostis gigantea | Black Bent | 1993 |
| Agrostis sp. | a bent-grass | 1997 |
| Agrostis stolonifera | Creeping Bent | 2020 |
| Ajuga reptans | Bugle | 2013 |
| Alliaria petiolata | Garlic Mustard | 2015 |
| Allium ursinum | Ramsons | 2013 |
| Allium vineale | Wild Onion | 2020 |
| Allium triquetrum | Three-cornered Garlic | 2014 |
| Alnus glutinosa | Alder | 2005 |
| Alopecurus geniculatus | Marsh foxtail | 2007 |
| Alopecurus pratensis | Meadow Foxtail | 2014 |
| Amelanchier lamarckii | Juneberry | 1982 |
| Anacamptis pyramidalis | Pyramidal orchid (WF) | 2013 |
| Anagallis arvensis | Scarlet pimpernel | 2015 |
| Anemone nemorosa | Wood Anemone | 2013 |
| Angelica sylvestris | Wild Angelica | 1993 |
| Anisantha sterilis | Barren Brome | 2013 |
| Anthoxanthum odoratum | Sweet vernal grass | 2020 |
| Anthriscus sylvestris | Cow Parsley | 2015 |
| Anthyllis vulneraria | Kidney Vetch | 2013 |
| Apium nodiflorum | Fool’s Water-cress | 2005 |
| Arabidopsis thaliana | Thale Cress | 1993 |
| Araucaria araucana | Monkey-puzzle | 2005 |
| Arctium lappa | Greater Burdock | 2013 |
| Arctium minus | Lesser Burdock | 2015 |
| Arctium minus ssp. minus | a lesser burdock | 2015 |
| Arctium minus ssp. pubens | a lesser burdock | 1993 |
| Arenaria serpyllifolia ssp. leptoclados | Small Thyme-leaved Sandwort | 1993 |
| Armoracia rusticana | Horse-radish | 2013 |
| Arrhenatherum elatius | False Oat-grass | 2020 |
| Artemisia vulgaris | Mugwort | 2015 |
| Arum maculatum | Lords-and-Ladies | 2014 |
| Asparagus ofjicinalis | Asparagus (WF) | 2013 |
| Asplenium adiantum-nigrum | Black Spleenwort | 2014 |
| Asplenium trichomanes | Maidenhair spleenwort (WF) | 2014 |
| Aster novi-belgii | Confused Michaelmas-daisy | 2015 |
| Aster x salignus | Michaelmas Daisy (A. lanceolatus x novi-belgii | 2015 |
| Atriplex patula | Common Orache | 1993 |
| Atropa belladonna | Deadly nightshade (WF) | 2010 |
| Avena fatua | Wild Oat | 2013 |
| Avena sativa | Oat | 2005 |
| Avenula pubescens | Downy Oat-grass | 2013 |
| Azolla filiculoides | Water fern | 2007 |
| Ballota nigra | Black horehound | 2015 |
| Bellis perennis | Daisy | 2015 |
| Berberis vulgaris | Barberry | 2015 |
| Berula erecta | Water parsnip | 2011 |
| Betula pendula | Silver Birch | 2020 |
| Bidens tripartita | Trifid bur-marigold | 2005 |
| Brachypodium sylvaticum | False Brome | 2013 |
| Brassica napus | Rape | 1993 |
| Brassica oleracea | Cabbage | 1993 |
| Bromopsis ramosa | Hairy-brome | 2015 |
| Bromus hordeaceus | Soft brome | 2020 |
| Bryonia dioica | White Bryony | 2015 |
| Buddleja davidii | Butterfly-bush | 2013 |
| Buxus sempervirens | Box | 2013 |
| Callitriche sp. | a water-starwort | 2005 |
| Caltha palustris | Marsh marigold/kingcup | 2014 |
| Calystegia sepium | Hedge Bindweed | 2005 |
| Calystegia silvatica | Large Bindweed | 2015 |
| Campanula persicifolia | Peach-leaved bellflower (WF) | 2011 |
| Capsella bursa-pastoris | Shepherd's-purse | 2013 |
| Cardamine hirsuta | Hairy Bitter-cress | 2013 |
| Cardamine pratensis | Cuckoo flower | 2014 |
| Carduus crispus | Welted Thistle | 1993 |
| Carex divulsa | Grey sedge | 2005 |
| Carex echinata | Prickly sedge | 2020 |
| Carex flacca | Glaucous Sedge | 2020 |
| Carex hirta | Hairy sedge | 2005 |
| Carex muricata ssp. Lamprocarpa | Prickly Sedge | 2005 |
| Carex nigra | Common sedge | 2005 |
| Carex otrubae | False fox-sedge | 2005 |
| Carex paniculata | Greater tussock sedge | 2005 |
| Carex pendula | Pendulous sedge | 2015 |
| Carex pseudocyperus | Cyperus Sedge | 2005 |
| Carex remota | Remote sedge (WF) | 1997 |
| Carex sp. | a sedge | 1993 |
| Carex sylvatica | Wood sedge | 2014 |
| Carpinus betulus | Hornbeam | 2020 |
| Castanea sativa | Sweet Chestnut | 2020 |
| Cedrus libani | Cedar-of-Lebanon | 2014 |
| Centaurea montana | Perennial Cornflower | 1993 |
| Centaurea nigra | Common Knapweed | 2020 |
| Centaurea scabiosa | Greater Knapweed | 2013 |
| Centaurium erythraea | Common Centaury | 2005 |
| Cerastium fontanum | Common Mouse-ear | 2020 |
| Cerastium glomeratum | Sticky Mouse-ear | 2013 |
| Ceratochloa carinata | Californian Brome | 2020 |
| Chaerophyllum temulum | Rough Chervil | 2003 |
| Chamerion angustifolium | Rosebay Willowherb | 2015 |
| Chelidonium majus | Greater Celandine | 1997 |
| Chenopodium album agg. | Fat Hen | 2015 |
| Circaea lutetiana | Enchanter's-nightshade | 2015 |
| Cirsium arvense | Creeping Thistle | 2020 |
| Cirsium palustre | Marsh Thistle | 2013 |
| Cirsium vulgare | Spear thistle | 2015 |
| Claytonia peifoliata | Spring beauty |  |
| Clematis vitalba | Traveller's-joy | 2015 |
| Clinopodium vulgare | Wild basil (WF) | 2010 |
| Conium maculatum | Hemlock | 2013 |
| Convolvulus arvensis | Field Bindweed | 2020 |
| Conyza canadensis | Canadian Fleabane | 2013 |
| Conyza sumatrensis | Guernsey Fleabane | 2013 |
| Cornus sanguinea | Dogwood | 2013 |
| Coronopus didymus | Lesser Swinecress | 2005 |
| Corylus avellana | Hazel | 2020 |
| Crassula helmsii | New Zealand Pigmyweed | 2020 |
| Crataegus laevigata | Midland hawthorn | 2014 |
| Crataegus monogyna | Hawthorn | 2020 |
| Cratageus x media | C.monogyna x laevigata | 2015 |
| Crepis biennis | Rough hawkbit (WF) | 2011 |
| Crepis capillaris | Smooth Hawk's-beard | 2014 |
| Crepis vesicaria | Beaked Hawk's-beard | 2015 |
| Crocus tommasinianus | Early Crocus | 2003 |
| Cyclamen hederifolium | Sowbread | 2011 |
| Cymbalaria muralis | Ivy-leaved Toadflax | 2013 |
| Cynosurus cristatus | Crested Dog's-tail | 2013 |
| Cyperus longus | Galingale | 2007 |
| Cytisus scoparius | Broom | 1993 |
| Dactylis glomerata | Cock's-foot | 2020 |
| Dactylorhiza fuchsii | Common spotted orchid | 2007 |
| Daphne laureola | Spurge-laurel | 1993 |
| Daucus carota | Wild Carrot | 2005 |
| Digitalis purpurea | Foxglove | 2015 |
| Diplotaxis tenuifolia | Perennial Wall-rocket | 1993 |
| Dipsacus fullonum | Wild Teasel | 2015 |
| Dipsacus fullonum sens. Lat. | Wild Teasel | 2005 |
| Dryopteris filix-mas agg. | Male Fern | 2014 |
| Echinops bannaticus | Blue globe-thistle (introduced) | 2015 |
| Echinops sphaerocephalus | Globe-thistle (introduced) | 2000 |
| Elytrigia repens | Common Couch | 2014 |
| Epilobium ciliatum | American Willowherb | 1993 |
| Epilobium hirsutum | Great Willowherb | 2015 |
| Epilobium montanum | Broad-leaved Willowherb | 2013 |
| Epilobium parviflorum | Hoary Willowherb | 2005 |
| Epilobium roseum | Pale Willowherb | 2005 |
| Epilobium tetragonum | Square-stalked Willowherb | 1993 |
| Equisetum arvense | Field Horsetail | 2015 |
| Erigeron acer | Blue Fleabane | 1993 |
| Erodium cicutarium | Common stork's-bill | 2005 |
| Erophila verna | Whitlow grass | 2014 |
| Erysimum cheiranthoides | Treacle Mustard | 1993 |
| Eschscholzia californica | Californian Poppy | 2015 |
| Euonymus europaeus | Spindle (WF) | 2010 |
| Eupatorium cannabinum | Hemp-agrimony | 1993 |
| Euphorbia peplus | Petty Spurge | 2015 |
| Fagus slvatica ‘purpurea’ | Copper Beech | 2005 |
| Fagus sylvatica | Beech | 2014 |
| Fallopia baldschuanica | Russian Vine | 1993 |
| Fatsia japonica | Fatsia | 2015 |
| Festuca arundinacea | Tall fescue | 2005 |
| Festuca rubra | Red fescue | 2020 |
| Ficaria verna | Lesser Celendine | 2014 |
| Filipendula vulgaris | Dropwort (WF) | 2010 |
| Fraxinus angustifolia | Narrow-leaved ash (planted) | 2011 |
| Fraxinus excelsior | Ash | 2020 |
| Galanthus nivalis | Snowdrop | 2003 |
| Galega officinalis | Goat’s-rue | 2005 |
| Galeopsis tetrahit agg. | Common Hemp-nettle [agg.] | 1993 |
| Galinsoga parviflora | Gallant Soldier | 2015 |
| Galium aparine | Cleavers | 2015 |
| Galium mollugo | Hedge Bedstraw | 2013 |
| Galium verum | Lady's Bedstraw | 2020 |
| Geranium dissectum | Cut-leaved Crane’s-bill | 2020 |
| Geranium lucidum | Shining crane's-bill | 2015 |
| Geranium molle | Dove’s-foot Crane’s-bill | 2015 |
| Geranium pusillum | Small-flowered crane's-bill (WF) | 2010 |
| Geranium pyrenaicum | Hedgerow Cranesbill | 2015 |
| Geranium robertianum | Herb Robert | 2015 |
| Geum urbanum | Wood Avens | 2015 |
| Ginkgo biloba | Maidenhair tree (MHG) | 2009 |
| Glechoma hederacea | Ground Ivy | 2015 |
| Glyceria declinata | Small Sweet-Grass | 2018 |
| Glyceria fluitans | Floating Sweet-grass | 2013 |
| Glyceria maxima | Reed Sweet-grass | 2013 |
| Glyceria sp. | Sweet-grass | 2014 |
| Gnaphalium uliginosum | Marsh Cudweed | 2005 |
| Hedera helix | Ivy | 2020 |
| Helminthotheca echinoides | Bristly Oxtongue | 2015 |
| Heracleum sphondylium | Hogweed | 2015 |
| Herniaria glabra | Smooth rupturewort | 2011 |
| Hirschfeldia incana | Hoary Mustard | 2013 |
| Holcus lanatus | Yorkshire-fog | 2020 |
| Hordeum murinum | Wall Barley | 2014 |
| Hordeum secalinum | Meadow Barley | 2020 |
| Hyacinthoides hispanica | Spanish Bluebell | 2005 |
| Hyacinthoides non-scripta | Bluebell | 2005 |
| Hyacinthoides spp. | Garden/Spanish bluebell and hybrids | 2014 |
| Hyacinthoides x massartiana | Hybrid Bluebell (H. non-scripta x hispanica) | 2015 |
| Hypericum androsaemum | Tutsan | 2015 |
| Hypericum calycinum | Rose-of Sharon | 2015 |
| Hypericum maculatum | Imperforate St John's-wort | 2005 |
| Hypericum perforatum | Perforate St John's-wort | 2015 |
| Hypochaeris radicata | Cats-ear | 2015 |
| Ilex aquifolium | Holly | 2020 |
| Impatiens glandulifera | Himalayan balsam (CP) | 2005 |
| Inula conyzae | Ploughman's-spikenard | 2000 |
| Iris foetidissima | Stinking iris | 2001 |
| Iris pseudacorus | Yellow Iris | 2005 |
| Juglans regia | Walnut | 2021 |
| Juncus bufonius | Toad Rush | 2018 |
| Juncus effusus | Soft rush | 2013 |
| Juncus inflexus | Hard Rush | 2014 |
| Juncus tenuis | Slender Rush | 2013 |
| Kickxia spuria | Round-leaved Fluellen | 2015 |
| Knautia arvensis | Field Scabious | 2013 |
| Lactuca serriola | Prickly Lettuce | 2013 |
| Lactuca virosa | Great lettuce (WF) | 2011 |
| Lamiastrum galeobdolon subsp. argentatum | Garden Yellow-archangel | 2015 |
| Lamium album | White Dead-nettle | 2014 |
| Lamium amplexicaule | Hen-bit Dead-nettle | 1993 |
| Lamium purpureum | Red Dead-nettle | 2014 |
| Lappula squarrosa | Bur Forget-me-not | 1993 |
| Lapsana communis | Nipplewort | 2014 |
| Larex decidua | Larch | 2005 |
| Larix decidua | European larch | 2014 |
| Larix japonica | Japanese larch | 2009 |
| Larix kaempferi | Japanese Larch | 1982 |
| Lathyrus latifolius | Broad-leaved everlasting-pea (WF) | 2010 |
| Lathyrus nissolia | Grass Vetchling | 2013 |
| Lathyrus pratensis | Meadow vetchling | 2020 |
| Laurus nobilis | Bay | 2014 |
| Lemna gibba | Fat Duckweed | 1993 |
| Lemna minor | Common Duckweed | 2018 |
| Lemna minuta | Least duckweed | 2005 |
| Lemna trisulca | Ivy-leaved duckweed | 2014 |
| Leontodon autumnalis | Autumnal Hawkbit | 1993 |
| Leontodon hispidus | Rough hawkbit | 2013 |
| Leontodon saxatilis | Lesser Hawkbit | 2013 |
| Lepidium draba | Hoary Cress | 1993 |
| Leucanthemum vulgare | Oxeye daisy | 2020 |
| Ligustrum vulgare | Wild Privet | 2005 |
| Linaria purpurea | Purple Toadflax | 2015 |
| Linaria vulgaris | Common Toadflax | 2013 |
| Lolium perenne | Perennial Rye-grass | 2020 |
| Lonicera periclymenum | Honeysuckle | 2013 |
| Lotus corniculatus | Common Bird's-foot-trefoil | 2020 |
| Lotus pedunculatus | Large Bird's-foot-trefoil | 1993 |
| Lunaria annua | Honesty | 1993 |
| Lupinus arboreus | Tree Lupin | 1993 |
| Luzula campestris | Field Woodrush | 2014 |
| Lycopus europaeus | Gypsywort | 2005 |
| Lysimachia nummularia | Creeping Jenny | 2007 |
| Lysimachia vulgaris | Yellow Loosestrife | 2005 |
| Lythrum salicaria | Purple-loosestrife | 2013 |
| Malus domestica | Apple | 1993 |
| Malus sylvestris | Crab Apple | 2013 |
| Malva sylvestris | Common Mallow | 2014 |
| Matricaria discoidea | Pineappleweed | 2013 |
| Matricaria recutita | Scented Mayweed | 1997 |
| Medicago arabica | Spotted Medick | 1993 |
| Medicago lupulina | Black medick | 2015 |
| Medicago sativa | Lucerne | 2005 |
| Medicago sativa ssp. Sativa | Lucerne | 2005 |
| Melica uniflora | Wood Melick | 2015 |
| Melilotus albus | White Melilot | 2000 |
| Melilotus officinalis | Ribbed Melilot | 1993 |
| Mentha aquatica | Water mint | 2013 |
| Mentha spicata | Spear Mint | 1993 |
| Menyanthes trifoliata | Bogbean | 2007 |
| Mercurialis perennis | Dog's Mercury | 2014 |
| Milium effusum | Wood Millet | 2013 |
| Mycelis muralis | Wall Lettuce | 2013 |
| Myosotis arvensis | Field Forget-me-not | 2013 |
| Myosotis scorpioides | Water Forget-me-not | 1993 |
| Myriophyllum aquaticum | Parrot's-feather | 2011 |
| Narcissus agg. | a garden daffodil | 2005 |
| Narcissus pseudonarcissus | Dafodill | 2013 |
| Nigella damascena | Love-in-a-miast | 2015 |
| Nymphaea alba | White Water-lily | 2005 |
| Nymphoides peltata | Fringed Water-lily | 1993 |
| Odontites vernus | Red Bartsia | 2020 |
| Oenothera biennis | Common Evening-primrose | 1993 |
| Ophrys apifera | Bee orchid (WF) | 2010 |
| Origanum vulgare | Marjoram (WF) | 2013 |
| Ornithogalum nutans | Drooping Star-of- Bethlehem (MHG) | 2010 |
| Ornithogalum umbellatum | Star-of-Bethlehem | 2006 |
| Orobanche elatior | Knapweed Broomrape | 1993 |
| Orobanche minor | Common Broomrape | 2013 |
| Oxalis acetosella | Wood-sorrel | 1993 |
| Oxalis debilis | Large-flowered Pink-sorrel | 1993 |
| Papaver dubium ssp. dubium | Long-headed Poppy | 1993 |
| Papaver hybridum | Rough poppy (WF) | 2010 |
| Papaver rhoeas | Common Poppy | 2020 |
| Parietaria judaica | Pellitory-of-the-Wall | 1993 |
| Pentaglottis sempervirens | Green Alkanet | 2013 |
| Persicaria maculosa | Redshank | 2005 |
| Petasites fragrans | Winter Heliotrope | 1993 |
| Phleum bertolonii | Smaller Cat's-tail | 2020 |
| Phleum pratense | Timothy | 2013 |
| Phragmites australis | Common Reed | 2005 |
| Picris echioides | Brisly oxtongue | 2013 |
| Picris hieracioides | Hawkweed oxtongue | 2013 |
| Pilosella officinarum | Mouse-ear-hawkweed | 2013 |
| Pimpinella saxifraga | Burnet saxifrage | 2020 |
| Pinus contorta | Lodgepole Pine | 1982 |
| Pinus pinaster | Maritime Pine | 1982 |
| Pinus sylvestris | Scots Pine | 2005 |
| Plantago lanceolata | Ribwort plantain | 2020 |
| Plantago major | Greater Plantain | 2020 |
| Plantago media | Hoary plantain (WF) | 2010 |
| Platanus x hispanica | London Plane | 2005 |
| Poa annua | Annual meadow grass | 2014 |
| Poa nemoralis | Wood Meadow-grass | 2016 |
| Poa pratensis | Smooth stalked meadow grass | 2013 |
| Poa trivialis | Rough stalked meadowgrass | 2013 |
| Polygonatum multiflorum x odoratum | Garden Solomon's-seal | 1993 |
| Polygonum aviculare | Knotgrass | 2013 |
| Polypogon viridis | Water bent (introduced) | 2011 |
| Populis tremula | Aspen (WF) | 2010 |
| Populus alba | White Poplar | 2005 |
| Populus canadensis | Hybrid black poplar | 2005 |
| Populus nigra italica | Lombardy poplar | 1999 |
| Potentilla anglica | Trailing Tormentil | 2013 |
| Potentilla anserina | Silverweed | 2013 |
| Potentilla erecta | Tormentil | 2013 |
| Potentilla reptans | Creeping Cinquefoil | 2020 |
| Primula veris | Cowslip | 2013 |
| Prunella vulgaris | Selfheal | 2005 |
| Prunus avium | Wild Cherry | 2015 |
| Prunus cerastifera | Cherry plum | 2005 |
| Prunus domestica | Wild Plum | 1993 |
| Prunus laurocerasus | Cherry Laurel | 2020 |
| Prunus serotina | Rum cherry (WF) | 2010 |
| Prunus sp. | a planted cherry | 2005 |
| Prunus spinosa | Blackthorn | 2020 |
| Pseudotsuga menziesii | Douglas Fir | 2005 |
| Pulicaria dysenterica | Common Fleabane | 2013 |
| Pyrus communis sens. str. | Pear | 1993 |
| Quercus cerris | Turkey Oak | 2020 |
| Quercus ilex | Evergreen/Holm oak | 2015 |
| Quercus petraea | Sessile Oak | 1982 |
| Quercus robur | Pedunculate Oak | 2020 |
| Quercus rubra | Red Oak | 2013 |
| Ranunculus acris | Meadow Buttercup | 2020 |
| Ranunculus auricomus | Goldilocks Buttercup | 1993 |
| Ranunculus baudotii | Brackish water crowfoot | 2018 |
| Ranunculus bulbosus | Bulbous buttercup | 2013 |
| Ranunculus ficaria | Lesser Celandine | 2005 |
| Ranunculus lingua (CR) | Greater Spearwort | 2005 |
| Ranunculus repens | Creeping Buttercup | 2012 |
| Ranunculusp eltatus | Round-leaved water crow-foot | 2007 |
| Raphanus raphanistrum | Wild Radish | 1993 |
| Resda luteola | Wild Mignonette | 2013 |
| Rhamnus cathartica | Buckthorn | 1993 |
| Rhinanthus angustifolius | Greater yellow-rattle (WF) | 2014 |
| Rhinanthus minor | Yellow rattle (WF) | 2013 |
| Ribes sanguineum | Flowering currant | 2014 |
| Ribes uva-crispa | Gooseberry | 2000 |
| Robinia pseudoacacia | False-acacia | 2013 |
| Rosa arvensis | Field Rose | 2005 |
| Rosa canina | Dog-rose | 2013 |
| Rosa rubiginosa | Sweet-briar | 2013 |
| Rosa sp. | a rose (unidentified) | 2005 |
| Rubus caesius | Dewberry | 2014 |
| Rubus cockburnianus | White-stemmed bramble (planted) | 2011 |
| Rubus fruticosus agg. | Bramble | 2020 |
| Rubus idaeus | Raspberry | 2020 |
| Rumex acetosa | Common Sorrel | 2020 |
| Rumex acetosella | Sheep’s Sorrel [agg.] | 2005 |
| Rumex conglomeratus | Clustered Dock | 2013 |
| Rumex crispus | Curled Dock | 2014 |
| Rumex hydrolapathum | Water Dock | 2005 |
| Rumex obtusifolius | Broad leaved dock | 2014 |
| Rumex pulcher (CR) | Fiddle Dock | 2005 |
| Rumex sanguineus | Wood Dock | 2014 |
| Runiex pulcher | Fiddle dock | 2005 |
| Sagina procumbens | Procumbent Pearlwort | 1993 |
| Sagittaria latifolia | Duck-potato | 2011 |
| Sagittaria sagittifolia | Arrowhead | 2005 |
| Salix babylonica | Weeping Willow | 2005 |
| Salix caprea | Goat Willow | 2013 |
| Salix cinerea | Grey Willow | 2013 |
| Salix cinerea ssp. oleifolia | a willow | 2016 |
| Salix fragilis | Crack Willow | 2015 |
| Salix sp. | a sallow | 1993 |
| Salix viminalis | Osier | 1993 |
| Sambucus nigra | Elder | 2020 |
| Schedonorus arundinaceus | Tall fescue | 2020 |
| Schedonorus giganteus | Giant Fescue | 2014 |
| Schedonorus pratensis | Meadow Fescue | 2013 |
| Scirpus sylvaticus | Wood Club-rush | 2005 |
| Scorzoneroides autumnalis | Autumn hawkbit | 2013 |
| Scrophularia nodosa | Common Figwort | 2013 |
| Sedum rupestre | Reflexed stonecrop (introduced) (WF) | 2011 |
| Senecio erucifolius | Hoary Ragwort | 2020 |
| Senecio jacobaea | Common Ragwort | 2020 |
| Senecio squalidus | Oxford ragwort | 2013 |
| Senecio vulgaris | Groundsel | 2014 |
| Sequoia sempervirens | Coastal Redwood | 1982 |
| Silaum silaus (CR) | Pepper-saxifrage | 2005 |
| Silene dioica | Red Campion | 2013 |
| Silene latifolia | White campion | 2013 |
| Silene vulgaris | Bladder Campion | 1993 |
| Sinapis arvensis | Charlock | 2013 |
| Sisymbrium officinale | Hedge Mustard | 2014 |
| Solanum dulcamara | Bittersweet | 2014 |
| Solidago canadensis | Canadian Goldenrod | 2013 |
| Solidago gigantea | Early goldenrod (introduced) (WF) | 2011 |
| Sonchus arvensis | Perennial Sow-thistle | 1993 |
| Sonchus asper | Prickly sow thistle | 2014 |
| Sonchus oleraceus | Smooth Sow-thistle | 2014 |
| Sorbus aria | Whitebeam | 2014 |
| Sorbus aucuparia | Rowan | 2010 |
| Sorbus torminalis | Wild Service Tree | 2013 |
| Sparganiun erectum | Branched bur-reed | 2013 |
| Spergula arvensis | Corn spurrey (WF) | 2010 |
| Spergularia rubra | Sand spurrey | 2011 |
| Stachys sylvatica | Hedge Woundwort | 2015 |
| Stellaria graminea | Lesser Stitchwort | 2020 |
| Stellaria holostea | Greater Stitchwort | 2013 |
| Stellaria media | Common Chickweed | 2014 |
| Stellaria pallida | Lesser chickweed |  |
| Symphoricarpos albus | Snowberry | 2013 |
| Symphytum officinale | Common Comfrey | 2013 |
| Symphytum. 'Hidcote Blue' | Hidcote comfrey | 2015 |
| Tamus communis | Black bryony | 2013 |
| Taraxacum officinale agg. | Dandelion | 2005 |
| Taraxacum spp | Dandelion | 2020 |
| Taxus baccata | Yew | 2014 |
| Thuja plicata | Western Red-cedar | 1982 |
| Tilia cordata (CR) | Small-leaved Lime | 1993 |
| Tilia cordata x platyphyllos | Lime | 2005 |
| Tilia cordata x platyphyllos (T. x vulgaris) | Lime | 1993 |
| Tilia platyphyllos | Large-leaved Lime | 2013 |
| Tilia sp. | a lime | 1993 |
| Tilia. X europaea | Lime | 2014 |
| Torilis japonica | Upight hedge parsley | 2015 |
| Tragopogon pratensis | Goat's beard | 2013 |
| Tragopogon pratensis minor | Goat's-beard (native) | 2015 |
| Tragopogon pratensis pratensis | Goat's-beard (introduced) | 2011 |
| Trifolium campestre | Hop Trefoil | 2013 |
| Trifolium dubium | Lesser Trefoil | 1993 |
| Trifolium pratense | Red clover | 2020 |
| Trifolium repens | White Clover | 2014 |
| Trifoliuni arvense | Haresfoot clover |  |
| Tripleurospermum inodorum | Scentless mayweed | 2013 |
| Tripleurospermum maritimum agg. | Scentless Mayweed | 2005 |
| Trisetum flavescens | Yellow Oatgrass | 2013 |
| Triticum aestivum | Bread Wheat | 2015 |
| Tsuga heterophylla | Western Hemlock | 1982 |
| Tussilago farfara | Colt's-foot | 1993 |
| Typha angustifolia | Lesser reedmace | 2007 |
| Typha latifolia | Reedmace | 2011 |
| Ulmus glabra | Wych Elm | 2005 |
| Ulmus procera | English Elm | 2020 |
| Urtica dioica | Common Nettle | 2020 |
| Verbascum thapsus | Great Mullein | 2015 |
| Verbena bonariensis | Argentinian Vervain | 2015 |
| Veronica arvensis | Wall Speedwell | 1993 |
| Veronica beccabunga | Brooklime | 2014 |
| Veronica chamaedrys | Germander Speedwell | 2020 |
| Veronica filiformis | Slender Speedwell | 1993 |
| Veronica hederifolia | Ivy-leaved Speedwell [agg.] | 1993 |
| Veronica montana | Wood speedwell | 2001 |
| Veronica persica | Common Field-speedwell | 2015 |
| Viburnum lantana | Wayfaring-tree | 2013 |
| Viburnum opulus | Guelder Rose | 2005 |
| Vicia cracca | Tufted Vetch | 2013 |
| Vicia hirsuta | Hairy Tare | 2013 |
| Vicia sativa | Common Vetch | 2020 |
| Vicia sativa subsp. segetalis | Common Vetch | 2014 |
| Vicia sepium | Bush Vetch | 2013 |
| Vicia tetrasperma | Smooth tare (WF) | 2010 |
| Vinca minor | Lesser Periwinkle | 2012 |
| Viola arvensis | Field Pansy | 2005 |
| Viola odorata | Sweet Violet | 1993 |
| Viola reichenbachiana | Early wood violet | 2000 |
| Viola riviniana | Common Dog-violet | 1993 |
| Viola sp. | a violet | 2005 |
| Viscum album | Mistletoe | 2013 |
| Vulpia bromoides | Squirrel-tail Fescue | 1993 |

Lichens

| Scientific name | Date last recorded |
| --- | --- |
| Agonimia tristicula | 1995 |
| Bacidia sabuletorum | 1995 |
| Buellia punctata | 1993 |
| Caloplaca holocarpa | 1995 |
| Caloplaca citrina | 1993 |
| Caloplaca flavescens | 1995 |
| Caloplaca flavovirescens | 1995 |
| Caloplaca teicholyta | 1995 |
| Candelariella reflexa | 1993 |
| Candellariella aurella | 1995 |
| Candellariella medians | 1995 |
| Candellariella vitellina | 1995 |
| Catillaria chalybeia | 1995 |
| Cladonia chlorophaea | 1993 |
| Cladonia coniocraea | 1993 |
| Cladonia fimbriata | 1993 |
| Cladonia pocillim | 1995 |
| Cladonia pyxidata | 1993 |
| Cladonia squamosa | 1993 |
| Cliostomum griffithii | 1995 |
| Cyphelium notarisii | 1995 |
| Diploicia canescens | 1993 |
| Diploschistes muscorum | 1993 |
| Evernia prunastri | 1993 |
| Foraminella ambigua | 1993 |
| Hyperphyscia adglutinata | 1993 |
| Hypocenomyce scalaris | 1995 |
| Hypogymnia physodes | 1993 |
| Lecania erysibe | 1995 |
| Lecanora albescens | 1993 |
| Lecanora campestris | 1995 |
| Lecanora chlarotera | 1993 |
| Lecanora conizaeoides | 1993 |
| Lecanora dispersa | 1993 |
| Lecanora expallens | 1993 |
| Lecanora muralis | 1993 |
| Lecanora polytropa | 1995 |
| Lecanora saligna | 1995 |
| Lecanora symmicta | 1995 |
| Lecidella elaeochroma | 1995 |
| Lecidella scabra | 1995 |
| Lecidella stigmatea | 1995 |
| Lepraria incana | 1993 |
| Lepraria lesdainii | 1995 |
| Leptogium teretiusculum | 1995 |
| Micarea denigrata prasina | 1995 |
| Micarea prasina | 1993 |
| Mycoblastus sterilis | 1995 |
| Parmelia caperata | 1993 |
| Parmelia perlata | 1995 |
| Parmelia revolute | 1993 |
| Parmelia subaurifera | 1993 |
| Parmelia subrudecta | 1995 |
| Parmelia sulcata | 1993 |
| Parmeliopsis ambigua | 1995 |
| Phaeophyscia orbicularis | 1995 |
| Physcia adscendens | 1993 |
| Physcia aipolia | 1995 |
| Physcia caesia | 1995 |
| Physcia dubia | 1995 |
| Physcia tenella | 1993 |
| Physconia grisea | 1993 |
| Psilolechia lucida | 1993 |
| Ramalina farinacea | 1993 |
| Rinodina gennarii | 1995 |
| Rinodina sophodes | 1993 |
| Sarcogyne regularis | 1995 |
| Scoliciosporum chlorococcum | 1995 |
| Scoliciosporum umbninum | 1995 |
| Toninia aromatic | 1995 |
| Trapelia coarctata | 1995 |
| Trapelia involuta | 1995 |
| Trapeliopsis flexuosa | 1995 |
| Usnea subfloridana | 1995 |
| Verrucaria glaucina | 1995 |
| Verrucaria hochstetteri | 1995 |
| Verrucaria macrostoma | 1995 |
| Verrucaria nigrescens | 1993 |
| Verrucaria viridula | 1995 |
| Xanthoria calcicola | 1995 |
| Xanthoria candelaria | 1993 |
| Xanthoria elegans | 1993 |
| Xanthoria parietina | 1993 |
| Xanthoria polycarpa | 1993 |

Bryophytes

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Amblystegium riparium | a moss | 1993 |
| Amblystegium serpens | Creeping feather-moss | 2013 |
| Atrichum undulatum | a hair-moss | 1993 |
| Barbula convoluta var. commutata | a moss | 1993 |
| Barbula convoluta var. convoluta | a moss | 1993 |
| Barbula cylindrical | a moss | 1993 |
| Barbula fallax | a moss | 1993 |
| Barbula hornschuchiana | a moss | 1993 |
| Barbula revolute | a moss | 1993 |
| Barbula tophacea | a moss | 1993 |
| Barbula trifaria | a moss | -1980 |
| Barbula unguiculata | a moss | 1993 |
| Barbula vinealis | a moss | 1993 |
| Brachythecium albicans | a moss | 1993 |
| Brachythecium rutabulum | a moss | 1993 |
| Brachythecium velutinum | a moss | -1980 |
| Bryum argenteum | a moss | 1993 |
| Bryum bicolor sens. lat. | a moss | 1993 |
| Bryum caespiticium | a moss | -1980 |
| Bryum capillare | a moss | 1993 |
| Bryum flaccidum | a moss | 1993 |
| Bryum microerythrocarpum | a moss | -1980 |
| Bryum rubens | a moss | 1993 |
| Bryum ruderale | a moss | -1980 |
| Calliergon cuspidatum | a moss | 1993 |
| Campylopus introflexus | a moss | 1993 |
| Cephaloziella divaricata | a liverwort | 1993 |
| Ceratodon purpureus | a moss | 1993 |
| Colojeunea minutissima | Minute pouncewort | 2013 |
| Cryphaea heteromalla | Lateral cryphaea | 2013 |
| Dicranella heteromalla | a moss | 1993 |
| Dicranoweisia cirrata | a moss | 1993 |
| Didymodon nicholsonii | Nicholson 's beard-moss | 2013 |
| Eurhynchium praelongum | a moss | 1993 |
| Eurhynchium pumilum | a moss | 1993 |
| Eurhynchium swartzii | a moss | -1980 |
| Fissidens bryoides | a moss | 1993 |
| Fissidens incurvus | a moss | 1993 |
| Fissidens taxifolius | a moss | 1993 |
| Fissidens viridulus | a moss | -1980 |
| Frullania dilatata | Dilated scalewort | 2013 |
| Funaria hygrometrica | a moss | 1993 |
| Grimmia pulvinata | a moss | 1993 |
| Gyroweisia tenuis | a moss | 1993 |
| Hennediella macrophylla | a moss | 1993 |
| Homalothecium sericeum | a moss | 1993 |
| Hypnum cupressiforme var. cupressiforme | a moss | 1993 |
| Hypnum jutlandicum | a moss | 1993 |
| Hypnum resupinatum | Supine Plait-moss | 2013 |
| Isopterygium elegans | a moss | -1980 |
| Leptodictyium riparium | Kneiff 's feather- moss | 2013 |
| Lophocolea bidentata | a liverwort | -1980 |
| Lophocolea heterophylla | a liverwort | 1993 |
| Lunularia cruciata | a liverwort | 1993 |
| Metzgeria furcata | Forked veilwort | 2013 |
| Mnium hornum | a moss | 1993 |
| Orthodontium lineare | a moss | -1980 |
| Orthotrichum affine | a moss | 1993 |
| Orthotrichum anomalum | a moss | 1993 |
| Orthotrichum diaphanum | a moss | 1993 |
| Phascum cuspidatum | a moss | 1993 |
| Plagiomnium affine | a moss | -1980 |
| Plagiomnium undulatum | a moss | -1980 |
| Plagiothecium undulatum | a moss | 1993 |
| Pohlia carnea | a moss | 1993 |
| Pohlia nutans | a moss | -1980 |
| Polytrichum formosum | a hair-moss | -1980 |
| Polytrichum juniperinum | a hair-moss | 1993 |
| Porella platyphylla | a liverwort | 1993 |
| Pseudoscleropodium purum | a moss | 1993 |
| Radula complanata | a liverwort | 1993 |
| Rhizomnium punctatum | a moss | 1993 |
| Rhychostegiella pumila | Dwarf feather-moss | 2013 |
| Rhynchostegiella tenella | Tender feather-moss | 2013 |
| Rhynchostegium confertum | a moss | 1993 |
| Rhynchostegium murale | a moss | 1993 |
| Rhytidiadelphus squarrosus | a moss | 1993 |
| Riccia fluitans | Floating crystalwort | 2013 |
| Schistidium apocarpum sens. lat. | a moss | 1993 |
| Syntrichia latifolia | Water screw-moss | 2013 |
| Syntrichia papillosa | Marble screw-moss | 2013 |
| Thamnobryum alopecurum | Foxtail feather-moss | 2013 |
| Tortula intermedia | a moss | -1980 |
| Tortula marginata | Bordered screw- moss | 2013 |
| Tortula muralis | a moss | 1993 |
| Tortula ruralis ssp. ruralis | a moss | 1993 |
| Ulota bruchii | Bruch's pincushion | 2013 |
| Zygodon viridissimus | Green yoke-moss | 2013 |

Fungi

| Scientfic name | Common name | Date last recorded |
| --- | --- | --- |
| Acrocordia salweyi | a fungus | 1993 |
| Agaricus arvensis | Horse Mushroom | 1993 |
| Agaricus campestris | Field Mushroom | 1993 |
| Agaricus cf. silvicola | Wood mushroom | 1999 |
| Alternaria tenuissima | fungi imperfecti | 1993 |
| Ampulloclitocybe clavipes | Club foot | 2001 |
| Arcyria incarnate | a slime mould | 1993 |
| Armillaria mellea | Honey Fungus | 1993 |
| Asteromella arbuticola | Ascomycete | 2013 |
| Aulographum hederae | Ascomycete | 2013 |
| Auricularia mesenterica | Tripe Fungus | 1993 |
| Bisporella citrina | an ascomycete fungus | 1993 |
| Bjerkandera adusta | a basidiomycete fungus | 1993 |
| Bolbitius vitellinus | an agaric | 1993 |
| Boletus cisalpinus (=Xerocomus chrysenteron) | Red-cracked bolete | 2010 |
| Bulgaria inquinans | an ascomycete fungus | 1993 |
| Caducirostrum foiicola | Ascomycete | 2013 |
| Calocera cornea | a basidiomycete fungus | 1993 |
| Calocybe (=Tricholoma) gambosa | St George's mushroom | 2014 |
| Calvatia gigantea | Giant puffball | 1996 |
| Chaetomium spp | Ascomycete | 2013 |
| Chondrostereum purpureum | a basidiomycete fungus | 1993 |
| Claviceps purpurea | Ergot | 1993 |
| Clavulina coralloides | Crested coral | 2008 |
| Clitocybe dealbata | a basidiomycete fungus | 1993 |
| Clitocybe nebularis | Cloud agaric | 2013 |
| Collybia (=Rhodocollybia) butyracea | Buttercap | 2013 |
| Collybia confluens | Clustered Tough-shank | 1993 |
| Collybia erythropus | a basidiomycete fungus | 1993 |
| Collybia fusipes | Spindlechank | 2002 |
| Collybia peronata | Wood Woolly-foot | 1993 |
| Coprinus atramentarius | Common Ink-cap | 1993 |
| Coprinus lagopus | Hare's-foot inkcap | 2001 |
| Coprinus micaceus | Glistening Ink-cap | 1993 |
| Coprinus plicatilis | an agaric | 1993 |
| Crepidotus mollis | Peeling oysterling (WF) | 2013 |
| Crepidotus variabilis | an agaric | 1993 |
| Cryptostroma corticale | Ascomycete - sooty bark disease of maple | 2013 |
| Cumminsiella mirabilissima | a rust | 1993 |
| Dacrymyces stillatus | a basidiomycete fungus | 1993 |
| Daedaleopsis confragosa | a basidiomycete fungus | 1993 |
| Daldinia concentrica | Cramp-ball | 1993 |
| Diatrypella favacea | Ascomycete | 2013 |
| Diatrypella sp. | Ascomycete | 2013 |
| Dictydiaethalium plumbeum | a slime mould | 1993 |
| Diplodia magnolidae | Ascomycete | 2013 |
| Entoloma lividoalbum | Pinkgill (WF) | 2013 |
| Entyloma ficariae | Celandine smut | 2013 |
| Erysiphe depressa | a conidial powdery mildew | 1993 |
| Erysiphe heraclei | a conidial powdery mildew | 1993 |
| Erysiphe polygoni | a conidial powdery mildew | 1993 |
| Eutypa maura | Ascomycete | 2013 |
| Exidia thuretiana | a basidiomycete fungus | 1993 |
| Exosporium tiliae | Ascomycete | 2013 |
| Fistuliina hepatica | Beefsteak bracket | 2013 |
| Flammulina velutipes | Velvet Shank | 1993 |
| Handkea (=Lycoperdon) exculpiformis | Pestle puffball (WF) | 2010 |
| Hebeloma crustuliniforme | Poison Pie | 1993 |
| Hirneola auricula-judae | Jew's Ear | 1993 |
| Hygrocybe psittacina | Parrot waxcap (WF) | 2013 |
| Hygrocybe virginea | Snowy waxcap (WF) | 2013 |
| Hygrophoropsis aurantiaca | False chanterelle | 2013 |
| Hypholoma fasciculare | Sulphur Tuft | 1993 |
| Hypoxylon rubiginosum | an ascomycete fungus | 1993 |
| Inocybe geophylla | an agaric | 1993 |
| Inonotus dryadeus | Oak bracket | 2013 |
| Kretzschmaria deusta | Ascomycete | 2013 |
| Laccaria amethystina | Amethyst deceiver (WF) | 2013 |
| Laccaria laccata | Deceiver | 1993 |
| Laccaria proxima | Surfy deceiver (WF) | 2013 |
| Lacrymaria lacrymabunda | Weeping Widow | 1993 |
| Lactarius deliciosus | Saffron milkcap | 2005 |
| Lactarius pyrogalus | Fiery milkcap (WF) | 2013 |
| Laetiporus sulphereus | Chicken-of-the-woods | 1999 |
| Lepiota cristata | Stinking Parasol | 1993 |
| Lepista inverse | Tawny Funnel Cap | 1993 |
| Lepista nuda | Wood Blewit | 1993 |
| Lycogala terrestre | Slime mould | 2012 |
| Lycoperdon perlatum | Common puffball (WF) | 2004 |
| Macrolepiota rhacodes | Shaggy Parasol | 1993 |
| Marasmius alliaceus | Garlic parachute | 2001 |
| Marasmius oreades | Fairy Ring Champignon | 1993 |
| Melampsora capraearum | a rust | 1993 |
| Melanoleuca sp. | Cavalier | 1999 |
| Meripilus giganteus | Giant Polypore | 1993 |
| Meruliopsis corium | a basidiomycete fungus | 1993 |
| Microsphaera alphitoides | a conidial powdery mildew | 1993 |
| Mycena arcangeliana | Angel's bonnet (WF) | 2013 |
| Mycena glaericulata | Common bonnet | 2002 |
| Mycena galopus | a basidiomycete fungus | 1993 |
| Mycena maculata | Bonnet (WF) | 2013 |
| Mycena mairei | a basidiomycete fungus | 1993 |
| Mycena olivaceomarginata | a basidiomycete fungus | 1993 |
| Mycena vitilis | Snapping bonnet (WF) | 2013 |
| Myxarium nucleatum | a basidiomycete fungus | 1993 |
| Nectria cinnabarina | Coral-spot Fungus | 1993 |
| Orbilia leucostigma | an ascomycete fungus | 1993 |
| Otidea alutacea | Tan ear (WF) | 2013 |
| Paxillus involutus | Brown rollrim | 2011 |
| Phanerochaete jose-ferreirae | Basidiomycete | 2013 |
| Phellinus pomaceus | Basidiomycete | 2013 |
| Phragmidium violaceum | a rust | 2013 |
| Physarum nutans | a slime mould | 1993 |
| Piptoporus betulinus | Birch Polypore | 1993 |
| Platychora ulmi | a fungus | 1993 |
| Pleurotus dryinus | Veiled oyster (WF) | 2013 |
| Polyporus durus (badius) | Bay polypore | 1999 |
| Polyporus squamosus | Dryad's Saddle | 1993 |
| Pseudotrametes gibbosa | a basidiomycete fungus | 1993 |
| Puccinia caricina var. ribesii-pendulae | a rust | 1993 |
| Puccinia liliacearum | a rust | 2013 |
| Puccinia malvacearum | a rust | 1993 |
| Puccinia menthae | a rust | 1993 |
| Puccinia punctiformis | a rust | 1993 |
| Rhodotus palmatus | Wrinkled peach (WF) | 2013 |
| Rhytisma acerinum | Tar-spot Fungus | 1993 |
| Septoria ornithogali | Ascomycete | 2013 |
| Sirococcus sp. | Ascomycete | 2013 |
| Sphaceloma mattiroloanum | Ascomycete | 2013 |
| Stereum gausapatum | Bleeding oak crust (WF) | 2008 (2013) |
| Stereum hirsutum | a basidiomycete fungus | 1993 |
| Stropharia aeruginosa | Verdigris Agaric | 1993 |
| Suillus grevillei | Larch bolete | 2010 |
| Suillus luteus | Slippery Jack | 1993 |
| Taphrina pruni | Pocket plum | 2014 |
| Trametes gibbosa | Lumpy bracket | 2013 |
| Trametes versicolor | a basidiomycete fungus | 1993 |
| Trichia decipiens | a slime mould | 1993 |
| Trichia varia | a slime mould | 1993 |
| Tricholoma argyraceum | a basidiomycete fungus | 1993 |
| Tricholoma scalpturatum | Yellow knight (WF) | 2013 |
| Trochila ilicina | an ascomycete fungus | 1993 |
| Tubaria autochthona | an agaric | 1993 |
| Uromyces ficariae | Celandine rust | 2013 |
| Ustilago avenae | Loose smut | 2002 |
| Ustilago violacea | a rust | 1993 |
| Volvariella gloiocephala | Stubble rosegill (WF) | 2013 |
| Xerula radicata | Rooting shank (WF) | 2013 |
| Xylaria hypoxylon | Candle-snuff Fungus | 1993 |
| Xylaria polymorpha | Dead Man's Fingers | 1993 |

Arachnid (Spiders, Harvestmen and Pseudoscorpians)

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Achaearanea lunata | a comb-footed spider | 1993 |
| Agelenatea redii | an orb-weaver spider | 1993 |
| Amaurobius fenestralis | a lace-webbed spider | 1993 |
| Anelosimus sp., juvenile A | Comb-footed spiders | 2014 |
| Anelosimus vittatus | Comb-footed spiders | 2013 |
| Anyphaena accentuata | a buzzing spider | 1993 |
| Araneus diadematus | Garden Orb-web Spider | 1993 |
| Araneus quadratus | an orb-weaver spider | 1993 |
| Araniella opistographa | an orb-weaver spider | 1993 |
| Araniella sp., juvenile B | Cucumber spider | 2013 |
| Atea triguttata | an orb-weaver spider | 1993 |
| Bathyphantes parvulus | a money spider | 1993 |
| Chthonius (Chthonius) ischnocheles | a false scorpion | 1993 |
| Clubiona brevipes | a foliage spider | 1993 |
| Clubiona comta | Foliage spiders | 2013 |
| Clubiona reclusa | a foliage spider | 1993 |
| Cyclosa conica | Orb-web spiders | 2013 |
| Diaea dorsata | Crab spiders | 2013 |
| Dicranopalpus ramosus | a harvestman | 1993 |
| Dictyna arundinacea | a mesh webbed spider | 1993 |
| Dictyna uncinata | a mesh webbed spider | 1993 |
| Enoplognatha latimana | a comb-footed spider | 1993 |
| Enoplognatha ovata | a comb-footed spider | 1993 |
| Entelacara acuminata | Money spiders | 2013 |
| Heliophanus cupreus | a jumping spider | 2004 |
| Heliophanus flavipes | a jumping spider | 2004 |
| Lacinius ephippiatus | a harvestman | 1993 |
| Leiobunum rotundum | a harvestman | 1993 |
| Lepthyphantes sp., juvenile C | Money spiders | 2014 |
| Linyphia hortensis | a money spider | 1993 |
| Mangora acalypha | an orb-weaver spider | 1993 |
| Metellina mengei | an orb-weaver spider | 1993 |
| Micaria pulicaria | a ground spider | 1993 |
| Misumena vatia | a crab spider | 1993 |
| Neriene peltata | Money spiders | 2013 |
| Oligolophus tridens | a harvestman | 1993 |
| Opilio saxatilis | a harvestman | 1993 |
| Paidiscura pallens | Comb-footed spiders | 2013 |
| Pardosa amentata | a wolf spider | 1993 |
| Paroligolophus agrestis | a harvestman | 1993 |
| Phalangium opilio | a harvestman | 1993 |
| Philodromus albidus | Running crab spiders | 2014 |
| Philodromus aureolus | a running crab spider | 2004 |
| Philodromus cespitum | a running crab spider | 1993 |
| Philodromus collinus | a running crab spider | 1993 |
| Philodromus dispar | a running crab spider | 1993 |
| Philodromus praedatus | a running crab spider | 1993 |
| Pholcus phalangioides | Daddy-long-legs spider | 2014 |
| Pisaura mirabilis | Tent Spider | 1993 |
| Rilaena triangularis | a harvestman | 1993 |
| Salticus scenicus | Zebra Spider | 1993 |
| Sitticus pubescens | a jumping spider | 1993 |
| Stemonyphantes lineatus | a money spider | 1993 |
| Tetragnatha montana | a long-jawed spider | 1993 |
| Theridion bimaculatum | a comb-footed spider | 1993 |
| Theridion mystaceum | Comb-footed spiders | 2013 |
| Theridion mystaceum | a comb-footed spider | 1993 |
| Theridion pallens | a comb-footed spider | 1993 |
| Theridion sisyphium | a comb-footed spider | 1993 |
| Theridion tinctum | a comb-footed spider | 1993 |
| Theridion varians | a comb-footed spider | 1993 |
| Tibellus oblongus | a running crab spider | 1993 |
| Trochosa terricola | Wolf spiders | 2013 |
| Walckenaeria unicornis | a money spider | 1993 |
| Xysticus cristatus | a crab spider | 2004 |
| Xysticus cristatus | a crab spider | 1993 |
| Xysticus ulmi | a crab spider | 1993 |
| Xysticus ulmi | a crab spider | 1993 |
| Zilla diodia | an orb-weaver spider | 1993 |
| Zora spinimana | a ghost spider | 1993 |

Lepidoptera (Butterflies)

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Aglais urticae | Small Tortoiseshell | 2020 |
| Anthocharis cardamines | Orange Tip | 2020 |
| Aphantopus hyperantus | Ringlet | 2020 |
| Argynnis paphia | Silver-washed Fritillary | 2018 |
| Aricia agestis | Brown Argus | 2018 |
| Callophrys rubi | Green Hairstreak | -1993 |
| Celastrina argiolus | Holly Blue | 2020 |
| Coenonympha pamphilus | Small Heath | 2020 |
| Colias croceus | Clouded Yellow | -1993 |
| Cupido minimus | Small Blue | 2019 |
| Gonepteryx rhamni | Brimstone | 2020 |
| Inachis io | Peacock | 2020 |
| Lycaena phlaeas | Small Copper | 2020 |
| Lysandra coridon | Chalk-hill Blue | -1993 |
| Maniola jurtina | Meadow Brown | 2020 |
| Melanargia galathea | Marbled White | 2020 |
| Neozephrus (Quercusia) quercus | Purple Hairstreak | 2020 |
| Nymphalis antiopa | Camberwell Beauty | -1993 |
| Ochlodes sylvanus | Large Skipper | 2020 |
| Pararge aegeria | Speckled Wood | 2020 |
| Pieris brassicae | Large White | 2020 |
| Pieris napi | Green-veined White | 2020 |
| Pieris rapae | Small White | 2020 |
| Polygonia c-album | Comma | 2020 |
| Polyommatus icarus | Common Blue | 2020 |
| Pyronia tithonus | Gatekeeper / Hedge Brown | 2020 |
| Satyrium w-album | White-letter Hairstreak | 2017 |
| Small/Essex Skipper | Small/Essex Skipper | 2020 |
| Thecla betulae | Brown Hairstreak | 2018 |
| Thymelicus lineola | Essex Skipper | 2020 |
| Thymelicus sylvestris | Small Skipper | 2020 |
| Vanessa (Cynthia) cardui | Painted Lady | 2019 |
| Vanessa atalanta | Red Admiral | 2020 |

Lepidoptera (Moths)

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Abrostola triplasia | Spectacle | 2006 |
| Acentria ephemerella | Water Veneer | 2006 |
| Acleris forsskaleana |  | 2006 |
| Acleris xylosteana | Variegated Fruit-tree Tortrix | 2006 |
| Acronicta megacephala | Poplar Grey | 2007 |
| Acronicta psi | Grey Dagger | 2006 |
| Adela fibulella | a longhorn moth | 1998 |
| Adela reamurella | a longhorn moth | 2004 |
| Agapeta hamana |  | 2006 |
| Agapeta zoegana |  | 2006 |
| Agnopterix alstromeriana |  | 2007 |
| Agriphila genicula |  | 2006 |
| Agriphila straminella |  | 2006 |
| Agriphila tristella |  | 2006 |
| Agrochola circellaris | Brick | 2006 |
| Agrotis clavis | Heart and Club | 2006 |
| Agrotis exclamationis | Heart and Dart | 2006 |
| Agrotis puta | Shuttle-shaped Dart | 2007 |
| Alcis repandata | Mottled Beauty | 2006 |
| Amphipyra berbera | Svensson's Copper Underwing | 2006 |
| Amphipyra pyramidea | Copper Underwing | 1998 |
| Anthophila fabriciana | Nettle-tap | 2004 |
| Apamea crenata | Clouded -bordered Brindle | 2006 |
| Batia lunaris |  | 2006 |
| Batia unitella |  | 2006 |
| Blastobastis decolorella |  | 2006 |
| Blastobastis lignea |  | 2006 |
| Bucculatrix ulmella |  | 2006 |
| Caloptilia semifascia |  | 2006 |
| Cameraria ohridella | (leaf mines and adults) | 2006 |
| Campaea margaritata | Light Emerald | 2006 |
| Camptogramma bilineata | Yellow Shell | 2006 |
| Carcina quercana |  | 2006 |
| Carpotelechia fugitivella |  | 2006 |
| Celypha lacunana |  | 2007 |
| Chrysoteuchia culmella |  | 2006 |
| Clavigesta purdeyi | Pine Leaf-mining Moth | 2006 |
| Clepsis consimilana |  | 2006 |
| Cnephasia incertana | Light Grey Tortrix | 2006 |
| Cochylimorpha straminea |  | 2006 |
| Cochylis hybridella |  | 2006 |
| Coleophora badiipennella | a micro-moth | 2004 |
| Colostygia pectinataria | Green Carpet | 2007 |
| Colotois pennaria | Feathered Thorn | 1998 |
| Conistra vaccinii | Chestnut | 2006 |
| Cosmia affinis | Lesser Spotted Pinion | 2006 |
| Cosmia trapezina | Dun Bar | 2006 |
| Crambus pascuella |  | 2006 |
| Craniophora ligustri | Coronet | 2006 |
| Cyclophora punctaria | Maiden's Blush | 2006 |
| Cydia fagiglandana |  | 2006 |
| Diachrysia chrysitis | Burnished Brass | 2006 |
| Diarsia rubi | Small Square Spot | 2006 |
| Dipleurina lacustrata |  | 2006 |
| Ditula angustiorana | Red barred Tortrix | 2006 |
| Drepena binaria | Oak Hook Tip | 2006 |
| Ectodemia subbimaculella | (leaf mines) | 2005 |
| Eilema complana | Scarce Footman | 2006 |
| Eilema luredeola | Common Footman | 2006 |
| Elophila nymphaeata | Brown China-mark | 2006 |
| Emmelina monodactyla | a plume moth | 2006 |
| Emmetia marginea | (leaf mines) | 2005 |
| Endotricha flammealis |  | 2006 |
| Epiblema scutulana | a tortrix moth | 2004 |
| Epinotia abbreviana | (leaf damage) | 2007 |
| Epinotia nisella |  | 2006 |
| Epinotia ramella |  | 2006 |
| Epiphyas postvittana | Light Brown Apple Moth | 2006 |
| Epirrhoe alternata | Common Carpet | 2007 |
| Erannis defoliaria | Mottled Umber | 1998 |
| Esperia sulphurella |  | 2007 |
| Euclidea glyphica | Burnet Companion | 2004 |
| Eucosma cana |  | 2006 |
| Eulithis pyraliata | Barred Straw | 2004 |
| Euphyia unangulata | Sharp-angled Carpet | 2007 |
| Eupithecia centaureata | Lime-speck Pug | 1998 |
| Eupithecia icerata | Tawny-speckled Pug | 2006 |
| Eupsilia transversa | Satellite | 1998 |
| Eurrhypara hortulata | Small Magpie | 2006 |
| Gymnoscelis rufifasciata | Double Striped Pug | 2006 |
| Gypsonoma dealbana |  | 2006 |
| Habrosyne pyritoides | Buff Arches | 2006 |
| Hofmannophila pseudospretella | Brown House moth | 2006 |
| Hoplodrina ambigua | Vine's Rustic | 2006 |
| Hydrelia flammeolaria | Small Yellow Wave | 2006 |
| Hyloicus pinastri | Pine Hawk | 2006 |
| Hypena proboscidalis | Snout | 2006 |
| Hypsopygia costalis | Gold Triangle | 2006 |
| Idaea aversata | Riband Wave | 2006 |
| Idaea biselata | Small Fan-footed Wave | 2006 |
| Idaea dimidiata | Single-dotted Wave | 2006 |
| Idaea vulpinaria | Least Carpet | 2006 |
| Lymantria monacha | Black Arches | 2006 |
| Lyonetia clarkella | (leaf mines) | 2006 |
| Mesapamea didyma | Lesser Common Rustic | 2006 |
| Mesapamea secalis | Common Rustic | 2006 |
| Mesoligia furnuncula | Cloaked Minor | 2006 |
| Miltochrista miniata | Rosy Footman | 2006 |
| Mimas tiliae | Lime Hawk | 2007 |
| Mormo maura | Old Lady | 2006 |
| Mythimna conigera | Brown-line bright-eye | 2006 |
| Mythimna impura | Smoky Wainscot | 2006 |
| Mythimna pallens | Common Wainscot | 2006 |
| Noctua comes | Lesser Yellow Underwing | 2006 |
| Noctua fimbriata | Broad-bordered Underwing | 2006 |
| Noctua janthe | Lesser Broad-bordered Yellow Underwing | 2006 |
| Noctua pronuba | Large Yellow Underwing | 2006 |
| Nomophila noctuella | Rush Veneer | 2006 |
| Ochropleura plecta | Flame Shoulder | 2007 |
| Ocnerostoma freisei |  | 2006 |
| Oligia strigilis | Marbled Minor | 2004 |
| Operophtera brumata | Winter Moth | 1998 |
| Opisthograptis luteolata | Brimstone | 2007 |
| Orthosia cerasi | Common Quaker | 2007 |
| Orthosia cerasi | Common Quaker | 1998 |
| Orthosia gothica | Hebrew Character | 2007 |
| Orthosia incerta | Clouded Drab | 2007 |
| Orthosia munda | Twin-spotted Quaker | 2007 |
| Orthosia munda | Twin-spotted Quaker | 1998 |
| Ourapteryx sambucaria | Swallow-tailed | 2006 |
| Pammene fasciana |  | 2006 |
| Pandemis cerasana | Barred Fruit-tree Tortrix | 2006 |
| Pandemis heparana | Dark Fruit-tree Tortrix | 2006 |
| Panemeria tenebrata | Small Yellow Underwing | 2004 |
| Paradarisa consonaria | Square Spot | -1993 |
| Paraswammerdamia albicapitella |  | 2006 |
| Paronix anglicella | (leaf mines) | 2005 |
| Pediasia contaminella |  | 2006 |
| Pelurga comitata | Dark Spinach | 2006 |
| Peribatodes rhomboidaria | Willow Beauty | 2006 |
| Phtheochroa inopina |  | 2006 |
| Phyllonorycter acerifoliella | (leaf mines) | 2005 |
| Phyllonorycter corylifoliella | (leaf mines) | 2006 |
| Phyllonorycter harrisella | (leaf mines) | 2005 |
| Phyllonorycter kleemannella | (leaf mines) | 2005 |
| Phyllonorycter lautella | (leaf mines) | 2005 |
| Phyllonorycter leucographella | a micro-moth | 1998 |
| Phyllonorycter maestingella | (leaf mines) | 2005 |
| Phyllonorycter oxycanthae | (leaf mines) | 2006 |
| Phyllonorycter quercifoliella | (leaf mines) | 2006 |
| Phyllonorycter rajella | (leaf mines) | 2005 |
| Phyllonorycter salicicolella | (leaf mines) | 2006 |
| Phyllonorycter schreberella | (leaf mines) | 2005 |
| Phyllonorycter tristrigella | (leaf mines) | 2006 |
| Piniphila bifasciana |  | 2006 |
| Pleuroptya ruralis | Mother of Pearl | 2006 |
| Plutella xylostella | Diamond-back moth | 2006 |
| Prays ruficeps | Ash Bud Moth (black form) | 2006 |
| Pterophorus pentadactyla | White Plume Moth | 2006 |
| Pterostoma palpina | Pale Prominent | 2007 |
| Rhyacionia pinicolana |  | 2006 |
| Rivula sericealis | Straw Dot | 2006 |
| Scorbipalpa costella |  | 2007 |
| Scorparia ambigualis |  | 2006 |
| Scorparia pyrella |  | 2006 |
| Semiothisa liturata | Tawny-barred Angle | 2006 |
| Spilonota ocellana | Bud Moth | 2006 |
| Stigmella aurella | (leaf mines) | 2006 |
| Stigmella basiguttella | (leaf mines) | 2005 |
| Stigmella hemargyrella | (leaf mines) | 2005 |
| Stigmella lemniscella | (leaf mines) | 2006 |
| Stigmella tityrella | (leaf mines) | 2005 |
| Stigmella ulmivora | (leaf mines) | 2006 |
| Strophedra nitidana |  | 2006 |
| Thalpophila matura | Straw Underwing | 2006 |
| Thera obeliscata | Grey Pine Carpet | 2006 |
| Tortrix viridana | Green Oak Tortrix | -1993 |
| Tyria jacobaeae | Cinnabar | -1993 |
| Xanthia aurago | Barred Sallow | 2006 |
| Xanthorhoe montanata | Silver Ground Carpet | 2007 |
| Xestia sexstrigata | Six-striped Rustic | 2006 |
| Xestia triangulum | Double Square Spot | 2006 |
| Xestia xanthographa | Square-spot Rustic | 2006 |
| Xylocampa aerola | Early Grey | 2007 |
| Zygaena filipendulae | Six-spot Burnet | -1993 |

Coleoptera (Beetles)

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Acanthephodus onopordi | a seed weevil | 2004 |
| Adalia bipunctata | 2-spot ladybird | 2007 |
| Adalia decempunctata | Ten-spot Ladybird | 2004 |
| Agapanthia villosoviridescens | Longhorn beetle | 2012 |
| Agriotes acuminatus | a click beetle | -1993 |
| Agriotes obscurus | a click beetle | -1993 |
| Agriotes sputator | a click beetle | 2004 |
| Agrypnus murinus | a click beetle | 2004 |
| Altica palustris | a leaf beetle | 2004 |
| Amara aenea | Common Sun Beetle | 2004 |
| Amara bifrons | a ground beetle | 2004 |
| Amara communis | a ground beetle | 2004 |
| Amara ovata | a ground beetle | 2004 |
| Anacaena lutescens | Water beetle | 2007 |
| Anaspis maculata | a tumbling flower beetle | 2004 |
| Anatis ocellata | Eyed Ladybird | 2004 |
| Anisosticta novemdecimpunctata | 19-spot Ladybird | -1993 |
| Anobium punctatum | Woodworm | -1993 |
| Anthonomus pedicularius | a weevil | 2004 |
| Anthonomus rubi | Strawberry Blossom Weevil | 2004 |
| Anthribus nebulosus | a fungus weevil | 2004 |
| Aphidecta obliterata | a ladybird | -1993 |
| Aspidapion (Koestilinia) aeneum | a seed weevil | -1993 |
| Aspidapion radiolus | a seed weevil | -1993 |
| Athous haemorrhoidalis | a click beetle | 2004 |
| Bruchus loti | a seed beetle | 2004 |
| Byturus ochraceus | a raspberry beetle | 2004 |
| Cantharis cryptica | a soldier beetle | 2004 |
| Cantharis decipiens | a soldier beetle | 2004 |
| Cantharis livida | a soldier beetle | 2004 |
| Cantharis nigricans | a soldier beetle | 2004 |
| Cantharis pellucida | a soldier beetle | -1993 |
| Cantharis rufa | a soldier beetle | -1993 |
| Cantharis rustica | a soldier beetle | 2004 |
| Cassida rubiginosa | Thistle Tortoise Beetle | 2004 |
| Centranthorhynchus barnevillei (WF) | Weevil | 1998 |
| Ceutorhynchus litura | a weevil | 2004 |
| Chalcoides aurea | a leaf beetle | 2004 |
| Chrysolina hyperici | a leaf beetle | 2004 |
| Chrysolina oricalcia | a leaf beetle | 2004 |
| Chrysolina staphylaea | a leaf beetle | -1993 |
| Clytus arietus (WF) | Wasp beetle | 2004 |
| Coccidula rufa | a ladybird | -1993 |
| Coccinella septempunctata | Seven-spot Ladybird | 2004 |
| Crioceris asparagi | Asparagus Beetle | 2004 |
| Cryptocephalus pusillus | a leaf beetle | 2004 |
| Curculio glandium | Acorn Weevil | 2004 |
| Dasytes plumbeus | a malachite beetle | 2004 |
| Donacia simplex | a leaf beetle | 2004 |
| Dorcus parallelipipedus | Lesser Stag Beetle | -1993 |
| Dorytomus rufatus | a weevil | 2004 |
| Dorytomus taeniatus | a weevil | 2004 |
| Dromius linearis | a ground beetle | 2004 |
| Dryophilus pusillus | a wood boring beetle | 2004 |
| Eutrichapion ervi | a seed weevil | 2004 |
| Exochomus quadripustulatus | Pine Ladybird | 2004 |
| Galeruca tanaceti (WF) | Leaf beetle | 1998 |
| Gastrophysa polygoni | a leaf beetle | 1993 |
| Grammoptera ruficornis | a longhorn beetle | 2004 |
| Gymnetron pascuorum | a weevil | 2004 |
| Halyzia sedecimguttata | 16-spot Ladybird | 2004 |
| Harmonia axyridis | Harlequin ladybird | 2014 |
| Harmonia quadripunctata | Four-spot Ladybird | 2004 |
| Harpalus affinis | a ground beetle | 2004 |
| Harpalus latus | a ground beetle | 2004 |
| Hemicoelus fulvicornis | a wood boring beetle | 2004 |
| Hemicoelus nitidus | a wood boring beetle | 1989 |
| Hemicrepidius hirtus | a click beetle | -1993 |
| Hippodamia variegata | Adonis' Ladybird | 2004 |
| Hydroporus angustatus | Water beetle | 2007 |
| Hypera nigrirostris | a weevil | 2004 |
| Ischnodes sanquinicollis | Click beetle | 1995 |
| Ischnomera caerulea | a thick-legged flower beetle | 1998 |
| Ischnopterapion loti | a seed weevil | 2004 |
| Isomira murina | a darkling beetle | 2004 |
| Kibunea minuta | a click beetle | 2004 |
| Laricobius erichsoni | a tooth-necked fungus beetle | 2004 |
| Lochmaea crataegi | Hawthorn Leaf Beetle | -1993 |
| Longitarsus luridus | a leaf beetle | 2004 |
| lschnomera caerulea (WF) |  | 1998 |
| Lucanus cervus (WF) | Stag beetle | 1998 |
| Magdalis armigera | Weevil | 1998 |
| Malachius bipustulatus | Malachite Beetle | 2004 |
| Malachius viridis | a malachite beetle | 2004 |
| Malthinus balteatus | a soldier beetle | -1993 |
| Malthinus flaveolus | a soldier beetle | 2004 |
| Malthinus seriepunctatus | a soldier beetle | -1993 |
| Malvapion malvae | a seed weevil | 2004 |
| Megatoma undata | a museum or larder beetle | 1998 |
| Meligethes atratus | a pollen or sap beetle | 2004 |
| Microcara testacea | a marsh beetle | 2004 |
| Myrrha octodecimguttata | 18-spot Ladybird | -1993 |
| Nephus quadrimaculatus | a ladybird | 2004 |
| Nicrophorus vespillo | Common Burying Beetle | 2004 |
| Ochina ptinoides | Ivy Boring Beetle | 2004 |
| Ocypus winkleri | a rove beetle | 2004 |
| Oedemera lurida | a thick-legged flower beetle | 2004 |
| Oedomera nobilis (WF) | Flower beetle | 2005 |
| Onthophagus coenobita | a dung beetle or chafer | 2004 |
| Orthoperus mundus | a minute fungus beetle | 1998 |
| Otiorhynchus singularis | Raspberry Weevil | 2004 |
| Oxystoma pomonae | a seed weevil | 2004 |
| Perapion curtirostre | a seed weevil | 2004 |
| Phaedon tumidulus | Celery Leaf Beetle | 2004 |
| Phyllobius maculicornis | Green Leaf Weevil | 2004 |
| Phyllobius pomaceus | a weevil | 2004 |
| Phyllobius pyri | Common Leaf Weevil | 2004 |
| Phyllobius roboretanus | Small Green Nettle Weevil | 2004 |
| Phyllobius viridiaeris | Green Nettle Weevil | 2004 |
| Phyllodecta laticollis | a leaf beetle | 2004 |
| Phyllopertha horticola | Bracken Chafer | 2004 |
| Phyllotreta atra | Turnip Flea Beetle | 2004 |
| Phyllotreta nigripes | Turnip Flea Beetle | 2004 |
| Propylea quattuordecimpunctata | 14-spot Ladybird | 2004 |
| Protapion apricans | Clover Seed Weevil | 2004 |
| Protapion assimile | Clover Seed Weevil | 2004 |
| Protapion fulvipes | White Clover Seed Weevil | 2004 |
| Protapion trifolii | Clover Seed Weevil | 2004 |
| Pseudoalosterna livida | a longhorn beetle | 2004 |
| Psyllobora vigintiduopunctata | 22-spot Ladybird | 2004 |
| Pyrochroa serraticornis | Common Cardinal Beetle | 1998 |
| Quedius semiobscurus | a rove beetle | 2004 |
| Rhagonycha fulva | Common red soldier beetle | 2004 |
| Rhagonycha lignosa | a soldier beetle | -1993 |
| Rhagonycha limbata | a soldier beetle | 2004 |
| Rhinoncus pericarpius | a weevil | 2004 |
| Rhynchaenus quercus | a weevil | 2004 |
| Rhynchites aequatus | Apple Fruit weevil | -1993 |
| Rhyzobius litura | a ladybird | 2004 |
| Scaphidium quadrimaculatum | a shining fungus beetle | -1993 |
| Sciaphilus asperatus | Strawberry Root Weevil | 2004 |
| Scymnus frontalis | a ladybird | 2004 |
| Sermylassa halensis | a leaf beetle | -1993 |
| Sitona hispidulus | Clover Weevil | 2004 |
| Sitona lepidus | a weevil | 2004 |
| Sitona lineatus | Pea and Bean Weevil | 2004 |
| Stenocarus umbrinus | a weevil | 2004 |
| Stenus cicindeloides | a rove beetle | 2004 |
| Strangalia melanura | a longhorn beetle | -1993 |
| Strophosoma faber | a weevil | 2004 |
| Strophosoma melanogrammum | Nut Leaf Weevil | -1993 |
| Subcoccinella vigintiquattuorpunctata | 24-spot Ladybird | 2004 |
| Tachyporus solutus | a rove beetle | 2004 |
| Trichosirocalus troglodytes | a weevil | 2004 |
| Tychius picirostris | a weevil | 2004 |
| Tychius stephensi (WF) | Weevil | 1998 |
| Tytthaspis sedecimpunctata | 16-spot Ladybird | 2004 |
| Xantholinus longiventris | a rove beetle | 2004 |

Diptera (True Flies)

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Beris chalybata | a soldier fly | -1993 |
| Bibio anglicus | a st mark's fly | 2004 |
| Bibio marci | St Marks Fly | 2004 |
| Bibio nigriventris | a st mark's fly | -1993 |
| Bicellaria vana | a dance fly | -1993 |
| Bombylius major | Bee-fly | 2014 |
| Chaetorellia jaceae | a gall fly | 2004 |
| Cheilosia albitarsis | a hoverfly | 2004 |
| Cheilosia bergenstammi | a hoverfly | -1993 |
| Cheilosia illustrata | a hoverfly | 2004 |
| Cheilosia laskai | a hoverfly | 1998 |
| Cheilosia pagana | a hoverfly | 1998 |
| Cheilosia soror | a hoverfly | -1993 |
| Chloromyia formosa | a soldier fly | 2004 |
| Chlorops scalaris | a fly | 2004 |
| Chorisops tibialis | a soldier fly | 2004 |
| Chrysotoxum cautum | a hoverfly | 2004 |
| Chrysotoxum festivum | a hoverfly | 2004 |
| Chrysotoxum verralli | a hoverfly | 2004 |
| Conops flavipes | a fly | 2004 |
| Conops quadrifasciata | a fly | -1993 |
| Coremacera marginata | a snail-killing fly | -1993 |
| Dasysyrphus albostriatus | a hoverfly | 1998 |
| Dasysyrphus venustus | a hoverfly | -1993 |
| Didea fasciata | Hoverfly | 1989 |
| Dilophus bispinosus | a st mark's fly | 2004 |
| Dilophus femoratus | a st mark's fly | -1993 |
| Dioctria atricapilla | a robber fly | -1993 |
| Dioctria rufipes | a robber fly | 2004 |
| Elachiptera cornuta | a fly | -1993 |
| Elgiva cucularia | a snail-killing fly | 1998 |
| Empis (Kritempis) livida | a dance fly | 2004 |
| Empis (Pachymeria) femorata | a dance fly | -1993 |
| Empis (Pachymeria) tessellata | a dance fly | 2004 |
| Empis (Xanthempis) aemula | a dance fly | -1993 |
| Empis (Xanthempis) stercorea | a dance fly | -1993 |
| Empis (Xanthempis) trigramma | a dance fly | 2004 |
| Empis aestiva | a dance fly | -1993 |
| Empis caudatula | a dance fly | -1993 |
| Empis nigripes | a dance fly | -1993 |
| Empis nuntia | a dance fly | -1993 |
| Epistrophe diaphana | a hoverfly | -1993 |
| Epistrophe eligans | a hoverfly | 2004 |
| Epistrophe grossulariae | a hoverfly | -1993 |
| Episyrphus balteatus | a hoverfly | 2004 |
| Erioptera griseipennis | a cranefly | 2004 |
| Eriothrix rufomaculata | a parasitic fly | 2004 |
| Eristalinus sepulchralis | a hoverfly | -1993 |
| Eristalis arbustorum | a hoverfly | 2004 |
| Eristalis intricarius | a hoverfly | -1993 |
| Eristalis nemorum | a hoverfly | -1993 |
| Eristalis pertinax | a hoverfly | 2004 |
| Eristalis tenax | a hoverfly | 2004 |
| Euleia heraclei | a gall fly | 1998 |
| Eumerus tuberculatus | Lesser bulb-fly | 2004 |
| Eupeodes corollae | a hoverfly | 2004 |
| Eupeodes luniger | a hoverfly | 2004 |
| Ferdinandea cuprea | a hoverfly | 1998 |
| Glyphotaelius pellucidus | a caddisfly | 2004 |
| Gymnocheta viridis | a parasitic fly | 2004 |
| Gymnosoma rotundatum | a parasitic fly | 2004 |
| Haematopota pluvialis | a horse fly | 2004 |
| Helina tetrastigma | a muscid fly | -1993 |
| Helophilus pendulus | a hoverfly | 2004 |
| Hilara clypeata | a dance fly | -1993 |
| Hydrotaea similis | a muscid fly | -1993 |
| Leucozona lucorum | a hoverfly | -1993 |
| Limnia unguicornis | a snail-killing fly | 1998 |
| Limonia tripunctata | a cranefly | 2004 |
| Lonchoptera lutea | a pointed-wing fly | -1993 |
| Lydella stabulans | a parasitic fly | -1993 |
| Machimus atricapillus | a robber fly | 2004 |
| Macrocera stigmoides | a fungus gnat | -1993 |
| Melangyna cincta | a hoverfly | -1993 |
| Melangyna labiatarum | a hoverfly | -1993 |
| Melanomya nana | a fly | 2004 |
| Melanostoma mellinum | a hoverfly | 2004 |
| Melanostoma scalare | a hoverfly | -1993 |
| Meligramma trianguliferum | Hoverfly | 1990 |
| Merodon equestris | Greater Bulb-fly | -1993 |
| Minettia longipennis | a fly | 2004 |
| Myathropa florea | a hoverfly | 2004 |
| Neoitamus cyanurus | a robber fly | -1993 |
| Odontomyia tigrina | a soldier fly | -1993 |
| Orella falcata |  | 1998 |
| Pachygaster atra | a soldier fly | 2004 |
| Parasyrphus punctulatus | a hoverfly | -1993 |
| Parhelophilus versicolor | a hoverfly | -1993 |
| Phaonia palpata | a muscid fly | -1993 |
| Phaonia rufipalpis | a muscid fly | -1993 |
| Pherbellia cinerella | a snail-killing fly | 1998 |
| Physocephala rufipes | a fly | -1993 |
| Phytomyza ilicis | Holly leaf-miner | 2014 |
| Pipiza luteitarsis | a hoverfly | 1998 |
| Pipizella varipes | a hoverfly | 2004 |
| Pipizella virens | a hoverfly | 2004 |
| Platycheirus albimanus | a hoverfly | 2004 |
| Platycheirus angustatus | a hoverfly | -1993 |
| Platycheirus clypeatus agg. | a hoverfly | -1993 |
| Platycheirus scutatus | a hoverfly | -1993 |
| Platypalpus agilis | a dance fly | -1993 |
| Prosena siberita | a parasitic fly | 2004 |
| Psila fimetaria | a fly | -1993 |
| Rhamphomyia (Aclonempis) albohirta | a dance fly | -1993 |
| Rhamphomyia (Pararhamphomyia) atra | a dance fly | 2004 |
| Rhamphomyia (Pararhamphomyia) tarsata | a dance fly | -1993 |
| Sarcophaga carnaria | a flesh fly | 2004 |
| Sargus bipunctatus | a soldier fly | -1993 |
| Scaeva pyrastri | a hoverfly | 2004 |
| Scaeva selenitica | a hoverfly | 2004 |
| Scathophaga furcata | a dung fly | -1993 |
| Schwenckfeldina carbonaria | a fly | -1993 |
| Sphaerophoria scripta | a hoverfly | 2004 |
| Suillia affinis | a fly | 2004 |
| Syritta pipiens | a hoverfly | 2004 |
| Syrphus ribesii | a hoverfly | 2004 |
| Syrphus torvus | a hoverfly | -1993 |
| Syrphus vitripennis | a hoverfly | 2004 |
| Tachina fera | a parasitic fly | 2004 |
| Tetanocera elata | a snail-killing fly | -1993 |
| Tipula (Lunatipula) fascipennis | a cranefly | 2004 |
| Tipula (Lunatipula) lunata | a cranefly | -1993 |
| Tipula (Lunatipula) vernalis | a cranefly | 2004 |
| Tricholauxania praeusta | a fly | 2004 |
| Trixa caerulescens | a parasitic fly | -1993 |
| Trixa conspersa | a parasitic fly | -1993 |
| Volucella bombylans | a hoverfly | 2004 |
| Volucella inanis | a hoverfly | -1993 |
| Volucella pellucens | a hoverfly | -1993 |
| Volucella zonaria | a hoverfly | -1993 |
| Xanthandrus comtus | a hoverfly | -1993 |
| Xanthogramma citrofasciatum | a hoverfly | 1998 |
| Xanthogramma pedissequum | a hoverfly | 2004 |
| Xylota xanthocnema | a hoverfly | -1993 |

Hemiptera (True bugs)

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Acanthosoma haemorrhoidale | Hawthorn Shieldbug | 2004 |
| Adarrus ocellaris | a leafhopper | 2004 |
| Adelphocoris lineolatus | a plantbug or grassbug | 2004 |
| Aelia acuminata | a shield bug | 2004 |
| Alebra albostriella | a leafhopper | 2004 |
| Alloeotomus gothicus | a plantbug or grassbug | 2004 |
| Allygus mixtus | a leafhopper | 2004 |
| Amblytylus nasutus | a plantbug or grassbug | 2004 |
| Anthocoris confusus | a flower bug or bloodsucking b | 2004 |
| Anthocoris nemoralis | a flower bug or bloodsucking b | 2004 |
| Anthocoris nemorum | Common Flower Bug | 2004 |
| Aphrodes makarovi | a leafhopper | 2004 |
| Aphrophora alni | a froghopper | 2004 |
| Aptus mirmicoides | a damsel bug | 1993 |
| Aradus depressus | a flat bark bug | 2004 |
| Atractotomus mali | a plantbug or grassbug | 2004 |
| Berytinus hirticornis | a stiltbug | 2004 |
| Berytinus minor | a stiltbug | 2004 |
| Blepharidopterus angulatus | Black-kneed Apple Capsid | 2004 |
| Calocoris norvegicus | a plantbug or grassbug | 2004 |
| Calocoris quadripunctatus | a plantbug or grassbug | 2004 |
| Calocoris stysi | a plantbug or grassbug | 2004 |
| Campyloneura virgula | a plantbug or grassbug | 2004 |
| Capsus ater | a plantbug or grassbug | 1993 |
| Centrotus cornutus | Tree Hopper | 1993 |
| Cercopis vulnerata | a froghopper | 2004 |
| Charagochilus gyllenhali | a plantbug or grassbug | 1955 |
| Chilacis typhae | a ground bug | 1993 |
| Coreus marginatus | a dock bug | 2004 |
| Cyllecoris histrionicus | a plantbug or grassbug | 2004 |
| Cymus melanocephalus | a stiltbug | 1993 |
| Deraeocoris lutescens | a plantbug or grassbug | 2004 |
| Deraeocoris olivaceus | a plantbug or grassbug | 1993 |
| Deraeocoris ruber | a plantbug or grassbug | 1993 |
| Dicranocephalus medius | a spurgebug | 2004 |
| Dicranotropis hamata | a planthopper | 2004 |
| Dicyphus epilobii | a plantbug or grassbug | 1993 |
| Dolycoris baccarum | a shield bug/sloe bug | 2004 |
| Drymus sylvaticus | a ground bug | 1993 |
| Dryophilocoris flavoquadrimaculatus | a plantbug or grassbug | 2004 |
| Elasmostethus interstinctus | a shield bug | 1993 |
| Elasmostethus tristriatus | Juniper Shieldbug | 2004 |
| Elasmucha grisea | Parent Bug | 2004 |
| Eurydema oleracea | a shield bug | 2004 |
| Eurygaster testudinaria | a shield bug | 2004 |
| Euscelis incisus | a leafhopper | 2004 |
| Eysarcoris fabricii | a shield bug | 1993 |
| Gastrodes grossipes | a ground bug | 2004 |
| Gonocerus acuteangulatus | Box bug | 2004 |
| Grypotes puncticollis | a leafhopper | 2004 |
| Harpocera thoracica | a plantbug or grassbug | 1993 |
| Heterocordylus tibialis | a plantbug or grassbug | 2004 |
| Heterogaster urticae | Nettle Groundbug | 2004 |
| Heterotoma meriopterum | a plantbug or grassbug | 2004 |
| Himacerus apterus | a damsel bug | 2004 |
| Iassus lanio | a leafhopper | 1993 |
| Idiocerus confusus | a leafhopper | 2004 |
| Idiocerus nitidissimus | a leafhopper | 2004 |
| Idiocerus vitreus | a leafhopper | 2004 |
| Idiocerus vittifrons | a leafhopper | 2004 |
| Ischnodemus sabuleti | a ground bug | 1993 |
| Issus coleoptratus | a beetle bug | 2004 |
| Kleidocerys resedae | a ground bug | 1993 |
| Kybos populi | a leafhopper | 2004 |
| Ledra aurita | a leafhopper | 1993 |
| Legnotus limbosus | a shield bug | 2004 |
| Leptopterna dolabrata | a plantbug or grassbug | 2004 |
| Liocoris tripustulatus | a plantbug or grassbug | 2004 |
| Lopus decolor | a plantbug or grassbug | 2004 |
| Lygocoris contaminatus | a plantbug or grassbug | 2004 |
| Lygocoris lucorum | a plantbug or grassbug | 2004 |
| Lygocoris pabulinus | Common Green Capsid | 1993 |
| Lygocoris populi | a plantbug or grassbug | 2004 |
| Lygocoris viridis | a plantbug or grassbug | 2004 |
| Lygus rugulipennis | European Tarnished Plant Bug | 2004 |
| Macropsis mendax | a leafhopper | 2004 |
| Malacocoris chlorizans | Delicate Apple Capsid | 1993 |
| Megacoelum infusum | a plantbug or grassbug | 2004 |
| Megaloceraea recticornis | a plantbug or grassbug | 2004 |
| Megalocoleus molliculus | a plantbug or grassbug | 2004 |
| Megophthalmus scanicus | a leafhopper | 2004 |
| Miridius quadrivirgatus | a plantbug or grassbug | 2004 |
| Nabicula flavomarginata | Broad Damselbug | 2004 |
| Nabicula limbata | Marsh Damselbug | 2004 |
| Nabis ferus | Field Damsel Bug | 2004 |
| Nabis rugosus | Common Damselbug | 1993 |
| Neophilaenus lineatus | a froghopper | 2004 |
| Notostira elongata | a plantbug or grassbug | 2004 |
| Oncopsis carpini | a leafhopper | 2004 |
| Oncopsis subangulata | a leafhopper | 2004 |
| Orius vicinus | a flower bug or bloodsucking b | 2004 |
| Orsillus depressus | a ground bug | 2004 |
| Orthocephalus coriaceus | a plantbug or grassbug | 1993 |
| Orthops campestris | a plantbug or grassbug | 1993 |
| Orthops cervinus | a plantbug or grassbug | 2004 |
| Orthotylus flavosparsus | a plantbug or grassbug | 1993 |
| Orthotylus marginalis | Dark Green Apple Capsid | 1993 |
| Orthotylus prasinus | a plantbug or grassbug | 2004 |
| Orthotylus viridinervis | a plantbug or grassbug | 1993 |
| Palomena prasina | a shield bug | 2004 |
| Pentatoma rufipes | Forest Bug | 2010 |
| Philaenus spumarius | Cuckoo-spit Insect | 2004 |
| Phoenicocoris obscurellus | a plantbug or grassbug | 2004 |
| Phylus melanocephalus | a plantbug or grassbug | 2004 |
| Phylus palliceps | a plantbug or grassbug | 2004 |
| Phytocoris dimidiatus | a plantbug or grassbug | 1993 |
| Phytocoris tiliae | a plantbug or grassbug | 1993 |
| Phytocoris varipes | a plantbug or grassbug | 2004 |
| Piezodorus lituratus | Gorse Shieldbug | 1993 |
| Pilophorus perplexus | a plantbug or grassbug | 2004 |
| Plagiognathus albipennis | a plantbug or grassbug | 2004 |
| Plagiognathus arbustorum | a plantbug or grassbug | 1993 |
| Plagiognathus chrysanthemi | a plantbug or grassbug | 2004 |
| Plesiodema pinetellum | a plantbug or grassbug | 2004 |
| Podops inuncta | a shield bug/turtle bug | 2004 |
| Psallus albicinctus | a plantbug or grassbug | 2004 |
| Psallus ambiguus | a plantbug or grassbug | 2004 |
| Psallus confusus | a plantbug or grassbug | 1993 |
| Psallus falleni | a plantbug or grassbug | 1993 |
| Psallus perrisi | a plantbug or grassbug | 2004 |
| Psallus varians | a plantbug or grassbug | 2004 |
| Psallus wagneri | a plantbug or grassbug | 2004 |
| Psammotettix confinis | a leafhopper | 2004 |
| Rhopalus subrufus | a bug | 2004 |
| Scolopostethus grandis | a ground bug | 2004 |
| Scolopostethus thomsoni | a ground bug | 1993 |
| Sehirus bicolor | Pied Shieldbug | 1993 |
| Stenodema calcaratum | a plantbug or grassbug | 2004 |
| Stenodema laevigatum | a plantbug or grassbug | 2004 |
| Stenotus binotatus | Timothy Grassbug | 2004 |
| Stictopleurus abutilon | a bug | 2004 |
| Stygnocoris rusticus | a ground bug | 2004 |
| Tachycixius pilosus | a lacehopper | 2004 |
| Tetraphleps bicuspis | a flower bug or bloodsucking b | 1993 |
| Tingis ampliata | Creeping Thistle Lacebug | 1993 |

Hymenoptera (Bees, Wasps, Ants)

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Aglaostigma aucupariae | a sawfly | 2004 |
| Aglaostigma fulvipes | a sawfly | -1993 |
| Ametastegia equiseti | a sawfly | 1998 |
| Ancistrocerus gazella | a potter wasp or mason wasp | 2004 |
| Andrena dorsata | a solitary bee | 2004 |
| Andrena flavipes | Yellow Legged Mining Bee | 1998 |
| Andrena fulva | Tawny Mining Bee | 1998 |
| Andrena haemorrhoa | Early Mining Bee | 2004 |
| Andrena labiata | Girdled Mining Bee | 1998 |
| Andrena minutula | a solitary bee | -1993 |
| Andrena pubescens | a solitary bee | 2004 |
| Andrena saundersella | a solitary bee | 2004 |
| Andrena scotica | a solitary bee | 2004 |
| Andrena synadelpha | a solitary bee | 2004 |
| Andrena tibialis | a solitary bee | 1998 |
| Anthophora plumipes | Hairy Footed Flower Bee | 2004 |
| Apis mellifera | Honey Bee | 2004 |
| Arge cyanocrocea | a sawfly | 2004 |
| Athalia cordata | a sawfly | 1998 |
| Athalia glabricollis | a sawfly | 1998 |
| Athalia rosae | a sawfly | 2004 |
| Blennocampa pusilla | a sawfly | 1998 |
| Bombus hortorum | Small Garden Bumble Bee | 2004 |
| Bombus lapidarius | Large Red Tailed Bumble Bee | 2004 |
| Bombus lucorum | White-tailed Bumble Bee | 2004 |
| Bombus pascuorum | Common Carder Bee | 2004 |
| Bombus pratorum | Early Bumble Bee | 2004 |
| Bombus terrestris | Buff-tailed Bumble Bee | 2004 |
| Cephus cultratus | a sawfly | 2004 |
| Cerceris arenaria | Sand Tailed Digger Wasp | 2004 |
| Cerceris rybyensis | Ornate Tailed Digger Wasp | 2004 |
| Chelostoma campanularum | Harebell Carpenter Bee | -1993 |
| Coelioxys elongata | a solitary bee | 2004 |
| Colletes hederae | Ivy bee | 2012 |
| Crossocerus annulipes | a solitary wasp | -1993 |
| Crossocerus quadrimaculatus | 4-spotted Digger Wasp | -1993 |
| Dolerus gonager | a sawfly | 2004 |
| Dolerus liogaster | a sawfly | 2004 |
| Dolerus nigratus | a sawfly | -1993 |
| Ectemnius cavifrons | a solitary wasp | -1993 |
| Ectemnius lituratus | a solitary wasp | 2004 |
| Entomognathus brevis | a solitary wasp | -1993 |
| Formica cunicularia | an ant | 1993 |
| Gorytes bicinctus | a solitary wasp | 1993 |
| Halictus tumulorum | a solitary bee | 2004 |
| Halidamia affinis | a sawfly | 1998 |
| Hedychrum niemelai | a rubytail wasp | 2004 |
| Hoplocampa crataegi | a sawfly | 2004 |
| Hoplocampa pectoralis | a sawfly | 2004 |
| Hylaeus annularis | a solitary bee | -1993 |
| Hylaeus brevicornis | Short Horned Yellow-face Bee | -1993 |
| Hylaeus communis | Common Yellow Face Bee | 2004 |
| Hylaeus cornutus | a solitary bee | -1993 |
| Hylaeus hyalinatus | a solitary bee | 2004 |
| Lasioglossum calceatum | Slender Mining Bee | 2004 |
| Lasioglossum laevigatum | a solitary bee | -1993 |
| Lasioglossum leucopum | a solitary bee | -1993 |
| Lasioglossum leucozonium | a solitary bee | 2004 |
| Lasioglossum malachurus | a solitary bee | 2004 |
| Lasioglossum morio | Brassy Mining Bee | 2004 |
| Lasius brunneus | Brown Ant | 2004 |
| Lasius flavus | Yellow Meadow Ant | 2004 |
| Lasius niger | Small Black Ant | 2004 |
| Leptothorax nylanderi | an ant | 1998 |
| Lindenius albilabris | a solitary wasp | 2004 |
| Lindenius panzeri | a solitary wasp | 2004 |
| Macrophya punctumalbum | a sawfly | -1993 |
| Megachile willughbiella | Willughby's Leaf-cutter Bee | -1993 |
| Melecta albifrons | a nomad or mason bee | 2004 |
| Melitta tricincta | a solitary bee | 2004 |
| Mellinus arvensis | Field Digger Wasp | -1993 |
| Mesoneura opaca | a sawfly | -1993 |
| Myrmica rubra | Red Ant | 2004 |
| Myrmica ruginodis | an ant | 2004 |
| Myrmica scabrinodis | an ant | 2004 |
| Nomada fabriciana | Fabricius' Nomad Bee | 1998 |
| Nomada flava | a nomad or mason bee | 2004 |
| Nomada flavoguttata | a nomad or mason bee | -1993 |
| Nomada fucata | a nomad or mason bee | 2004 |
| Nomada marshamella | Marsham's Nomad Bee | 2004 |
| Nomada panzeri | a nomad or mason bee | 2004 |
| Nomada ruficornis | Red-horned Nomad Bee | 2004 |
| Osmia coerulescens | Blue Mason Bee | 1998 |
| Osmia rufa | Red Mason Bee | 2004 |
| Pachyprotasis rapae | a sawfly | -1993 |
| Pemphredon lugubris | Mournful Wasp | -1993 |
| Pemphredon morio | a solitary wasp | -1993 |
| Philanthus triangulum | Bee Wolf | 2004 |
| Priophorus pallipes | a sawfly | 1998 |
| Priophorus rufipes | a sawfly | 1998 |
| Priophorus ulmi | a sawfly | 1998 |
| Rhadinoceraea micans | a sawfly | 2004 |
| Selandria serva | a sawfly | -1993 |
| Sphecodes monilicornis | a solitary bee | 2004 |
| Stenamma westwoodi | Westwood's Ant | 1998 |
| Tenthredo atra | a sawfly | -1993 |
| Tenthredopsis litterata | a sawfly | -1993 |
| Tenthredopsis nassata | a sawfly | 1998 |
| Tiphia femorata | a solitary wasp | -1993 |
| Trypoxylon clavicerum | Club Horned Wood Borer Wasp | -1993 |
| Trypoxylon medium | a solitary wasp | -1993 |
| Vespula germanica | German Wasp | 2004 |
| Vespula vulgaris | Common Wasp | 2004 |

Molluscs

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Acanthinula aculeata | a grass snail | 1993 |
| Aegopinella nitidula | a glass snail | 1993 |
| Arion ater | Great Black Slug | 1993 |
| Arion circumscriptus agg. | a roundback slug | 1993 |
| Arion distinctus | Common Garden Slug | 1993 |
| Arion hortensis | Southern Garden Slug | 1993 |
| Arion intermedius | Hedgehog Slug | 1993 |
| Arion subfuscus | Dusky Slug | 1993 |
| Candidula intersecta | a snail | 1993 |
| Carychium tridentatum | a hollow-shelled snail | 1993 |
| Ceciliodes acicula | a blind snail | 1993 |
| Cepaea hortensis | a snail | 1993 |
| Cepaea nemoralis | Brown Lipped Snail | 2013 |
| Clausilia bidentata | a door snail | 1993 |
| Cochlicopa lubrica | a moss snail | 1993 |
| Deroceras caruanae | Chestnut Slug | 1993 |
| Deroceras reticulatum | Netted Slug | 1993 |
| Discus rotundatus | a discus snail | 1993 |
| Ena obscura | a bulin snail | 1993 |
| Helix aspersa | a snail | 1993 |
| Lauria cylindracea | a moss snail | 1993 |
| Limacus maculatus | Green or Irish slug | 2014 |
| Limax marginatus | Tree Slug | 1993 |
| Limax maximus | Great Grey Slug | 1993 |
| Lymnaea peregra | Wandering Snail | 1993 |
| Lymnaea stagnalis | Great Pond Snail | 1993 |
| Milax budapestensis | Budapest Slug | 1993 |
| Milax sowerbyi | Sowerby's Slug | 1993 |
| Monacha cantiana | a snail | 1993 |
| Nesovitrea hammonis | a glass snail | 1993 |
| Oxychilus alliarius | Garlic Snail | 1993 |
| Oxychilus cellarius | a glass snail | 1993 |
| Oxychilus draparnaudi | a glass snail | 1993 |
| Oxychilus helveticus | a glass snail | 1993 |
| Oxyloma elegans | Pfeiffer's amber snail | 2014 |
| Physa heterostropha | a bladder snail | 1993 |
| Pisidium personatum | a pea mussel | 1993 |
| Planorbarius corneus | Great Ramshorn Snail | 1993 |
| Planorbis planorbis | a ramshorn snail | 2014 |
| Punctum pygmaeum | a discus snail | 1993 |
| Sphaerium corneum | an orb mussel | 1993 |
| Sphaerium lacustre | an orb mussel | 1993 |
| Trichia hispida | Hairy Snail | 1993 |
| Trichia striolata | a snail | 1993 |
| Vallonia excentrica | a grass snail | 1993 |
| Vitrina pellucida | a glass snail | 1993 |

Orthoptera (Grasshoppers and Crickets)

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Chorthippus brunneus | Common Field Grasshopper | 1993 |
| Chorthippus parallelus | Meadow Grasshopper | 2004 |
| Conocephalus discolor | Long-winged Conehead | 2004 |
| Leptophyes punctatissima | Speckled Bush Cricket | 2004 |
| Meconema meridionale | Southern oak bush cricket | 2013 |
| Meconema thalassinum | Oak Bush Cricket | 2004 |
| Metrioptera roeselii | Roesel's Bush Cricket | 2004 |
| Pholidoptera griseoaptera | Dark Bush Cricket | 2004 |

Odonata (Dragonflies and Damselflies)

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Aeshna cyanea | Southern Hawker | 1993 |
| Aeshna grandis | Brown Hawker | 1993 |
| Aeshna mixta | Migrant Hawker | 1993 |
| Anax imperator | Emperor Dragonfly | 1993 |
| Coenagrion puella | Azure Damselfly | 1993 |
| Ischnura elegans | Blue-tailed Damselfly | 1993 |
| Lestes sponsa | Emerald Damselfly | 1993 |
| Libellula depressa | Broad-bodied Chaser | 1993 |
| Orthetrum cancellatum | Black-tailed Skimmer | 1993 |
| Sympetrum sanguineum | Ruddy Darter | 1993 |
| Sympetrum striolatum | Common Darter | 1993 |

Other invertebrates

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Forficula auricularia | Common Earwig | 2004 |
| Armadillidium vulgare | Common Pill Woodlouse | 1993 |
| Oniscus asellus | a woodlouse | 1993 |
| Philoscia muscorum | a woodlouse | 1993 |
| Platyarthrus hoffmannseggi | a woodlouse | 1993 |
| Porcellio scaber | a woodlouse | 1993 |
| Trichoniscus pusillus | a woodlouse | 1993 |
| Panorpa germanica | a scorpion fly | 2004 |
| Chrysopa carnea | a green lacewing | 2004 |
| Hemerobius humulinus | a brown lacewing | 2004 |
| Hemerobius lutescens | a brown lacewing | 2004 |
| Hemerobius micans | a brown lacewing | 2004 |
| Hemerobius stigma | a brown lacewing | 2004 |
| Micromus variegatus | a brown lacewing | 2004 |
| Wesmaelius nervosus | a brown lacewing | 1993 |

Plant Galls

| Scientific name | English name | Last date recorded |
| --- | --- | --- |
| Aceria frax inivora | Rust gall | 2013 |
| Andricus aries | Ram's-horn gall | 2010 |
| Andricus fecundator | Artichoke Gall | -1993 |
| Andricus grossulariae | Hedgehog and blackcurrant gall |  |
| Andricus kollari | Marble Gall | -1993 |
| Andricus lucidus | Hedgehog gall |  |
| Andricus quercuscalicis | Knopper Gall | -1993 |
| Biorhiza pallida | Oak Apple | -1993 |
| Cynips longiventris | Striped pea gall | 2012 |
| Cynips quercusfolii | Cherry Gall | -1993 |
| Dasyneura urticae | Nettle blister gall | 2012 |
| Diplolepis rosae | Robin's Pin-cushion Gall | -1993 |
| Eriophyes pritnzspznosa |  | 2010 |
| Eriophyes similis | Pimple gall | 2013 |
| Eriosoma lanuginosum | Elm bladder gall | 2013 |
| Jaapiella veronicae | a gall midge | -1993 |
| Neuroterus numismalis | Silk-button Spangle Gall | -1993 |
| Neuroterus quercusbaccarum | Common Spangle Gall | -1993 |
| Orellia falcata | a gall fly | 1998 |
| Oxyna parietina | a gall fly | 2004 |
| Pseudomonas syringae pv. Savastanoi | Canker | 2013 |
| Psylla buxi | Box sucker | 2013 |
| Taphrina pruni | Pocket plum | 2014 |
| Taxomyia taxi | a gall midge | -1993 |
| Tephritis neesi | a gall fly | 2004 |
| Tephritis vespertina | a gall fly | -1993 |
| Urophora cardui | Thistle gall | 2004 |
| Urophora jaceana | Fruit fly | 2013 |

Reptile and Amphibians

| Scientific name | Common name | Date last recorded |
| --- | --- | --- |
| Anguis fragilis | Slow-worm | 2012 |
| Bufo bufo | Common Toad | -1993 |
| Zootoca vivipara | Viviparous Lizard | -1993 |
| Rana temporaria | Common Frog | -1993 |
| Triturus cristatus | Great Crested Newt | 2021 |
| Triturus vulgaris | Smooth Newt | -1993 |
| Natrix natrix | Grass Snake | 2012 |

Mammals

| Scientfici name | Common name | Date last recorded |
| --- | --- | --- |
| Apodemus sylvaticus | Wood Mouse | -1993 |
| Clethrionomys glareolus | Bank Vole | -1993 |
| Erinaceus europaeus | Hedgehog | -1993 |
| Mustela nivalis | Weasel | 2020 |
| Nyctalus leiseri | Leisler's bat | 2012 |
| Nyctalus noctula | Noctule | -1993 |
| Oryctolagus cuniculus | Rabbit | -1949 |
| Pipistrellus pipistrellus | Common Pipistrelle | 2015 |
| Pipistrellus pygmaeus | Soprano Pipistrelle | 2015 |
| Plecotus auritus | Brown Long-eared bat | 2015 |
| Sciurus carolinensis | Grey Squirrel | 1993 |
| Talpa europaea | Mole | 1993 |
| Vulpes vulpes | Fox | -1993 |